STANDARD FORM Version (19/05/2011)

(1) [                    ]

(2) [                    ]

(3) [                    ]

(4) [                    ]

(5) [                    ]

(6) [                    ]

(7) [                    ]

hub [ ] TERRITORY - TERRITORY PARTNERING AGREEMENT

hub STANDARD FORM TERRITORY PARTNERING AGREEMENT

VERSION 1

IMPORTANT NOTICE

This is the first version of the hub standard form of Territory Partnering Agreement (TPA) the intention of which is to minimise the time and costs of dealing with legal issues relating to hub. The Scottish Futures Trust (SFT) expect the standard form TPA to be used substantially un-amended.  A certain degree of customisation of the standard form TPA will be necessary to reflect the individual features of particular schemes.  However project specific justification must be given to any such customisation and must be approved by SFT.

Users of this standard form should be aware of the following points:

- The standard form contract contains a number of footnotes identifying certain key issues that the parties will need to consider when using it.  However, this is not an exhaustive list, and the standard form TPA will therefore need to be analysed and reviewed in detail to ensure that it is tailored to the requirements of each Territory and that its terms (and their impact) are clearly understood by the Participant(s).  Customisation should not however extend to the parties seeking to change the substance of commercial terms or making unnecessary drafting amendments.  All changes to the standard form contract require the prior approval of SFT.

- All parties are reminded that hub is a true partnership in every sense of the word and the value of further debate over insubstantial issues should be considered in this light.  The public sector shall be positively motivated to work with the private sector to avoid or mitigate the impact of any issues that may arise over the lifetime of the partnering.

- The standard form TPA is not a replacement for independent, specialist advice and the public sector must ensure that they have taken appropriate legal, financial and technical advice before using this document.

- The standard form TPA should be used in conjunction with any guidance issued by SFT or the Scottish Government from time to time.

- This notice and the footnotes should be removed as appropriate before finalisation of the document for execution and/or submission to bidders.

- Should you have any questions on the draft you are asked to contact the Commercial Director, Scottish Futures Trust (hub@scottishfuturestrust.org.uk).

CONTENTS

Clause	Page

1	DEFINITIONS, INTERPRETATION AND CONSTRUCTION	9

2	PURPOSE AND CONDUCT OF THE PARTIES	10

3	COMMENCEMENT, DURATION AND EXPIRY OF THIS CONTRACT	12

4	DELIVERABLES	14

5	PLANNING MATTERS AND INTERESTS IN PROPERTY	14

6	NEW PROJECTS	15

7	EXISTING SERVICE PROVIDERS	15

8	SERVICES OBLIGATIONS	16

9	EXCLUSIVE NATURE OF THIS AGREEMENT	17

10	PRICE AND PAYMENT FOR THE SERVICES	18

11	ECONOMIC AND MONETARY UNION	21

12	PARTIES' REPRESENTATIVES	21

13	VALUE FOR MONEY	22

14	MANAGEMENT OF HUBCO'S PERFORMANCE	23

15	INFORMATION	26

16	INDEMNITIES	26

17	INSURANCE	30

18	INTELLECTUAL PROPERTY RIGHTS	31

19	TRANSFER OF EMPLOYMENT	32

20	SITE SECURITY AND PERSONNEL ISSUES	33

21	TRANSITION/HANDOVER ON EXPIRY AND TERMINATION	34

22	PARTICIPANT DEFAULT	35

23	HUBCO EVENTS OF DEFAULT	36

24	FORCE MAJEURE	42

25	CORRUPT GIFTS AND FRAUDULENT PAYMENTS	42

26	AGENCY AND PARTICIPANTS' STATUTORY AUTHORITY	43

27	ASSIGNATION AND SUB-CONTRACTING	43

28	PERFORMANCE OF SUBCONTRACTORS	45

29	CONFIDENTIALITY	45

30	FREEDOM OF INFORMATION	47

31	CHANGE IN PARTIES TO THE PARTNERING AGREEMENT	48

32	DISPUTE RESOLUTION	49

33	ORDER OF PRECEDENCE OF DOCUMENTS	49

34	NO RECOURSE TO PUBLIC FUNDS	49

35	RECORDS AND OPEN BOOK ACCOUNTING	49

36	PERSONAL DATA	51

37	LIABILITY OF THE PARTICIPANTS	51

38	PROHIBITED ACTIVITIES	51

39	NOTICES	51

40	AMENDMENTS	52

41	WAIVER	52

42	NO AGENCY	53

43	ENTIRE AGREEMENT	53

44	SEVERABILITY	53

45	NO DOUBLE RECOVERY	53

46	COSTS AND EXPENSES	53

47	THIRD PARTY RIGHTS	53

48	MITIGATION	54

49	FURTHER ASSURANCE	54

50	GOVERNING LAW AND JURISDICTION	54

51	GENERAL ASSISTANCE AND CO-OPERATION AND PARTICIPANT UNDERTAKINGS	54

SCHEDULE	57

Part 1 - Definitions, Interpretation and Construction	57

Part 2 - Completion Documents	82

Section 1 - Documents to be delivered by Hubco	82

Section 2 - Documents to be delivered by the Participants	83

Part 3 - Partnering Services	84

Section 1 –Specification	84

Section 2 – Management Systems	100

Appendix 1 – Initial Management Systems	102

Section 3 - Performance Measurement	103

Section 4 – Partnering Services Costs Rates	105

Section 5 – Partnering Services Method Statements	109

Part 4- Partnering Services Costs	112

Appendix 1 – Pricing Data	115

Part 5 - Approval Process for New Projects	119

Part 6 - New Project Pricing Report	132

Appendix 1 - Tender Evaluation Methodology	144

Part 7 - Template Project Agreements	147

Section 1 - Design, Build, Finance and Maintain	147

Section 2 – Design and Build Development Agreement	148

Part 8 - The Territory	149

Part 9 - Insurances	150

Part 10 - Accession Agreement	152

Part 11 - Territory Delivery Plan	153

Section 1 - Initial TDP	153

Section 2 – Updated TDP	154

Part 12 - Planning Matters	155

Part 13 - Unreasonable Conditions	159

Part 14 - Compensation on Participant Event of Default and Termination	160

Section 1 - Participant Event of Default Compensation Sum	160

Section 2 - Participant Event of Default Termination Sum	162

Section 3 - Payment and Interest	163

Part 15 - Transfer of Employment and Pensions	164

Section 1 –General	164

Section 2 –Not Used	176

Section 3 –Not Used	177

Appendix 1 - New Employee Dispute Resolution Procedure	178

Part 16 - NHS Bulk Transfer Terms	184

Appendix 1 - Actuary’s Letter	188

Part 17- LGPS Bulk Transfer Terms	189

Appendix 1 - Actuary’s Letter	194

Part 18- Partner Admission Agreement	195

Part 19- Confidential Information	196

Section 1 - Commercially Sensitive Information	196

Section 2 - Commercially Sensitive Material	197

Part 20 - Handover on Expiry or Termination	198

Part 21- Dispute Resolution Procedure	201

APPENDIX 1- Cedr Mediation Agreement	206

APPENDIX 2– Cedr Model Mediation Procedure	212

Agreement AMONG:

(1)	[                    ] LIMITED, a company registered in Scotland (Company Registration Number [                   ]) whose registered office is at [                    ] ("hubco");

(2)	[                    ] of [                    ];

(3)	[                    ] of [                    ];

(4)	[                    ] of [                    ];

(5)	[                    ] of [                    ];

(6)	[                    ] of [                    ]; and

(7)	[                    ] of [                    ].

WHEREAS:

(A)	The NHS Participants have agreed to enter into this Agreement pursuant to the powers conferred upon them by, inter alia, Section 13 of the National Health (Scotland) Act 1978 and Section 36 of the National Health (Scotland) Act 1978 by virtue of article 4(c) of the Functions of Health Boards (Scotland) Order 1991 in order to enable investment in certain Community Services provided by them.

(B)	The Local Authority Participants have agreed to enter into this Agreement pursuant to their powers contained in, inter alia, Section 20(1) of the Local Government in Scotland Act 2003 in order to enable investment in certain Community Services provided by them.

(C)	The Participants which are Fire Authorities have agreed to enter into this Agreement pursuant to their powers contained in, inter alia, Section 20(1) of the Local Government in Scotland Act 2003 and paragraph 2(1) of Schedule 1 of the Fire (Scotland) Act 2005 in order to enable investment in certain Community Services provided by them.

(D)	The Participants which are Police Boards have agreed to enter into this Agreement pursuant to their powers contained in, inter alia, Section 20(1) of the Local Government in Scotland Act 2003 in order to enable investment in certain Community Services provided by them.

(E)	The Scottish Ambulance Service has agreed to enter into this Agreement pursuant to the powers conferred upon it by, inter alia, Sections 13 and 36 of the National Health (Scotland) Act 1978 by virtue of Schedule 1 and article 4(2)(c) of the Scottish Ambulance Service Board Order 1999 respectively, in order to enable investment in certain Community Services provided by it.

(F)	[The Participants which are [appropriate references to other public sector Participants to be inserted on a Territory-specific basis] have agreed to enter into this Agreement pursuant to their powers contained in [specific reference].]

(G)	This Agreement establishes the long-term strategic partnering between hubco and the Participants relating, inter alia, to the delivery of improved Community Services in the Territory.

- 1DEFINITIONS, INTERPRETATION AND CONSTRUCTION

This Agreement shall be interpreted according to the provisions of Schedule Part 1 (Definitions, Interpretation and Construction).

- 2PURPOSE AND CONDUCT OF THE PARTIES

Aim

  - The purpose of this Agreement, the Shareholders Agreement and the Project Agreements is to establish a long-term partnering relationship between hubco and the Participants and for the hubco to provide or procure, across the Territory as a whole, the provision of appropriate accommodation and related services to the Participants and others involved in providing Community Services with the aim of:

    - improving the efficiency of delivery of community-based facilities;

    - delivering economies of scale through shared facilities;

    - making the best use of public resources; and

    - providing continuous improvement in both cost and quality in public procurement.

  - The aim of this Clause 2 is to identify the high level principles which underpin the delivery of the Parties' obligations under this Agreement and to set out key factors for a successful relationship between the Parties.  Whilst it is recognised that these principles are difficult to measure in isolation, the successful implementation of the Project Agreements, the Shareholders Agreement and this Agreement will depend on the Participants' ability effectively to co-ordinate and combine their expertise, manpower and resources in order to deliver an integrated approach to Community Services in the Territory under this Agreement.

Principles

  - The principles referred to in Clause 2.2 are:

    - to develop close working relationships between hubco and the Participants at all levels;

    - to focus on achieving the best value for money operational performance within agreed timescales;

    - to set in place business and cultural processes to enable the Participants and hubco to establish and agree challenging time and performance objectives, and to meet or better them;

    - to recognise each other's needs, constraints, limitations, capabilities, roles and responsibilities to achieve mutually beneficial outcomes;

    - to identify, by regular monitoring, weaknesses and strengths in the relationship between and amongst the Participants and hubco and to work together to overcome the weaknesses and to build on the strengths;

    - to commit to the early recognition and resolution of differences, conflicts and disputes between and amongst the Participants and hubco in a 'no surprises' environment;

    - to appoint within each of the Participants and hubco, co-ordinators at senior level who will support, defend and promote the long-term strategic partnering between them and its principles of operation;

    - to develop openness and trust in a transparent information and data sharing environment; and

    - in accordance with the Equality Requirements to positively promote equal opportunities by combating discrimination on the grounds of race, ethnicity, religion, nationality, gender, disability, age or sexuality and promoting good relations between all sections of the community in 'everything we do' including:

      - delivering high quality Community Services for end users; and

      - working with the local community, Community Health Partnerships, Community Planning Partnerships and partners in the public, private or voluntary sectors.

Mutual Objectives

  - This Agreement, under which, inter alia, a framework is established for the delivery of a range of services designed to assist in the integrated delivery of Community Services in the Territory, aims to ensure that the following essential components are embraced and adhered to by hubco and the Participants:

    - hubco and the Participants agree and commit themselves to:

      - the agreed mutual aims set out in Clause 2.1, and the hub Objectives;

      - making their individual long-term goals known to the other Parties (these long-term goals shall include the goals and aspirations set out from time to time in the Single Outcome Agreements between each Community Planning Partnership and the Scottish Government), to the extent such goals and aspirations are relevant to the purpose of this Agreement as set out in Clause 2.1; and

      - understanding the other Parties' long-term goals and working towards them in accordance with the principles set out in Clause 2.3;

    - these mutual objectives are kept under review through meetings and effective communications;

    - hubco and the Participants benefit from 'open book' relationships in accordance with Clause 35 (Records and Open Book Accounting);

    - in its dealings with Supply Chain Members for the delivery of individual Projects, hubco will seek to act in a manner consistent with the principles in Clause 2.3 and will seek to ensure that each of such parties is aware of and is able to contribute to the mutual objectives agreed with the Participants from time to time in accordance with this Clause 2.4; and

    - without prejudice to the provisions of Clause 29 (Confidentiality), all discussions between the Parties are treated with mutual confidentiality.

Problem Resolution

  - hubco and the Participants adopt an agreed systematic approach to problem resolution which recognises the principles contained in Clause 2.3.6 and:

    - seeks solutions without apportioning blame;

    - is based on mutually beneficial outcomes;

    - treats hubco and the Participants as equal parties in the dispute resolution process;

    - contains a mutual acceptance that adversarial attitudes waste time and money; and

    - relies on more and better discussion – with less paperwork and more constructive correspondence.

Improvement

  - hubco and the Participants will commit themselves to the achievement of continuous, measurable and measured improvement by:

    - agreeing quantitative and qualitative targets (pursuant to Clause 14.17 and Section 3 (Performance Measurement) of Schedule Part 3 (Partnering Services) which relate to the purpose and aim of this Agreement and the Parties' mutual objectives and which:

      - are specific;

      - are challenging;

      - add value; and

      - eliminate waste;

    - measuring and reviewing contractual performance against the Key Performance Indicators in accordance with this Agreement; and

    - identifying and following best practice.

Non-binding effect of this Clause 2

  - The Parties recognise and agree that the partnering ethos, principles and objectives described and set out in this Clause 2 are aspirational and shall not and are not intended to give rise to legally binding rights and obligations between the Parties.

- 3COMMENCEMENT, DURATION AND EXPIRY OF THIS CONTRACT

Contract Term and Expiry

  - Subject to Clause 3.2 and to earlier termination in accordance with its terms, this Agreement will commence on the Commencement Date and will expire on the date twenty (20) years after the Commencement Date (the "Initial Expiry Date").  For the avoidance of doubt, hubco shall not be entitled to any compensation for termination of this Agreement on expiry on the Initial Expiry Date or on the Extended Expiry Date, as the case may be, nor on any extension to this Agreement beyond the Initial Expiry Date.

  - The term of this Agreement may be extended for an additional five (5) years after the Initial Expiry Date in the circumstances and in accordance with procedure set out in this Clause 3.2:

    - twelve (12) months before the Initial Expiry Date the TPB shall meet to review:

      - the performance of the Parties under this Agreement and, in particular, the performance of hubco in delivering the Partnering Services to the performance standards set out in Clause 8.1 (Standard of Provision of the Partnering Services);

      - the Community Services needs of the population within the Territory; and

      - whether it would be beneficial to the provision of all or any of the Community Services in the Territory to extend this Agreement for a further 5 year period from the Initial Expiry Date;

    - if hubco and one or more of the Participants (the "Continuing Participants") agree that it would be beneficial to the provision of all or any of the Community Services in the Territory to extend this Agreement, the Continuing Participants shall serve a written notice upon hubco at least six (6) months before the Initial Expiry Date the effect of which shall be to extend the term of this Agreement by five (5) years from the Initial Expiry Date as between hubco and the Continuing Participants. In relation to any Participant who is not a Continuing Participant, this Agreement shall expire on the Initial Expiry Date and nothing in this Clause 3.2.2 shall extend or increase the liability of any such Participants.

  - Upon expiry or earlier termination of this Agreement, the following clauses shall continue in force until the expiry or earlier termination of the last Project Agreement to be in force which was entered into pursuant to this Agreement:

| Clause number(s) | Description |
| --- | --- |
| 1 | Definitions etc |
| 2 | Purpose and conduct of the parties |
| 5.3 – 5.5 (inclusive) | Disposal of properties |
| 8.1 (excluding Clause 8.1.5 and Clause 8.1.6), 8.4 (to the extent relevant following expiry of this Agreement) |  |
| 11 | Economic and monetary union |
| 12 | Parties' Representatives |
| 14 (excluding Clause 14.4) | Management of hubco's performance |
| 16-20 (but, in the case of Clauses 20.3 to 20.8 (inclusive) only to the extent relevant following expiry of this Agreement) | Indemnities; Insurance; Intellectual Property rights; Transfer of employment; Site security and personnel issues |
| 22 | Participant default |
| 23 | hubco events of default |
| 24 | Force Majeure |
| 25 | Corrupt gifts and fraudulent payments |
| 26 | Agency and Participants' statutory authority |
| 27 | Assignation and sub-contracting |
| 28 | Performance of subcontractors |
| 29-31 | Confidentiality; Freedom of Information; Change in parties to the partnering agreement |
| 32-51 | Dispute resolution; Order of precedence of documents; No recourse to public funds; Records and open book accounting; Personal Data; Liability of the Participants; Prohibited activities; Notices; Amendments; Waiver; No agency; Entire agreement; Severability; No double recovery; Costs and expenses; Third Party Rights; Mitigation; Further assurance; Governing law and jurisdiction; General assistance and cooperation and Participant undertakings |

- 4DELIVERABLES

  - On or prior to execution of this Agreement:

    - hubco shall deliver to each Participant's Representative the documents referred to in Section 1 (Documents to be delivered by hubco) of Schedule Part 2 (Completion Documents) (save to the extent the requirement to deliver any such document is waived by the relevant Participant's Representative(s) by written notice to hubco); and

    - each Participant shall deliver to hubco the relevant documents referred to in Section 2 (Documents to be delivered by the Participants) of Schedule Part 2 (Completion Documents) (unless the requirement to deliver any such document is waived by hubco by written notice to the relevant Participant(s)).

- 5planning matters and interests in property

  - Planning matters

    - It is the intention of the Parties that, where Planning Permission is required for any Approved Project, that detailed Planning Permission is obtained prior to execution of the Project Agreement in respect of the relevant Approved Project.  In such cases the provisions of Schedule Part 13 (Planning Matters) and Schedule Part 14 (Unreasonable Conditions) shall have full effect in respect of such Approved Project. hubco's performance of its obligations under Schedule Part 13 (Planning Matters) in respect of a specific Approved Project shall be deemed to be part of the Project Development Partnering Services and the costs incurred relative thereto shall be included as part of the Project Development Fee.

    - In exceptional circumstances, in terms of the relevant Stage 2 Approval, detailed Planning Permission may not be required to be obtained prior to execution of the relevant Project Agreement. In such cases the provisions of Schedule Part 13 (Planning Matters) and Schedule Part 14 (Unreasonable Conditions) shall, subject to Clause 5.1.4, have effect in respect of the relevant Approved Project until such time as a Project Agreement is executed whereupon such matters as relate to the development which is the subject of that Project Agreement shall become the responsibility of the Project Service Provider under that Project Agreement and, save as agreed to the contrary between the Project Service Provider and the relevant Project Agreement Counterparty, the appropriate provisions from Schedule Part 13 (Planning Matters) and Schedule Part 14 (Unreasonable Conditions) shall be included within the relevant Project Agreement.

    - hubco shall provide all such assistance as is required by any Project Service Provider under a Project Agreement to ensure a smooth transition of the planning matters the subject of that Project Agreement.

    - The requirements of paragraphs 1.1.2 and 1.1.3 of Schedule Part 13 (Planning Matters) shall continue to apply in respect of any Project the subject of a Project Agreement notwithstanding the execution of the relevant Project Agreement.

Disposal of properties and/or shares

  - hubco shall not take or permit to be taken any action which would result in a loss of control (direct or indirect) by hubco of any Project Service Provider without the approval of the TPB. If, subject to Clause 5.5, hubco or any Subsidiary of hubco proposes to sell, transfer or otherwise dispose of any interest in share capital which would result in a loss of control by hubco of any Project Service Provider, hubco shall  notify the TPB in writing of its intention (or the intention of its Subsidiary) and such notification shall be accompanied by proposals setting out how, if the proposed transaction were to proceed, the relevant Project Agreement Counterparties' rights under the relevant Project Agreement(s), together with the wider protection afforded the Project Agreement Counterparties as a consequence of the inter-relation between that Project Agreement, the Shareholders Agreement and this Agreement, would or could be preserved or enhanced.

  - In deciding whether to approve any proposed action notified under Clause 5.2, the TPB shall act reasonably and without undue delay, taking into account any proposals put forward pursuant to Clause 5.2.  If the TPB does not approve the proposed action, hubco shall not, and shall use all reasonable endeavours to procure that its Subsidiary and/or the relevant Project Service Provider shall not, proceed with that proposed action.

  - If any Project Service Provider takes any action under its Project Agreement which, in terms of such agreement, requires the TPB's consent without such consent having first been obtained, or if hubco or any Subsidiary of hubco takes any action which requires the TPB's consent or agreement under this Agreement without such consent or agreement having first been obtained, such action shall be deemed to constitute a material breach by hubco of its obligations hereunder for the purposes of Clause 23.1.3.

  - Clause 5.2 shall not apply to the sale, transfer or other disposition in the share capital of a Project Service Provider where:

    - such sale, transfer or disposition is required by the Funders in response to a default by the Project Service Provider under the relevant Funding Agreements; or

    - the disposition is the grant of security for any loan made to the Project Service Provider under the relevant Funding Agreements.

- 6NEW PROJECTS

  - The Parties' obligations in relation to the identification, approval and delivery of New Projects which are Qualifying Projects are contained in Schedule Part 6 (Approval Process for New Projects).

  - In respect of each Approved Project (including where Clause 9.3.7 applies) hubco shall, or shall procure that a Project Service Provider shall enter into a Project Agreement either:

    - substantially in the form of the relevant Template Project Agreement completed in accordance with the "IMPORTANT NOTICE" set out on such Template Project Agreement to reflect such amendments as may be required in the circumstances of that particular Project Agreement and as may be agreed between hubco and the Relevant Participant(s) and approved by the SFT; or

    - in the case of an Approved Project for only FM Services, in such form as may be agreed between the Relevant Participant(s) and hubco.

- 7EXISTING SERVICE PROVIDERS

  - hubco acknowledges that the Participants' accommodation requirements and associated services are, at the Commencement Date, delivered using a variety of service providers including, in some cases, persons employed by the Participants.

  - The Parties recognise that during the term of this Agreement it is envisaged that hubco will be providing or procuring the provision of an increasing proportion of the Participants' accommodation requirements and associated services under the terms of this Agreement and (via the Project Service Providers) the Project Agreements.

  - hubco and each Participant will work together to ensure that existing service providers to the Participant and the employees of those service providers are treated fairly as a consequence of the operation of this Agreement and, without prejudice to the operation of Law and the requirements of Clause 19 (Transfer of Employment), hubco shall endeavour, where it is practicable and consistent with achieving the Participant's requirements from time to time, to employ those individuals engaged in carrying out activities for the benefit of that Participant for which hubco or any Project Service Provider under a Project Agreement subsequently becomes responsible under this Agreement or any Project Agreement.

- 8SERVICES OBLIGATIONS

  - hubco shall procure that the Partnering Services are at all times performed:

    - with that degree of skill and care that would reasonably be expected of a competent professional provider of the relevant Partnering Service having regard to the nature and extent of that service;

    - in accordance with all relevant Law and codes of practice (including NHS Requirements and Local Government Requirements where applicable);

    - in accordance with all Consents;

    - in a manner which is not likely to be injurious to health or cause damage to property;

    - in accordance with paragraphs 1.1.1 and 1.1.2 and all other applicable provisions of Section 1 (Specification) of Schedule Part 3 (Partnering Services);

    - in accordance with the applicable provisions of the Partnering Services Method Statements;

    - in so far as not in conflict with an express obligation of hubco under this Agreement, or where in relation to a matter there is no express obligation or standard imposed on hubco under this Agreement, in accordance with Good Industry Practice; and

    - in a manner:

      - consistent with the Participants discharging their statutory duties and/or other functions undertaken by them as the same may be notified to hubco from time to time; and

      - that recognises the Participants' (and prospective Project Agreement Counterparties') needs for flexibility of occupation of premises to be provided and/or serviced under Project Agreements, particularly with regard to:

        - providing Facilities which have potential for alternative uses to those to which they are initially intended to be put;

        - meeting the future accommodation requirements of Participants and other Community Services stakeholders in the Territory by taking into account the flexibility contained in any Project Agreements existing for the time being and, in particular, the terms and conditions of such Project Agreements and the remaining duration of such Project Agreements; and

        - the manner in which New Projects are identified and brought forward under the TDP and the terms of this Agreement.

  - To avoid doubt, the obligations in Clause 8.1 are independent obligations. In particular compliance by hubco with Section 5 (Partnering Services Method Statements) of Schedule Part 3 (Partnering Services) shall not be a defence to an allegation that hubco has not complied with any other requirement of Clause 8.1. In the event of any conflict between any provision of any of the Partnering Services Method Statements and any other requirement of this Agreement including Clause 8.1, hubco shall amend (at its own cost) the relevant provisions of the Partnering Services Method Statements so as to remove the conflict and provide an updated version of the same for approval by the Participants. Once the updated version has the approval of the Participants, it shall replace the relevant part of Section 5 (Partnering Services Method Statements) of Schedule Part 3 (Partnering Services).

  - Subject to Clause 27.2, and the Participants' rights under Clause 23 (hubco Events of Default) hubco shall be free to sub-contract the whole or any part of the provision of the Partnering Services to a Partnering Subcontractor, notwithstanding which it shall remain solely responsible to the relevant Participant(s) for the provision of the relevant Partnering Services in accordance with this Agreement.

  - The Parties agree that it is fundamental to the successful operation of this Agreement that hubco devotes sufficient resource and expertise to providing the Partnering Services in a competent and timely manner and otherwise in accordance with the standards set out in Clause 8.1 (Standard of Provision of the Partnering Services).

- 9EXCLUSIVE NATURE OF THIS AGREEMENT

  - Subject to Clauses 9.3, 9.7, 22.2, 22.6, 23.3 and 23.10, hubco shall have the sole and exclusive right and obligation for a period of ten (10) years from the Commencement Date to provide all of the services which comprise the Ongoing Partnering Services and the Project Development Partnering Services to each of the Participants on the terms and subject to the conditions of this Agreement and in particular subject to the Partnering Services Costs being recoverable only in accordance with Clause 10.2. In respect of the Project Development Partnering Services, such exclusivity relates only to Qualifying Projects.

  - Subject to Clauses 9.3, 9.6, 9.7, 23.3 and 23.10 and the provisions of Schedule Part 6 (Approval Process for New Projects), hubco shall have the sole, exclusive right for a period of ten (10) years from the Commencement Date to provide itself or nominate its wholly owned subsidiaries to provide Project Services to each of the Participants in relation to those Qualifying Projects that become Approved Projects within such ten (10) year period and each Participant shall ensure that, subject to the terms of this Agreement, they contract with hubco or such wholly owned subsidiaries nominated by hubco under a Project Agreement for the provision of Project Services in relation to all such Qualifying Projects which become Approved Projects, in each case on the terms and subject to the conditions of this Agreement.

  - hubco shall have no right or obligation, but may be requested by any Participant or any two or more Participants jointly, subject to the agreement of appropriate terms and conditions and subject to applicable Law prevailing at the relevant time and applicable procurement rules and guidance, to provide or procure the provision to the Participants (or any of them) of:

    - Project Services in relation to acute healthcare, hospital facilities or other premises procured or to be procured or occupied by any NHS Participant;

    - Project Services in relation to premises owned by general practitioners;

    - Project Services in relation to any premises procured or to be procured, or occupied by any Local Authority Participant other than Qualifying Projects;

    - Project Services in relation to premises procured or occupied (or to be procured or occupied) under an agreement or arrangement between any two or more Participants (other than Qualifying Projects) or between a Participant and a person who is not a Participant;

    - Strategic Support Partnering Services;

    - Ongoing Partnering Services and/or Project Development Partnering Services after the date falling ten (10) years from the Commencement Date;

    - Project Services in respect of Qualifying Projects which become Approved Projects after the date falling ten (10) years from the Commencement Date; and/or

    - Project Development Partnering Services in respect of potential New Projects which are not Qualifying Projects.

  - All Project Services to be provided to Participants or to any other person(s) pursuant to Clause 9.3 (excluding Clause 9.3.7 to which Clause 6.1 shall apply) shall be provided pursuant to a Project Agreement either:

    - substantially in the form of the relevant Template Project Agreement completed in accordance with the "IMPORTANT NOTICE" set out on such Template Project Agreement to reflect such amendments as may be required in the circumstances of that particular Project Agreement and as may be agreed between hubco and the Project Agreement Counterparty; or

    - in the case of an Approved Project for only FM Services, in such form as may be agreed between hubco and the Project Agreement Counterparty.

  - The Participants shall work together with each other and with hubco with the aim of ensuring that the Project Services at all of their Facilities are provided under the terms of this Agreement and the Project Agreements.

  - Subject to Clauses 9.3, 9.7, 23.3 and 23.10 and the provisions of Schedule Part 6 (Approval Process for New Projects), each of the Participants undertake to hubco, that they shall not enter into any transactions for the provision of Qualifying Projects in the Territory in furtherance of their statutory duties or otherwise, other than pursuant to a Project Agreement entered into pursuant to this Agreement. The undertaking contained in this Clause 9.6 shall cease to be effective and binding on the expiry of ten (10) years from the Commencement Date.

  - The exclusivity granted pursuant to Clause 9.1 and/or Clause 9.2 may be suspended in respect of any Participant during any period where hubco has failed the Track Record Test by such Participant serving written notice of such suspension on hubco.  Without prejudice to the rights of the Participants under Clauses 23.3 and 23.10, any such suspension shall expire:

    - following written notice to that effect being served on hubco by the Participant in question, copied to the TPB; or

    - automatically where hubco passes a subsequent Track Record Test or where Clause 23.(b) applies.

  - No breach of Clause 9.1 or Clause 9.2 shall arise as a result of the provision of Partnering Services or Project Services by a third party to any Participant who serves a suspension notice in circumstances where they are entitled to do so under this Agreement, to the extent such services are instructed during such period of suspension.

  - Where a suspension of exclusivity by a Participant occurs (whether pursuant to Clause 9.7, Clause 23.3 or Clause 23.10) and hubco has commenced the New Project Approval Process for a New Project for which such Participant is a Relevant Participant but has not obtained a Stage 1 Approval or Stage 2 Approval (as the case may be), then, subject to the terms of  Schedule Part 6 (Approval Process for New Projects), hubco shall continue to provide the Project Development Partnering Services comprised within the relevant stage(s) of the New Project Approval Process for such New Project unless and until notice is served pursuant to paragraph 7 of Schedule Part 6 (Approval Process for New Projects) by the relevant Participant in respect of such New Project.

- 10PRICE AND PAYMENT FOR THE SERVICES

Payment for Partnering Services

  - hubco shall prepare and maintain accurate records of the Partnering Services Costs (and details of the proposed New Projects in relation to which such costs are incurred, where relevant).

  - Save in the circumstances set out in Clause 22 (Participant Default) and Schedule Part 6 (Approval Process for New Projects), hubco shall recover its Partnering Services Costs in respect of Ongoing Partnering Services and Project Development Partnering Services as provided in Schedule Part 5 (Partnering Services Costs). As regards Strategic Support Partnering Services then, subject always to Clause 22 (Participant Default), these shall be provided by hubco and paid for by the relevant Participant(s) (within 30 days of valid invoice therefor) at rates and prices quoted by hubco and accepted by the relevant Participant(s) in advance.  These rates and prices should be in accordance with Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services) as updated from time to time in accordance with this Agreement, subject to whatever adjustments as may be agreed between hubco and the relevant Participant(s) in each case.

  - All payments under this Agreement shall be made in pounds sterling by electronic transfer of funds for value on the day in question to the bank account of the recipient (located in the United Kingdom) specified in the relevant invoice, quoting the invoice number against which payment is made. Subject to Section 3 (Payment and Interest) of Schedule Part 15 (Compensation on Participant Event of Default and Termination), all valid invoices shall be payable within 30 days of receipt.

  - If any Party (acting in good faith) disputes all or any part of any sum payable hereunder, the undisputed amount shall be paid by the relevant Party in accordance with Clause 10.3 and the provisions of the Dispute Resolution Procedure shall apply in respect of the disputed part.   Following resolution of the dispute, any amount agreed or determined to have been payable shall be paid forthwith by the relevant Party to the recipient, together with interest on such amount calculated in accordance with Clause 10.5 (Late Payment).

Late Payment

  - Each Party shall be entitled, without prejudice to any other right or remedy, to receive interest on any payment not made on its due date, calculated from day to day at a rate per annum equal to the Default Interest Rate from the day after the date on which payment was due up to and including the date of payment.

Set-Off

  - Whenever any sum of money shall be agreed, or determined, as due and payable by hubco to a Participant, such sum may at that Participant's discretion be deducted from or applied to reduce the amount of any sum then due to hubco from the Participant under this Agreement or which, prior to payment of such sum by hubco may so become due, provided that Participant has given hubco not less than five (5) Business Days written notice of its intention to deduct or apply such sum.

  - Whenever any sum of money shall be agreed, or determined as due and payable by a Participant to hubco, such sum may at hubco's discretion be deducted from or applied to reduce the amount of any sum then due from hubco to that Participant under this Agreement or which, prior to payment of such sum by the Participant, may so become due, provided that hubco has given that Participant not less than five (5) Business Days written notice of its intention to deduct or apply such sum.

VAT

  - All amounts stated to be payable by any party under this Agreement shall be exclusive of any VAT properly chargeable on any amount.

  - Each party shall pay to the relevant other party any VAT properly chargeable on any supply made to it under this Agreement provided that it shall first have received from the other party a valid tax invoice in respect of that supply which complies with the requirements of Part III VAT Regulations 1995.

  - If any Party (the "First Party") considers that any VAT which another Party (the "Second Party") claims to be properly chargeable to the First Party in connection with this Agreement is not in fact properly so chargeable, the First Party shall be entitled to require the Second Party to obtain a ruling from the Commissioners for Customs and Excise (or, if relevant, such other body as is charged at the time with the collection and management of VAT) (the "Commissioners") as to the VAT (if any) properly so chargeable.  The Second Party shall forthwith request the Commissioners for such a ruling.

  - The following further provisions shall apply in respect of the applications for a ruling in accordance with Clause 10.10:

    - prior to submitting its request for such a ruling and any further communication to the Commissioners in connection with the obtaining of the ruling, the Second Party shall first obtain the agreement of the First Party to the contents of such request and any such further communication, such agreement not to be unreasonably withheld or delayed;

    - the Second Party shall provide to the First Party copies of all communications received from the Commissioners in connection with the application for a ruling as soon as practicable after receipt; and

    - the Second Party shall use all reasonable endeavours (including without limitation the provision of such additional information as the Commissioners may require) to obtain such a ruling as soon as reasonably practicable following the initial request.

  - If a ruling is required by the First Party under Clause 10.10, the First Party shall not be obliged to pay the VAT so claimed by the Second Party unless and until a ruling is received from the Commissioners which states that a sum of VAT (the "VAT Sum") is properly so chargeable or the Commissioners state that they are not prepared to give any ruling on the matter.  In this case, then subject to Clauses 10.13 and 10.14 and provided that the First Party shall first have received a valid tax invoice which complies with the requirements of Part III VAT Regulations 1995 and which states the VAT Sum to be the amount of VAT chargeable to the First Party, the First Party shall pay the VAT Sum (and any interest or penalties attributable to the VAT Sum) to the Second Party.

  - If the First Party disagrees with any ruling obtained pursuant to Clause 10.10 by the Second Party from the Commissioners, then the Second Party (provided that it is indemnified to its reasonable satisfaction against all costs and expenses including interest and penalties which it may incur in relation thereto) shall take such action and give such information and assistance to the First Party as the First Party may require to challenge such ruling or otherwise to resist or avoid the imposition of VAT on the relevant supply.

  - The following further provisions shall apply if the First Party shall exercise its rights under Clause 10.13:

    - the action which that First Party shall be entitled to require the Second Party to take shall include (without limitation) contesting any assessment to VAT or other relevant determination of the Commissioners before any VAT tribunal or court of competent jurisdiction and appealing any judgement or decision of any such tribunal or court;

    - if the Second Party shall be required to pay to or deposit with the Commissioners a sum equal to the VAT assessed as a condition precedent to its pursuing any appeal, the First Party shall, at its election, either pay such sum to the Commissioners on behalf of the Second Party or on receipt of proof in a form reasonably satisfactory to the First Party that the Second Party has paid such sum to or deposited such sum with the Commissioners the First Party shall pay such sum to the Second Party;

    - save as specifically provided in Clause 10.12, the First Party shall not be obliged to pay to the Second Party any sum in respect of the VAT in dispute to the Second Party or in respect of VAT on any further supplies made by the Second Party to the First Party which are the same type and raise the same issues as the supplies which are the subject of the relevant dispute unless and until the final outcome of the relevant dispute is that it is either determined or agreed that VAT is properly chargeable on the relevant supply or supplies; and

    - the Second Party shall account to the First Party for any costs awarded to the Second Party on any appeal, for any sum paid to or deposited with the Commissioners in accordance with Clause 10.14.2 which is repayable to the Second Party and for any interest to which the Second Party is entitled in respect of such sums.

- 11ECONOMIC AND MONETARY UNION

  - Without prejudice to Article 3 of Regulation (EC) No 1103/97 of 17 June 1997 of the Authority of Ministers of the European Union, the introduction of the Euro shall not, of itself:

    - have the effect of altering any provision of, or (in whole or in part) of discharging, cancelling, rescinding, terminating or otherwise excusing performance under this Agreement; or

    - give the parties to this Agreement the right unilaterally to alter any provision of, or (in whole or in part) to discharge, cancel, rescind, terminate or otherwise avoid its obligations under this Agreement.

  - If, following the Commencement Date, Sterling is substituted by the Euro as the currency of Scotland or of the United Kingdom as a whole, then all references in this Agreement to "Sterling" or "£" shall be construed as references to "Euro" or "€" (as the case may be), at the agreed Sterling-Euro conversion rate provided that the provisions of this clause shall not apply during any transitional period when Sterling is a sub-unit of the Euro, unless the parties otherwise agree.

  - Without prejudice to Clause 11.1 and 11.2, the Parties will negotiate in good faith in order to agree any amendments to this Agreement which are reasonably necessary as a result of the introduction of the Euro as the currency of Scotland or of the United Kingdom as a whole (and, if relevant, so as to ensure that the terms of this Agreement reflect then current market practices and conventions relating to the introduction of the Euro).

- 12PARTIES' REPRESENTATIVES

Representatives of the Participants

  - The respective Participants' Representatives shall be

[insert name of each Participant's Representative and Participant in respect of which they are to act]

or such other persons appointed by each Participant from time to time pursuant to this clause.  Each Participant's Representative shall exercise the functions and powers of that Participant in relation to the operation of this Agreement and the hubco Operations which are identified in this Agreement as functions or powers to be carried out by the Participant's Representative.  Each Participant's Representative shall also exercise such other functions and powers of that Participant under this Agreement as that Participant may notify to hubco in writing from time to time.  Each Participant's Representative shall represent that Participant only and shall have no power to delay anything in relation to or exercise the functions or powers of any other Participant.

  - Each Participant's Representative shall be entitled at any time, by written notice to hubco, to authorise any other person to exercise the functions and powers of that Participant delegated to him pursuant to this clause as set out in such notice, either generally or specifically.  Any act of any such person shall, for the purposes of this Agreement, constitute an act of that Participant's Representative and all references to the Participant's Representative in this Agreement (apart from this Clause 12.2) shall be taken as references to such person so far as they concern matters within the scope of such person's authority (as so notified in writing to hubco).

  - Each Participant may by written notice to hubco and the other Participants change the identity of their Participant's Representative.  Each Participant shall (as far as practicable) consult with hubco and the other Participants prior to the appointment of any replacement for its Participant's Representative, taking account of the need for liaison and continuity in respect of this Agreement.  Such change shall have effect on the date specified in the written notice (which date shall, other than in the case of emergency, be such date as will not cause material inconvenience to hubco in the execution of its obligations under this Agreement).

  - During any period when no Participant's Representative has been appointed in relation to one or more Participants (or when a Participant's Representative is unable through illness, incapacity or any other reason whatsoever to carry out or exercise his functions under this Agreement) the affected Participant shall carry out the functions which would otherwise be performed by that Participant's Representative.

  - No act or omission of a Participant's Representative or any officer, employee or other person engaged by a Participant shall, except as otherwise expressly provided in this Agreement:

    - in any way relieve or absolve hubco from, modify, or act as a waiver of or personal bar against claiming in respect of, any liability, responsibility, obligation or duty of hubco arising out of this Agreement; or

    - in the absence of an express order or authorisation under this Agreement constitute or authorise a variation hereto.

  - Except as previously notified in writing before such act by a Participant to hubco, hubco and hubco's Representative shall be entitled to treat any act of that Participant's Representative which is authorised by this Agreement as being expressly authorised by that Participant and hubco and hubco's Representative shall not be required to determine whether an express authority has in fact been given.

Representative of hubco

  - hubco's Representative shall be [Insert the name of the hubco representative] or such other person appointed from time to time pursuant to this clause.  hubco's Representative shall have full authority to act on behalf of hubco for all purposes of this Agreement.  Except as previously notified in writing before such act by hubco to the Participants, the Participants and the Participants' Representatives shall be entitled to treat any act of hubco's Representative in connection with this Agreement as being expressly authorised by hubco and the Participants' Representatives shall not be required to determine whether any express authority has in fact been given.

  - hubco may, by written notice to the Participants, change hubco's Representative.  Where hubco wishes to do so it shall by written notice to the Participants' Representatives propose a replacement for approval, taking account of the need for liaison and continuity in respect of this Agreement.  Such appointment shall be subject to the approval of the Participants (not to be unreasonably withheld or delayed).

- 13VALUE FOR MONEY

  - The procedure by which hubco shall produce evidence as to whether or not its proposals in respect of a New Project which is a Qualifying Project deliver value for money is as set out in Schedule Part 6 (Approval Process for New Projects), Schedule Part 7 (New Project Pricing Report) and the relevant provisions of Section 5B (Partnering Services Method Statements - Project Development Partnering Services) of Schedule Part 3 (Partnering Services).

  - hubco shall ensure that the procedures implemented pursuant to this Agreement in order to demonstrate value for money and continuous improvement in value for money will be carried out at all times openly, fairly and with full transparency and in a manner such that the Participants are able to check compliance with the requirements in this Clause 13 (Value for money).

  - Throughout the course of this Agreement and of all Projects carried out pursuant to or arising out of this Agreement, hubco shall monitor and record in writing the predicted capital and, where applicable, whole life cost to the Project Agreement Counterparty for each Project and any increases or reductions in such estimated cost from time to time together with the reasons for all such increases or reductions.

  - hubco shall also record the final cost for:

    - the design and construction of each Project; and

    - as the information becomes available over time, the actual cost of maintaining and repairing each Project throughout the duration of the relevant Project Agreement,

in either case where such design and construction and/or maintenance and repair is the responsibility of the Project Service Provider under the relevant Project Agreement.

  - hubco will benchmark the costs referred to in Clause 13.4 in respect of each individual Project against such costs for all Projects. hubco will also break down such costs into comparable units of costs for different components of such Projects as agreed with, or as reasonably requested by, the Participants, so that a comparison can be made between the costs of similar projects and similar components from similar and different projects under the hub initiative nationally.

  - Without prejudice to Section 3 (Performance Measurement) of Schedule Part 3 (Partnering Services), by inter alia benchmarking costs in accordance with Clause 13.5, and disregarding any effects of inflation, hubco will be expected to be able to demonstrate in the hubco Performance Report and at the Annual Reviews (and at such other times as may be reasonably requested by the Participants) lower costs and/or greater value for money to the Participants in the delivery of Projects in accordance with this Agreement over the term of this Agreement.

  - In relation to any proposed changes under any Project Agreement (whether the proposed change is as a result of change in law, a change requested by the Project Agreement Counterparty or otherwise) or any other matter affecting the relevant Project which may have an equivalent effect on other Projects), hubco shall work with the relevant Project Service Providers to achieve the best value solution for the Participants and Project Agreement Counterparties across the relevant Projects in respect of such proposed changes or other matter.

- 14MANAGEMENT OF hubco's performance

  - A Territory partnering board ("TPB") will be established by the Parties comprising:

    - one representative from each of the Participants from time to time who shall, in each case, be that Participant's Representative or any other person authorised by that Participant's Representative;

    - one representative of hubco, nominated by the board of directors of hubco;

    - one representative of SFT, as notified from time to time in writing to the Chairman by the Chief Executive of SFT[.][; and

    - such other reasonable number of representatives of stakeholders interested in or affected by the Community Services and any other co-opted person as the Participants may from time to time agree (having first consulted with hubco) ("Stakeholder Representatives").  The Participants shall ensure that the Stakeholder Representatives are bound by the same obligations of confidentiality to hubco and to the Participants as if they were a party to this Agreement.]

Neither the hubco representative, nor the SFT representative nor the Stakeholder Representatives shall be entitled to vote in meetings of the TPB.

  - The TPB shall meet regularly (and at least every three (3) months) to provide strategic input into how the partnering established by this Agreement is operating and to review:

    - financial; and

    - operating (including performance),

issues and to give guidance on and approve the order in which New Projects should be progressed, and to give guidance on by whom and on what basis such New Projects should be progressed.  The TPB may also make representations to those Participants who are from time to time shareholders in hubco (but shall have no power to direct) as to the identity of such Participants' appointee(s) on the hubco board of directors.

  - The TPB will serve as a forum for the open exchange of ideas and enable the Participants to discuss their forthcoming accommodation and service delivery requirements to ensure an integrated co-ordinated approach to fulfilling such requirements.  The TPB also has a number of rights and obligations as expressly set out in this Agreement.

  - The TPB shall be required to approve the TDP put forward annually in accordance with Section 2 (Updated TDP) of Schedule Part 12 (Territory Delivery Plan) and shall ensure that hubco's proposals for New Projects are consistent with delivery of the latest TDP.

  - Decisions of the TPB will be taken by the majority vote. In the event of deadlock, no one has a casting vote. Decisions of the TPB which Affect any Participant will bind that Participant only where that Participant's Representative on the TPB has voted in favour of the decision on that Participant's behalf.

  - A chair of the TPB ("Chairman") shall be appointed in accordance with this Clause 14.6.

    - The Chairman will be appointed on an annual basis from amongst the Participants' Representatives.

    - Save where agreed to the contrary by the Participants, it is intended that the post of Chairman shall rotate annually amongst the Participants' Representatives in turn.

    - The first Participant's Representative to hold the post of Chairman (from the Commencement Date until the first anniversary thereof) shall be the Participant's Representative appointed by [insert first Chairman appointing Participant]. The order of rotation thereafter shall be as agreed between the Participants.

    - The Chairman will be non-voting in his capacity as Chairman.

  - TPB meetings will take place at such places and (subject to Clause 14.2) times as the Parties shall decide.  Agendas will be circulated on behalf of the Chairman five (5) Business Days in advance (with supporting papers) and any Party wishing to raise other agenda items (including an item under "Any other business") will notify all other Parties (with supporting papers) in writing no later than three (3) Business Days in advance.

  - A quorum for the proper and valid conduct of any business of the TPB shall be [five (5)] Participants' Representatives and the hubco Representative, in each case appointed pursuant to Clause 14.1.

  - If a quorum is not present at any meeting of the TPB within 30 minutes of that meeting's start time, it shall be adjourned to the same time and place on the date which is five (5) Business Days later.

  - The Participants shall arrange for a person to take minutes of all TPB meetings and circulate the same to all representatives appointed at such time pursuant to Clause 14.1 and the Chairman (whether or not the same were in attendance of the meeting) within five (5) Business Days after the relevant meeting.

  - Each of the Parties shall use all its reasonable endeavours to ensure their regular attendance at all meetings of the TPB and each Participant will, unless unavoidable, ensure that its representative on the TPB is appropriately empowered to agree matters on its behalf.

  - Each Participant shall use all its reasonable endeavours to ensure that its representative on the TPB conducts himself in accordance with the partnering principles contained in Clause 2.3 and in a manner intended to ensure (insofar as each Participant is able) that the TPB complies with its obligations and carries out its functions in a timely manner.

  - A telephone conference call or video conference or a combination of the same, at which all participants are able to speak to and hear each of the other participants and at which for all times at that meeting a quorum of the TPB is able to so participate, shall be valid as a meeting of the TPB.

Managing hubco performance

  - The TPB will act as the primary mechanism for managing hubco's performance.

  - hubco shall regularly monitor and report to the TPB on the performance of hubco (and its Partnering Subcontractors) under this Agreement and of the Project Service Providers and the Supply Chain Members under Project Agreements.

  - hubco shall, within twenty (20) Business Days of each Review Date, complete and issue to the TPB the hubco Performance Report.  The hubco Performance Report shall include a review of each of the Key Performance Indicators, detailing, in each case, whether or not the relevant Key Performance Indicator has been met together with a summary of the data and scoring supporting each of the Key Performance Indicators (which data and scoring shall be as up to date as reasonably practicable as at the Review Date and in any event shall be up to date as at the date thirty (30) Business Days prior to the Review Date).  If any change is made to the hubco Performance Report pursuant to the procedure in Clause 14.18, then references to the hubco Performance Report shall be read as references to the hubco Performance Report as updated or amended by agreement with hubco or as a result of agreement or determination pursuant to the Dispute Resolution Procedure.

  - The Participants and hubco shall meet annually following each Review Date to consider whether the Key Performance Indicators remain the most appropriate measure of hubco's performance of the Services, having regard in particular to the principle that a continuous improvement in hubco's performance should be incentivised through the Key Performance Indicators and the requirement to comply with prevailing Law and applicable governmental policy, and shall act reasonably in seeking to agree any amendment to the Key Performance Indicators and consequential changes to the Partnering Services Method Statements.

  - In each year, as soon as reasonably practicable after receipt of the hubco Performance Report and in any event not later than one (1) month thereafter (or failing receipt of the hubco Performance Report, within two (2) months after the Review Date in that year), the TPB will hold a formal annual review (the "Annual Review") of the operation of this Agreement and hubco's performance in the context of the targets and objectives in the TDP and the Key Performance Indicators. The requirements in relation to the content and conduct of the review will be agreed from time to time by the Parties.  As part of this review, the TPB (excluding for such purposes hubco's representative) will review hubco's progress against the partnership objectives in this Agreement and the hubco Performance Report and the TPB (excluding for such purposes hubco's representative) and hubco shall seek to agree, in good faith, any key findings from such review together with the implications thereof in relation to the hubco's future activities.  The Participants and/or the TPB shall be entitled to require information and/or clarification from hubco in relation to the hubco Performance Report including as to whether or not the Track Record Test has been passed and, to the extent relevant, any Significant Performance Failure has occurred.  Any dispute in relation to the hubco Performance Report (including whether or not the Track Record Test has been passed and, to the extent relevant, any Significant Performance Failure has occurred) shall be resolved by reference to the Dispute Resolution Procedure.

- 15INFORMATION

  - hubco shall not in any way be relieved from any obligation under this Agreement nor shall it be entitled to claim against the Participant on grounds that any information, whether obtained from the Participant or otherwise (including information made available by the Participant) is incorrect or insufficient and shall make its own enquiries as to the accuracy and adequacy of that information.

  - Save to the extent expressly provided in a Project Agreement:

    - none of the Participants nor any of their respective agents, servants or advisers shall be liable to hubco (whether in contract, delict or otherwise and whether or not arising out of any negligence on the part of the Participants or any of their respective agents, servants or advisers) in respect of any inadequacy of any kind whatsoever in Works and Facilities Information;

    - no Participant shall be deemed to have given any warranty or undertaking that  Works and Facilities Information represents all of the information in its possession or power relevant or material to any New Project; and

    - none of the Participants nor any of their respective agents, servants or advisers shall be liable to hubco, any Project Service Provider or any Supply Chain Member in respect of any failure (whether before or after execution of the relevant Project Agreement) to:

      - disclose or make available to hubco, a Project Service Provider or any Supply Chain Member any information, documents or data; or

      - keep Works and Facilities Information up to date; or

      - inform hubco, any Project Service Provider or any Supply Chain Member of any inaccuracy, error, omission, unfitness for purpose, defects or inadequacy in Works and Facilities Information.

  - hubco acknowledges and confirms, for itself, the Project Service Providers and Supply Chain Members that:

    - before execution of each Project Agreement, they shall have conducted their own analysis and review of the relevant Works and Facilities Information and as such shall be deemed to have satisfied themselves as to the accuracy, completeness and fitness for purpose of all such Works and Facilities Information upon which they place reliance; and

    - save to the extent expressly provided in a Project Agreement, they shall not be entitled to make any claim against any of the Participants or any of their respective agents, servants or advisers, whether in damages or for extensions of time or additional payments under the Project Agreement, on the grounds of any misunderstanding or misapprehension in respect of the relevant Works and Facilities Information or on the grounds that incorrect or insufficient information relating thereto or to any Site was given to it by any person whether or not in the employ of the Participants, nor shall they be relieved from any risks or obligations imposed on or undertaken by them under the Project Agreements on any such ground.

- 16INDEMNITIES

hubco indemnities to Participants

  - hubco shall indemnify and keep each of the Participants indemnified at all times from and against all Direct Losses sustained by such Participant in consequence of:

    - any claim for, or in respect of, the death and/or personal injury of any employee of, or person engaged by, hubco or any hubco Party notwithstanding any act or omission of the Participants or any Participant Party;

    - any claim for, or in respect of, the death and/or personal injury of any third party (other than a person referred to in Clause 16.1.1 or Clause 16.2.1) arising out of, or in the course of, the hubco Operations, save to the extent caused (or contributed to) by any negligent act or omission by that Participant (or a Participant Party relating to that Participant) in respect of the performance or non-performance of the Participant's obligations hereunder or breach of any express provision of this Agreement by that Participant (or relevant Participant Party);

    - any physical loss of or damage to the Participant's assets arising by reason of any act or omission of hubco or any hubco Party, save to the extent that such loss or damage arises out of any negligent act or omission by that Participant (or a Participant Party relating to that Participant) relating to the performance or non-performance of the Participant's obligations hereunder or breach of any express provision of this Agreement by that Participant (or relevant Participant Party); and

    - any loss of or damage to property or assets of any third party arising by reason of any act or omission of hubco or any hubco Party, save to the extent that such loss or damage arises out of any negligent act or omission by that Participant (or a Participant Party relating to that Participant) relating to the performance or non-performance of the Participant's obligations hereunder or breach of any express provision of this Agreement by that Participant (or relevant Participant Party),

PROVIDED THAT in the case of Clauses 16.1.3 and 16.1.4 to the extent the loss or damage referred to has been caused by a negligent act or omission of the Participant or relevant Participant Party then the Participant shall be responsible for the deductibles under any policy of insurance required under this Agreement and any amount over the maximum amount required to be insured under such insurance policy.

Participants' indemnities to hubco

  - Each Participant shall indemnify and keep hubco indemnified at all times from and against all Direct Losses sustained by hubco in the course of or arising out of the conduct of the hubco Operations as a consequence of:

      - any negligent act or omission by that Participant (or a Participant Party relating to that Participant) relating to the performance or non-performance of the Participant's obligations hereunder; or

      - breach of any express provision of this Agreement by that Participant (or relevant Participant Party),

which results in:

    - any claim for, or in respect of, the death and/or personal injury of any employee of, or person engaged by, that Participant or a Participant Party relating to that Participant notwithstanding any act or omission of hubco or any hubco Party;

    - any claim for, or in respect of, the death and/or personal injury of any third party (other than a person referred to in Clause 16.1.1 or Clause 16.2.1), save to the extent caused (or contributed to) by any act or omission of hubco or any hubco Party;

    - any physical damage to any part of the Facilities or any assets or other property of hubco or any hubco Party, save to the extent caused (or contributed to) by any act or omission of hubco or any hubco Party; or

    - any loss of or damage to property or assets of any third party, save to the extent caused (or contributed to) by any act or omission of hubco or any hubco Party,

PROVIDED THAT, in the case of Clauses 16.2.3 and 16.2.4:

      - there shall be excluded from the indemnity given by the each of Participants any liability for the occurrence of risks against which hubco is bound to insure under this Agreement or which any Project Service Provider is required to insure under a Project Agreement; and

      - where and to the extent the loss or damage referred to has been caused by a negligent act or omission by a Participant (or a Participant Party relating to that Participant) relating to the performance or non-performance of the Participant's obligations hereunder or by any breach of any express provision of this Agreement by a Participant (or relevant Participant Party) then that Participant shall be responsible for the deductible under any policy of insurance required under this Agreement and any amount over the maximum amount required to be insured under such insurance policy.

Conduct of claims

  - This sub-clause shall apply to the conduct by a party from whom an indemnity is sought under this Agreement, of claims made by a third person against a party having (or claiming to have) the benefit of the indemnity.  The party having, or claiming to have, the benefit of the indemnity is referred to as the "Beneficiary" and the party giving the indemnity is referred to as the "Indemnifier".  Accordingly:

    - if the Beneficiary receives any notice, demand, letter or other document concerning any claim for which it appears that the Beneficiary is, or may become, entitled to indemnification under this Agreement, the Beneficiary shall give notice in writing to the Indemnifier as soon as reasonably practicable and in any event within twenty (20) Business Days of receipt of the same;

    - subject to Clauses 16.3.3, 16.3.4 and 16.3.5 below, on the giving of a notice by the Beneficiary pursuant to Clause 16.3.1 above, where it appears that the Beneficiary is or may be entitled to indemnification from the Indemnifier in respect of all (but not part only) of the liability arising out of the claim, the Indemnifier shall (subject to providing the Beneficiary with a secured indemnity to its reasonable satisfaction against all costs and expenses that it may incur by reason of such action) be entitled to dispute the claim in the name of the Beneficiary at the Indemnifier's own expense and take conduct of any defence, dispute, compromise, or appeal of the claim and of any incidental negotiations.  The Beneficiary shall give the Indemnifier all reasonable co-operation, access and assistance for the purposes of considering and resisting such claim;

    - with respect to any claim conducted by the Indemnifier pursuant to Clause 16.3.2 above:

      - the Indemnifier shall keep the Beneficiary fully informed and consult with it about material elements of the conduct of the claim;

      - the Indemnifier shall not bring the name of the Beneficiary into disrepute; and

      - the Indemnifier shall not pay or settle such claims without the prior consent of the Beneficiary, such consent not to be unreasonably withheld or delayed;

    - the Beneficiary shall be free to pay or settle any claim on such terms as it thinks fit and without prejudice to its rights and remedies under this Agreement if:

      - the Indemnifier is not entitled to take conduct of the claim in accordance with Clause 16.3.2 above; or

      - the Indemnifier fails to notify the Beneficiary in writing of its intention to take conduct of the relevant claim within twenty (20) Business Days of the notice from the Beneficiary under Clause 16.3.1 above or notifies the Beneficiary in writing that it does not intend to take conduct of the claim; or

      - the Indemnifier fails to comply in any material respect with the provisions of Clause 16.3.3 above;

    - the Beneficiary shall be free at any time to give notice in writing to the Indemnifier that it is retaining or taking over (as the case may be) the conduct of any defence, dispute, compromise or appeal of any claim (or of any incidental negotiations) to which Clause 16.3.2 applies.  On receipt of such notice the Indemnifier shall promptly take all steps necessary to transfer the conduct of such claim to the Beneficiary, and shall provide to the Beneficiary all reasonable co operation, access and assistance for the purposes of considering and resisting such claim. If the Beneficiary gives any notice in writing pursuant to this paragraph, then the Indemnifier shall be released from any liability under its indemnity under Clause 16.1 or Clause 16.2 (as the case may be) and, without prejudice to any accrued liabilities, any liability under its indemnity given pursuant to Clause 16.3.2 in respect of such claim;

    - if the Indemnifier pays to the Beneficiary an amount in respect of an indemnity and the Beneficiary subsequently recovers (whether by payment, discount, credit, saving, relief or other benefit or otherwise) a sum which is directly referable to the fact, matter, event or circumstances giving rise to the claim under the indemnity, the Beneficiary shall forthwith repay to the Indemnifier whichever is the lesser of:

      - an amount equal to the sum recovered (or the value of the saving or benefit obtained) less any out of pocket costs and expenses properly incurred by the Beneficiary in recovering the same; and

      - the amount paid to the Beneficiary by the Indemnifier in respect of the claim under the relevant indemnity,

PROVIDED THAT there shall be no obligation on the Beneficiary to pursue such recovery and the Indemnifier shall be repaid only to the extent that the amount of such recovery aggregated with any sum recovered from the Indemnifier exceeds any loss sustained by the Beneficiary (including for this purpose indirect or consequential losses or claims for loss of profits which are excluded by this Agreement from being recovered from the Indemnifier); and

    - any person taking any of the steps contemplated by Clauses 16.3.1 to 16.3.5 (inclusive) shall comply with the requirements of any insurer who may have an obligation to provide an indemnity in respect of any liability arising under this Agreement.

Mitigation – indemnity claims

  - To avoid doubt the provisions of Clause 48 (Mitigation) apply to any indemnity given under this Agreement and any such indemnity shall not extend to Direct Losses which could have been reduced or avoided by the Beneficiary complying with the provisions of such clause.

Taxation

  - If any payment by one party under an indemnity in this Agreement is subject to income tax or corporation tax (or any tax replacing them) in the hands of the recipient, the recipient may demand in writing to the party making the payment that the payment shall be increased by such amount (the "Additional Amount") as would ensure that, after taking into account any such tax payable in respect of the Additional Amount and any credit or saving that may arise as a result of paying the Additional Amount, the recipient receives and retains a net sum equal to the amount it would have otherwise received had the payment not been subject to such tax, with the result that it is left in no better or worse tax position.  The party making the payment shall pay the Additional Amount within ten (10) Business Days of receipt of such demand.

Limitations

  - The indemnities under this Agreement shall not apply and there shall be no right to claim damages for breach of this Agreement, in delict or on any other basis whatsoever to the extent that any loss claimed by either party is for Indirect Losses suffered or allegedly suffered by any party.

  - Subject to the provisions relating to Participants' negligence in Clauses 16.1 and 16.2 no Participant shall be liable in delict to hubco or any hubco Party in respect of any negligent act or omission of the Participants or any Participant Party relating to or in connection with this Agreement and hubco shall procure that no hubco Party shall bring such a claim against the Participants. hubco has accepted this on the basis that it and each hubco Party will cover the risk of negligent acts or omissions by insurance or in such other manner as it (or they) may think fit.

- 17INSURANCE

The Insurances

  - hubco shall procure at its own cost that the insurances, details of which are set out in Schedule Part 10 (Insurance), are taken out and are maintained for the term of this Agreement provided that hubco shall not be required to maintain such of those insurances as are unavailable within the worldwide insurance market with reputable insurers of good standing or which are offered on terms such that the risk is not generally being insured against in the worldwide insurance market.

  - Without prejudice to the other provisions of this clause, hubco shall, at all relevant times, at its own cost, effect and maintain in full force those insurances which it is required to effect by any applicable Law.

  - All Insurances shall:

    - be placed with insurers who are acceptable to the Participants (such acceptance not to be unreasonably withheld or delayed); and

    - comply with the relevant provisions of Schedule Part 10 (Insurance).

Subrogation and vitiation

  - hubco shall:

    - procure that all policies of insurance referred to in paragraphs 3 and 4 of Schedule Part 10 (Insurance) to be effected by it pursuant to this Clause 17 (Insurance) shall contain a provision to the effect that the insurers have agreed to waive all rights of subrogation against each of the Participants (and all Participant Parties) save to the extent that a Participant has vitiated the policy by a deliberate act or omission; and

    - where hubco is obliged to effect insurance (other than those insurances referred to in paragraph 3 of Schedule Part 10 (Insurance)) under this Clause 17, not bring any claim or action against any of the Participants (or any Participant Party) in respect of any loss or damage in circumstances where hubco could recover such loss or damage under such insurance (whether or not such insurance has in fact been effected or, if effected, has been vitiated as a result of any act or omission of hubco (or any hubco Party), including but not limited to non-disclosure or under-insurance),

PROVIDED THAT to avoid doubt, this Clause 17.4 shall not by itself prevent hubco from claiming against any of the Participants (or any Participant Party) for any loss or damage not covered because of the level of deductibles under such insurance permitted by this Agreement or to the extent such loss or damage exceeds the maximum of such insurance required by this Agreement.

  - hubco shall not take any action or fail to take any reasonable action or (in so far as it is reasonably within its power) permit or allow others to take or fail to take any action (including failure to disclose any fact) as a result of which any of the Insurances may be rendered void, voidable, unenforceable or suspended or impaired in whole or in part or which may otherwise render any sum paid out under any relevant policy repayable in whole or in part.

Evidence of the Insurances

  - hubco shall, as soon as it is available, supply the Participants with written evidence that the Insurances are in force on or before the effective date or date of renewal of every policy of Insurance (or such other evidence of insurances as may be reasonably required).

Acceptance and compliance

  - Neither failure to comply nor full compliance with the insurance provisions of this Agreement shall relieve hubco of its liabilities and obligations under this Agreement.

Uninsurable risks under Project Agreements

  - Without prejudice to the rights of a Project Agreement Counterparty under its Project Agreement, where a Project Service Provider for a DBFM Project has notified a Project Agreement Counterparty of a risk becoming an Uninsurable Risk pursuant to the provisions of the relevant Project Agreement, the Participants and hubco shall co-operate so as to ensure that a meeting of the TPB is held as soon as is reasonably practicable (and in any event within seven (7) Business Days of receipt by the Project Agreement Counterparty of such notice).  At that meeting the TPB shall consider the situation and the parties will work together to use all their respective reasonable endeavours to obtain an agreed position from the TPB in relation to the risk becoming an Uninsurable Risk within twenty (20) Business Days of the Project Service Provider notifying the Project Agreement Counterparty as described above.

- 18INTELLECTUAL PROPERTY RIGHTS

Partnering Services Data

  - hubco shall make available to each Participant free of charge (and hereby irrevocably licenses each Participant to use) all rights it may have to use the Partnering Services Data that might reasonably be required by that Participant and hubco shall ensure that it obtains all necessary licences, permissions and consents to ensure that it can make such rights it may have to use the Partnering Services Data available to each Participant on these terms, for the Approved Purposes and in this clause "use" shall include the acts of copying, modifying, adapting and translating the material in question and/or incorporating them with other materials and the term "the right to use" shall be construed accordingly.

Maintenance of data

  - To the extent that any of the data, materials and documents referred to in this Clause 18 (Intellectual Property Rights) are generated by or maintained on a computer or similar system, hubco shall:

    - use all reasonable endeavours to procure for the benefit of each Participant, at no charge or at the lowest reasonable fee, the grant of a licence or sub-licence for any relevant software to enable each Participant or its nominee to access and otherwise use (subject to the payment by the relevant Participant of the relevant fee, if any) such data for the Approved Purposes.  As an alternative, hubco may provide such data, materials or documents in a format which may be read by software generally available in the market at the relevant time or in hard copy format; and

    - enter into the NCC's then current multi-licence escrow deposit agreement or standard single licence escrow deposit agreement as appropriate in each case.

  - hubco shall ensure the back-up and storage in safe custody of the data, materials and documents referred to in Clause 18.2 in accordance with Good Industry Practice.  Without prejudice to this obligation, hubco shall submit to the Participants for approval its proposals for the back-up and storage in safe custody of such data, materials and documents and any Participant shall be entitled to object if the same is not in accordance with Good Industry Practice. hubco shall comply, and shall cause all hubco Parties to comply, with all procedures to which the Participants have given their approval. hubco may vary its procedures for such back-up and storage subject to submitting its proposals for change to the Participants, who shall be entitled to object on the basis set out above.

Intellectual Property Rights

  - hubco:

    - hereby grants to each Participant, free of charge, an irrevocable, non exclusive and transferable (but only to any assignee or transferee of any rights or benefits under this Agreement or upon or at any time following termination of this Agreement) licence (carrying the right to grant sub licences) to use the Intellectual Property Rights which are or become vested in hubco; and

    - shall, where any Intellectual Property Rights are or become vested in a third party, use all reasonable endeavours to procure the grant of a like licence to that referred to in Clause 18.4.1 above to each Participant,

in both cases, solely for the Approved Purposes.

  - hubco shall use all reasonable endeavours to ensure that any Intellectual Property Rights created, brought into existence or acquired during the term of this Agreement vest, and remain vested throughout the term of this Agreement, in hubco and hubco shall enter into appropriate agreements with any hubco Party (or other third parties) that may create or bring into existence, or from which it may acquire, any Intellectual Property Rights.

Claims

  - Where a claim or proceeding is made or brought against any Participant which arises out of the infringement of any rights in or to any Intellectual Property (other than any Disclosed Data) or because the use of any materials, plant, machinery or equipment in connection with the hubco Operations or Project Services infringes any rights in or to any Intellectual Property of a third party then, unless such infringement has arisen out of the use of any Intellectual Property by or on behalf of such Participant otherwise than in accordance with the terms of this Agreement, hubco shall indemnify such Participant at all times from and against all such claims and proceedings and the provisions of Clause 16.3 (Conduct of Claims) to Clause 16.7 shall apply.

- 19TRANSFER OF EMPLOYMENT

  - [Whilst, at the Commencement Date, the Parties do not envisage that a Relevant Transfer will apply in relation to the provision of the Partnering Services by or on behalf of hubco or as a result of it carrying out its general business activities]the provisions of Schedule Part 16 (Transfer of Employment and Pensions) shall apply in relation to any transfers of staff to hubco or any Partnering Subcontractor pursuant to or necessitated by this Agreement (excluding transfers pursuant to or necessitated by a Project Agreement to which such Project Agreement shall apply). It is the Parties' intention that the costs of such transfers should be fully recovered through Project Development Fees to be received after the date of that transfer or as otherwise agreed between the Parties.

  - hubco shall be obliged to act in such a manner and to manage its affairs to ensure, to the extent it is within its powers, that the effect of Clause 19.1 upon each of the Participants is mitigated.

  - The provisions of Schedule Part 21 (Handover on Expiry or Termination) shall apply in relation to any transfers of staff on expiry or termination of this Agreement.

- 20SITE SECURITY AND PERSONNEL ISSUES

  - Each Participant shall have the right to refuse admittance to, or order the removal from any premises of that Participant or from the Facilities of any person employed by (or acting on behalf of) hubco who such Participant has reasonable grounds for believing is not a fit and proper person to be in such premises or the Facilities.

  - Any action taken under Clause 20.1 shall forthwith be confirmed in writing by the relevant Participant to hubco and, to avoid doubt, shall not relieve hubco of any of its obligations under this Agreement.

Resources and training

  - hubco shall procure that:

    - there shall at all times be a sufficient number of staff (including all relevant grades of supervisory staff) engaged in the provision of the Partnering Services with the requisite level of skill and experience.  To avoid doubt, this obligation shall include ensuring that there are sufficient staff to cover periods of holiday, sickness, other absence and anticipated and actual peaks in demand for each of the Partnering Services; and

    - all staff receive such training and supervision as is necessary to ensure the proper performance of this Agreement and compliance with all health and safety rules, procedures and requirements.

  - Each Participant agrees to permit and arrange for prospective Transferring Employees who are employees of that Participant, prior to the relevant Transfer Date, to receive training and to make familiarisation visits to any relevant premises of hubco or a Partnering Subcontractor (all as reasonably requested by hubco and in such manner as to ensure that there is no material adverse effect on the operations of the Participant as a result of the same).

Convictions and disciplinary action

  - hubco (to the extent permitted by Law) shall procure that all potential staff or persons performing any of the Partnering Services who may reasonably be expected in the course of their employment or engagement to have access to children, the elderly or vulnerable adults, and/or to persons receiving Clinical Services (each a "Named Employee"):

    - (other than Transferring Participant Employees):

      - are questioned concerning their Convictions prior to commencing such employment or engagement;

      - have consented to hubco or the relevant Partnering Subcontractor obtaining an enhanced disclosure under Part V of the Police Act 1997; and

      - are not so employed or engaged unless hubco or the relevant Partnering Subcontractor has carried out such an enhanced disclosure check under Part V of the Police Act 1997 in respect of such Named Employee; and

    - are questioned during the term of their employment or engagement concerning any Convictions which arise during the term of their employment or engagement.

  - hubco shall procure that (other than Transferring Participant Employees) no person who discloses any Convictions, or who is found to have any Convictions following a request for an enhanced disclosure check, is employed without the Participants' Representatives prior written consent (such consent not to be unreasonably withheld or delayed).

  - hubco shall procure that the Participants are kept advised at all times of any member of staff who, subsequent to his/her commencement of employment as a member of staff, receives a Conviction or whose previous Convictions become known to hubco (or any employee of a Partnering Subcontractor).

  - Any Participant's Representative (acting reasonably) may instruct hubco to procure that appropriate disciplinary action is taken against any employee of hubco or any Partnering Subcontractor (in accordance with the terms and conditions of employment of the employee concerned) who misconducts himself or is incompetent or negligent in his duties or who any Participant has reasonable grounds for believing that their presence or conduct on the Facilities or at work is otherwise undesirable.  The Participants shall co-operate with any such disciplinary proceedings and shall be advised in writing by hubco of the outcome.

  - hubco shall procure that there are set up and maintained, by it and by all Partnering Subcontractors, personnel policies and procedures covering all relevant matters (including discipline, grievance, equal opportunities and health and safety).  hubco shall procure that the terms and the implementation of such policies and procedures comply with Law and Good Industry Practice and that they are published in written form and that copies of them (and any revisions and amendments to them) are forthwith issued to the Participants.

Lists and Records

  - hubco shall procure that the Participants' Representatives shall at all reasonable times have access to all material details in respect of all employees of hubco or any Partnering Subcontractors including numbers and categories of staff employed to perform the Partnering Services and including in respect of each such employee:

    - details of qualifications; and

    - details of training undertaken by the employee.

Health Requirements

  - hubco shall establish that all potential employees or persons who may otherwise perform any of the Partnering Services are medically fit for their proposed tasks in performance of the Partnering Services and that they do not pose at that time any danger to the health of other persons (provided that hubco is not required to procure compliance with an obligation which contravenes the Equality Act 2010 ). hubco shall also procure that all persons employed or engaged in the provision of any Partnering Services shall undergo such medical screening examination or treatment and provide such information during the term of this Agreement when reasonably requested to do so by any Participant (where the Participant reasonably believes that such persons pose or may pose a threat to the health of others) as required to ensure that the Participant is able to comply with relevant legal obligations in respect of the health of the Participant's staff, patients or visitors to the Participant's premises.

- 21TRANSITION/HANDOVER ON EXPIRY AND TERMINATION

  - hubco shall co-operate to ensure a smooth transition and handover of the Partnering Services on the expiry or earlier termination of this Agreement.

- 22PARTICIPANT DEFAULT

  - For the purposes of this Agreement, each of the following is a Participant Event of Default :

    - one or more Participants:

      - committing a material breach of the terms of Clauses 9.1, 9.2 and 9.6, provided that the renewal or extension of a lease of premises currently occupied by a  Participant or the taking of a short term lease by a Participant to cover the short term needs of that Participant pending completion of Required Facilities pursuant to a Project Agreement shall not comprise a material breach by that Participant of the provisions of Clauses 9.1, 9.2 and/or 9.6; and/or

      - failing to perform its obligations under Clause 14.11 (to the extent that such breach is not an event or circumstance falling under the terms of Clause 22.1.2) where such breach of Clause 14.11 has a material adverse effect on hubco or any Project Service Provider;

    - one or more Participants acting in a manner in breach of this Agreement which shall have delayed by more than forty (40) Business Days the date for execution of any Project Agreement in relation to an Approved Project (as such date was agreed between hubco and the Relevant Participants as part of the Stage 2 Approval for that Approved Project);

    - an expropriation, sequestration, nationalisation or requisition of any Facilities or a material part of the Facilities or a material part of the assets and/or shares of hubco or its Holding Company or a Project Service Provider by a Participant or any other Relevant Authority;

    - non-payment by any Participant(s) of amounts due under this Agreement (which are not in dispute) exceeding £100,000 (index linked) sixty (60) Business Days after a written notice is served on all the relevant Participant(s), copied to the other Participants stating the amount due and the date when such amount becomes due,

PROVIDED THAT a rejection of a New Project in accordance with the terms of Clause 13.1 and/or Schedule Part 6 (Approval Process for New Projects) shall not comprise a Participant Event of Default. In the event that a Participant Event of Default under Clause 22.1.3 occurs as a result of the actions of a Relevant Authority other than a Participant, all Participants shall be deemed to be responsible for such Participant Event of Default.

  - On the occurrence of a Participant Event of Default or within a reasonable time after hubco becomes aware of the same, and while the same is still subsisting, hubco may, at its option:

    - suspend performance by it of all or part of its obligations under this Agreement to the Participant(s) responsible for the Participant Event of Default until such time as such Participant(s) have demonstrated to hubco's reasonable satisfaction that they will perform and are capable of performing their obligations under this Agreement; or

    - serve written notice on Participant(s) responsible for the Participant Event of Default (copied to the other Participants) of the occurrence and (specifying details) of such Participant Event of Default.  If the relevant matter or circumstance is capable of remedy (and, for the avoidance of doubt, a delay referred to in Clause 22.1.2 and breach of the provisions of Clause 14.11 shall each be deemed to be capable of remedy) and has not been remedied by the responsible Participant(s) (or otherwise) within thirty (30) Business Days of such notice, or, if it is not capable of remedy, with immediate effect, hubco may:

      - serve a written notice on each Participant responsible for the Participant Event of Default  terminating this Agreement with immediate effect insofar as it relates to such Participant; or

      - serve a written notice on each Participant responsible for the Participant Event of Default (copied to the other Participants) specifying the effect such Participant Event of Default has had (and continues to have) on hubco (a "Participant Default Notice").

  - hubco shall not exercise or purport to exercise any right to terminate this Agreement except as expressly set out herein.

  - Where hubco has served a Participant Default Notice and/or terminates this Agreement in accordance with Clause 22.2 in respect of a Participant as a result of a Participant Event of Default, the Participant(s) responsible for the Participant Event of Default shall pay compensation to hubco calculated in accordance with Section 1 (Participant Event of Default Compensation Sum) of Schedule Part 15 (Compensation on Participant Event of Default and Termination).

  - Where, as a result of termination in accordance with Clause 22.2 in respect of a Participant Event of Default, hubco has terminated this Agreement in its entirety,  the Participant(s) responsible for the Participant Event of Default shall, in addition to liability under Section 1 (Participant Event of Default Compensation Sum) of Schedule Part 15 (Compensation on Participant Event of Default and Termination), pay compensation to hubco calculated in accordance with Section 2 (Participant Event of Default Termination Sum) of Schedule Part 15 (Compensation on Participant Event of Default and Termination).

  - Where hubco has validly served a Participant Default Notice more than once in any twelve (12) month period in respect of the same Participant, it shall not be required to provide either the Project Development Partnering Services or any Strategic Support Services to that Participant under this Agreement except on terms which provide, inter alia, for the payment by such Participant of all Partnering Services Costs (other than those which are already being paid via Project Agreements) monthly in arrears.

- 23HUBCO EVENTS OF DEFAULT

hubco Events of Default

  - For the purposes of this Agreement, each of the following is a hubco Event of Default :

    - the occurrence of any hubco Event of Default or Sub-hubco Event of Default, in either case as defined in the relevant Project Agreement (other than one resulting from an Insolvency Event (or equivalent event under the relevant Project Agreement) in relation to the Project Service Provider, but including for this purpose any right of the Project Agreement Counterparty to terminate as a result of a "Prohibited Act" as defined in the relevant Project Agreement)) in respect of one or more Project Agreements provided that, where the event in question is one which is capable of remedy in terms of the applicable Project Agreement, such event shall comprise a hubco Event of Default:

      - at the instance of any Participant who is a Project Agreement Counterparty or is otherwise directly affected by such event by virtue of an interest or involvement in the relevant Facilities, on its occurrence; and

      - at the instance of any other Participant, on the expiry of any remedy period permitted under the applicable Project Agreement without it being remedied;

    - the occurrence of a Significant Performance Failure;

    - hubco committing a material breach of its obligations under this Agreement (other than as a consequence of a breach by one or more of the Participants of their obligations under this Agreement) including:

      - failure to take out and maintain the Insurances in accordance with Clause 17.1; and/or

      - any breach arising pursuant to Clause 5.4;

    - hubco ceasing to provide or procure the provision of all or a substantial part of the Partnering Services in accordance with this Agreement (other than as a consequence of a breach by one or more of the Participants of their obligations under this Agreement);

    - hubco commits a material breach of its obligations under this Agreement (other than as a consequence of a breach by one or more of the Participants of their obligations under this Agreement) which results in the criminal prosecution and conviction of hubco or any hubco Party under the Health and Safety Regime (an "H&S Conviction") provided that an H&S Conviction of a hubco Party shall not constitute a hubco Event of Default if either:

      - within ninety (90) Business Days from the date of the H&S Conviction (or, in the case of H&S Conviction which is subject to an appeal or any further judicial process and where such appeal or further judicial process does not result in the successful appeal against or quashing of the H&S Conviction, within sixty (60) Business Days of the date of the decision of such appeal or judicial process), the involvement in this Agreement of each relevant hubco Party (which in the case of an individual director, officer or employee shall be deemed (if it is reasonable to so deem) to include the hubco Party of which that person is a director, officer or employee) is terminated and a replacement is appointed by hubco in accordance with Clause 27.2 below; or

      - within forty (40) Business Days of the H&S Conviction hubco puts forward a method statement which specifies in sufficient detail the changes to working practices that will be implemented to prevent any recurrence of the events leading up to the H&S Conviction and that method statement is approved by the Participants, such approval not to be unreasonably withheld or delayed;

    - hubco failing to comply with the provisions of Clause 27 (Assignation and sub-contracting);

    - hubco failing to pay any sum or sums due to the Participants (or any of them) under this Agreement (which sums are not in dispute) which, either singly or in aggregate, exceed(s) £10,000 (index linked) and such failure continues for sixty (60) Business Days from receipt by hubco of a written notice of non payment from the Participants;

    - an Insolvency Event occurs in relation to hubco;

    - an Insolvency Event (or equivalent event in terms of the relevant Project Agreement) occurs in relation to a Project Service Provider other than hubco; and

    - any Project Service Provider fails (after having received a valid notice from its relevant Project Agreement Counterparty) to terminate any Supply Chain Agreement to which it is a party and to procure that a replacement Supply Chain Member is appointed in accordance with the provisions of the relevant Project Agreement.

  - Each Party shall notify the others in writing of the occurrence, and details, of any hubco Event of Default promptly on such Party becoming aware of its occurrence, and hubco shall notify the Participants in writing of any event or circumstance which is likely, with the passage of time or otherwise, to constitute or give rise to a hubco Event of Default promptly on hubco becoming aware of such event or circumstance.

  - On the occurrence of a hubco Event of Default, without prejudice to the rights of the Participants [(acting together)] pursuant to Clause 23.4 to 23.13, each Participant may elect to suspend the exclusivity granted to hubco pursuant to Clause 9.1 and/or Clause 9.2 by serving written notice of such suspension on hubco.  Without prejudice to the rights of each of the Participants under Clause 9.7, any such suspension shall expire:

    - following written notice to that effect being served on hubco by the Participant in question, copied to the TPB; and

    - automatically where the hubco Event of Default has been remedied or where Clause 23.12.2(b) applies.

  - On the occurrence of a hubco Event of Default, or within a reasonable time after the Participants become aware of the same, and while the same is subsisting, the Participants may [(acting together)]:

    - in the case of any hubco Event of Default referred to in Clauses 23.1.1 to 23.1.4 (inclusive) and 23.1.6 either (in their absolute discretion):

      - exercise their rights under Clause 23.6; or

      - serve written notice of default on hubco requiring hubco at hubco's option either:

        - to remedy the hubco Event of Default referred to in such notice of default (if the same is continuing) within twenty (20) Business Days of such notice of default; or

        - to put forward within twenty (20) Business Days of such notice of default a programme to the reasonable satisfaction of the Participants (acting together) (set out, if appropriate, in stages) for remedying the hubco Event of Default (a "Remediation Programme") or in the case of a Significant Performance Failure, to satisfy the Participants that the events or circumstances that gave rise to the Significant Performance Failure will not recur or has/have otherwise been addressed to the Participants' satisfaction (an "Improvement Programme"). In either case, such programme may include the PSDP proposing the replacement of a shareholder who holds shares directly or indirectly in the PSDP pursuant to Clause [14.16] of the Shareholders Agreement.

A Remediation Programme shall specify in reasonable detail the manner in, and the latest date by, which such hubco Event of Default will be remedied.

An Improvement Programme shall set out such detail so as to satisfy the Participants that the events or circumstances that gave rise to the Significant Performance Failure will not recur or has/have otherwise been addressed within the timescale as agreed in the Improvement Programme.

hubco shall only have the option of putting forward a Remediation Programme or an Improvement Programme (as the case may be) in accordance with this sub-clause if it first notifies the Participants within ten (10) Business Days of such notice of default that it proposes to do so.

For the avoidance of doubt the reversal of any action that was done without TPB consent shall remedy that breach provided that hubco shall indemnify each of the Participants in respect of all losses, costs and expenses incurred as a result of that action being so carried out.

If hubco fails:

          - to remedy the hubco Event of Default in accordance with Clause 23.4(i) and does not put forward a Remediation Programme or an Improvement Programme (as the case may be) in accordance with Clause 23.4(ii), in either case within twenty (20) Business Days of the notice referred to in Clause 23.(b); or

          - (in the case of a Remediation Programme) to remedy the hubco Event of Default within the agreed time period(s) specified in the Remediation Programme; or

          - (in the case of an Improvement Programme) to implement the material steps identified in the Improvement Programme to the reasonable satisfaction of the Participants within the relevant time period(s) specified in the Improvement Programme so as to satisfy the Participants (in their absolute discretion) that the events or circumstances that gave rise to the Significant Performance Failure will not recur or has/have otherwise been addressed within the timescales as agreed in the Improvement Programme,

the Participants shall be entitled to exercise their rights under Clause 23.6 and/or Clause 23.10;

    - in the case of any hubco Event of Default referred to in Clauses 23.1.5, 23.1.7 or 23.1.8, exercise their rights under Clause 23.10; or

    - in the case of a hubco Event of Default referred to in Clause 23.1.9 or 23.1.10 (each a "Project Service Provider Default") exercise their rights under Clause 23.9.

  - Where hubco puts forward a Remediation Programme or an Improvement Programme in accordance with Clause 23.4(ii), the Participants shall have twenty (20) Business Days from receipt of the same within which to notify hubco in writing (in their absolute discretion) that they do not accept the programme, failing which the Participants shall be deemed to have accepted the programme. Where the Participants notify hubco that they do not accept the programme, the Participants may elect to exercise their rights under Clause 23.6.

  - Where the Participants are entitled to exercise their rights under this Clause 23.6, the Participants  may, in their absolute discretion:

    - require hubco by written notice to terminate a Supply Chain Agreement to which it is a party or, as the case may be, procure the termination of any Supply Chain Agreement to which any Project Service Provider or Partnering Subcontractor is a party as employer which has caused or materially contributed to the occurrence of the hubco Event of Default and to procure that a replacement Supply Chain Member is appointed in accordance with the provisions of this Agreement or the relevant Project Agreement as the case may be; or

    - where hubco itself has been providing the Services in respect of which the hubco Event of Default occurred, require hubco to cease providing the relevant Services and procure that a replacement Supply Chain Member is appointed in accordance with Clause 27 (Assignation and sub-contracting) to provide such Services within sixty (60) Business Days.

  - If the Participants exercise their rights under Clause 23.6 in relation to a hubco Event of Default affecting provision of the Partnering Services, hubco shall forthwith put forward proposals for the interim management or provision of the relevant Partnering Services until such time as an alternative Supply Chain Member can be engaged by hubco. If hubco fails to do so (or its proposals if implemented are not reasonably likely to give adequate provision of the relevant Partnering Services) then without prejudice to the other rights of the Participants in this Clause 23 (Hubco Events of Default), the Participants (or any of them) may perform, or procure a third party to perform, such Partnering Services themselves and hubco shall indemnify each of the Participants in respect of their costs in so doing.

  - If hubco fails to terminate or procure the termination of the relevant Supply Chain Agreement to which it or any Project Service Provider or Partnering Subcontractor is a party as employer and to procure that a replacement Supply Chain Member is appointed in accordance with the provisions of Clause 23.6, the Participants shall be entitled at their option to exercise their rights in accordance with the provisions of Clause 23.10.

  - Where a Project Service Provider Default has occurred the following shall apply:

    - where the Project Service Provider Default is not capable of remedy, the Participants [(acting together)] shall be entitled to exercise the rights set out in Clause 23.10; and

    - where the Project Service Provider Default is capable of remedy, the Participants [(acting together)] may serve written notice of default on hubco requiring hubco to put forward within twenty (20) Business Days of such notice of default a reasonable programme (set out, if appropriate, in stages) for remedying the Project Service Provider Default and ensuring that such Project Service Provider Default does not recur (the "PSP Rectification Programme"), in which case:

      - where hubco fails to put forward such PSP Rectification Programme in the twenty (20) Business Day period, the Participants [(acting together)] shall be entitled to exercise the rights set out in Clause 23.10; and

      - where hubco puts forward a PSP Rectification Programme within the twenty (20) Business Day period:

        - the PSP Rectification Programme shall specify in reasonable detail the manner in, and the latest date by, which the Project Service Provider Default is proposed to be remedied (where such default is capable of remedy) and the procedures and practices which hubco and/or the Project Service Providers propose to put in place to ensure that such Project Service Provider Default does not recur;

        - the Participants shall consider the PSP Rectification Programme and liaise with hubco to discuss its contents and, in particular, whether the Participants consider it to be sufficient that, if properly implemented by hubco and/or the Project Service Providers it would prevent the Project Service Provider Default from recurring.  The Participants shall, in considering whether or not to approve a PSP Rectification Programme under consideration, be entitled to take into account the performance of hubco and/or the relevant Project Service Provider in implementing the provisions of any previous PSP Rectification Programme agreed in relation to a breach or breaches substantially similar to the breach or breaches which have given rise to the PSP Rectification Programme then under consideration;

        - the Participants and hubco shall use their respective best endeavours to ensure that such liaison as is appropriate takes place so as to ensure that the Participants are in a position to determine whether they are satisfied with the PSP Rectification Programme within twenty (20) Business Days after receipt by the Participants of the PSP Rectification Programme; and

        - where the Participants are not satisfied that the PSP Rectification Programme meets the requirements set out in Clause 23.9(i) or agreement cannot be reached between the Participants and hubco as to the terms of a PSP Rectification Programme, the Participants [(acting together)] shall be entitled to exercise the rights set out in Clause 23.10.

  - Subject to Clause 23.12, where the Participants are entitled to exercise their rights under this Clause 23.10, the Participants may [(acting together)]:

    - suspend hubco's exclusivity by notice in writing to hubco (a "Suspension Notice") until further notice (if any) (any such notice reinstating exclusivity being a "Reinstatement Notice");

    - during the period of any such suspension serve a TPA Material Default Notice; and

    - at any time (whether or not a Suspension Notice has been served on hubco) elect to treat such circumstances as a TPA Material Default by notice in writing to hubco (a "TPA Material Default Notice") in accordance with Clause 23.12.

If a Suspension Notice is served and no Reinstatement Notice has been served by the Participants within six (6) months of the date of the Suspension Notice then a TPA Material Default Notice shall be deemed to have been served on hubco on the expiry of such six (6) month period.

  - In the event of the Participants exercising their right under Clause 23.10.1:

    - none of the Participants shall have any liability whatsoever whether under this Agreement or in delict or at common law to hubco or any hubco Party save for in respect of any antecedent breach of this Agreement by that Participant; and

    - hubco shall no longer be required to provide the Partnering Services for the period of the suspension, provided that:

      - the Participants (or any of them) may require hubco to provide all or any part of the Partnering Services and, if hubco agrees, such Partnering Services shall be provided on the terms set out in Clause 8 and Clause 10.2; and

      - hubco shall recommence the provision of the Partnering Services on receipt of a Reinstatement Notice.

The provisions of Clause 23.12.1 and 23.12.2(a) shall apply mutatis mutandis to any Participant serving a notice of suspension under Clause 9.7 or Clause 23.3.

  - If the Participants serve a TPA Material Default Notice on hubco pursuant to Clause 23.10.3 (or are deemed to have served such a TPA Material Default Notice pursuant to Clause 23.10) then a TPA Material Default shall be deemed to have occurred whereupon:

    - the Participants [(acting together)] shall be entitled to terminate this Agreement with immediate effect by notice in writing to hubco (a "Default Termination Notice");

    - if no Default Termination Notice is given by the Participants pursuant to Clause 23.12.1 within twenty (20) Business Days of the deemed occurrence of the TPA Material Default then:

      - the provisions of Clauses 14.12 to 14.19 of the Shareholders Agreement shall apply; and

      - if a TPA Material Default Notice is served at a time when hubco's exclusivity has been suspended pursuant to Clauses 9.7, 23.3 or 23.10.1 or where the TPA Material Default Notice is deemed to have been given pursuant to Clause 23.10, then a Reinstatement Notice (and/or notice revoking such suspension in the case of Clauses 9.7 and 23.3) shall be deemed to have been given immediately on completion of the sale (at the end of the procedure in Clauses [14.12 to 14.16] of the Shareholders Agreement and the related provisions in the Articles of Association of hubco), of all the shares held by the PSDP in hubco to any Participant or Participants, the SFT and/or a third party purchaser.

Participants' costs

  - hubco shall reimburse each Participant for all reasonable costs incurred by that Participant as a result of hubco's breach of any of its obligations under this Agreement or their exercise of their rights under this Agreement in respect of such breach (including, without limitation, any relevant increased administrative expenses and the reasonable and proper costs of the Participant incurred under this Agreement and the Shareholders Agreement resulting from the occurrence of a termination of this Agreement pursuant to this Clause 23 (the "Participants' Costs")).

- 24FORCE MAJEURE

  - None of hubco or the Participants shall be relieved from any liability under this Agreement to the extent that by reason of Force Majeure it is not able to perform its obligations under this Agreement.

  - None of hubco or the Participants shall be entitled to any compensation or other payment by reason of the occurrence of an event of Force Majeure.

- 25CORRUPT GIFTS AND FRAUDULENT PAYMENTS

Warranty

  - hubco warrants that in entering into this Agreement it has not committed any Prohibited Act.

Remedies

  - If hubco or any hubco Party (or anyone employed by or acting on behalf of them) commits any Prohibited Act, then the Participants shall be entitled to act in accordance with Clauses 25.2.1 to 25.2.6 below:

    - if a Prohibited Act is committed by hubco or by an employee not acting independently of hubco then each of the Participants may terminate this Agreement with immediate effect with respect to that Participant by giving written notice to hubco, and this Agreement will terminate with respect to that Participant;

    - if the Prohibited Act is committed by an employee of hubco acting independently of hubco, then each of the Participants may give written notice to hubco of termination of this Agreement with respect to that Participant and this Agreement will so terminate, unless within twenty (20) Business Days of receipt of such notice hubco terminates the employee's employment and (if necessary) procures the performance of the relevant part of the Services by another person;

    - if the Prohibited Act is committed by a Contractor and/or Service Provider or by an employee of a Contractor and/or Service Provider not acting independently of that Contractor and/or Service Provider then each of the Participants may give written notice to hubco of termination of this Agreement with respect to that Participant and this Agreement will so terminate, unless within twenty (20) Business Days of receipt of such notice hubco terminates the relevant Supply Chain Agreement and procures the performance of the relevant part of the Services by another person, where relevant, in accordance with Clause 27 (Assignation and sub-contracting);

    - if the Prohibited Act is committed by an employee of a Contractor and/or Service Provider acting independently of that Contractor and/or Service Provider then each of the Participants may give written notice to hubco of termination of this Agreement with respect to that Participant and this Agreement will so terminate, unless within twenty (20) Business Days of receipt of such notice hubco procures the removal of the employee from any and all hubco Operations and (if necessary) procures the performance of the relevant part of the hubco Operations by another person;

    - if the Prohibited Act is committed by any other person involved in the provision of hubco Operations not specified in Clauses 25.2.1 to 25.2.4 above then each of the Participants may give written notice to hubco of termination of this Agreement with respect to that Participant and this Agreement will so terminate unless within twenty (20) Business Days hubco procures the removal of such person from any and all hubco Operations and the termination of the appointment of their employer (where such person is not employed by hubco) and (if necessary) procures the performance of the relevant part of the Services by another person; and

    - any notice of termination under this sub-clause shall specify:

      - the nature of the Prohibited Act;

      - the identity of the party who the Participant(s) believe has committed the Prohibited Act; and

      - the date on which this Agreement will terminate in accordance with the applicable provisions of this sub-clause.

  - Without prejudice to their other rights or remedies under this clause:

    - the Participants shall be entitled to recover from hubco the amount or value of any such gift, consideration or commission; and

    - each Participant shall be entitled to recover from hubco any other loss sustained in consequence of any breach of this clause.

Permitted Payments

  - Nothing contained in this clause shall prevent hubco from paying any proper commission or bonus to its employees within the agreed terms of their employment.

Notification

  - hubco shall notify the Participants in writing of the occurrence (and details) of any Prohibited Act promptly on hubco becoming aware of its occurrence.

Interim Management

  - Where hubco is required to replace any Supply Chain Member with which it has contracted pursuant to this clause, the provisions of Clause 23 (hubco Events of Default) shall apply and be construed accordingly.

- 26AGENCY AND PARTICIPANTS' STATUTORY AUTHORITY

Nothing in this Agreement shall be construed as a fetter or restriction on the exercise of a Participant's planning or highways function nor, without prejudice to hubco's rights and remedies under this Agreement, on the exercise of any other statutory function by or on behalf of any Participant.

- 27ASSIGNATION AND SUB-CONTRACTING

Assignation and sub-contracting

  - This Agreement and any other agreements to which hubco and at least one of the Participants are a party shall be binding on, and shall ensure to the benefit of, hubco and the relevant Participants and their respective successors and permitted transferees and assigns. In the case of the Participants, their successors shall include any person to whom the Scottish Ministers or other Relevant Authority, in exercising their statutory powers to transfer property, rights and liabilities of any Participant upon such Participant ceasing to exist, transfers the property, rights and obligations of the Participants under this Agreement and any other agreements to which hubco and that Participant are a party.

  - Subject to Clause 27.3, hubco shall not, without the prior written consent of the Participants or, in the case of specific subcontracts for Strategic Support Partnering Services to be provided to individual Participants or Project Development Partnering Services in respect of identified New Projects, the written consent of the relevant Participant (such consent in the case of any proposed sub-contracting not to be unreasonably delayed and may only be withheld in circumstances where the obligations to be subcontracted are material obligations and the proposed sub-contractor is an Unsuitable Person), assign, transfer, subcontract or otherwise dispose of any interest in this Agreement and any other contract entered into by hubco for the purposes of performing its obligations under this Agreement.

  - The provisions of Clause 27.2 do not apply to the grant or exercise of any security rights, in a form approved by the Participants prior to its grant (such approval not to be unreasonably withheld or delayed), for any loan made to hubco under any Funding Agreement. The Participants may make any approval conditional upon the execution by such assignee of a Funders' Direct Agreement in relation to the exercise of its rights.

  - A Participant shall not assign or otherwise dispose of the benefit of the whole or part of this Agreement to any person, save:

    - to the Scottish Ministers, another [Health Board, Local Authority, Fire Authority, or Police Board, as the case may be], or any other person or body replacing any of the foregoing (or to whom the Scottish Ministers or the Government exercising their statutory rights would be entitled to transfer such benefits); or

    - to any department, office, instrumentality or agency of the Scottish Ministers or Government or any local authority which (in any such case) has the legal capacity and sufficient financial resources to perform the obligations of the Participant under the Relevant Agreement; and/or

    - to any person who has the legal capacity and sufficient financial resources to perform the obligations of the Participant hereunder and whose obligations are validly and enforceably guaranteed by the Participant, a Local Authority, or the Government or by any department, office, instrumentality or agency of the Government,

PROVIDED THAT nothing in this sub-clause shall restrict the rights of the Scottish Ministers or the Government to effect a statutory transfer. For the purposes of this Clause 27.4, an obligation shall be deemed to be validly and enforceably guaranteed by a Participant, Local Authority, the Government or any department, office, instrumentality or agency of the Government (in any such case) if that Participant, Local Authority, the Government or any department or office, instrumentality or agency of the Government (as the case may be) has delivered a legal opinion stating that the guarantee is fully valid and enforceable in accordance with its terms subject to customary qualifications and assumptions from a reputable firm of solicitors approved in advance by hubco (such approval not to be unreasonably withheld or delayed) having appropriate experience of the matters opined upon.

  - Where hubco enters into a contract with a Partnering Subcontractor for the purposes of performing  the Partnering Services under this Agreement, hubco shall cause a term to be included in such contract:

    - which requires payment to be made to the Partnering Subcontractor within a specified period not exceeding 30 days from receipt of a valid invoice as defined by the contract requirements and provides that, for the purpose of payment alone, where the relevant Participant responsible for payment for the Partnering Services has made payment to hubco and the Partnering Subcontractor's invoice includes Partnering Services in relation to which payment has been made by the relevant Participant then, to the extent that it relates to such Partnering Services, the invoice shall be treated as valid and payment shall be made to the sub-contractor without deduction (but without prejudice to any right to deduct or set off validly arising under the terms of the contract with the Partnering Subcontractor); and

    - which notifies the Partnering Subcontractor that the contract forms part of a larger contract for the benefit of the relevant Participant and that should the Partnering Subcontractor have any difficulty in securing the timely payment of an invoice that matter may be referred by the Partnering Subcontractor to [insert the contact name and address of relevant Participant procuring the Partnering Services]; and

    - in the same terms as this Clause 27.5 (including for the avoidance of doubt this Clause 27.5.3) subject only to modification to refer to the correct designation of the equivalent party as the supplier and recipient of the services, as the case may be.

- 28PERFORMANCE OF SUBCONTRACTORS

  - hubco will be responsible for ensuring the due performance by the Supply Chain Members with whom it has contracted (if any) and its subcontractors of any tier of their obligations under the relevant Supply Chain Agreements and subcontracts (as the case may be).

- 29CONFIDENTIALITY

Confidential Information

  - The Parties agree that the provisions of this Agreement shall, subject to Clause 29.2 below, not be treated as Confidential Information and may be disclosed without restriction.

  - Clause 29.1 above shall not apply to provisions of this Agreement designated as Commercially Sensitive Information and listed in Section 1 of Part 20 (Confidential Information) which shall, subject to Clause 29.4, be kept confidential for the periods specified in that Part.

  - The Parties shall keep confidential all Confidential Information received by one Party from another Party relating to or in connection with this Agreement and shall use all reasonable endeavours to prevent their employees and agents from making any disclosure to any person of any such Confidential Information.

Permitted Disclosure

  - Clauses 29.1 and 29.3 shall not apply to:

    - any disclosure of information that is reasonably required by any person engaged in the performance of their obligations under this Agreement for the performance of those obligations;

    - any matter which a party can demonstrate is already or becomes generally available and in the public domain otherwise than as a result of a breach of this Clause;

    - any disclosure to enable a determination to be made in accordance with Schedule Part 22 (Dispute Resolution Procedure) or in connection with a dispute between hubco and any of its subcontractors;

    - any disclosure which is required pursuant to any Law or Parliamentary obligation placed upon the party making the disclosure or the rules of any stock exchange or governmental or regulatory authority having the force of law or, if not having the force of law, compliance with which is in accordance with the general practice of persons subject to the stock exchange or governmental or regulatory authority concerned;

    - any disclosure of information which is already lawfully in the possession of the receiving party, prior to its disclosure by the disclosing party;

    - any provision of information to the Parties’ own professional advisers or insurance advisers or insurers or to any Funders or any Funders’ professional advisers or insurance advisers or, where it is proposed that a persons should or may provide funds (whether directly or indirectly and whether by loan, equity participation or otherwise) to hubco to enable it to carry out its obligations under this Agreement, or may wish to acquire shares in hubco in accordance with provisions of this Agreement to that person or their respective professional advisers but only to the extent reasonably necessary to enable a decision to be taken on the proposal;

    - any disclosure by a Participant of information as may be reasonably required for the purpose of conducting a due diligence exercise, to any person in connection with the operation of Part 7 (New Project Pricing Report);

    - any registration or recording of the Consents and property registration required;

    - any disclosure of information by a Participant to the Scottish Futures Trust or any department, office or agency of the Government or their respective advisers or to any person engaged in providing services to a Participant for any purpose related to or ancillary to this Agreement;

    - any disclosure for the purpose of:

      - the examination and certification of a Participant's or hubco's accounts;

      - any examination pursuant to section 6(1) of the National Audit Act 1983 of the economy, efficiency and effectiveness with which a Participant has used its resources;

      - complying with a proper request from a Party’s insurance adviser, or insurer on placing or renewing any insurance;

      - (without prejudice to the generality of Clause 29.4.4 above) compliance with the FOI(S)A and/or the Environmental Information (Scotland) Regulations; or

      - any examination pursuant to the Local Government (Scotland) Act 1973 as amended by the Local Government in Scotland Act 2003 of a Local Authority Participant that it has secured best value in the performance of its functions; or

    - disclosure pursuant to Clause 29.12 (Departmental Disclosure),

PROVIDED THAT to avoid doubt, neither Clause 29.(d) nor Clause 29.4.4 above shall permit disclosure of Confidential Information otherwise prohibited by Clause 29.3 (Confidential Information) where that information is exempt from disclosure under section 36 of the FOI(S)A.

  - Where disclosure is permitted under Clause 29.4 (Permitted Disclosure), other than under Clauses 29.4.2, 29.4.4, 29.4.5, 29.4.8 and 29.10, the party providing the information shall procure that the recipient of the information shall be subject to the same obligation of confidentiality as that contained in this Agreement.

  - hubco shall not make use of this Agreement or any information issued or provided by or on behalf of a Participant in connection with this Agreement otherwise than for the purpose of this Agreement, except with the written consent of the relevant Participant.

  - Where hubco, in carrying out its obligations under this Agreement, is provided with information relating to the users of any Facility, hubco shall not disclose or make use of any such information otherwise than for the purpose for which it was provided, unless hubco has sought the prior written consent of that person and had obtained the prior written consent of the relevant Participant.

  - On or before the Initial Expiry Date or, where applicable, the Extended Expiry Date, hubco shall ensure that all documents or computer records in its possession, custody or control, which contain information relating to any user of any Facility including any documents in the possession, custody or control of a Supply Chain Member, are delivered up to the relevant Participant.

  - The Parties acknowledge that both the National Audit Office and Accounts Commission for Scotland have the right to publish details of this Agreement (including Commercially Sensitive Information) in their relevant reports to Scottish Ministers and/or Parliament.

  - The provisions of this Clause 29 (Confidentiality) are without prejudice to the application of the Official Secrets Act 1911 to 1989.

Announcements

  - Unless otherwise required by any Law or any regulatory or governmental authority (but only to that extent), no Party shall make or permit or procure to be made any public announcement or disclosure (whether for publication in the press, the radio, television screen or any other medium) of any Confidential Information or in the case of hubco of its (or of any hubco Party’s) interest in any Project  or, in any such case, any matters relating thereto, without the prior written consent of the other Parties (which shall not be unreasonably withheld or delayed).

Departmental Disclosure

  - Each of the Participants shall be free to disclose the terms of this Agreement to the Scottish Futures Trust and to Relevant Government Departments.

- 30FREEDOM OF INFORMATION

  - hubco acknowledges that a Participant is subject to the requirements of the FOI(S)A and the Environmental Information (Scotland) Regulations and shall assist and cooperate with a Participant (at hubco's expense) to enable the Participant to comply with any Information disclosure requirements.

  - In the event that an Information Request is received by hubco, hubco will transfer the Information Request to the Participant as soon as practicable after receipt and in any event within two (2) Business Days of receiving the request.

  - In the event that an Information Request is received by a Participant in relation to Information that hubco is holding on its behalf and which the Participant does not hold itself the Participant shall refer to hubco such Information Request as soon as practicable and in any event within five (5) Business Days of receiving such Information Request and hubco shall:

    - provide the Participant with a copy of all Information in its possession or power in the form that the Participant requires within five (5) Business Days (or such other period as the Participant may specify) of the Participant requesting that Information; and

    - provide all necessary assistance as reasonably requested by the  Participant to enable the Participant to respond to the Information Request 	within the time for compliance set out in section 10 of the FOI(S)A or regulation 5 of the Environmental Information (Scotland) Regulations.

  - Following notification under Clause 30.3, and up until such time as hubco has provided the Participant with all the Information specified in Clause 30.3 hubco may make representations to the Participant as to whether or not or on what basis Information requested should be disclosed, provided always that the Participant shall be responsible for determining at its absolute discretion:

    - whether Information is exempt from disclosure in accordance with the 	provisions of the FOI(S)A or the Environmental Information (Scotland) Regulations;

    - whether Information is to be disclosed in response to an Information Request, and

in no event shall hubco respond directly to an Information Request unless expressly authorised to do so by the Participant.

  - hubco shall ensure that all Information produced in the course of this Agreement or relating to this Agreement is retained for disclosure for as long as is reasonably necessary for the purposes of this Agreement and shall permit the Participant to inspect such records as requested from time to time.

  - hubco acknowledges that any lists or schedules provided by it outlining Commercially Sensitive Information are of indicative value only and that the Participant may nevertheless be obliged to disclose Confidential Information in accordance with the requirements of the FOI(S)A and the Environmental Information (Scotland) Regulations.

  - hubco acknowledges that (notwithstanding the provisions of Clause 29 (Confidentiality) a Participant may, acting in accordance with the Scottish Ministers Code of Practice on the Discharge of Functions of Public Authorities under Part 6 of the Freedom of Information (Scotland) Act 2002 (the “FOI(S)A Code”) and/or having full regard to any guidance or briefings issued by the Scottish Information Commissioner or the Scottish Ministers, be obliged under the FOI(S)A, or the Environmental Information (Scotland) Regulations to disclose Information concerning hubco, the Partnering Services or any Project:

    - in certain circumstances without consulting with hubco; or

    - following consultation with hubco and having taken their views into account,

provided always that where Clause 30.7.1 above applies a Participant shall, in accordance with the recommendations of the FOI(S)A Code, draw this to the attention of hubco prior to any disclosure.

  - In the event that hubco is or becomes subject to Environmental Information (Scotland) Regulations or FOI(S)A it shall comply with its obligations under Environmental Information (Scotland) Regulations and FOI(S)A. It will use reasonable endeavours to consult the Participant before disclosing Information about them.

  - hubco shall ensure that all Information held on behalf of a Participant is retained for disclosure for at least the number of years (from the date it is acquired) specified in the relevant Participant Policy relating to records retention and shall permit a Participant to inspect such Information as requested from time to time.

- 31CHANGE IN PARTIES TO THE PARTNERING AGREEMENT

Subject to complying with applicable Law, additional public bodies or other persons may become Participants under this Agreement where the Participants and hubco jointly so agree in writing.  The Participants shall procure that any new Participant shall execute an accession agreement in substantially the form of the draft attached at Schedule Part 11 (Accession Agreement).

- 32DISPUTE RESOLUTION

Except where expressly provided otherwise in this Agreement, any dispute between the Parties or any of them arising out of or in connection with this Agreement shall be resolved in accordance with the procedure set out in Part 22 (Dispute Resolution Procedure).

- 33ORDER OF PRECEDENCE OF DOCUMENTS

  - Inconsistencies between any contract documents in relation to which two or more Parties are party to two or more contract documents shall be resolved in the following order of precedence:

    - this Agreement; followed by

    - Project Agreements; followed by

    - Shareholders Agreement; followed by

    - all other contract documents to which the relevant Parties are a party.

- 34NO RECOURSE TO PUBLIC FUNDS

  - hubco shall at all times perform its obligations under this Agreement at its own risk and procure that the Project Service Providers perform their obligations under any Project Agreement at their own risk and in each case without recourse to Government or other public funds or guarantees save:

    - as otherwise expressly provided for elsewhere in this Agreement or the Shareholders Agreement; or

    - with the prior written consent of any Affected Participant;

    - in relation to any New Project, in terms of the approvals obtained pursuant to Schedule Part 5 (Approval Process for New Projects) (for Qualifying Projects) or as otherwise agreed between hubco and the relevant Project Agreement Counterparty (for all other Projects).

  - hubco confirms that it has not applied and, save in implementation of the TDP, has no intention (as at the date of execution of this Agreement) of applying for any Government or European Union grants or funding or any other public funds or guarantees for the purpose of performing its obligations (or those of its subsidiaries) under this Agreement or any Project Agreement.  If hubco (or its subsidiaries) is or becomes entitled to apply for any such grants or funding in relation to the carrying out of any of the Services it shall obtain consent from the relevant Participant(s) before submitting the relevant application. The consent of the relevant Participant(s) to hubco's (or its subsidiaries) application may be given on conditions, including a condition that, should hubco (or its subsidiaries) receive any such grant or funding, the payments made by the relevant Participant(s) to hubco (or its subsidiaries) in accordance with this Agreement and/or any Project Agreement will be reduced by the amount of the grant or funding or such lesser amount as the relevant Participant(s) may determine.

- 35RECORDS AND OPEN BOOK ACCOUNTING

Maintenance and provision of records

  - hubco shall, and shall procure that each hubco Party and Project Service Provider controlled by hubco shall, maintain a true and complete set of records of personnel and all activities relating to the performance of this Agreement or any Project Agreement and all transactions related thereto and a complete up to date and orderly documentary record of all transactions entered into by hubco, such hubco Party or Project Service Provider, as the case may be for the purposes of Supply Chain Agreements including copies of all Supply Chain Agreements and all such other information reasonably required by any of the Participants and/or specified in any Agreement.

Audit and review

  - hubco shall ensure that:

    - all documents kept pursuant to Clause 35.1 shall be kept in good order and shall be available at all reasonable times for inspection by the Participants, the Participants' Representatives and any third party identified by the Participants, including any Governmental audit organisation, and hubco shall make available (or, as the case may be, procure the availability of) such items of clarification or substantiation as may be required by any of the Participants in relation thereto including such oral or written explanations as may be considered necessary by any of the Participants (acting reasonably); and

    - hubco and any hubco Party and Project Service Provider shall provide any Participant with a copy of any or all of the documents referred to in Clause 35.1 free of charge within five (5) Business Days of the Participant's request for the same.

Duration of Retention of Records

  - hubco shall, and shall procure that each hubco Party and Project Service Provider shall, retain all documents referred to in Clause 35.1 (and any other records hubco or such hubco Party or Project Service Provider, as the case may be, is required to keep under any Project Agreement or Supply Chain Agreement) for a period of not less than six (6) years from that document's creation or coming into that party's possession, whichever is the later.  Each of the Participants shall have the right to audit any and all such records at any reasonable time on reasonable written notice during the term of this Agreement and during the six (6) year period following the expiry or termination of this Agreement, whichever is the earlier.

Support to the Participants

  - hubco shall maintain such contemporaneous records and other documentation as shall be required by any of the Participants to support the Participants in any criminal or civil proceedings by or against the Participants.  hubco shall ensure that all such records and other documentation are complete and accurate and shall provide all reasonable assistance as may be required by any of the Participants to support any such criminal or civil proceedings.  The provisions of this Clause 35.4 shall not apply to proceedings initiated by or against hubco under Schedule Part 22 (Dispute Resolution Procedure) or Clause 50.2.

  - For the purposes of:

    - the examination and certification of the Participants' accounts;

    - any examination pursuant to section 6(1) of the National Audit Act 1983 of the economy, efficiency and effectiveness with which the Participant has used its resources; or

    - the Local Government (Scotland) Act 1973,

the Auditor General for Scotland, the Controller of Audit, the Accounts Commission for Scotland and Audit Scotland may examine such documents as he may reasonably require which are owned, held or otherwise within the control of hubco (and hubco shall procure that any person acting on its behalf who has such documents and/or other information shall also provide access) and may require hubco to produce such oral or written explanation as he considers necessary.  To avoid doubt, it is hereby declared that the carrying out of an examination under section 6(3)(d) of the National Audit Act 1983 or the Local Government (Scotland) Act 1973 in relation to hubco is not a function exercisable under this sub-clause.

  - hubco shall provide and shall procure that the Supply Chain Members shall provide such information as any of the Participants may reasonably require from time to time to enable them to meet their obligations to provide reports and returns pursuant to regulations, directions or guidance applicable to the NHS and/or Local Authorities (in each case as amended, replaced or consolidated from time to time) or as required by external agencies including, without limitation, reports and returns regarding the physical condition of buildings occupied by the Participants, health and safety, under the Fire (Scotland) Act 2005 and the Fire Safety (Scotland) Regulations 2006, relating to environmental health and to comply with the the document entitled "The NHS and You" issued by the Scottish Government Health Directorate in January 2009 or any document replacing it.

- 36PERSONAL DATA

  - hubco undertakes to each of the Participants that it shall comply with the obligations of a “data controller” under the provisions of the Seventh Data Protection Principle as set out in Schedule 1 of the Data Protection Act 1998.  In addition hubco:

    - warrants that it has, or will have at all material times, (and shall use best endeavours to procure that all Supply Chain Members and their agents and sub-contractors of any tier have or will have at all material times) the appropriate technical and organisational measures in place against unauthorised or unlawful processing of Personal Data and against accidental loss or destruction of, or damage to, Personal Data held or processed by it and that it has taken, or will take at all material times, all reasonable steps to ensure the reliability of any of its staff which will have access to Personal Data processed as part of the hubco Operations;

    - undertakes that it will only act on the instructions of a Participant in relation to the processing of any Personal Data made available by or on behalf of the Participant as part of the hubco Operations;

    - undertakes that it will only obtain, hold, process, use, store and disclose Personal Data as is necessary to perform its obligations under and in connection with this Agreement and that such data will be held, processed, used, stored and disclosed only in accordance with the Data Protection Act 1998 and any other applicable Law;

    - undertakes that it will allow each of the Participants access to any relevant premises on reasonable written notice to inspect its procedures described at 36.1.1 above; and

    - undertakes that it will indemnify and keep indemnified each of the Participants against all losses, claims, damages, liabilities, costs and expense (including reasonable legal costs) incurred by them or any of them in respect of any breach of this Clause 36 (Personal Data) by hubco, or the Supply Chain Members or their agents and subcontractors of any tier.

- 37LIABILITY OF THE PARTICIPANTS

Subject to paragraph 2.3 of Section 2 (Participant Event of Default Termination Sum) of Schedule Part 15 (Compensation on Participant Event of Default and Termination), the liability of each of the Participants under this Agreement is several and no act or omission (including any default or waiver) of any Participant shall bind any other Participant save as expressly set out herein.

- 38PROHIBITED ACTivities

hubco shall not (and shall procure that none of its Associates shall) during the period when this Agreement is in force carry out any activities which in the reasonable opinion of any of the Participants are incompatible with the provision of Community Services.

- 39NOTICES

  - All notices under this Agreement shall be in writing and all certificates, notices or written instructions to be given under the terms of this Agreement shall be served by sending the same by first class post, fax, email or by hand, leaving the same at:

    - If to hubco; c/o [Insert address]

    - If to the Participants: [Insert respective addresses]

  - Any Party may change its nominated address, email address or fax number by prior written notice to the other Parties.

  - Notices given:

    - by post shall be effective upon the earlier of (i) actual receipt, and (ii) five (5) Business Days after mailing;

    - by hand shall be effective upon delivery;

    - by fax shall be deemed to have been received where there is confirmation of uninterrupted transmission by a transmission report and where there has been no telephonic communication by the recipient to the senders (to be confirmed in writing) that the fax has not been received in legible form:

      - within two (2) hours after sending, if sent on a Business Day between the hours of 9am and 4pm; or

      - by 11am on the next following Business Day, if sent after 4pm, on a Business Day but before 9am on that next following Business Day; and

    - by e-mail shall be deemed to have been received:

      - at the time the e-mail enters the Information System of the intended recipient designated by them to receive electronic notices pursuant to this Agreement (as identified by the e-mail address specified in Clause 39.1 or notified from time to time under Clause 39.2) if on a Business Day between the hours of 9am and 4pm

      - by 11am on the next following Business Day, if the time the email enters the intended recipient's relevant Information System after 4pm, on a Business Day but before 9am on that next following Business Day,

and provided that no error message indicating failure to deliver has been received by the sender and provided further that within 24 hours of transmission a hard copy of the e-mail signed by or on behalf of the person giving it is sent by post or delivered by hand to the intended recipient in accordance with the provisions of Clause 39.1.

- 40AMENDMENTS

This Agreement may not be varied except by an agreement in writing signed by duly authorised representatives of all the Parties.

- 41WAIVER

  - Any relaxation, forbearance, indulgence or delay (together "indulgence") of any Party in exercising any right shall not be construed as a waiver of the right and shall not affect the ability of that Party subsequently to exercise that right or to pursue any remedy, nor shall any indulgence constitute a waiver of any other right (whether against that Party or any other person).

  - The Parties agree that no waiver shall occur or be deemed to have occurred unless or until clear and unequivocal express waiver of a clearly identified default is contained in a written notice by the waiving Party to the defaulting Party expressly for the purpose of effecting such waiver.

  - No waiver under Clause 41.2 shall be a waiver of a past or future default or breach, nor shall it amend, delete or add to the terms, conditions or provisions of this Agreement unless (and then only to the extent) expressly stated in that waiver.

- 42NO AGENCY

  - Nothing in this Agreement shall be construed as creating a partnership or as a contract of employment between the Participants (or any of them) and hubco.

  - Save as expressly provided otherwise in this Agreement, hubco shall not be, and shall not be deemed to be, an agent of the Participants or any of them and hubco shall not hold itself out as having authority or power to bind the Participants or any of them in any way.

- 43ENTIRE AGREEMENT

  - Except where expressly provided otherwise in this Agreement, this Agreement constitutes the entire agreement between the Parties in connection with its subject matter and supersedes all prior representations, communications, negotiations and understandings concerning the subject matter of this Agreement.

  - Each of the Parties acknowledge that:

    - it does not enter into this Agreement on the basis of and does not rely, and has not relied, upon any statement or representation (whether negligent or innocent) or warranty or other provision (in any case whether oral, written, express or implied) made or agreed to by any person (whether a party to this Agreement or not) except those expressly repeated or referred to in this Agreement and the only remedy or remedies available in respect of any misrepresentation or untrue statement made to it shall be any remedy available under this Agreement; and

    - Clauses 15.1 and this Clause 43.2 shall not apply to any statement, representation or warranty made fraudulently, or to any provision of this Agreement which was induced by fraud, for which the remedies available shall be all those available under the law governing this Agreement.

- 44SEVERABILITY

If any provision of this Agreement shall be held to be invalid, unenforceable or unlawful to any extent by the courts of any jurisdiction to which it is subject, such provision may be severed and such invalidity, unenforceability or illegality shall not prejudice or affect the validity, enforceability or legality of the remaining provisions of this Agreement or any other documents referred to in it.

- 45no double recovery

Notwithstanding any other provisions of this Agreement, no Party shall be entitled to recover or make a claim under this Agreement in respect of any loss or damage that it has incurred to the extent that such Party or, in the case of hubco, a Project Service Provider, has previously recovered in respect of such loss pursuant to this Agreement or otherwise.

- 46COSTS AND EXPENSES

Each Party shall be responsible for paying its own costs and expenses incurred in connection with the negotiation, preparation and execution of this Agreement.

- 47third party rights

Save to the extent expressly provided in this Agreement, it is expressly declared that no rights shall be conferred under and arising out of this Agreement upon any person other than the Participants and hubco and without prejudice to the generality of the foregoing, there shall not be created by this Agreement a jus quaesitum tertio in favour of any person whatsoever.

- 48MITIGATION

Each of the Participants and hubco shall at all times take all reasonable steps to minimise and mitigate any loss and/or costs and/or expenses for which the relevant Party is entitled to bring a claim against any other Party pursuant to this Agreement and to take all reasonable steps to minimise and mitigate any effects or circumstances and/or events adversely affecting the performance of their obligations under this Agreement which would otherwise entitle that Party to relief and/or to claim compensation hereunder.

- 49FURTHER ASSURANCE

Each Party shall do all things and execute all further documents necessary to give full effect to this Agreement.

- 50GOVERNING LAW AND JURISDICTION

  - This Agreement shall be governed by and construed in accordance with the law of Scotland.

  - Subject to the provisions in Schedule Part 22 (Dispute Resolution Procedure), the parties agree that the courts of Scotland shall have exclusive jurisdiction to hear and settle any action, suit, proceeding or dispute in connection with this Agreement and irrevocably submit to the jurisdiction of those courts.

- 51GENERAL ASSISTANCE AND CO-OPERATION AND PARTICIPANT UNDERTAKINGS

  - Each Party undertakes to co-operate in good faith with the others to facilitate the proper performance of this Agreement and in particular will:

    - use all reasonable endeavours to avoid unnecessary disputes and claims against the other Parties;

    - not interfere with the rights of any other Party and its servants, agents, representatives, contractors or sub-contractors (of any tier) on its behalf in performing its obligations under this Agreement nor in any other way hinder or prevent such other Party or its servants, agents, representatives, or sub-contractors (of any tier) on its behalf from performing those obligations; and

    - (subject to Clause 51.2) assist the other Parties (and their servants, agents, representatives, or sub-contractors (of any tier)) in performing those obligations so far as is reasonably practicable.

  - Nothing in Clause 51.1 shall:

    - interfere with the right of each of the Parties to arrange its affairs in whatever manner it considers fit in order to perform its obligations under this Agreement in the manner in which it considers to be the most effective and efficient;

    - oblige any Party to incur any additional cost or expense or suffer any loss of profit in excess of that required by its proper performance of its obligations under this Agreement; or

    - relieve any Party from any obligation under any indemnity contained in this Agreement or from any obligation to pay any debt due or payable under this Agreement.

  - Without prejudice to hubco's obligation to provide information pursuant to other terms of this Agreement a party (the "Providing Party") shall (provided that fulfilling its obligations under this Clause 51.3 does not require it to commit expenditure or time resources of its employees over a level which it considers to be material) supply to any other Party (the "Requesting Party") such information as may from time to time be reasonably required by the Requesting Party in relation to the performance of the Requesting Party's obligations under this Agreement and which is within the Providing Party's care and control subject to compliance by the Requesting Party with the provisions of Clause 29 (Confidentiality) and save to the extent that the Providing Party is restricted by Law or by any binding confidentiality obligation or undertaking from supplying such information.

  - Each of the Participants severally undertakes to hubco that it shall:

    - subject to the provisions of this Agreement, comply with all Laws, NHS Requirements, Local Government Requirements and Consents applicable to it which relate to the hubco Operations;

    - not wilfully impede hubco in the performance of its obligations under this Agreement (having regard always to the interactive nature of the activities of the Participants and of hubco and to the Participants' use of the Facilities and Sites to carry out any operations or activities carried out by any of the Participants on or at any Site for the purposes contemplated by this Agreement or any of the Participant's statutory functions);

    - inform hubco as soon as reasonably practicable if at any time it becomes unable to meet any of its financial obligations and in such case inform, and keep hubco informed, of any course of action to remedy the situation recommended or required by the Scottish Government or other competent authority; and

    - to the extent permitted by Law, supply to hubco within sixty (60) Business Days of their publication, a copy of the NHS Participants' Annual Report and Accounts and Local Authority Participants' Annual Report and Financial Statement,

PROVIDED THAT, to avoid doubt, nothing in this sub-clause shall in any way fetter the discretion of any of the Participants in fulfilling their statutory functions.

IN WITNESS WHEREOF this agreement comprising this and the preceding [  ] pages together with the Schedule comprising [  ] parts are

SUBSCRIBED for and on behalf of the said [    ]

on the                         day of                     	by:

Authorised Signatory

Full Name

before this witness

Witness

Full Name

Address

SUBSCRIBED for and on behalf of the said [      ] at

on the                             day of		 by:

Director

Full Name

before this witness

Witness

Full Name

Address

SUBSCRIBED for and on behalf of the said [      ] at

on the                             day of		 by:

Director

Full Name

before this witness

Witness

Full Name

Address

SUBSCRIBED for and on behalf of the said [      ] at

on the                             day of		 by:

Director

Full Name

before this witness

Witness

Full Name

Address

SUBSCRIBED for and on behalf of the said [      ] at

on the                             day of		by:

Director

Full Name

before this witness

Witness

Full Name

Address

THIS IS THE SCHEDULE IN [                    ] PARTS REFERRED TO IN AND FORMING PART OF THE PRECEDING TERRITORY PARTNERING AGREEMENT AMONG [                    ], [                    ] AND [                    ].

SCHEDULE

    - Part 1 - definitions, interpretation and construction

- DEFINITIONS

  - In this Agreement, unless the context otherwise requires, the following expressions shall have the following meanings:

| "1995 Scheme" | means the National Health Service Superannuation Scheme (Scotland) established pursuant to regulations made in exercise of powers under sections 10 and 12 and Schedule 3 of the Superannuation Act 1972, the rules of which are set out in the National Health Service Superannuation Scheme (Scotland) Regulations 1995 (as amended from time to time) |
| --- | --- |
| "2008 Scheme" | means the National Health Service Pension Scheme (Scotland) the rules of which are set out in the National Health Service Pension Scheme (Scotland) Regulations 2008 (as amended from time to time) |
| "Actual Completion Date" | has the meaning given to it in the Project Agreements |
| "Additional Amount" | has the meaning given to it in Clause 16.5 |
| "Administering Authority" | means the administering authority for each relevant LGPS Fund and the Fund which they administer |
| "Admission Body" | means a transferee admission body for the purposes of regulations 5 of the LGPS (Administration) Regulations; |
| "Affect" | in relation to a Participant, a decision of the TPB affects that Participant if: - it requires expenditure to be incurred by that Participant - it requires that Participant to incur an actual or contingent liability - it has an adverse impact upon the manner in which that Participant discharges a statutory function, and 'Affected Participant' shall be construed accordingly |
| "Affected Authority" | means a Participant in relation to whose land and/or facilities Planning Permission and/or a Planning Agreement and/or an Infrastructure Agreement is required to enable Project Services to proceed on or at such land and/or facilities |
| "Affordable" | means within the capital funding envelope and/or revenue resource parameters, as appropriate determined by the Relevant Participant(s) as available for a proposed New Project |
| "Affordability Cap" | has the meaning given to it in paragraph 3.1 of Schedule Part 6 (Approval Process for New Projects) |
| "Agenda for Change" | means the NHS handbook entitled "Agenda for Change: NHS Terms and Conditions Handbook” as varied, supplemented or replaced from time to time |
| "Agreement" | means this agreement |
| "Annual Review" | has the meaning given to it in Clause 14.18 |
| "Approval Criteria" | has the meaning given to it in paragraph 5.4 of Schedule Part 6 (Approval Process for New Projects) |
| "Approved Project" | means a New Project which is a Qualifying Project and which has Stage 2 Approval |
| "Approved Purposes" | means such purposes as any Participant may consider appropriate from time to time, including: - each of the Participants carrying out their duties under this Agreement and/or any statutory functions which each of the Participants may have; and - following termination of this Agreement and/or the exercise by the Participants of their rights under Clause 23.7, the carrying out of operations the same as, or similar to, the hubco Operations, the design and/or construction of the Facilities and/or the operation, maintenance or improvement of the Facilities |
| "Assigned Staff" | has the meaning given to it in paragraph 1.2 of Schedule Part 21 (Handover On Expiry Or Termination) |
| "Associate" | means: - in respect of any body corporate: - any other body corporate which is a subsidiary undertaking or a parent undertaking of such body corporate or a subsidiary undertaking of any parent undertaking of such body corporate; - any other body corporate of which that body corporate is a director; - any body corporate in the same group as such body corporate; and - any employee or director of that body corporate or of any body corporate in the same group; - in respect of a partnership that is a legal person under the law by which it is governed: - any body corporate of which that partnership is a director; - any employee of or partner in that partnership; and - any person who is an associate of a partner in that partnership; - in respect of a partnership which is not a legal person under the law by which it is governed, any person who is an associate of any of the partners; (in this definition in relation to a limited liability partnership for "director" read "member") and in the case of hubco shall also include each of the Shareholders and the C Shareholder Members (and their respective Associates) |
| "BCIS TPI" | means the Tender Price Index as published by the Building Cost Information Service from time to time, or failing such publication, such other index as the parties may agree, or as may be determined in accordance with Schedule Part 22 (Dispute Resolution Procedure), most closely resembles such index |
| "Beneficiary" | has the meaning given to it in Clause 16.3 |
| "Broadly Comparable Scheme" | means the pension scheme or schemes nominated by hubco (or any relevant Partnering Subcontractor) in accordance with paragraph 2.7 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) |
| "Business Day" | means a day other than a Saturday, Sunday or a bank holiday in Scotland |
| "C Shareholder Member" | has the meaning given in the Shareholders Agreement |
| "CDM Regulations" | means the Construction (Design and Management) Regulations 2007 |
| "Cessation Date" | means any date on which hubco (or any relevant Partnering Subcontractor) ceases to be an Admission Body other than as a result of the termination or expiry of this Agreement or because it ceases to employ any LGPS Participant Employees or any New Employees who join the LGPS pursuant to paragraph 1.35.1 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions); |
| "Chairman" | has the meaning given to it in Clause 14.6 |
| "Clinical Services" | means management, responsibility, administration and carrying out of the clinical, medical and associated services provided at NHS Participants' premises or the Facilities (which are not Partnering Services or Project Services) |
| "Code" | means [the Statutory Guidance to Local Authorities on Contracting 2006 issued by the Scottish Ministers; and/or the document "Public Private Partnerships in Scotland – Protocol and Guidance Concerning Employment Issues" as published by the Scottish Government; and/or or any such similar protocol, requirements or guidance issued and with which the Participants, hubco, or relevant Supply Chain Members may be required to comply |
| "Code Obligations" | means the express obligations of hubco in paragraphs 1.31 to 1.36 of Section 1 of Schedule Part 16 (Transfer of Employment and Pensions) |
| "Commencement Date" | means [date to be inserted] |
| "Commercially Sensitive Information" | means the sub set of Confidential Information listed in column 1 of Section 1 (Commercially Sensitive Contractual Provisions) and column 1 of Section 2 (Commercially Sensitive Material) of Schedule Part 20 (Commercially Sensitive Information) in each case for the period specified in column 2 of Section 1 and Section 2 of Schedule Part 20 (Commercially Sensitive Information) |
| "Commissioners" | has the meaning given to it in Clause 10.10 |
| "Community Health Partnerships" | means each community health partnership as defined in the Community Health Partnerships (Scotland) Regulations 2004 (Scottish SI 2004 No.386) covering all or any part of the Territory |
| "Community Planning Partnerships" | means each body (whether a body corporate or otherwise) or forum operating within the Territory as a focus for the discharge of the duties of the Local Authority Participants pursuant to Section 15 (and the Community Planning Statutory Guidance issued pursuant to Section 18) of the Local Government in Scotland Act 2003 in respect of community planning across the whole of such local authority's area |
| "Community Services" | means primary health, well-being, library services, education (including pre-school, primary and/or secondary), children's services, residential and social care, social housing and other community based services (including those provided by the police, fire and ambulance services) to the public within the Territory |
| "Comparator" | means the relevant element(s) and/or component(s) of the relevant project(s) from the Pricing Data which are: - agreed between hubco and the Relevant Participants pursuant to paragraphs 2.2.11 and 2.3 of Schedule Part 5 (Approval Process for New Projects) or determined by the TPB pursuant to paragraph 2.4 of Schedule Part 5 (Approval Process for New Projects) for the purpose of determining the Project Development Fee Cap for a New Project; and/or - agreed between hubco and the Relevant Participants pursuant to paragraph 3.1.1 of Schedule Part 6 (New Project Pricing Report) for the purposes of determining the appropriate cap for individual elements or components of the overall cost of New Projects to apply pursuant to paragraph 3.2 of Schedule Part 6 (New Project Pricing Report); it being recognised that the Comparators for specific elements or components of a New Project may be from different projects within the Pricing Data |
| "Conducting Media" | has the meaning given to it, where applicable, in the Project Agreements |
| "Confidential Information" | means: - information that ought to be considered as confidential (however it is conveyed or on whatever media it is stored) and may include information whose disclosure would, or would be likely to, prejudice the commercial interest of any person, trade secrets, Intellectual Property Rights and know-how of either party and all Personal Data and sensitive personal data within the meaning of the Data Protection Act 1988; and - Commercially Sensitive Information |
| "Consents" | means all permissions, consents, approvals, certificates, permits, licences, statutory agreements and authorisations required by Law, and all necessary consents and agreements from any third parties needed to carry out the Partnering Services in accordance with this Agreement |
| "Contract Month" | means any period defined as such in any relevant Project Agreement(s) |
| "Contractor" | means a person engaged by a Project Service Provider to carry out design, construction, testing, commissioning and completion of any premises (including any temporary works) and the installation of any equipment pursuant to a Project Agreement |
| "Contract Year" | means in respect of the period from the Commencement Date to the following 31 March and subsequently each period of twelve (12) calendar months commencing on 1 April, until the final Contract Year which is the period from the 1 April prior to the Initial Expiry Date or, where applicable, the Extended Expiry Date |
| "Convictions" | means, other than in relation to minor road traffic offences, any previous pending prosecutions, convictions, cautions and binding-over orders (including any spent convictions as contemplated by section 1(1) of The Rehabilitation of Offenders Act 1974 by virtue of the exemptions specified in Part II of Schedule Part 1 of the Rehabilitation of Offenders Act 1974 (Exemptions) Order 1975 (SI 1975/1023) and the Rehabilitation of Offenders Act 1974 (Exclusions and Exceptions) (Scotland) Order 2003 (Scottish SI 2003/231) |
| "D&B Project" | means a Project for which the Project Agreement is based on the Template Project Agreement set out at Section 2 (Design and Build Development Agreement) of Schedule Part 8 (Template Project Agreements) |
| "DBFM Project" | means a Project for which the Project Agreement is based on the Template Project Agreement set out at Section 1 (Design, Build, Finance and Maintain) of Schedule Part 8 (Template Project Agreements) |
| "Default Interest Rate" | means 2% above LIBOR |
| "Default Termination Notice" | has the meaning given in Clause 23.12.1 |
| "Design Data" | means all drawings, reports, documents, plans, software, formulae, calculations and other data relating to the design, construction, testing and/or operation of a Site |
| "Development Amount Analysis" | has the meaning given to it in the Template Project Agreement set out at Section 2 (Design and Build Development Agreement) of Schedule Part 8 (Template Project Agreements) |
| "Direct Losses" | means, subject to the provisions of Clause 16 (Indemnities), all damage, losses, liabilities, claims, actions, costs, expenses (including the cost of legal or professional services, legal costs being on an agent/client, client paying basis), proceedings, demands and charges whether arising under statute, contract or at common law but, to avoid doubt, excluding Indirect Losses |
| "Directive" | means EC Council Directive 2001/23/EC |
| "Disclosed Data" | means any data defined as such in Schedule Part 1 of each Project Agreement |
| "Dispute" | has the meaning given to it in Schedule Part 22 (Dispute Resolution Procedure) |
| "Dispute Resolution Procedure" | means the procedure set out in Clause 32 (Dispute Resolution) and Schedule Part 22 (Dispute Resolution Procedure) |
| "Employee Liability Information" | the employee liability information to be provided pursuant to Regulation 11 of the Transfer Regulations |
| "Environmental Information (Scotland) Regulations" | means the Environmental Information (Scotland) Regulations 2004 together with any guidance and/or codes of practice issued by the Scottish Information Commissioner or relevant Government Department in relation to such regulations |
| "Equal Pay Ruling" | has the meaning given to it in paragraph 1.18 of Schedule Part 16 (Transfer of Employment and Pensions) |
| "Equality Requirements" | means Equal Pay Act 1970, Sex Discrimination Act 1975, the Race Relations Act 1976, the Equality Act 2010, the Human Rights Act 1998, the Part-time Workers (Prevention of Less Favourable Treatment) Regulations 2000, the Fixed-term Employees (Prevention of Less Favourable Treatment) Regulations 2002, the Employment Equality (Sexual Orientation) Regulations 2003, the Employment Equality (Religion or Belief) Regulations 2003 and the Employment Equality (Age) Regulations 2006 |
| "Extended Expiry Date" | means the date falling five (5) years from the Initial Expiry Date in the event written notice is served in accordance with Clause 3.2 |
| "Facilities" | means the buildings and other facilities, together with all supporting infrastructure (including Plant and Group 1 Equipment), Conducting Media and amenities located at any Site as required to be provided by a Project Service Provider or in respect of which FM Services are to be provided by a Project Service Provider in terms of any Project Agreement, to enable: - hubco to comply with its obligations under this Agreement and any Project Service Provider to comply with its obligations under its Project Agreements all as the same may be varied, amended or supplemented from time to time in accordance with this Agreement or the relevant Project Agreements; - hubco or any Project Service Provider to comply with any agreement between hubco and a Participant in terms of Clause 9.3 |
| "Facilities Requirements" | means the construction and general facilities requirements of the particular Project Agreement Counterparty as defined in and set out in each relevant Project Agreement |
| "Fees Regulations" | means the Freedom of Information (Fees for Required Disclosure) (Scotland) and Data Protection Regulations 2004 |
| "Fire Authority" | means a fire and rescue authority established under the Fire (Scotland) Act 2005 |
| "First Party" | has the meaning given to it in Clause 10.10 |
| "FM Services" | means maintenance and operational services provided or to be provided to accommodation used in the delivery of Community Services within the Territory, including (as the case may be) building maintenance, security and grounds maintenance |
| "FOI(S)A" | means the Freedom of Information (Scotland) Act 2002 and any subordinate legislation (as defined in section 84 of the Freedom of Information (Scotland) Act 2002) made under the Freedom of Information (Scotland) Act 2002 from time to time together with any guidance and/or codes of practice issued by the Scottish Information Commissioner or relevant Government Department in relation to such Act |
| "FOI(S)A Code" | has the meaning given to it in Clause 30.7 |
| "Force Majeure" | means any of the following events or circumstances: - war, civil war, armed conflict or terrorism; or - nuclear contamination unless in any case the party claiming the benefit of relief (or a hubco Party or Participant Party as the case may be) is the source or cause of the contamination; or - chemical or biological contamination of the Works and/or the Facilities and/or the Site from any of the events referred to in paragraph (a) above; or - pressure waves caused by devices travelling at supersonic speeds, which directly causes any party to be unable to comply with all or a material part of its obligations under this Agreement |
| "Funders' Direct Agreement" | means, where applicable, the agreement to be entered into between the Funders and each Project Service Provider substantially in the form set out in the Template Project Agreement at Section 1 (Design, Build, Finance and Maintain) of Schedule Part 8 (Template Project Agreements) |
| "Funders" | means all or any of the persons who provide senior financing or senior funding in respect of Project Services under the Funding Agreements including, where the context so permits, prospective senior financiers or senior funders, excluding Project Agreement Counterparties in respect of payments made by them under Project Agreements |
| "Funding Agreements" | means all or any of the agreements or instruments to be entered into by a Project Service Provider or any of their Associates relating to the financing of its business of providing services pursuant to the terms of any Project Agreements, excluding always the Project Agreements themselves |
| "Future Service Provider" | means any service provider who shall provide any services equivalent to the Partnering Services immediately after termination or expiry of this Agreement or suspension of exclusivity in respect of such Partnering Services |
| "Good Industry Practice" | means using standards, practices, methods and procedures conforming to the Law and exercising that degree of skill and care, diligence, prudence and foresight which would reasonably and ordinarily be expected from a skilled and experienced person engaged in a similar type of undertaking under the same or similar circumstances |
| "Government" | means the government of the United Kingdom and/or the Scottish Government |
| "GP" | means a person who is registered as a fully registered medical practitioner with the General Medical Council under the provisions of the Medical Act 1983 or any subsequent or similar legislation |
| "Group 1 Equipment" | has the meaning given to it, where applicable, in the Project Agreements |
| "H&S Conviction" | has the meaning given in Clause 23.1.5 |
| "Health and Safety Regime" | means the Food Safety Act 1990 (and associated regulations), the Health & Safety Act 1974 (and associated regulations), the Fire Precaution Act 1971, the Environmental Protection Act 1990, Sewerage (Scotland) Act 1986, Control of Pollution Act 1974, Water (Scotland) Act 1980, the Water Environment and Water Services (Scotland) Act 2003 and any similar or analogous health, safety or environmental legislation in force from time to time |
| "Health Board" | means a health board established under the National Health Service (Scotland) Act 1978 |
| "Holding Company" | shall be construed in accordance with section 1159 and 1173 of the Companies Act 2006 |
| "hub Objectives" | means the following key objectives of the hub initiative across Scotland: - to provide enhanced local services by increasing the scale of joint service working and integration between Community Planning Partnerships, including the third sector, across Scotland to deliver greater efficiency in procurement and better outcomes at the point of service delivery; - to deliver a sustained programme of joint asset management and investment into community based facilities and developments so that more services are provided locally in communities through multi-disciplinary teams working (wherever possible and appropriate) from single sites; - to establish a more efficient and sustainable procurement methodology for public sector bodies that: - reinforces joint strategic planning and delivery; - is stable and long-term; - delivers demonstrably better value for money than current procurement arrangements; - is flexible in its ability to respond to evolving service strategies and in being able to deliver through different contractual/ funding routes; - is able to generate sufficient project size, volume and deal flow to attract private finance into the delivery and long-term management of the service; - increases opportunities for local employment and training; and - provides a focus for community engagement; - to share learning and improve the procurement process; - to deliver facilities for Community Services that meet public sector policy objectives for design quality and sustainability; and - to facilitate and improve the level of stakeholder engagement in the planning of services and development of facilities for Community Services |
| "hubco Operations" | means the management and provision of the Partnering Services and the performance of all other obligations of hubco under this Agreement from time to time |
| "hubco Party" | means any of hubco's agents (including hubco's Representative), subsidiaries and contractors (including without limitation any Partnering Subcontractor and any Project Service Provider) and its or their subcontractors of any tier and its or their directors, officers, employees and workers in relation to the provision of Services arising out of this Agreement and "hubco Parties" shall be construed accordingly |
| "hubco Performance Report" | means a report to be issued by hubco reporting on hubco's performance and the performance of Partnering Subcontractors, Project Service Providers and Supply Chain Members against the Key Performance Indicators, in respect of the period ending on the most recent Review Date, including analysis of whether the Track Record Test has been passed or failed and identifying any Significant Performance Failures or potential Significant Performance Failures |
| "hubco's Representative" | means the person appointed by hubco pursuant to Clause 12 |
| "Identified Projects" | means [insert names of Projects listed as Identified Projects in the ITSFT] |
| "Improvement Programme" | has the meaning given in Clause 23.4(ii) |
| "Incurred Project Development Fee" | has the meaning given to it in paragraph 1.9 of Schedule Part 5 (Partnering Services Costs) |
| "Indemnifier" | has the meaning given to it in Clause 16.3 |
| "Indirect Losses" | means loss of profits, loss of use, loss of production, loss of business or loss of business opportunity or any consequential loss or indirect loss of any nature |
| "Information" | has the meaning given to it under section 73 of the Freedom of Information (Scotland) Act 2002 |
| "Information System" | means a system for generating, sending, receiving, storing or otherwise processing electronic communications |
| "Infrastructure Agreement" | means an agreement with any public or private utility drainage, sewerage, water, electricity, gas or telecommunications undertaker, authority or company or with any service provider or company body or authority for the requisitioning, design, commissioning, installation, laying, relaying, construction, repair, maintenance, adoption use or diversion and/or connection to any services and service and/or conducting media of any kind including without prejudice to the generality thereof gas, water, electricity, television, signals and pulses, telecommunications, drainage, roads, sewers, footways, footpaths, bridle ways, pipes, drains, sewers, wires, cables, conduits and apparatus (and including for the avoidance of doubt any agreement under the Sewerage (Scotland) Act 1968, the Water (Scotland) Act 1980 or the Roads (Scotland) Act 1984) |
| "Initial Expiry Date" | has the meaning given to it in Clause 3.1 |
| "Initial New Project" | means the first New Project proposed by hubco for which Stage 2 Approval is obtained |
| "Insolvency Event" | means, in respect of any company, any of the following: - any arrangement or composition with or for the benefit of its creditors which does not involve a continuation of its business in the same or substantially the same form (including any voluntary arrangement as defined in the Insolvency Act 1986) being entered into by or in relation to the person in question; - a supervisor, receiver, administrator, administrative receiver or other encumbrances taking possession or being appointed over, or any distress, execution or other process being levied or enforced (and not being discharged within ten (10) Business Days) upon, the whole or part of the assets of the company; - the company ceasing to carry on business; - a petition being presented (and not being discharged within twenty (20) Business Days) or a resolution being passed or an order being made for the administration or the administration, winding-up, bankruptcy or dissolution of the company; and - the company suffering any event analogous to any of the foregoing in any jurisdiction in which it is incorporated, established or resident |
| "Insurances" | means, as the context requires, all or any of the insurances required to be maintained by hubco pursuant to this Agreement |
| "Intellectual Property" | means all registered or unregistered trade marks, service marks, patents, registered designs, utility models, applications for any of the foregoing, copyrights, unregistered designs, the sui generis rights of extraction relating to databases, trade secrets and other confidential information or know-how |
| "Intellectual Property Rights" | means the Intellectual Property which (or the subject matter of which) is created, brought into existence, acquired, used or intended to be used by hubco, any hubco Party or by other third parties (for the use by or on behalf of or for the benefit of hubco) for the purposes of the Partnering Services, the design or construction of the Facilities, the operation, maintenance, improvement and/or testing of the Facilities or the conduct of any other Project Services or otherwise for the purposes of this Agreement |
| "Key Performance Indicators" | means, subject to Clause 14.17, the key performance indicators set out in Section 3 (Performance Measurement) of Schedule Part 3 (Partnering Services) |
| "Law" | means: - any applicable statute or proclamation or any delegated or subordinate legislation; - any enforceable community right within the meaning of section 2(1) European Communities Act 1972; - any applicable guidance, direction or determination with which any of the Participants and/or hubco is bound to comply to the extent that the same are published and publicly available or the existence or the contents of them have been notified to hubco by the Participants; and - any applicable judgement of a relevant court of law which changes binding precedent in Scotland, in each case in force in Scotland |
| "LGPS" | means the Local Government Pension Scheme (Scotland) established pursuant to regulations made in exercise of powers under sections 7 and 12 and Schedule 3 of the Superannuation Act 1972 (as amended from time to time) |
| "LGPS (Administration) Regulations" | means the Local Government Pension Scheme (Administration) (Scotland) Regulations 2008 |
| "LGPS (Compensation) Regulations" | means the Local Government (Discretionary Payments and Injury Benefits) (Scotland) Regulations 1998 |
| "LGPS Participant Employee" | means a Transferring Employee who is a member of or who is entitled to be a member of the LGPS on or immediately before the Transfer Date |
| "LIBOR" | means the rate per annum determined by Barclays Bank plc to be the offered rate for six (6) month sterling deposits in the London interbank market which appears on Telerate Page 3750 (or such other page as may replace that page on the Dow Jones Telerate service) |
| "Local Authority" | means a local authority established under the Local Government etc. (Scotland) Act 1994 |
| "Local Government Requirements" | means all local government circulars, guidance, official requests or requirements for the time being in force, but only to the extent that the same are published and publicly available or the existence and contents of them have been notified to hubco by a Participant |
| "Local Authority Participant" | means a Participant that is a Local Authority, a Police Board or Fire Authority |
| "Local Planning Authority" | means the planning authority to whom pursuant to the provisions of the Planning Act, a Planning Application should be made in respect of proposed Works |
| "Major Capital Projects" | means new build projects, including all plant, equipment, fixtures and fittings therein (excluding variations or alterations arising under existing Project Agreements), having a capital value in excess of £750,000 (index linked from April 2010) |
| "Market Testing Dates" | has the meaning set out in Schedule Part 7 (New Project Pricing Report) |
| "Market Testing" | has the meaning set out in Schedule Part 7 (New Project Pricing Report) and 'Market Test' shall be construed accordingly |
| "MIPS" | means the Median Index of Public Sector Building Tender Prices as published by DoH from time to time, or failing such publication, such other index as the parties may agree, or as may be determined in accordance with Schedule Part 22 (Dispute Resolution Procedure), most closely resembles such index |
| "Named Employee" | has the meaning given to it in Clause 20.5 |
| "NCC" | means the National Computing Centre Limited (or any body that may supersede or replace it from time to time) |
| "New Employee Dispute Resolution Procedure" | means the procedure set out in Appendix 1 (New Employee Dispute Resolution Procedure) to Schedule Part 16 (Transfer of Employment and Pensions) |
| "New Employees" | those employees engaged by hubco and/or any Partnering Subcontractor to provide the Partnering Services (excluding for the avoidance of doubt any Transferring Employees) who will be working alongside the Transferring Employees |
| "New Project" | means: - a requirement for Required Facilities by the Participants; and - any requirement for Project Services pursuant to Clause 9.3 which does not relate to Required Facilities; |
| "New Project Approval Process" | means the process for obtaining approval of New Projects as detailed in Schedule Part 6 (Approval Process for New Projects) |
| "New Project Approval Submissions" | means, in relation to any New Project or Approved Project, the relevant Stage 1 Submission and Stage 2 Submission |
| "New Project Request" | has the meaning given to it in paragraph 3.1 of Schedule Part 6 (Approval Process for New Projects) |
| "NHS Compensation Regulations" | means The National Health Service (Compensation for Premature Retirement) (Scotland) Regulations 2003 (as amended from time to time) |
| "NHS Participant" | means a Participant that is a NHS body |
| "NHS Participant Employee" | means a Transferring Employee who is a member or is entitled to be a member of the NHS Pension Scheme on or immediately before the Transfer Date |
| "NHS Pension Scheme" | means the 1995 Scheme and/or the 2008 Scheme (as appropriate) |
| "NHS Pension Scheme Regulations" | means The National Health Service Superannuation Scheme (Scotland) Regulations 1995 (as amended from time to time) and/or the National Health Service Pension Scheme (Scotland) Regulations 2008 (as amended from time to time) (as appropriate) |
| "NHS Requirements" | means Health Building Notes, Health Technical Memoranda, all Executive Letters, Health Service Guidelines, Health Circulars of the NHS and such other requirements as are designated NHS Requirements in the Facilities Requirements and Service Level Specifications and any similar official requests, requirements and guidance having similar status for the time being in force, but only to the extent that the same are published and publicly available or the existence and contents of them have been notified to hubco by a Participant |
| "Non Scheduled Costs" | has the meaning given to it in Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services) |
| "Ongoing Partnering Services" | means the Partnering Services listed in paragraph 1.(a) of Section 1 (Specification) of Schedule Part 3 (Partnering Services) |
| "Participant" | means any party to this Agreement from time to time (other than hubco) |
| "Participant Default Notice" | has the meaning given to it in Clause 22.(b) |
| "Participant Event of Default" | has the meaning given to it in Clause 22.1 |
| "Participant Event of Default Compensation Sum" | has the meaning given to it in paragraph 2 of Section 1 (Participant Event of Default Compensation Sum) of Schedule Part 15 (Compensation on Participant Event of Default and Termination) |
| "Participant Event of Default Termination Sum" | has the meaning given to it in paragraph 2 of Section 2 (Participant Event of Default Termination Sum) of Schedule Part 15 (Compensation on Participant Event of Default and Termination) |
| "Participant Party" | means any of a Participant's agents (including a Participant's Representative), contractors and subcontractors of any tier and its or their directors, officers and employees but excluding hubco and any hubco Party, any Project Service Provider or Supply Chain Member (in their capacity as such) and "Participant Parties" shall be construed accordingly |
| "Participants' Costs" | has the meaning given in Clause 23.13 |
| "Participants' Policies" | means those policies of any Participant intimated in writing to hubco in the event of a Relevant Transfer as amended from time to time and "Participant Policy" shall be construed accordingly |
| "Participants' Representatives" | means the persons appointed by each of the Participants in accordance with Clause 12, and Participant's Representative shall be construed accordingly |
| "Parties" | means each of hubco and the Participants and "Party" means any of them |
| "Partner Admission Agreement" | means an admission agreement entered into in accordance with regulation 5 of the LGPS (Administration) Regulations by the Administering Authority and hubco or any relevant Partnering Subcontractor (as appropriate) and a template for which is set out at Schedule Part 19 (Partner Admission Agreement) |
| "Partnering Services" | means the services to be delivered under this Agreement set out in paragraphs 1.2 to 1.4 (inclusive) of Section 1 (Specification) of Schedule Part 3 (Partnering Services) and the performance by hubco of its obligations hereunder |
| "Partnering Services Costs" | means the costs of hubco in providing the Partnering Services, including all out of pocket expenses and disbursements reasonably, properly and necessarily incurred in connection therewith |
| "Partnering Services Data" | means: - all drawings, reports, documents, plans, software, formulae, calculations and all other data relating to or arising out of the provision of the Partnering Services; and - any other materials, documents and or data acquired, brought into existence or used in relation to the hubco Operations or this Agreement |
| "Partnering Services Method Statement" | means, in respect of any Partnering Service, the applicable procedures and methods for delivery of such Partnering Service, as set out at Section 5 (Partnering Services Method Statements) of Schedule Part 3 (Partnering Services) |
| "Partnering Subcontractor" | means any subcontractor (of any tier) of hubco engaged from time to time as may be permitted by this Agreement to provide all or any of the Partnering Services |
| "Personal Data" | has the meaning given to it in section 1(1) Data Protection Act 1998 |
| "Planning Act" | means the Town and Country Planning (Scotland) Act 1997, the Planning (Listed Buildings and Conservation Areas) (Scotland) Act 1997 and the Planning (Hazardous Substances) (Scotland) Act 1997 |
| "Planning Advocate" | means a specialist planning advocate of at least ten (10) years call agreed by the parties or, in default of agreement within fourteen (14) days of one Party making a request to the others as to the identity of such person, appointed following the application of any Party by the Faculty of Advocates |
| "Planning Agreement" | means an agreement or obligation pursuant to the provisions of section 75 Town and Country Planning (Scotland) Act 1997 or section 69 of the Local Government (Scotland) Act 1973 or an infrastructure agreement pursuant to the Roads (Scotland) Act 1984 or the Sewerage (Scotland) Act 1968 or Water (Scotland) Act 1980 |
| "Planning Appeal" | means an appeal to the Scottish Ministers pursuant to the provisions of section 47 of the Town and Country Planning (Scotland) Act 1997 and/or section 19 of the Planning (Listed Buildings and Conservation Areas) (Scotland) Act 1997 and/or section 19 of the Planning (Hazardous Substances) (Scotland) Act 1997 in respect of or arising out of a Planning Application |
| "Planning Application" | means an application/s for Planning Permission as may be necessary for the carrying out of Project Services and/or use or operation of Facilities |
| "Planning Call-In" | means a direction by the Scottish Ministers under the provisions of section 46 of the Town and Country Planning (Scotland) Act 1997 and/or section 11 of the Planning (Listed Buildings and Conservation Areas) (Scotland) Act 1997 and/or section 18 of Planning (Hazardous Substances) (Scotland) Act 1997 to recover jurisdiction over a Planning Application from the Local Planning Authority |
| "Planning Permission" | means any planning permission, planning permission in principle, approval, consent or agreement required by a condition imposed on a grant of planning permission in principle, listed buildings consent, conservation area consent, hazardous substance consent and/or other consent or approval reasonably required from time to time for the provision of Project Services or the grant of an approval by the Scottish Ministers on a Planning Appeal or Planning Call-In |
| "Planning Proceedings" | means any legal proceedings instigated by any person either for judicial review or pursuant to the provisions of section 239 of the Town and Country Planning (Scotland) Act 1997 and/or section 58 of the Planning (Listed Buildings and Conservation Areas) (Scotland) Act 1997 and/or section 20 of Planning (Hazardous Substances) (Scotland) Act 1997 in respect of any decision by the Local Planning Authority or Scottish Ministers in respect of a Planning Application, Planning Permission or Planning Appeal |
| "Plant" | has the meaning given to it, where applicable, in the Project Agreements |
| "Police Board" | means a police authority established under the Police (Scotland) Act 1967 |
| "Pricing Data" | the data set out at Appendix 1 (Pricing Data) to Schedule Part 5 (Partnering Services Costs) |
| "Pricing Report" | has the meaning given in Schedule Part 7 (New Project Pricing Report) |
| "Prohibited Act" | means: - offering, giving or agreeing to give to any Participant or any other public body or to any person employed by or on behalf of any Participant or any other public body any gift or consideration of any kind as an inducement or reward: - for doing or not doing (or for having done or not having done) any act in relation to the obtaining or performance of this Agreement or any other agreement with any Participant or any other public body; or - for showing or not showing favour or disfavour to any person in relation to this Agreement or any other agreement with any Participant or any other public body; - entering into this Agreement or any other agreement with any Participant or any other public body in connection with which commission has been paid or has been agreed to be paid by hubco or on its behalf, or to its knowledge, unless before the relevant agreement is entered into particulars of any such commission and of the terms and conditions of any such agreement for the payment of such commission have been disclosed in writing to that Participant; - committing any offence: - under the Prevention of Corruption Act 1889 1916; - under any Law creating offences in respect of fraudulent acts; or - at common law, in respect of fraudulent acts in relation to this Agreement or any other agreement with any Participant or any other public body; and/or - defrauding or attempting to defraud or conspiring to defraud any Participant or any other public body |
| "Project" | means the carrying out of any works and the provision of services under a Project Agreement |
| "Project Agreement" | means the agreement entered into or to be entered into between a Project Service Provider and the relevant Project Agreement Counterparty or other third party for the provision by the Project Service Provider of Project Services |
| "Project Agreement Counterparty" | means a party to a Project Agreement other than the Project Service Provider |
| "Project Development Fee" | means the fee payable to hubco in respect of the provision of Project Development Partnering Services in respect of a specific New Project, determined in accordance with Schedule Part 5 (Partnering Services Costs) and Schedule Part 6 (Approval Process for New Projects) |
| "Project Development Fee Cap" | means, in respect of: - the New Project Approval Process for each New Project; - the work carried out so as to obtain Stage 1 Approval for each New Project; - the work carried out so as to obtain Stage 2 Approval for each New Project; and - each relevant element or component of the Project Development Partnering Services as shown in proforma 2 within the Pricing Data), as the case may be, the level of maximum Project Development Fee that can be charged by hubco, calculated in accordance with paragraph 2 of Schedule Part 5 (Partnering Services Costs) |
| "Project Development Partnering Services" | means the Partnering Services listed in paragraph 1.(b) of Section 1 (Specification) of Schedule Part 3 (Partnering Services) |
| "Project Service Provider" | means any person that is obliged, pursuant to a Project Agreement, to provide the Project Services thereunder and, where not hubco, is a Subsidiary of hubco |
| "Project Service Provider Default" | has the meaning given to it in Clause 23.4.3 |
| "Project Services" | means: - services required to be provided in relation to the design, construction, testing, commissioning and completion of premises (including any temporary works) and the installation of equipment; and/or - the provision of FM Services whether or not in relation to Required Facilities |
| "Providing Party" | has the meaning given to it in Clause 51.3 |
| "PSDP(s)" | [ ] Limited (registered in England/Scotland No [ ]) whose registered office is at [ ] |
| "PSP Rectification Programme" | has the meaning given in Clause 23.9.2 |
| "Qualifying Projects" | means: - the Identified Projects; and - all Major Capital Projects (whether or not also involving FM Services) identified by: - any NHS Participant (which term for the purpose of this definition shall exclude the Scottish Ambulance Service), where such project has been identified by such Participant as being required to enable them to provide primary and community based health services in the Territory; or - any NHS Participant (which term for the purpose of this definition shall exclude the Scottish Ambulance Service) and any one or more Local Authority Participant jointly where the NHS Participant is to lead the procurement and such project has been identified by such NHS Participant as being required to enable them to provide primary and community based health services in the Territory, - capital projects (whether or not Major Capital Projects and whether or not also involving FM Services) identified by a Participant or two or more Participants jointly as required for the provision of Community Services in the Territory where such projects have been expressly designated as a Qualifying Project within the TDP as updated in accordance with Section 2 (Updated TDP) of Schedule Part 12 (Territory Delivery Plan) and approved by the TPB pursuant to Clause 14.4; and - projects requiring the provision of FM Services that are not being provided as part of any other Qualifying Project where such projects have been expressly designated as a Qualifying Project within the TDP as updated in accordance with Section 2 (Updated TDP) of Schedule Part 12 (Territory Delivery Plan) and approved by the TPB pursuant to Clause 14.4 |
| "Recognition Agreement" | means any agreement or arrangement made by or on behalf of one or more trade unions and one or more employers or employers associations relating to the recognition of a trade union or unions by an employer to any extent for the purposes of collective bargaining (as defined by section 178(2) of the Trade Union and Labour Relations (Consolidation) Act 1992) |
| "Reinstatement Notice" | has the meaning given in Clause 23.10.1 |
| "Relevant Authority" | means any court with jurisdiction and any local, national or supra-national agency, inspectorate, minister, ministry, official, public or statutory person of the government of Scotland, the United Kingdom or the European Union |
| "Relevant Government Departments" | means any Government department |
| "Relevant Participant(s)" | has the meaning given to it in paragraph 3.1 of Schedule Part 6 (Approval Process for New Projects) |
| "Relevant Service Transfer Date" | has the meaning given to it in paragraph 1.1 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) |
| "Relevant Transfer" | means a relevant transfer for the purposes of the Transfer Regulations |
| "Relief Event" | has the meaning given to it in the relevant Project Agreement |
| "Remediation Programme" | has the meaning given in Clause 23.4(ii) |
| "Requesting Party" | has the meaning given to it in Clause 51.3 |
| "Requests for Information" | shall have the meaning set out in the FOI(S)A or the Environmental Information (Scotland) Regulations as relevant (where the meaning set out for the term “request” shall apply) |
| "Required Facilities" | means Facilities to be provided or in respect of which services are to be provided pursuant to Qualifying Projects |
| "Retendering Information" | has the meaning given to it in paragraph 1.9 of Schedule Part 21 (Handover On Expiry Or Termination) |
| "Review Date" | means each anniversary of the Commencement Date |
| "RPI" | means the Retail Prices Index (All Items) as published by the Office for National Statistics from time to time, or failing such publication, such other index as the parties may agree, or as may be determined in accordance with Schedule Part 22 (Dispute Resolution Procedure), most closely resembles such index |
| "Satisfactory Planning Permission" | means a Planning Permission which is not subject to an Unreasonable Condition |
| "Scottish Futures Trust" or "SFT" | means Scottish Futures Trust Limited (Company Number SC348382), having its registered office at 15 Atholl Crescent, Edinburgh EH3 8HA |
| "Scottish Government" | means the government of Scotland, established pursuant to the Scotland Act 1998 |
| "Scottish Ministers" | means the Scottish Ministers, Victoria Quay, Edinburgh EH6 6QQ and their successors |
| "Second Party" | has the meaning given to it in Clause 10.10 |
| "Service Level Specifications" | has the meaning given to it in Schedule Part 1 of each relevant Project Agreement |
| "Service Provider" | means any person engaged from time to time as may be permitted by this Agreement and/or any Project Agreement to procure the provision of the Services (or any of them) and including each Project Service Provider |
| "Services" | means the Partnering Services and the Project Services |
| "Shareholder" | means a shareholder in hubco from time to time |
| "Shareholders Agreements" | means an agreement or agreements of today's date between hubco, PSDP(s), SFT, and [public sector shareholders identity to be specified], including any agreement relating to the subscription of equity (or other shareholder funding) by the shareholders of hubco in hubco or any Holding Company of hubco |
| "Significant Performance Failure" | means an event identified as such in Section 3 (Performance Measurement) of Schedule Part 3 (Partnering Services), disregarding the extent to which such failure is attributable to a Relief Event or the occurrence of Force Majeure |
| "Single Outcome Agreement" | means each agreement entered into between (1) a Local Authority Participant and/or Community Planning Partnership and (2) the Scottish Government in implement of the Concordat between Scottish Government and COSLA signed in November 2007 |
| "Site" | has the meaning given to it in the relevant Project Agreement |
| "Specific Requirement" | has the meaning given to it in paragraph 2.1 of Schedule Part 6 (Approval Process for New Projects) |
| "Stage 1 Approval" | has the meaning given to it in paragraph 4.8 of Schedule Part 6 (Approval of New Projects) |
| "Stage 2 Approval" | has the meaning given to it in paragraph 5.6.1 of Schedule Part 6 (Approval of New Projects) |
| "Stage 1 Submission" | has the meaning given to it in paragraph 4.1 of Schedule Part 6 (Approval Process for New Projects) |
| "Stage 2 Submission" | has the meaning given to it in paragraph 5.1 of Schedule Part 6 (Approval Process for New Projects) |
| "Stakeholder Representatives" | has the meaning given to it in Clause 14.1.4 |
| "Strategic Support Partnering Services" | means the Partnering Services listed in paragraph 1.(c) of Section 1 (Specification) of Schedule Part 3 (Partnering Services) |
| "Subsidiary" | shall be construed in accordance with section 1159 and 1173 of the Companies Act 2006 |
| "Supply Chain Agreements" | means the agreements between: - hubco and its direct Partnering Subcontractors; - a Partnering Subcontractor and its subcontractors in relation to Partnering Services; and - any Project Service Provider and its Service Providers and Contractors, from time to time |
| "Supply Chain Members" | means any party (except hubco or a Project Service Provider) to a Supply Chain Agreement |
| "Suspension Notice" | has the meaning given in Clause 23.10.1 |
| "TDP" | means the Territory Delivery Plan as set out at Section 1 (Initial TDP) of Schedule Part 12 (Territory Delivery Plan) and approved by the TPB as amended from time to time pursuant to Section 2 (Updated TDP) of Schedule Part 12 and approved by the TPB |
| "Template Project Agreement" | means the relevant form of agreement set out at Schedule Part 8 (Template Project Agreements) |
| "Territory" | means the geographical area as delineated in Schedule Part 9 (The Territory) |
| "TPA Material Default" | has the meaning given to it in Clause 23.12 |
| "TPA Material Default Notice" | has the meaning given to it in Clause 23.10.3 |
| "TPB" | means the Territory partnering board as defined in Clause 14.1 |
| "Track Record Test" | means, whether the most recent hubco Performance Report shows that the hubco has met the requirements identified as relevant in Section 3 (Performance Measurement) of Schedule Part 3 (Partnering Services) |
| "Transfer Date" | means the date on which a Relevant Transfer occurs |
| "Transfer Event" | means the occurrence of a Relevant Transfer upon expiry or termination of this Agreement |
| "Transfer Regulations" | means the Transfer of Undertakings (Protection of Employment) Regulations 2006 (SI No 246) |
| "Transferring Employee" | means any Transferring Participant Employee or Transferring Non-Participant Employee |
| "Transferring Non-Participant Employee" | means in relation to any service equivalent to a Partnering Service, any persons employed by any organisation or body other than a Participant (including for the avoidance of doubt, any sub-contractor or agent engaged by the Participants) who is wholly or mainly engaged in the provision of that service as at the Transfer Date and who will become an employee of hubco or a Partnering Subcontractor on the Transfer Date in accordance with the provisions of paragraph 1 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) |
| "Transferring Participant Employee" | means in relation to any service equivalent to a Partnering Service, all those persons employed by any of the Participants under a contract of employment (excluding, to avoid doubt (without limitation), any person engaged by any of the Participants as an independent contractor or persons employed by any sub-contractor engaged by any of the Participants) who are wholly or substantially engaged in the provision of that service as at the Transfer Date |
| "Uninsurable Risk" | in respect of a DBFM Project, has the meaning given to it in the relevant Project Agreement |
| "Unreasonable Conditions" | means any condition, requirement or obligation whether in or proposed to be in a Planning Permission or a Planning Agreement as set out in Schedule Part 14 (Unreasonable Conditions) PROVIDED ALWAYS that for the purposes of this Agreement, none of the following constitute an Unreasonable Condition: - any condition, requirement or obligation which has been volunteered in writing by the parties or has been acknowledged to be acceptable by them in writing prior to its imposition; or - any condition, requirement or obligation which is agreed or deemed or determined pursuant to the provisions of this Agreement not to be an Unreasonable Condition |
| "Unsuitable Person" | means either: - any person who has a material interest in the production, distribution or sale of tobacco products and/or alcoholic drinks; or - any person whose activities are, in the reasonable opinion of the Participants, incompatible with the provision of Community Services in the Territory; or - any person whose activities, in the reasonable opinion of the Participants, pose or could pose a threat to national security |
| "VAT" | means value added tax at the rate prevailing at the time of the relevant supply charged in accordance with the provisions of the Value Added Tax Act 1994 |
| "VAT Sum" | has the meaning given to it in Clause 10.12 |
| "Works" | means the design (including the preparation of all Design Data), construction, testing, commissioning and completion of Facilities (including any temporary works) and the installation of any equipment to be performed in accordance with a Project Agreement (as varied or supplemented from time to time in accordance with the provisions of the relevant Project Agreement) |
| "Works and Facilities Information" | means all materials, documents and data relating to the proposed design or construction of Works, the operation and maintenance of Facilities and other matters relevant thereto supplied or made available to hubco or any of its nominees or any Project Service Provider by or on behalf of any of the Participants from time to time |

- INTERPRETATION

This Agreement shall be interpreted according to the following provisions, unless the context requires a different meaning.

  - The headings and marginal notes and references to them in this Agreement shall be deemed not to be part of this Agreement and shall not be taken into consideration in the interpretation of this Agreement.

  - Except where the context expressly requires otherwise, references to:

    - clauses, sub-clauses, and Schedule Parts are references to clauses, sub-clauses of and Schedule Parts to this Agreement;

    - references to paragraphs, sub-paragraphs, and Appendices are references to paragraphs and sub-paragraphs of and appendices to Schedule Parts (or Sections of Schedule Parts) to this Agreement;

    - Sections are references to sections of Schedule Parts to this Agreement; and

    - Attachments (if any) are references to attachments to or contained in this Agreement.

  - The Schedule Parts and any Attachments to this Agreement are an integral part of this Agreement and a reference to this Agreement includes a reference to the Schedule Parts and the Attachments.

  - Words importing persons shall, where the context so requires or admits, include individuals, firms, partnerships, trusts, corporations, governments, governmental bodies, authorities, agencies, unincorporated bodies of persons or associations and any organisations having legal capacity.

  - Where the context so requires words importing the singular only also include the plural and vice versa and words importing the masculine shall be construed as including the feminine or the neuter or vice versa.

  - The language of this Agreement is English.  All correspondence, notices, drawings, test reports, certificates, specifications and information shall be in English.  All operating and maintenance instructions, name plates, identification labels, instructions and notices to the public and staff and all other written, printed or electronically readable matter required in accordance with, or for purposes envisaged by, this Agreement shall be in English.

  - References to any agreement or document include (subject to all relevant approvals and any other provisions of this Agreement concerning amendments to agreements or documents) a reference to that agreement or document as amended, supplemented, substituted, novated or assigned.

  - References to any Law are to be construed as references to that Law as from time to time amended or to any Law from time to time replacing, extending, consolidating or amending the same.

  - References to a public organisation (other than a Participant) shall be deemed to include a reference to any successor to such public organisation or any organisation or entity which has taken over either or both the functions and responsibilities of such public organisation.  References to other persons (other than hubco or a Participant) shall include their successors and assignees.

  - References to a deliberate act or omission of a Participant or any Participant Party shall be construed having regard to the interactive nature of the activities of the Participants and of hubco and the expression shall exclude acts or omissions which were within the contemplation of the parties or which were otherwise provided for in this Agreement or in any Project Agreement.

  - The words in this Agreement shall bear their natural meaning.  The parties have had the opportunity to take legal advice on this Agreement and no term shall, therefore, be construed contra proferentem.

  - Reference to "parties" means the parties to this Agreement and references to a "party" mean one of the parties to this Agreement.

  - In construing this Agreement, the rule known as the ejusdem generis rule shall not apply nor shall any similar rule or approach to the construction of this Agreement and accordingly general words introduced or followed by the word "other" or "including" or "in particular" shall not be given a restrictive meaning because they are followed or preceded (as the case may be) by particular examples intended to fall within the meaning of the general words.

  - All of hubco's obligations, duties and responsibilities shall be construed as separate obligations, duties and responsibilities owed to the Participants (or a Participant, as the case may be) and to be performed at hubco's own cost and expense.

  - References to amounts or sums expressed to be "index linked" are, unless expressly stated otherwise, references to amounts or sums in [     ] prices which require to be adjusted whenever the provision containing the amount or sum is given effect in accordance with this Agreement to reflect the effects of inflation after that date. The adjustment shall be measured by changes in the relevant index published for that Contract Year as calculated in accordance with the following formula:

Amount or sum  [    ]  prices x 	RPId
					RPI0

Where RPId is the value of the Retail Prices Index published or determined with respect to the month most recently preceding the date when the provision in question is to be given effect and RPI0 is the value of the Retail Prices Index in respect of [    ].

  - [Reference to a document being in the "agreed form" is a reference to the form of the relevant document agreed between the parties and for the purpose of identification initialled by each of them or on their behalf.]

  - Where this Agreement states that an obligation shall be performed "no later than" or "within" or "by" a stipulated date or event which is a prescribed number of Business Days after a stipulated date or event, the latest time for performance shall be noon on the last Business Day for performance of the obligations concerned.

  - Where this Agreement states that an obligation shall be performed "no later than" or "by" a prescribed number of Business Days before a base date or "by" a date which is a prescribed number of Business Days before a base date, the latest time for performance shall be noon on the last Business Day for performance of the obligations concerned.

  - References to this Agreement, a Project Agreement or the Shareholders Agreement or to a provision thereof shall be construed at a particular time as a reference to it as it may have been amended, varied, supplemented, modified or appended.

  - A person, being a company, shall be "controlled" by another person if that other person owns a majority of the voting equity of that person or controls the majority of the votes at meeting of the board of directors of that person.

  - A "parent undertaking" or "subsidiary undertaking" has the meaning set out in section 1162 and Schedule 7 of the Companies Act 2006.

  - A body corporate is in the "same group" as another body corporate where:

    - it is a subsidiary undertaking of such body corporate;

    - it is a parent undertaking of such body corporate; or

    - it is a subsidiary undertaking of the parent undertaking of such other body corporate.

    - Part 2 - COMPLETION DOCUMENTS

- Section 1 - Documents to be delivered by hubco

- Unless an original document is specifically requested, a copy (certified by an officer of hubco as being a true copy) of each of the following documents is to be delivered by hubco to each Participant's Representative:

  - The Shareholders Agreement and certification from hubco that the Shareholders Agreement has become (or will become, simultaneously with delivery of the other documents referred to in this Schedule Part 2 (Completion Documents)) unconditional in accordance with its terms, accompanied by evidence of the same.

  - Extracts from the minutes of the meeting of the board of directors (certified as true and accurate by a director or the secretary of the relevant company) of each of hubco and the PSDP, at which resolutions were passed approving the execution, delivery and performance of each relevant document to which such person is expressed to be a party and in each case authorising a named person or persons to execute and deliver each such document and any other documents to be delivered by it pursuant to it.

  - Evidence of the share subscriptions required under the Shareholders Agreements having been made by the Shareholders in hubco.

  - hubco's Certificate of incorporation and of any certificate of incorporation on change of name.

  - The memorandum and articles of association of hubco.

  - Evidence of the insurances required in accordance with Clause 17 (Insurance) having been taken out by hubco and that the policies comply with the requirements of this Agreement.

  - [Management Services Agreement between hubco and the PSDP properly executed by each party thereto]

  - [Supply Chain Agreements]

Section 2 - Documents to be delivered by the Participants

- Each Participant shall deliver to hubco a certified copy of the board or committee resolution of that Participant approving the execution, delivery and performance of this Agreement and in each case authorising a named person or persons to execute and deliver each such document and any documents to be delivered by it pursuant thereto.

- The Participants shall deliver to hubco a certified copy of SFT's formal approval to sign the Shareholders Agreement.

    - Part 3 - PARTNERING SERVICES

- Section 1 – Specification

- PARTNERING SERVICES OBLIGATIONS

  - General Requirements

    - Required Outcome

      - The provision of the Partnering Services in a collaborative fashion to achieve the hub Objectives and the objectives set out in the TDP and in particular, the provision and demonstration of continuous improvement in overall value for money of New Projects, and in relation to Partnering Services and Project Services:

        - through synergy between hubco and the Participants;

        - through the identification and thorough appraisal of all practical options for the delivery of the TDP in order to ensure the optimal solution is applied in every case;

        - through effective supply chain management in the broadest sense;

        - by exploiting the benefit of repeat work as an incentive for efficiency and high quality performance wherever appropriate;

        - through the efficient and effective development and delivery of New Projects;

        - by developing a joint commitment to common goals;

        - by accurately measuring and reporting performance; and

        - by adopting open-book accounting techniques.

      - hubco shall comply with Section 2 (Quality Systems) of this Schedule Part 3 (Partnering Services) and shall ensure that the Partnering Services are carried out in accordance with the plans referred to therein (save to the extent anything within the terms of such plans is in conflict with any provision of this Agreement, in which case hubco shall update said plans to remove the conflict forthwith).

    - Scope

      - Value planning shall be carried out to ensure that hubco and the Participants are mutually supportive and undertake only those tasks for which they are best suited and to ensure that:

        - each of the Participants receive optimal value for money in the Partnering Services provided by hubco and its supply chain;

        - each of the Participants receive optimal value for money in all Approved Projects, and in particular Project Services procured from hubco and its supply chain;

        - risk allocation is, subject to the terms of this Agreement, equitable and appropriately apportioned between the parties; and

        - openness and accountability can be demonstrated to the appropriate governance authorities for public sector organisations.

    - The services described in this Section 1 (Specification) of Schedule Part 3 (Partnering Services) are classified as follows:

      - Ongoing Partnering Services, being constant or recurring Partnering Services, which shall include:

        - Partnering and Collaborative Working;

        - Supply Chain Management; and

        - Value for Money.

      - Project Development Partnering Services, being Partnering Services provided by hubco in connection with the development of New Projects, which shall include:

        - New Project Development and Delivery;

        - Selection from Supply Chain for each New Project;

        - Funding; and

        - Value for Money.

      - Strategic Support Partnering Services that may be required by the Participants or any of them such as:

        - Strategic Estate Planning;

        - Service Planning; and

        - Value for Money.

For the avoidance of doubt, the provisions of Clause 9.1 do not apply to this category of Partnering Services.  Partnering Services of this classification may be individually procured by one or more Participant pursuant to Clause 9.3, on an ad-hoc basis on terms and conditions appropriate for the particular circumstances.

  - Ongoing Partnering Services

    - Partnering and Collaborative Working

      - Required outcome

        - Successful development and delivery of the TDP as part of hubco’s membership of the TPB.

        - The establishment and development of the TPB which effectively oversees, monitors, supports and reviews the development and achievement of the TDP over the term of this Agreement. The TPB shall serve as a forum for the open exchange of ideas and knowledge and to enable the Participants and hubco to discuss forthcoming accommodation and service delivery requirements to ensure an integrated, co-ordinated and practical approach to fulfilling such requirements.

      - Scope

        - hubco shall perform its obligations under Section 2 (Updated TDP) of Schedule Part 12 (Territory Delivery Plan) in relation to the TDP.

        - hubco shall ensure the effective delivery of the TDP in a manner which demonstrably provides value for money to the Participants.

        - hubco shall support the development of the TPB through activities including, but not limited to:

          - attending and actively contributing to each meeting of the TPB; and

          - providing all necessary and adequate information, reports and documentation (including the information and reports required in terms of Clause 14).

        - hubco shall work closely with the Participants to ensure continuous improvement in the delivery of hubco services in the Territory and implement effective and measurable performance management.

        - Provide all necessary information to Participants in relation to the identification and development of Participants’ New Project Requests.

        - Develop and implement measures to ensure timely delivery of Approved Projects.

      - Ancillary activities

It is anticipated that in order to support the development, regular update and delivery of the TDP, including stimulating and promoting community involvement in the delivery of the TDP (which are key aims and objectives of the Participants), hubco shall work with the Participants to successfully build and deliver a long-term partnership including;

        - developing and maintaining relationships and working closely with local stakeholders from each Participant, local authority departments, local businesses and the wider community to ensure ownership and support for the TDP;

        - developing and maintaining close relationships with Participants and local stakeholders to understand their strategic and local drivers and constraints in order to support delivery of the TDP;

        - developing and maintaining an awareness and understanding of the TDP, and how this fits into the Participants’ corporate vision and strategy;

        - developing and maintaining an awareness and understanding of Participants’ sustainability strategies;

        - developing and maintaining an awareness and understanding of how shared community facilities and services can contribute to delivering integrated  services, community services, leisure services and regeneration with the Territory;

        - developing and maintaining an understanding of national and local policies on major public sector strategic documents, policies, targets, timeframes etc and the impact they may have on New Projects;

        - supporting the Participants in the efficient identification and maximisation of opportunities to acquire new sites or dispose of existing sites;

        - maintaining an awareness of future changes in legislation that may impact the TDP and reporting these to the TPB in a timely manner;

        - actively participating with each of the Participants and other stakeholders within other agencies and organisations in the identification of common goals for improving local communities through improved provision of services; and

        - building close working relationships with external agencies and other interested organisations as part of the TDP development process and in connection with the development of New Projects.

For the avoidance of doubt, such activities specified in this paragraph (c) shall be an integral part of hubco's overall service delivery but shall be excluded from the Clause 9.1 sole and exclusive right and obligation provision and shall not be subject to any specific or additional payment.

    - Supply Chain Management

      - Required outcome

        - The establishment of a supply chain that that has the experience, ability and resources to deliver, across the whole of the Territory, the services required of Participants to deliver the TDP and all Approved Projects.

        - Selection of supply chain partners and ongoing management of supply chain such that continuous improvement is achieved.

      - Scope

        - Establish hubco's Supply Chain

          - hubco shall select and appoint a supply chain commensurate with the Participants’ values, goals and vision having regard to a number of areas including, but not limited to, health and safety, quality and sustainability. Subject to the terms of this Agreement, the supply chain will be established and managed in a manner that will:

(A)	optimise and clearly demonstrate value for money;

(B)	ensure the effective performance of the Project Services and the other Partnering Services;

(C)	provide optimal risk transfer to achieve certainty of delivery;

(D)	mitigate the risk of time and/or cost overrun;

(E)	secure and maximise tangible benefits from repeat business and long-term business relationships;

(F)	deliver and demonstrate continuous improvement in value for money over the term of this Agreement; and

(G)	be undertaken in a transparent and auditable manner with clearly identified selection criteria and evaluation methodology and so as to satisfy the TPB (under exclusion of hubco's representative) that decisions have been made on a proper, arm's length basis where hubco proposes to include within the supply chain any C Shareholder Member or any Associate of any of hubco, the PSDP or any C Shareholder Member.

          - The assessment and selection of supply chain partners shall be conducted following a robust and clear procedure with suitable levels of checking to ensure that supply chain partners are selected with the ability to demonstrate:

(A)	appropriate professional accreditation;

(B)	financial robustness;

(C)	capacity to undertake the required services;

(D)	established and successful management systems including quality, environment and health and safety;

(E)	sufficient resources;

(F)	an appropriate level of support to the key resources; and

(G)	an appropriate level of quality in deliverables.

          - hubco shall maintain an awareness of any Participant targets in relation to recruitment and training initiatives and, where applicable and appropriate, shall take due cognisance of these in their supply chain resourcing plans. hubco shall record and report how their supply chain resourcing activities are commensurate with, or impact upon, Participant recruitment and development targets. Consideration shall be given to relevant guidance such as OGC: Promoting skills through procurement.

          - hubco shall establish supply chain agreements based on goals common to those of hubco, the Participants and service users.

        - Continuous Improvement in relation to Performance of Supply Chain partners

          - Performance of supply chain partners shall be reviewed in accordance with hubco’s continuous improvement targets and performance measurement requirements in Section 3 (Performance Measurement) of Schedule Part 3 (Partnering Services).

          - hubco shall promote long-term high-quality working relationships between hubco and the supply chain to benefit the Participants and service users in terms of quality outcomes and value for money.

          - hubco shall ensure the effective measurement of Supply Chain Member performance and implement effective processes for removal of under-performing supply chain partners from the supply chain.

          - The testing of performance of supply chain partners should be undertaken, as a minimum, on each New Project in which they participate, and should include, but not be limited to, their:

(A)	performance against the supply chain selection criteria;

(B)	ability to complete their agreed scope of works in accordance with hubco’s Quality System;

(C)	ability to provide a service that continues to demonstrate value for money;

(D)	capacity to undertake the required services in a manner which promotes partnership working; and

(E)	continuing ability to demonstrate that their practices and principles are aligned with those of the Participants.

          - Reporting on performance of supply chain partners shall be undertaken annually and form part of the process to review and update the supply chain.

          - The output of this annual review shall be reported to the TPB along with any proposed actions.

        - Review and Update the Supply Chain

          - hubco shall develop and implement robust, transparent and auditable processes (clearly dealing with any conflicts of interest, potential or actual) for:

(A)	performance measurement, performance management and periodic review of the supply chain members;

(B)	(not less than [every five years]) carrying out a full review and assessment of the performance of incumbent supply chain members and implementing a robust, transparent and auditable open-market exercise to select the most appropriate new supply chain members so as to update its supply chain by the addition, removal, retention and/or substitution of its members from time to time (such process being known as the Supply Chain "refresh"),

in either case, so as to maintain a high quality and value for money service.

          - In reviewing the performance of individual supply chain partners, hubco shall consider the ongoing performance of the supply chain partner in comparison to the open market of suppliers able to provide the required services and to other supply chain partners providing comparable services.

          - The output of such periodic review shall be reported to the TPB along with any proposed actions.

          - hubco should ensure that its proposals for updating the supply chain (whether by removing, replacing or adding supply chain partners) take into account the whole range of consultants, contractors and suppliers who can demonstrate an ability to meet the requirements imposed under this Agreement in relation to the Territory.

          - The review and updating of the supply chain (whether by removing, replacing or adding supply chain partners) from time to time, shall be undertaken in a transparent and auditable manner with clearly identified selection criteria and evaluation methodology and so as to satisfy the TPB (under exclusion of hubco's representative) that decisions have been made on a proper, arm's length basis where hubco proposes to retain or include within the supply chain the PSDP, any C Shareholder Member or any Associate of any of hubco, the PSDP or any C Shareholder Member from time to time.

          - The selection of new supply chain partners shall be commensurate with the principles and guidelines set-out in paragraph 1.2(i) above.

          - The selection of new supply chain partners shall ensure that innovative, sustainable and cost effective approaches, if applicable, appropriate and add value, are rewarded.

    - Value for Money

      - Required outcome

        - The provision of value for money to the Participants, and the wider community, over the term of this Agreement in relation to Ongoing Partnering Services.

      - Scope

        - Achieve value for money in the delivery of Ongoing Partnering Services across the Territory through the following:

          - operating a planned and structured programme for reviewing and improving the ongoing performance of hubco and its supply chain;

          - effective monitoring and measurement of actual cost over the term of this Agreement including the collection and verification of actual cost data; and

          - effective management of Partnering Services Costs and the Participants’ transaction costs through the removal of unnecessary duplication, the development of close partnership working, the early engagement of funders and the Supply Chain Members, and the appropriate use of standardisation and innovation.

        - Continuous improvement in value for money over the term of this Agreement through measurable improvements in outcomes and/or reductions in the overall and elemental cost of Project Services and Partnering Services over the term of this Agreement.

        - Market Testing of the Partnering Services supply chain or other effective demonstration of value for money where appropriate, in all cases in accordance with the provisions of Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services) and Schedule Part 5 (Partnering Services Costs).

        - The provision of elemental cost data (both estimated and actual) from each Approved Project as necessary for the demonstration of continuous improvement in costs and/or value for money and/or for inclusion in a hub benchmarking database, all in accordance with Clause 13 (Value for Money).

        - Contribute to improvements in Participants' value for money in the delivery of Community Services through improvements in efficiency and operating cost of facilities through economies of scale and any other measures applicable.

  - Project Development Partnering Services

    - New Project Development and Delivery

      - Required Outcome

        - New Projects developed in a robust and transparent basis with clear understanding of Participant requirements as to risk, cost and programme.

        - New Projects developed bringing leading edge design quality and innovation including clear emphasis on health and safety and sustainability.

        - New Projects developed that enable improved community service delivery and optimal value for money to Participants.

        - New Projects taken effectively and efficiently through optioneering, feasibility, outline business case, final business case and contract award in a planned, structured and managed process.

        - Improvement in the speed, quality and cost of delivering New Projects.

        - The enhancement of affordability and value for money through shared use, the development of multi-purpose buildings and the attraction of private sector tenants and other third party incomes.

      - Scope

        - Stage 1

          - The provision of all the information reasonably required to achieve Stage 1 Approval. This should comprise provision of choice to the Relevant Participants and sufficient information to inform that choice and to ensure the best available value for money option is identified in each case, including but not limited to:

(A)	critical success factors for the New Project;

(B)	site selection including location, acquisition and development cost;

(C)	future flexibility and adaptability of the site;

(D)	design of the facilities taking into account functionality, flexibility and whole life cost;

(E)	specific requirements for the development and operation of the facilities;

(F)	interfaces with other public or private organisations and the impact this may have on the Facilities including any opportunity for improving efficiency of service through sharing of all, or parts, of the facilities; and

(G)	facilities management and service delivery requirements.

          - Consistency of approach to development and delivery of New Projects to measure, understand and work with each of the Participants to facilitate continued improvement.

          - hubco shall provide a detailed Project Execution Plan including critical success factors for the New Project programme, stakeholder engagement plan, communication plan, deliverable list, roles and responsibility matrix and risk register covering the Stage 1 activities.

          - hubco shall monitor their performance of New Project Stage 1 development and through appropriate and agreed measures, highlight lesson learnt and include these with that continuous improvement process.

          - For the purposes of the CDM Regulations, conduct appropriate competency assessments of potential CDM Co-ordinators (who may be Supply Chain Members) on behalf of the Relevant Participant(s) in their capacity as "Client" for the potential New Project and so as to ensure the Relevant Participant(s) are able to discharge the relevant obligations of the Client under the CDM Regulations in that regard.

          - Recommend to the Relevant Participant(s) an appropriate person or persons whom the Relevant Participant(s) (or one of them) in their capacity as "Client" for purposes of the CDM Regulations may wish to appoint as CDM Co-ordinator in respect of the New Project as a whole (in this regard, all Parties recognising that the preference would be for the same CDM Co-ordinator to continue in role once the Project Service Provider takes over as "Client" pursuant to the relevant Project Agreement).

          - Where any activities to be carried out as referred to in paragraphs 4.(b) to (f) of Schedule Part 6 (Approval Process for New Projects) are notifiable for purposes of the CDM Regulations, hubco shall elect to be the Client in respect of such works and shall discharge the roles and responsibilities incumbent on the Client in respect of such activities under the CDM Regulations. hubco shall ensure that the Relevant Participant(s) are timeously supplied with a copy of each and every health and safety file prepared by the relevant CDM Co-ordinator in respect of such notifiable activities.

        - Stage 2

          - hubco will update the Stage 1 Project Execution Plan to include all Stage 2 activities.

          - hubco shall progress each New Project from Stage 1 Approval to Stage 2 Approval in an efficient, effective and timely manner.

          - hubco shall develop the Stage 1 designs, to include identification and, wherever appropriate, the realisation of every opportunity to:

(A)	provide desirable extras;

(B)	create a focal point for the community through mixed public use etc;

(C)	attract complementary private sector business income;

(D)	provide high-quality, well-located and appointed environments; and

(E)	develop flexible, "future-proof" buildings which inspire staff and service users and provide a focal point for the community.

          - hubco shall work with the Relevant Participant(s) to develop and understand the facilities management (FM) requirements for New Projects.

          - Where required by the Relevant Participant(s), hubco shall develop specific proposals in relation to carrying out the FM services on a New Project.

          - Conduct, on behalf of the Relevant Participant(s) in their capacity as "Client" for purposes of the CDM Regulations appropriate competency assessments of any potential Principal Contractors so as to discharge the relevant obligations of the Client under the CDM Regulations in that regard.

        - Post Contract Close

          - hubco shall continue development of the design produced as part of the Stage 1 and Stage 2 development of New Projects, where applicable, during construction and successful, efficient and high quality implementation of the design during construction. This should be provided in accordance with a structured design quality protocol to ensure a high quality design is produced on each New Project.

        - General

For the avoidance of doubt, this paragraph (iv) applies to all stages throughout the development of New Projects.

          - Design Approach

hubco shall:

      - have the expertise to carry out feasibility studies, option appraisals, and inspirational designs in line with the project requirements from the TDP, a brief or output specification;

      - utilise best practice on all New Projects and implement lessons learnt from the wider hub and industry as a whole. This shall include lessons learnt and requirements identified by the Participants; and

      - agree with the Participants, and adopt, appropriate and current design quality toolkits to support the design development of New Projects, such as:

        - Aedet Evolution; or

        - BREEAM

(2)	Health and Safety

hubco shall take a leading role in ensuring that health and safety requirements are met during the development and construction of New Projects

(3)	Community Inclusion

      - hubco shall ensure that it includes local communities in the development of New Projects and associated community improvement initiatives.

      - hubco shall ensure the enhancement of user satisfaction by developing and designing facilities that present a focal point for the community through, where applicable, multi-use including complementary businesses and services such as pharmacy, fitness centres, cafeterias etc.

      - The development of proposals for high-quality, well-located and appointed environments to facilitate the effective and efficient delivery of community care services. hubco shall be aware of and understand the factors affecting inclusion in facilities.

      - hubco shall understand and have expertise in the management, operating and design implications of extended facilities and out-of-hours community use, including considerations for:

        - good signage both external and internal;

        - access, external lighting and car parking;

        - heating controls for use outside normal hours;

        - changing facilities, reception and social areas for community use accessible for use outside normal hours; and

        - facilities used for community use grouped for ease of access, security and zoned heating.

(4)	Facility Interaction

hubco shall be fully aware, and have expert knowledge of, the relationships between operational infrastructure and the built environment and understand the specific issues within the New Project development that require specific solution regarding integration/separation and interface, including but not limited to:

      - Security;

      - Access;

      - ICT;

      - Fire Management;

      - Cleaning; and

      - Confidential or contaminated waste.

(5)	Innovation

      - hubco shall ensure that appropriate consideration is given to innovation in the design and development of New Projects.

      - hubco shall:

        - have the understanding and skills to develop creative and innovative solutions to facility organisation, design of facility buildings and provision of facilities, that are sustainable, and will deliver wider community services improvements;

        - consider the provision of imaginatively designed solutions that will inspire staff and service users, provide flexibility of use and make a positive statement to the community;

        - have the understanding and skills to develop and deliver new and different approaches in service provision that are transformational; and

        - have an understanding of the changing ICT environment and the opportunities this provides in terms of space use flexibility and improved service delivery.

(6)	Sustainability

      - hubco shall develop and implement specific requirements for sustainability and support the Participants’ wider sustainability strategies.

      - hubco shall identify and consider the use of sustainable techniques, including energy efficiency and savings and measures to reduce construction waste, to be implemented on New Projects which are affordable, present value for money and have a positive impact on the facilities.

(7)	Community

      - hubco shall give due consideration to, and compliance where appropriate, with local community improvement projects in the vicinity of New Projects and the wider strategic importance of these initiatives.

      - hubco shall undertake widespread consultation (on basis agreed with the Relevant Participant(s)) within the local community throughout the New Project process.

    - Selection from Supply Chain for each New Project

      - Required outcome

Selection of partners from the supply chain referred to in paragraph 1.2.2 above for specific New Projects shall be carefully considered to ensure that services are provided by the most appropriate partner and that continuous improvement is achieved in the management of the supply chain.

      - Scope

        - Subject always to the terms of paragraph 4.5 of Schedule Part 7 (New Project Pricing Report) hubco shall ensure the appropriate engagement of supply chain partners during (and before) the New Project Approvals Process, as appropriate, from conception to enable improved outcomes and best available value for money.

        - hubco shall review the suitability of supply chain partners to undertake services in relation to a New Project, paying regard, but not limited to, the following:

          - availability of resources, where appropriate, to progress the New Project through the design, construction and operation phases of the New Project; and

          - ability to provide a level of service on a constant and recurring basis throughout the development of the New Project.

    - Funding

      - Required Outcome

        - The ability to secure funding for each New Project, if required, on terms which demonstrate the appropriate balance between funding costs, transaction costs and long-term flexibility.

        - The achievement of improvements in funding terms wherever practicable through repeat business and/or the use of funding competitions and/or the appropriate use of hubco’s existing and growing asset base over the term of this Agreement.

        - The commitment to challenge funders to provide innovation and flexibility in their approach to funding of individual projects. In so doing this should result in funding that is fit for purpose and which provides an ongoing value for money approach, with flexibility to acknowledge change at minimal cost and disruption to a Project whilst also applying the appropriate level of rigour in respect of due diligence on individual Projects.

      - Scope

        - Where Project Services giving rise to capital expenditure are to be funded wholly or partly from revenue payments by the Project Agreement Counterparty, the selection and appointment of funder(s) to finance each Project Agreement.

        - The development and agreement of funding terms which provide appropriate flexibility and demonstrates the best available value for money for the Participants.

        - The promotion of long-term effective working relationships between hubco and the funder(s) where this can benefit the Participants, particularly in the development of New Projects and the provision of best available value for money.

        - Where appropriate (i.e. where a benefit to the Relevant Participants can be demonstrated), the active engagement of funders in the New Project Approval Process from conception.

    - Value for Money

      - Required outcome

The provision of value for money to the Participants, and the wider community, over the term of this Agreement in relation to the development of New Projects.

      - Scope

Achieve value for money in the delivery of each New Project through the following:

        - effective options appraisal from the outset of each New Project to ensure the best available value for money outcome is selected and delivered in every case;

        - provision and presentation of accurate, validated, transparent and detailed information in relation to the costs and other aspects of assessment of value for money of New Projects; and

        - the development and use of effective methods of determining the value and the price of each New Project from the outset.

  - Strategic Support Partnering Services

    - Strategic Estate Planning

      - Required outcome

        - With prior approval of the relevant Participant, the informed review and investigation by hubco and any of the Participants of all the estate development options available to deliver the TDP before identifying which New Project(s) to progress.

        - The thorough appraisal of all practical options to ensure the best available value for money is realised in every case.

        - The development of practical and affordable proposals for improvement to the Participant's estate, which will provide value for money for the Participant and facilitate the delivery of the services plan laid out in the latest revision of the TDP.

      - Scope

Estate planning carried out by hubco, with the agreement of and in conjunction with the Participant will need to answer the following key strategic questions:

        - where are we now? A comprehensive description of the current estate available for provision of Community Services in terms of its condition, efficiency, statutory compliance, adequacy, capability and suitability;

        - where do we want to be? Identification of the future estate requirements;

        - how do we get there?  Identification of the “gap” together with the provision of costed strategic options for closing it including as many alternatives as are appropriate in the particular circumstances to ensure the best available value for money option is identified in each case and/or estate masterplanning; and

        - how will we know that we are making progress? A means of measuring progress towards the provision of the estate required to realise the TDP.

    - Service Planning

      - Required Outcome

Successfully supporting the Participants to plan Community Services across the Territory.

      - Scope

        - hubco shall work with the Participants to plan community health care, social care and other Community Services that meet the needs of the population in the Territory.

        - hubco shall support the Participants in the planning of community services across the Territory to:

          - help identify opportunities to improve the efficiency and cost effectiveness of the services to ensure they deliver value for money; and

          - help support the Participants’ achieve their sustainability aims and targets in the delivery of community services.

    - Value for Money

hubco shall ensure that, where Strategic Support Partnering Services are provided to any of the Participants, value for money for the services can be clearly demonstrated.

- Section 2 – MANAGEMENT systems

- GENERAL

  - hubco may operate the quality, health & safety and environmental management systems required by this Section 2 (Management Systems) as independent systems or integrate common elements to form a single system.

  - hubco shall ensure that:

    - an audit of the system or systems required to be maintained pursuant to this Section 2 is carried out at regular intervals and the findings of such audit reported to the TPB; and

    - such system or systems are reviewed at intervals agreed by the TPB (excluding hubco's representative) to ensure continued stability and effectiveness.

- MANAGEMENT SYSTEM GENERAL REQUIREMENTS

  - hubco shall establish, document, implement and maintain:

    - a quality management system for the purpose of ensuring and demonstrating that all aspects of the Partnering Services and all other matters for which hubco is responsible under this Agreement are carried out fully in conformity with the relevant provisions of this Agreement and hubco's quality management policies and objectives (as approved by the TPB from time to time);

    - an appropriate system for implementing its occupational health and safety ("OH&S") policies and objectives (as approved by the TPB from time to time) to enable it to control its OH&S risks and improve its OH&S performance over time; and

    - an appropriate system for achieving and demonstrating sound environmental performance by controlling the impacts of its activities, products and services on the environment, consistent with its environmental policy and objectives (as approved by the TPB from time to time).

  - Such management systems and relevant policies and objectives shall be reflected in:

    - quality plans (to be contained in a quality manual) which shall, as a minimum, be consistent with BS EN 9001 or 9002 (as the case may be) or any equivalent standard which is generally recognised as having replaced them (or either of them);

    - a health and safety manual which shall, as a minimum, be consistent with OHAS 18001 or any equivalent standard which is generally recognised as having replaced it; and

    - an environmental manual which shall, as a minimum, be consistent with ISO 14001 or any equivalent standard which is generally recognised as having replaced it,

and otherwise be consistent with the terms of Appendix 1 (Initial Management Systems) to this Section 2.

  - Notwithstanding any other provisions of this Agreement, the manuals comprising hubco's  management systems shall include the following or, as necessary, make reference to the location of documents describing:

    - the quality, OH&S and environmental (as the case may be) policies and objectives of hubco;

    - the scope of the relevant system;

    - organisational structure;

    - management arrangements;

    - responsibilities and authority of staff;

    - procedures for the control of documents and records;

    - procedures and method statements for the execution, measuring and valuing of the Partnering Services;

    - procedures for managing interfaces between hubco's own management systems and those of hubco’s Supply Chain Members and, where applicable, Participants;

    - procedures for monitoring and measuring of performance against the Key Performance Indicators and, as necessary, other indicators to ensure conformity and to achieve continuous improvement (including a procedure to monitor information relating to customer perception as to whether the hubco has met the Participants' Specific Requirements); and

    - the responsibilities and requirements for planning and conducting audits, and for reporting results and maintaining records at both hubco and Supply Chain Member level.

- MANAGEMENT SYSTEMS DIRECTOR

  - hubco shall ensure that there is a suitably qualified, skilled and experienced individual fulfilling the role of hubco Management Systems Director as soon as reasonably practicable after the Commencement Date and in any case no later than [six months] after the Commencement Date. The Management Systems Director shall be responsible for:

    - ensuring that processes needed for hubco's management systems are established, implemented and maintained;

    - reporting to the hubco Board on the performance of hubco's management systems and any need for improvement; and

    - ensuring the promotion of awareness of customer requirements throughout the organisation.

  - Audit

    - The Management Systems Director shall arrange for internal audits to be conducted at planned intervals to determine whether hubco's management systems conform to the quality, OH&S and environmental management systems requirements established by hubco and are effectively implemented and maintained.

    - hubco shall ensure that actions are taken without undue delay to eliminate detected nonconformities and their causes. Follow-up activities shall include the verification of the actions taken and the reporting of verification results.

APPENDIX 1 – INITIAL MANAGEMENT SYSTEMS

- The Initial Management Systems are attached hereto.

- Section 3 - Performance Measurement

hubco shall, at its own cost and expense, regularly monitor and report the standard of performance of each of the Partnering Services and the Project Services and demonstrate continuous improvement wherever practicable.  This will be achieved by the use of appropriate key performance indicators as set out below, as further developed in accordance with this Agreement from time to time.

The KPI Schedule is attached hereto.

- Section 4 - Partnering Services Costs Rates

- Subject to paragraph 2, these rates and prices shall be index linked, with an annual adjustment to be made on each anniversary of the Commencement Date (reflecting movements in RPI to the month preceding the month in which the anniversary of the Commencement Date occurs).

- Additionally the rates and prices shall be reviewed by hubco on a date not earlier than three (3) months before the second anniversary of the Commencement Date (and annually thereafter) by reference to RPI, to other relevant local and national trends and to the rates and prices actually paid by hubco for similar services (where hubco has used Good Industry Practice to secure best value in respect of those services) and taking into account relevant reductions and targets set out in the Key Performance Indicators. On completion of this review and in any event no later than one (1) month before the second (and each subsequent) anniversary of the Commencement Date, hubco shall provide to the Participants a report on such review confirming whether hubco  proposes an  increase or decrease of, or no change to, these rates and prices (taking into account any adjustment which would fall to be made pursuant to paragraph 1) and demonstrating that any such proposal (taken together with the effect of paragraph 1) represents value for money and continuous improvement in value for money, for approval by the TPB.

- Following agreement by the TPB to any proposal submitted by hubco (or agreement on other terms between the Parties), the table below (as updated from time to time) shall be updated to reflect the agreed rates. In the absence of such agreement, the annual adjustment pursuant to paragraph 1 above shall continue to be made.

- For the purposes of the calculation of any Partnering Services Costs where any component of the rates or costs included in the calculation are not included in the rates below (as updated from time to time) (such rates or costs being "Non Scheduled Costs"), the Participants and hubco shall seek to agree the relevant rates for the Non Scheduled Costs.  Failing such agreement, the Non Scheduled Costs shall be market tested in accordance with the provisions of paragraph 5 (Market Testing) of Schedule Part 7 (New Project Pricing Report) which shall apply mutatis mutandis in relation to the market testing thereof (subject to any amendments to such provisions as may be necessary to reflect the particular circumstances).

The table below (as updated from time to time pursuant to paragraphs 1 to 3 above) shall be updated to include the rates agreed or produced by such market testing.

[Completed Table to be inserted from Preferred Tenderer's Final Tender Submission]

| Discipline | Grade and Qualifications | Hourly Rate £ | Day Rate £ |
| --- | --- | --- | --- |
| hubco Staff |  |  |  |
| Director/ Chief Executive |  |  |  |
| Manager |  |  |  |
| [Other] |  |  |  |
| Feasibility & Design |  |  |  |
| Architect | Director |  |  |
|  | Associate |  |  |
|  | Project Architect |  |  |
|  | Technician |  |  |
| Engineer – C&S | Director |  |  |
|  | Associate |  |  |
|  | Project Engineer |  |  |
|  | Technician |  |  |
| Engineer – M&E | Director |  |  |
|  | Associate |  |  |
|  | Project Engineer |  |  |
|  | Technician |  |  |
| Quantity Surveyor | Director |  |  |
|  | Associate |  |  |
|  | Senior QS |  |  |
|  | Assistant QS |  |  |
| Project Manager | Director |  |  |
|  | Associate |  |  |
|  | Senior PM |  |  |
|  | Assistant PM |  |  |
| Energy Specialist |  |  |  |
| Planning Advisor |  |  |  |
| Rates Advisor |  |  |  |
| [Other] |  |  |  |
| Construction |  |  |  |
| Architect | Director |  |  |
|  | Associate |  |  |
|  | Project Architect |  |  |
|  | Technician |  |  |
| Engineer – C&S | Director |  |  |
|  | Associate |  |  |
|  | Project Engineer |  |  |
|  | Technician |  |  |
| Engineer – M&E | Director |  |  |
|  | Associate |  |  |
|  | Project Engineer |  |  |
|  | Technician |  |  |
| Quantity Surveyor | Director |  |  |
|  | Associate |  |  |
|  | Senior QS |  |  |
|  | Assistant QS |  |  |
| Project Manager | Director |  |  |
|  | Associate |  |  |
|  | Senior PM |  |  |
|  | Assistant PM |  |  |
| CDM Co-ordinator |  |  |  |
| Programmer |  |  |  |
| Neighbourhood Involvement |  |  |  |
| Valuer |  |  |  |
| Independent Design Certifier |  |  |  |
| [Other] |  |  |  |
| Finance Support |  |  |  |
| Financial Modellers |  |  |  |
| Risk Specialist Advisor |  |  |  |
| Tax Advisor |  |  |  |
| Third Party Income Advisor |  |  |  |
| External Financial Auditor |  |  |  |
| [Other] |  |  |  |
| Legals |  |  |  |
| Company Secretary |  |  |  |
| External Advice |  |  |  |
|  | Partner |  |  |
|  | Senior Associate |  |  |
|  | Junior Associate |  |  |
|  | Trainee/paralegal |  |  |
| Equipment Procurement Support |  |  |  |
| Records Management |  |  |  |
| ICT Services |  |  |  |
| [Other] |  |  |  |

- Section 5 – Partnering Services Method Statements

5A – ONGOING PARTNERING SERVICES

The Ongoing Partnering Services Method Statement is attached hereto.

5B – PROJECT DEVELOPMENT PARTNERING SERVICES

The Project Development Partnering Services Method Statement is attached hereto.

5C – STRATEGIC SUPPORT PARTNERING SERVICES

    - The Strategic Support Partnering Services Method Statement is attached hereto.

    - PART 4Part 5- PARTNERING SERVICES COSTS

- PAYMENT FOR PROJECT DEVELOPMENT PARTNERING SERVICES

  - Payment for Project Development Partnering Services shall be by Project Development Fees. The process for calculating and payment of such Project Development Fees in relation to:

    - Qualifying Projects; and

    - any other Projects in respect of which a Project Service Provider is to provide the relevant Project Services and which hubco and a Relevant Participant have agreed is to be subject to the approval process set out in Schedule Part 6 (Approval Process for New Projects),

is set out in this paragraph 1. For other Projects, the relevant Participant and hubco shall agree an appropriate Project Development Fee and mechanic of payment.

  - A proposed capped development fee for each proposed New Project (broken down for the entire New Project Approval Process, each stage of the New Project Approval Process and for each relevant component of the Project Development Partnering Services as specified in proforma 2 within the Pricing Data) must be submitted by hubco as part of the Stage 1 Submission and, once that New Project achieves Stage 1 Approval, such fee shall, subject to paragraph 1.3 and paragraph 1.4 below and paragraph 4.7 of Schedule Part 7 (New Project Pricing Report), be the Project Development Fee for that New Project. The Project Development Fee submitted as part of the Stage 1 Submission shall be determined as follows (without any double counting or double recovery between Stages):

    - subject to paragraph 1.2.2, the fee shall comprise the Partnering Services Costs associated with the provision of the Project Development Partnering Services relative to the New Project, to cover taking the proposed New Project through each stage of the New Project Approval Process (split between Stage 1 Approval and Stage 2 Approval) (for example, design costs, finance and legal advice, technical advice, planning costs, surveys (excluding surveys specified in paragraph 4.(b) to (f) of Schedule Part 6 (Approval Process for New Projects)) and costs associated with compliance with the requirements of Schedule Part 7 (New Project Pricing Report) in respect of the New Project) to financial close or contract award;

    - save to the extent adjustments are required and agreed between the Parties to give effect to Clause 19.1, the Project Development Fee for each element or component of the Project Development Partnering Services, for each stage of the New Project Approval process and in respect of the New Project as a whole, can in no circumstances exceed the relevant Project Development Fee Cap;

    - these costs will be computed based on hubco's estimate of the time involved in taking the New Project through to contract completion and execution (including time spent by hubco's own staff), applying the Partnering Services Cost Rates or alternative basis as referred to in paragraph 1.3;

    - these costs may include:

      - costs reasonably and properly incurred by hubco in doing work which would otherwise have been required for a Stage 1 Approval in advance of issue by the Relevant Participant(s) of a New Project Request, where such work was done "at risk" by hubco with the express agreement of the Relevant Participant(s) on the understanding such work would be captured pursuant to this paragraph 1.2.4 should a Stage 1 Approval be given for the New Project in question; and/or

      - with the agreement of the Relevant Participant, costs reasonably and properly incurred by hubco in relation to a New Project in relation to which a Stage 1 Submission has been submitted but which did not receive Stage 1 Approval (other than for reasons related to hubco's failure to meet the requirements of this Agreement) (such consent not to be unreasonably withheld or delayed where the costs incurred relate to a previous attempt to obtain Stage 1 Approval for the New Project for which Stage 1 Approval is being sought); and

    - hubco shall not be entitled to include or recover any Non Scheduled Costs as part of any Project Development Fee or Incurred Project Development Fee where such costs have not been agreed or market tested in accordance with Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services).

  - The actual costs for providing the Project Development Partnering Services shall be calculated utilising the Partnering Services Costs rates specified in Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services) or, where more beneficial to the Relevant Participant(s), on any alternative basis (such as fixed prices or volume discounts) agreed between hubco and the relevant Supply Chain Member and approved by the Relevant Participant for this purpose. In the case of an Approved Project, the costs should include (as a fixed sum) those costs anticipated to be properly and reasonably incurred in achieving financial close or contract award.

  - Within twenty (20) Business Days of a New Project achieving Stage 1 Approval and then after it becomes an Approved Project, hubco shall notify the Relevant Participant(s) of the actual costs (calculated on the basis specified in paragraph 1.3 above) of providing the Project Development Partnering Services in respect of that New Project properly and reasonably incurred by hubco in obtaining such approvals (and, in the case of an Approved Project, anticipated to be properly and reasonably incurred in achieving financial close or contract award). hubco shall provide all necessary supporting information (including timesheets, invoices and the like) necessary to substantiate the levels of costs incurred (or anticipated to be incurred as aforesaid).

  - The Relevant Participant(s) and hubco shall seek to agree the costs to be paid within  twenty (20) Business Days of hubco's notification, failing which hubco or the Relevant Participant(s) shall be entitled to refer the matter for consideration under the Dispute Resolution Procedure. Where such costs as agreed or determined are lower than the estimate for the relevant stage provided pursuant to paragraph 1.2 above, the Project Development Fee will be reduced accordingly. There shall be no increase to the Project Development Fee in the event that the agreed or determined actual costs exceed the estimate provided unless previously agreed by the Relevant Participant(s).

  - Subject to paragraphs 1.7 and 1.8, recovery of the full Project Development Fee is dependent on the relevant New Project becoming an Approved Project and a Project Agreement being entered into in relation to that Approved Project in which case hubco shall:

    - in DBFM Projects, charge an amount equivalent to the Project Development Fee (under deduction of any sums paid under paragraph 1.7) as a lump sum to the Project Service Provider entering into the relevant Project Agreement and that Project Service Provider shall, in turn, recover such amount through the amounts to be paid to the Project Service Provider under the Project Agreement; and

    - for Approved Projects other than as referred to in paragraph 1.6.1, recover the Project Development Fee (under deduction of any sums paid under paragraph 1.7) in accordance with the terms of the relevant Project Agreement.

  - The Relevant Participant(s) shall pay hubco that part of the Project Development Fee in respect of a New Project which has obtained Stage 1 Approval that relates to the costs incurred in obtaining such Stage 1 Approval within thirty (30) Business Days of agreement by the Relevant Participant(s) to the costs specified in paragraph 1.3 relative to such Stage 1 Approval.

  - hubco shall be entitled to reimbursement of the Incurred Project Development Fee in the circumstances referred to in paragraphs 4.8.2, 4.8.3, 5.(a), 5.(a) 6.(a), 6.2 and 7 of Schedule Part 6 (Approval Process for New Projects) and/or (but without double counting or double recovery) as part of the Participant Event of Default Compensation Sum and/or Participant Event of Default Termination Sum.

  - The "Incurred Project Development Fee" is, in respect of each New Project, the actual development costs as referred to in paragraph 1.2.1 (calculated on the basis specified in paragraph 1.3 above) properly and reasonably incurred by hubco as at the relevant date in seeking to develop a Stage 1 Submission and/or Stage 2 Submission (and which hubco is not already entitled to be paid pursuant to paragraph 1.7), but in no circumstances shall the Incurred Project Development Fee for:

    - a specific element or component of the Project Development Partnering Services exceed the Project Development Fee for that element or component;

    - a stage of the New Project Approval Process in respect of a New Project exceed the Project Development Fee for that stage; or

    - a New Project exceed the Project Development Fee for that New Project set out in the Stage 1 Submission.

- PROJECT DEVELOPMENT FEE CAP

The Project Development Fee Cap for each:

  - element or component of the Project Development Partnering Services in respect of a New Project shall be the relevant amount for that element or component of the project from the Pricing Data agreed or determined pursuant to paragraph 2 of Schedule Part 5 (Approval Process for New Projects) as the Comparator, calculated on the basis specified in the relevant row within Sections 10 and 11 on Proforma 2 within the Pricing Data;

  - stage of the New Project Approval Process in respect of a New Project shall be the aggregate of all applicable elements and/or components of the Project Development Partnering Services agreed or determined pursuant to paragraph 2.1 above relevant for that stage; and

  - New Project as a whole shall be the aggregate of the fee for each stage agreed or determined pursuant to paragraph 2.2 above,

in each case subject to such adjustment (carried out in accordance with the principles set out in Appendix 1 (Pricing Data) to this Schedule Part 5 (Partnering Services Costs)) as may be appropriate to reflect variances between the Comparator and the details of the Project, such adjustment to be agreed between the Relevant Participant and hubco.

- PAYMENT FOR ONGOING PARTNERING SERVICES

  - Partnering Services Costs relative to the provision of Ongoing Partnering Services shall be paid through the sums payable by Project Agreement Counterparties under Project Agreements in the hubco portion payable as part of the Project Development Fee, calculated in accordance with the provisions of this Agreement.

APPENDIX 1 – PRICING DATA

- The information set out below should be updated to include any additional comparator projects or elements or components of comparator projects which are agreed by the TPB from time to time as being necessary to ensure that the information set out in this Appendix 1 (as updated from time to time) remains useful for the purpose of providing a cap to be applied in calculating the different cost elements (Project Development Fee, other non-prime costs and prime costs, funding, service and lifecycle costs) for New Projects coming forward through the New Project Approval Process.

- Any adjustment to be made pursuant to this Agreement to the figures and/or percentages specified in this Appendix 1 (as updated from time to time) for the purposes of Schedule Part 5 (Partnering Services Costs) or Schedule Part 7 (New Project Pricing Report) shall be made in accordance with the following requirements:

  - where adjustments are to be made, they shall be made on the basis that:

    - both hubco and the Relevant Participant(s) shall act reasonably;

    - the adjustment may be an increase or a decrease. Where an increase is required, the smallest practicable increase is to be made. Where a decrease is required, the greatest practicable decrease is to be made;

    - full use is to made of relevant benchmarking data (including BCIS and other data as referred to in paragraph 4.3 of Schedule Part 7 (New Project Pricing Report));

    - the best value for money to the Relevant Participant(s) and continuous improvement are to be obtained;

    - hubco, insofar as is practicable, should be in a no better, no worse position as a result of such adjustment; and

    - no adjustment shall be made to the hubco portion percentage level specified in Proforma [2] save to the extent required and agreed between the Parties to give effect to Clause 19.1;

  - adjustments for inflation (other than in respect of the Partnering Services Costs, to which Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services) shall apply) shall be made in accordance with the provisions of paragraph 2.15 of Schedule Part 1 (Definitions, Interpretation and Construction) on the basis that principal sums provided by hubco in the proformas (but not sums determined by applying percentages to such sums) shall be index linked save that references in paragraph 2.15 to the Retail Prices Index shall be construed as references to MIPS or BCIS TPI or such other appropriate indices as may be agreed between the TPB and hubco (as agreed from time to time with the Relevant Participant(s));

  - the Parties have agreed that only the following aspects may, on an individual New Project, be relevant considerations for suggesting adjustments to the figures or percentages specified in the proformas below:

    - Prime Cost

Where the likely prime cost element of a New Project is outside of the range of prime costs provided in Proforma [2] below, that may have an impact on the appropriate figure or percentage specified in Proforma [1] or [2]. Adjustments shall be made on the basis that all possible economies of scale are identified and passed to the Relevant Participant(s).

    - Function

The range of service needs to be comprised within the Relevant Facilities may differ from any of the projects reflected in the proformas below. Costs analysis should be provided on the basis that areas which are specific to identified function (e.g. clinical or educational) and not more general use are clearly and separately addressed.

    - Complexity

Where the specific details of a New Project in terms of design detailing, site logistics and/or buildability are materially more or less complex than the information on which the Pricing Data was based, it may be appropriate to adjust the relevant elements of the construction price in Proformas [1] and/or [2] or, if applicable, to increase or decrease relevant rates in the Bills of Quantities.

    - Programme

In respect of those elements of preliminaries that are programme dependent, the adjustment shall be made pursuant to the relevant proforma, by adjusting the programmed number of weeks.

    - Phasing

Where the optimal solution for a New Project requires a phased construction / handover period, it may be appropriate to increase or reduce time related preliminaries accordingly.

    - Location

[It would not be expected that the location of the New Project should require any adjustment.][Where appropriate, an adjustment may require to be made to certain of the figures or percentages specified in Proforma [1] or [2] and/or the relevant rates in the Bills of Quantities to reflect the specific geographical location of the New Project in question when compared to the geographical location on which the relevant Pricing Data was prepared. Such adjustments shall be made in accordance with the principles and approach set out in the Pricing Data.]

    - Volume

Where there is a significant variation in the volume of materials required for a New Project when compared to the volume specified in the Bills of Quantities, it may be appropriate to increase or decrease the rate accordingly and/or to adjust the relevant percentage element in Proforma [2].

    - Planning Process

Where the Site has been selected by the Relevant Participant notwithstanding advice by hubco that there is a there is a significant risk of any Planning Appeal, Planning Call-In or Planning Proceeding and, other than as a result of breach of this Agreement by hubco or any hubco Party or failure to comply with the Planning Act by hubco or any hubco Party, there is a significant risk of any Planning Appeal, Planning Call-In or Planning Proceeding, it may be appropriate to increase the relevant element of the Project Development Fee specified in Proforma [2].

[mechanical aspects to be developed where relevant by Preferred Tenderer's Final Tender Submission]

The Pricing Data is attached hereto.

    - Part 6 - APPROVAL PROCESS FOR NEW PROJECTS

- PURPOSE

The purpose of this Schedule Part 6 (Approval Process for New Projects) is to set out how hubco and the Participants will work together to agree which New Projects will be taken forward and approved for development by hubco and on what basis.  It sets out a two-stage approval process for New Projects. The provisions of paragraphs 3 to 6 of this Schedule Part 6 shall apply in relation to Qualifying Projects whether or not the period of ten (10) years from the Commencement Date has expired. The Parties may agree to utilise this process (amended as appropriate) in respect of other Project Services under Clause 9.3 but are not obliged to do so.

- GENERAL OBLIGATIONS OF THE PARTIES

  - hubco will, as an integral part of its overall service delivery in relation to the development and approval of New Projects and without entitlement to specific or additional payment:

    - work with the Participants and relevant Community Planning Partnerships to develop local delivery plans which will then form the basis of the updated TDP; and

    - work with the Participants to review the applicability of the TDP to the provision of Community Services in the Territory and to decide which New Projects to proceed with,

so that Participants can make informed decisions as to which projects may become New Projects.

  - hubco will, as an integral part of its overall service delivery in relation to the development and approval of New Projects and without entitlement to specific or additional payment, work with the Participants and other members of the TPB (and, where relevant, with the Community Planning Partnerships) to:

    - identify, analyse and discuss the Participants' collective and individual accommodation requirements;

    - assist in the development of local delivery plans and review their applicability to the provision of Community Services in the Territory;

    - develop further the TDP, in particular to further refine the proposals contained in the TDP;

    - prioritise New Projects on a basis consistent with the decisions from time to time of the TPB under Clause 14.2;

    - identify and appraise available options for meeting the Participants' accommodation requirements and thereby recommend (on the basis of best available value for money) which New Projects to progress;

    - advise how best to bundle accommodation requirements within a New Project to ensure that the New Project is Affordable, offers value for money and provides a solution with an appropriate level of flexibility;

    - take into consideration the views of relevant stakeholders in relation to the TDP and actual or potential New Projects;

    - develop the Participants' requirements in relation to New Projects which, in due course, during the Stage 2 Approval process set out at paragraph 5, will be developed further to enable it to form the basis for the agreement of the relevant Project Agreement;

    - analyse and discuss the range of potential funding options for New Projects including the feasibility of third party funding such as sponsorship when considering and developing a New Project;

    - assist in the preparation of outline business cases and obtaining all necessary approvals; and

    - in addition to the requirements of Schedule Part 7 (New Project Pricing Report), agree with potential Relevant Participant(s):

      - the appropriate Comparator for purposes of determining the Project Development Fee Cap;

      - the adjustments to be made pursuant to paragraph 2 of Schedule Part 4 (Partnering Services Costs) in respect of such Comparator; and

      - each part of the Project Development Fee Cap,

for any New Project in respect of which such Participant(s) has/have indicated an intention to submit a New Project Request.

  - Each Participant will co-operate with hubco in its performance of its obligations under paragraph 2.2 above, in relation to any New Project or potential New Project being developed by hubco, including (without limitation):

    - providing any information reasonably required by hubco to enable it to satisfy the requirements of paragraphs 4 and/or 5 ;

    - identifying whether any requirements under paragraph 4.2 and/or 5.3 may not be required or what additionally may be required by the Participants;

    - explaining any relevant considerations around the funding of and/or financial envelope for the proposed New Project;

    - identifying suitable benchmarks for the New Project; and

    - providing reasonable assistance to hubco in relation to the procurement by hubco of all relevant Consents and the entering into of Project Agreements,

and agreeing with hubco the matters referred to in paragraph 2.2.11 above.

  - Where the potential Relevant Participant(s) and hubco are unable to agree the matters referred to in paragraph 2.2.11 above within a period of three (3) months, the TPB shall determine such matters.

- NEW PROJECT REQUESTS

  - Any Participant or one or more Participant jointly wishing to procure a New Project ("Relevant Participant(s)") shall submit a written request for hubco to produce a Stage 1 Submission for that New Project, including:

    - indicative funding proposals setting out the maximum available capital and/or revenue which can be committed to that New Project (the "Affordability Cap");

    - any requirements in relation to a New Project that must be satisfied as part of a Stage 1 Submission and/or Stage 2 Submission, including any governmental or similar approval requirements (for example the requirement to comply with the Scottish Government's Capital Investment Manual process), funding approvals or grant conditions ("Specific Requirements"); and

    - a clear and objective Project brief setting out the scope of the work to be undertaken, supported by relevant information which is commensurate with any previous development work undertaken on the New Project. This should include any initial agreement that may be in place between the Participant and any relevant Government body (whether pursuant to the Scottish Capital Investment Manual process or otherwise), and may also include design information, tenants' requirements, business cases or other such information.

(a "New Project Request"). From time to time, the Relevant Participant(s) may have undertaken a significant degree of preparatory work relative to a New Project which would reduce the scope of the Project Development Partnering Services required to be provided for such New Project pursuant to this Schedule Part 6 (Approval Process for New Projects). In such circumstances:

      - the Relevant Participant(s) shall indicate this in the New Project Request and shall provide details of the work done to date, any revised requirements for the Stage 1 Submission and/or Stage 2 Submission (or, in relevant cases, whether a Stage 1 Submission is required at all) and any proposed risk allocation including proposals for novation or otherwise of the design and/or other consultancy contracts which the Relevant Participants may have in place;

      - hubco and the Relevant Participants shall agree the appropriate adjustments to the process set out in this Schedule Part 6 (Approval Process for New Projects) and Schedule Part 7 (New Project Pricing Report) necessary to reflect the circumstances of the Project, including timing and details of the proposed Project Development Fee (it being agreed that the Parties' intentions are for this process to be applied with least practicable adjustments); and

      - the period for hubco's confirmation under paragraph 3.3 shall be increased to thirty (30) Business Days.

  - hubco shall be entitled to raise queries and request clarifications from the Relevant Participant(s) following receipt of a New Project Request so that hubco is able to fully assess the request and provide a meaningful response. The Relevant Participant(s) shall provide all reasonable assistance and co-operation in this regard.

  - hubco shall confirm in writing within twenty (20) Business Days of receipt of a New Project Request whether or not it will submit a Stage 1 Submission to the Relevant Participant(s). If hubco confirms that it does not intend to submit a Stage 1 Submission (or fails to give the confirmation referred to in this paragraph 3.3):

    - where the reason for not proceeding is that the Affordability Cap provided by the Relevant Participants is unrealistically low, hubco and the Relevant Participant(s) shall work together in good faith to seek to agree an alternative Project brief and/or Affordability Cap which can form the basis for a revised New Project Request. Failing an agreement on such terms within six (6) months of hubco's original confirmation, the Relevant Participant(s) shall be entitled to procure such New Project outside the terms of this Agreement and shall not be or be deemed to be in breach of Clause 9 (Exclusive Nature of this Agreement) unless such New Project is a Qualifying Project and they commence to procure such New Project prior to the expiry of ten (10) years from the Commencement Date at a substantially greater cost than the Affordability Cap (adjusted, for these purposes to reflect changes in MIPS or BCIS TPI (as specified by the Relevant Participant(s)) from the date of the New Project Request); and

    - in all other cases, the Relevant Participant(s) shall be entitled to procure such New Project outside the terms of this Agreement and shall not be or be deemed to be in breach of Clause 9 (Exclusive Nature of this Agreement).

  - Any specific requirements of the Relevant Participant(s) for demonstrating value for money in respect of a specific New Project shall be notified to hubco as a Specific Requirement.

- STAGE 1 APPROVAL

  - hubco will, as part of the Project Development Partnering Services produce outline proposals for New Projects (a "Stage 1 Submission") which develop and are consistent with the TDP where so requested pursuant to a New Project Request which they have accepted pursuant to paragraph 3.3 above.

  - All Stage 1 Submissions will be produced within three (3) months of the relevant confirmation under paragraph 3.3 unless another period is agreed between hubco and the Relevant Participant(s). Without prejudice to the generality of Clause 8.1.6, a Stage 1 Submission shall be produced in accordance with the relevant Partnering Services Method Statement and contain, as a minimum, the following information in sufficient detail to allow all requisite approvals to be obtained by the Relevant Participant(s):

    - save where the Relevant Participant(s) have indicated in the New Project Request that this is not required, a detailed options appraisal (which must meet any applicable requirements of funding bodies, including, for Projects where an NHS Participant is a Relevant Participant, the requirements set out in the Scottish Capital Investment Manual (or any replacement guidance from time to time)) identifying the option hubco considers, having consulted with the Relevant Participant(s) is most likely to provide the best available value for money solution taking into consideration all relevant factors.

    - a value for money assessment in respect of the option identified by hubco pursuant to paragraph 4.2.1 above or notified by the Relevant Participant(s) in the New Project Request:

      - containing:

        - the relevant Pricing Report produced in accordance with Schedule Part 7 (New Project Pricing Report);

        - an elemental cost plan (including defined contingencies for identified risks and matters not known); and

        - an indicative financial model or indicative Development Amount Analysis, as the case may be;

      - explaining, in accordance with the relevant provisions of the Partnering Services Method Statement relative to the value for money requirements of the Project Development Partnering Services, why hubco's proposals demonstrate value for money, taking into account construction and design cost, FM costs, lifecycle costs and all other relevant factors (cost related or otherwise); and

      - confirming that such proposals would meet the relevant targets and commitments in the Key Performance Indicators;

    - a description and outline design (to RIBA Stage C) of the New Project sufficient to:

      - demonstrate that the Participant’s requirements (including the Affordability Cap) are likely to be met;

      - establish that the New Project is likely to provide value for money; and

      - enable a cost estimate to be prepared with sufficient accuracy to establish whether or not the New Project can be delivered within the Affordability Cap (subject to the inclusion of identified contingencies for matters not yet known);

    - the results of the following:

      - desktop study meeting the requirements of [paragraph 6] of the explanatory notes to the Pricing Data,

and, where applicable, in terms of paragraph 4.5,

      - topographical survey;

      - Site Investigation studies;

      - Geotechnical report;

      - Asbestos report;

      - Condition report;

      - traffic study; and

      - environmental impact report;

    - whether the New Project requires the transfer of properties by Participant(s) to hubco or to Project Service Providers (or other wholly owned subsidiaries of hubco) and, if so, proposed terms for such transfer and details of the extent of any agreement reached with such Participant(s);

    - a schedule of all material amendments required to the standard terms of the relevant Template Project Agreement together with a statement of benefit made available to the Relevant Participant(s) by such amendments;

    - the identity of the Participant(s) and/or other parties who will become Project Agreement Counterparties and where applicable an indication of any other parties which would become tenants in the Facilities to be provided under the New Project;

    - an explanation of how the New Project fits into the service delivery strategy as set out in the TDP and evidence of how the New Project meets the Relevant Participant(s)' requirements including the Specific Requirements;

    - the effect (if any) on any employees of the Relevant Participant(s) or relevant third party service providers, including any potential transfer of any such employees to any Project Service Provider or their Supply Chain Members;

    - an equipment strategy and risk transfer assumptions;

    - what land (including Participant land) is required to be used in the New Project and where appropriate, an indicative value of that land;

    - the appropriate contractual route to deliver the New Project taking into account relevant applicable guidance;

    - where required in terms of the Planning Act for the Facilities in question, evidence of planning permission in principle for the New Project, including a report on any condition attached to such planning permission in principle setting out hubco's recommended strategy for dealing with the same;

    - a maximum time period for submission of a Stage 2 Submission on the assumption that the New Project achieves Stage 1 Approval (and indicating alternative time periods to accommodate Market Testing if required pursuant to Schedule Part 7 (New Project Pricing Report));

    - the proposed Project Development Fee referred to in paragraph 1.2 of Schedule Part 5 (Partnering Services Costs); and

    - a Site Waste Management Plan (incorporating design stage waste reduction actions),

and shall be accompanied by a copy of the most recent hubco Performance Report and confirmation whether or not the Track Record Test has been passed at the date of submission of the Stage 1 Submission.

  - In developing a Stage 1 Submission, hubco shall liaise with the Relevant Participant(s) and relevant end users (in the case of end users, such end users to be such persons or organisations as the Relevant Participant(s) in consultation with hubco consider appropriate) as necessary to ensure the best available value for money is achieved through the appropriate consideration of all viable options and informed choices by hubco, stakeholders and the Relevant Participant(s).

  - Without prejudice to the requirements of Schedule Part 7 (New Project Pricing Report), the Relevant Participant(s) shall provide hubco with such information as to its/their requirements (including the Specific Requirements) and other inputs as hubco may reasonably require and shall assist hubco in the review of any draft designs and broad proposals in relation to the Stage 1 Submission. Any and all information and other input or feedback so provided shall be provided without warranty and on the same basis as the provision of any information pursuant to Clauses 14.4 to 14.6 and shall be without prejudice to the rights of the Relevant Participant(s) to approve or not approve any New Project as they, in their absolute discretion, deem fit under this Schedule Part 6.

  - As part of its preparation for each Stage 1 Submission, hubco shall carry out a desktop study of the relevant site or sites and report (in advance of the Stage 1 Submission) to the Relevant Participant(s) of the results of such studies. Such report shall be accompanied by the recommendations of hubco as to what, if any further studies or investigations (as listed in paragraph 4.2.4 above) should be carried out by hubco for the purposes of producing a Stage 1 Submission. The Relevant Participant(s) shall confirm to hubco which if any such studies and/or investigations are required and hubco shall procure such studies and/or investigations on terms and at prices agreed with the Relevant Participants (which terms shall include the Relevant Participant(s) having the right to rely on the same). Such further surveys shall be carried out at the cost of the Relevant Participant(s) and shall not form part of the Project Development Fee unless the Relevant Participant(s) and hubco agree to the contrary.

  - Following receipt of a Stage 1 Submission, the Relevant Participant(s) shall have a period of two (2) months from the date of receipt of the Stage 1 Submission (or such longer period as they may have agreed with hubco in writing, all acting reasonably) in which to notify hubco that it approves or rejects the Stage 1 Submission. It is expected that the TPB will provide a forum for discussion of such Stage 1 Submission. If following the date of the New Project Request, hubco has failed the Track Record Test and, as a result, the Relevant Participants reject the Stage 1 Submission which otherwise meets the requirements of paragraph 4.2, then paragraphs 4.8.3 and 4.9 shall apply.

  - Where the Relevant Participant(s) approve a Stage 1 Submission, that New Project shall be known as a "Stage 1 Approved Project" or as having received 'Stage 1 Approval', as the context requires.

  - If a New Project in respect of which a Stage 1 Submission has been submitted in accordance with this paragraph 4 does not become a Stage 1 Approved Project then hubco's costs in relation to the preparation of such Stage 1 Submission shall be borne by hubco unless:

    - the New Project subsequently becomes an Approved Project and the relevant costs are included as part of the Project Development Fee for such Approved Project in accordance with paragraph 1.2.4 of Schedule Part 5 (Partnering Services Costs); or

    - the Relevant Participant(s) have neither approved nor rejected the Stage 1 Submission within one (1) month of a notice (served no earlier than expiry of the two (2) months period specified in paragraph 4.6 (or such longer period as hubco may have agreed in writing, acting reasonably)) by hubco on the Relevant Participant(s) referring to this paragraph 4.8 and confirming that hubco intends to withdraw the Stage 1 Submission in the absence of approval by the Relevant Participant(s) within such further one (1) month period, in which case where hubco subsequently notifies the Relevant Participant(s) in writing of such withdrawal, hubco shall be entitled to the Incurred Project Development Fee in respect of such Stage 1 Submission calculated in accordance with paragraph 1.9 of Schedule Part 5 (Partnering Services Costs); or

    - such Stage 1 Submission is rejected by the Relevant Participant(s) solely on grounds that:

      - the Track Record Test has been failed; or

      - the Relevant Participant(s) have exercised a right to suspend exclusivity pursuant to Clause 23.3 or Clause 23.10.1,

in which case hubco shall be entitled to the Incurred Project Development Fee relative to such Stage 1 Submission in respect of such Stage 1 Submission in accordance with paragraph 1.9 of Schedule Part 5 (Partnering Services Costs).

  - If a Stage 1 Submission submitted in accordance with this paragraph 4 does not become a Stage 1 Approved Project:

    - in relation to a Qualifying Project where the period of ten (10) years from the Commencement Date has not expired and the Stage 1 Submission is rejected because:

      - hubco has failed the Track Record Test or the Relevant Participant(s) or any of them have exercised a right to suspend exclusivity pursuant to Clause 23.3 or Clause 23.10.1; or

      - hubco has not:

        - demonstrated to the satisfaction of the Relevant Participant(s) that the New Project provides value for money, including demonstration of continuous improvement in value for money where appropriate; or

        - met the requirements of paragraph 4.2 relative to such Stage 1 Submission; or

    - where the New Project in question is not a Qualifying Project; or

    - where the New Project in question is a Qualifying Project but the period of ten (10) years after the Commencement Date has expired,

then the Relevant Participant(s) shall be entitled to procure the New Project outside the terms of this Agreement and shall not be or be deemed to be in breach of the provisions of Clause 9 (Exclusive Nature of this Agreement) unless, in the case of paragraph 4.(a), they seek to commence the procurement of such New Project during any period when exclusivity in respect of the Relevant Participant(s) has been reinstated pursuant to Clause 9.7, Clause 23.3 or Clause 23.10.1. In all other cases the Relevant Participant(s) shall not be entitled to procure the Required Facilities and/or the provision of the relevant Project Services outside the terms of this Agreement and, if they do so, such action shall and shall be deemed to be a breach of Clause 9 (Exclusive Nature of this Agreement).

- STAGE 2 APPROVAL

  - Following approval under paragraph 4 above, hubco will, when requested so to do in writing by the Relevant Participant(s), provide further Project Development Partnering Services to proceed regularly and diligently to develop a Stage 1 Approved Project into a detailed submission meeting the requirements of this paragraph 5, to be put to the Relevant Participant(s) (copied to the TPB) (a "Stage 2 Submission"). The Stage 2 Submission shall be presented to the Relevant Participant(s) as soon as reasonably practicable and in any case within the maximum period specified therefor in the Stage 1 Submission.

  - In developing a Stage 2 Submission hubco shall continue to liaise with the Relevant Participant(s) and relevant end users (in the case of end users, such end users to be such persons or organisations as the Relevant Participant(s) in consultation with hubco consider appropriate) as necessary to ensure the best available value for money is achieved through the appropriate consideration of all viable options and informed choices by hubco, stakeholders and the Relevant Participant(s). The Relevant Participant(s) shall, without prejudice to the requirements of Schedule Part 7 (New Project Pricing Report):

    - provide hubco with such information as to its/their requirements (including the Specific Requirements) and other inputs as hubco may reasonably require and shall assist hubco in the review of any draft designs and proposals in relation to the Stage 2 Submission. Any and all information and other input or feedback so provided shall be provided without warranty and on the same basis as the provision of any information pursuant to Clauses 14.4 to 14.6 and shall be without prejudice to the rights of the Relevant Participant(s) to approve or not approve any New Project as they, in their absolute discretion, deem fit under this Schedule Part 6; and

    - generally co-operate with hubco in relation to any Stage 2 Submission, including (without limitation) promptly providing:

      - written confirmation of the Affordability Cap and/or any Specific Requirements or any change to such Affordability Cap and/or Specific Requirements;

      - any information reasonably required by hubco enable it to satisfy the requirements of paragraph 5.3; and

      - reasonable assistance to hubco in relation to procurement by hubco of all relevant Consents (provided that this sub-paragraph shall not apply to a Relevant Participant which is a Local Planning Authority exercising its functions as such).

  - Subject to paragraph 5.2, and without prejudice to the generality of Clause 8.1.6, hubco shall produce each Stage 2 Submission in accordance with the relevant Partnering Services Method Statement and shall procure that a Stage 2 Submission shall address all issues that have a potential impact on risk and/or price in respect of the proposed New Project and shall include as a minimum:

    - a value for money assessment in respect of the option given Stage 1 Approval:

      - containing:

        - a Pricing Report prepared in accordance with Schedule Part 7 (New Project Pricing Report);

        - an elemental cost plan updating the information provided at Stage 1, firming up on contingencies against identified risks and matters not known; and

        - financial model or Development Amount Analysis, as the case may be;

      - explaining, in accordance with the relevant provisions of the Partnering Services Method Statement applicable to the Project Development Partnering Services, why hubco's proposals demonstrate value for money, taking into account construction and design cost, FM costs, lifecycle costs and all other relevant factors (cost related or otherwise); and

      - confirming that such proposals would meet the relevant targets and commitments in the Key Performance Indicators;

    - where the transfer of properties by Participants or third parties to hubco or to Project Service Providers are required for the New Project, the terms for such transfers as agreed between hubco and the relevant Participants or third parties;

    - a draft Project Agreement relating to that New Project which contains, inter alia, the completed hubco's Proposals or sub-hubco's Proposals (as the case may be) (as defined in the relevant Project Agreement) which meet the Facilities Requirements and/or Service Level Specifications as applicable, and which reflects all proposed changes or amendments that have been proposed by hubco and agreed by the Relevant Participant(s) and potential Project Agreement Counterparty;

    - detailed design work (to RIBA Stage E) and submission of relevant building warrant applications

    - warrant applications;

    - plans and drawings;

    - requirements for planning approvals and all associated costs, including either evidence of the Planning Permission for the New Project, (including a report on all conditions attached to such Planning Permission setting out hubco's recommended strategy for dealing with the same) or a programme by which such Planning Permission will be obtained, taking into account the provisions of Clause 5.1 (Planning Matters);

    - without prejudice to paragraph 5.3.1, an explanation (together with appropriate supporting evidence) as to why the Stage 2 Submission meets the Approval Criteria (as defined in paragraph 5.4);

    - commitment letters from any proposed tenants or sub-tenants of the Facilities, where applicable;

    - an assessment of the effect (if any) on any employees of the Relevant Participants or proposed Project Agreement Counterparty, including any potential transfer of any such employees to any Project Service Provider or their Supply Chain Member and the cost implications of such transfer;

    - a timetable setting out the stages and timescales for the period between achieving Stage 2 Approval (as defined in paragraph 5.6.1) and the execution of the Project Agreement in relation to that New Project;

    - details of the competency assessments undertaken and the results of the same, in respect of the potential "Principal Contractor" for purposes of the CDM Regulations; and

    - Site Waste Management Plan, incorporating design stage and construction phase actions, including the estimated total mass of waste and the estimated recovery rate before mitigating actions, with a list of actions to reduce waste and increase the level of recovery (distinguishing construction, demolition/strip-out and excavation wastes as appropriate) and increase reused and recycled content.

  - For the purposes of this Schedule Part 6 (Approval Process for New Projects), "Approval Criteria" means the criteria against which any New Project is judged in determining whether it achieves Stage 2 Approval.  The criteria are:

    - that the cost of the New Project is within the Affordability Cap or any increased Affordability Cap notified to hubco by the Relevant Participant(s);

    - that it has been demonstrated to the satisfaction of the Relevant Participant(s) that the New Project provides value for money  including demonstration of continuous improvement in value for money where appropriate;

    - that the New Project meets the Specific Requirements and each of the Relevant Participant(s)' other requirements (including for the avoidance of doubt: design quality; sustainability; and terms and conditions of the Project Agreement) as identified at the time a New Project became a Stage 1 Approved Project;

    - that the Stage 2 Submission contains all the information required pursuant to paragraph 5.3 and has been produced in accordance with the relevant Partnering Services Method Statement;

    - in the case of DBFM Projects and D&B Projects that any proposed changes or amendments to the relevant Template Project Agreement (other than for project specific reasons reasonably acceptable to the Relevant Participant(s) and the Scottish Futures Trust) that have been proposed are acceptable to the Relevant Participant(s) and the Scottish Futures Trust;

    - that the implementation of the New Project would not breach Law; and

    - that the Stage 2 Submission was submitted within the maximum period specified therefor in the Stage 1 Submission (failure to do so shall mean that the Relevant Participant(s) are entitled to deem that the Approval Criteria are not met).

  - hubco shall submit its Stage 2 Submission to the Relevant Participant(s), copied to the TPB. It is expected that the TPB will provide a forum for discussion of such Stage 2 Submission. The Relevant Participant(s) shall be entitled to call for such reasonable information as they consider appropriate to enable them to decide whether the Stage 2 Submission meets the Approval Criteria. hubco shall reply promptly to all such requests for further information and assistance. If, acting reasonably, the Relevant Participant(s) find that any material aspects of the Stage 2 Submission are unsatisfactory to them, the Relevant Participant(s) shall notify hubco of the same and offer reasonable assistance to hubco to address such deficiencies. If hubco addresses such deficiencies to the satisfaction of the Relevant Participant(s), acting reasonably, paragraph 5.6.1 shall apply. If hubco is unable to resolve such deficiencies to the satisfaction of the Relevant Participant(s) (acting reasonably) paragraph 5.6.2 shall apply.

  - Within sixty (60) Business Days of the later of submission to the Relevant Participant(s) of a Stage 2 Submission and the date on which hubco provides them with all reasonable further information that has been requested and provided pursuant to 5.5, the Relevant Participant(s) shall give written notice of whether they:

    - approve the relevant New Project (in which case the New Project shall be deemed to have received "Stage 2 Approval"); or

    - reject the New Project:

      - on grounds other than those set out in paragraph (b), (c) or (d); or

      - subject to paragraph (c), on the grounds that it has failed to meet one or more of the Approval Criteria;

      - because of any change to the Affordability Cap from that originally notified in the New Project Request, the New Project is not Affordable despite being within the Affordability Cap as originally notified in the New Project Request; or

      - because hubco has failed the Track Record Test or because the Relevant Participant(s) have exercised a right to suspend exclusivity pursuant to Clause 23.3 or Clause 23.10.1.

Where the Relevant Participant(s)/potential Project Agreement Counterparty have not received all relevant FBC and other funding approvals prior to a Stage 2 Submission, any approval under paragraph 5.6.1 shall be conditional upon the Relevant Participant/proposed Project Agreement Counterparty achieving all relevant FBC approvals. Where such FBC approvals are not received within a period agreed with hubco (being not less than four (4) months of the conditional Stage 2 Approval), the Relevant Participant(s) will be deemed to have rejected the New Project on grounds set out in paragraph 5.(a).

  - If the Relevant Participant(s) fail to notify hubco of a decision within the period of sixty (60) Business Days referred to in paragraph 5.6, hubco shall notify the Relevant Participant(s) of that fact in writing, referring to this paragraph 5.7. If the Relevant Participant(s) have not notified hubco in writing of a decision to approve or reject the New Project within a further twenty (20) Business Days of such notification, they shall be deemed to have rejected the New Project on grounds set out in paragraph 5.(a).

  - If the Relevant Participant(s) reject the New Project on the grounds set out in paragraph (b), the Relevant Participant(s) and hubco will work together to address the reasons for such failure and hubco will attempt in good faith to produce a revised Stage 2 Submission which hubco shall re-submit to the Relevant Participant(s) as soon as reasonably practicable and in any case within thirty (30) Business Days of such rejection, which re-submission shall be treated as a Stage 2 Submission.  If no re-submission is made within the said (30) Business Day period or the resubmitted Stage 2 Submission is rejected by the Relevant Participant(s) on the grounds set out in paragraph (b) or 5.(d), it shall be treated as having been rejected and, subject to paragraph 5.10, neither the Relevant Participant(s) nor hubco shall have any further obligations in relation to the relevant New Project under this paragraph 5.8.

  - Where the Relevant Participant(s) reject or are deemed to have rejected a Stage 2 Submission:

    - pursuant to paragraph (a) or paragraph (c):

      - hubco's Incurred Project Development Fee relative to the Stage 2 Submission will be paid by the Relevant Participant(s) within ten (10) Business Days of the date on which hubco receives written notice of the rejection (or the expiry of the four (4) month period referred to in paragraph 5.6 without the obtaining of all relevant FBC approvals for the Relevant Participant(s)/proposed Project Agreement Counterparty, if applicable); and

      - unless the period of ten (10) years after the Commencement Date has expired, to the extent the New Project in question is a Qualifying Project, the Relevant Participant(s) shall not be entitled to procure the Required Facilities and/or the provision of the Project Services outside the terms of this Agreement and, if they do so, such action shall and shall be deemed to be in breach of Clause 9 (Exclusive Nature of this Agreement); or

    - pursuant to paragraph 5.(d):

      - hubco's Incurred Project Development Fee relative to the Stage 2 Submission will be paid by the Relevant Participant(s) within ten (10) Business Days of the date on which hubco receives written notice of the rejection; and

      - the Relevant Participant(s) shall be entitled to procure the New Project outside the terms of this Agreement and shall not be or be deemed to be in breach of the provisions of Clause 9 (Exclusive Nature of this Agreement) unless, prior to the expiry of ten (10) years after the Commencement Date, the New Project is a Qualifying Project and they seek to commence the procurement of such New Project after expiry of any suspension of exclusivity pursuant to Clause 9.7, Clause 23.3 or Clause 23.10.1.

  - Subject to paragraph 5.8, if the Relevant Participant(s) reject a New Project pursuant to the provisions of paragraph (b) in respect of which a Stage 2 Submission has been resubmitted, hubco shall be entitled to refer the matter for consideration under the Dispute Resolution Procedure within ten (10) Business Days after receiving written notice of the rejection by the Relevant Participant(s). If, following a referral to Schedule Part 22 (Dispute Resolution Procedure), it is agreed or determined that the New Project rejected by the Relevant Participant(s) pursuant to paragraph (b) met the Approval Criteria the Relevant Participant(s) shall either:

    - declare that the relevant New Project is an Approved Project and that such New Project shall proceed in accordance with paragraph 5.13; or

    - declare that its rejection of the relevant New Project be treated as a rejection pursuant to the provision of paragraph (a) and the relevant provisions of paragraph 5.9 shall apply.

  - If, following a referral to Schedule Part 22 (Dispute Resolution Procedure) under paragraph 5.10, it is agreed or determined that the New Project did not meet the Approval Criteria, or hubco does not refer the matter for consideration under the Dispute Resolution Procedure in accordance with paragraph 5.10, the provisions of paragraph 5.12 will apply.

  - Where, in terms of paragraph 5.11, this paragraph 5.12 applies, the Relevant Participant(s) shall be entitled either to procure the Required Facilities and/or the provision of the Project Services covered by the relevant Stage 2 Submission outside the terms of this Agreement (whether or not the New Project in question is a Qualifying Project and whether or not the period of ten (10) years from the Commencement Date has expired), or not to proceed with procurement of the Required Facilities/Project Services, and, for the avoidance of doubt shall not be or be deemed to be in breach of the provisions of Clause 9 (Exclusive Nature of this Agreement) in either case.  In the event that the Relevant Participant(s) are so entitled pursuant to this paragraph 5.12, then where the Approval Criterion on Affordability has not been met, they shall not, prior to the expiry of the 10th anniversary of the Commencement Date, make any change to the Facilities Requirements which, had it been made prior to the submission of the relevant Stage 2 Submission, would have been reasonably likely to result in a material change in the sums payable by the relevant proposed Project Agreement Counterparty in respect of the Project.

  - If a New Project becomes an Approved Project, hubco will carry out further work to develop appropriate Project Agreements to implement the Approved Project on the terms of the Stage 2 Submission (as the same may be amended from time to time by agreement between hubco and the Relevant Participant(s)).

  - The Relevant Participant(s) shall notify hubco in writing as soon as they become aware of any matter which may adversely affect the viability of any New Project including any:

    - Unreasonable Conditions or other planning issues likely to cause a material delay in the anticipated programme for the New Project;

    - material cost increases (whether on an aggregate basis or on a line by line basis); or

    - changes to funding which any Relevant Participant receives or to the way in which funding may be applied, either or both which may affect whether a New Project is Affordable,

PROVIDED THAT this paragraph 5.14 shall not apply to a Relevant Participant which is a Local Planning Authority exercising its functions as such.

  - The Relevant Participant(s) shall provide reasonable assistance to hubco in relation to the procurement by hubco of all relevant Consents and the entering into of the relevant Project Agreement(s). This paragraph 5.15 and paragraph 5.14.1 shall not apply to a Relevant Participant which is a Local Planning Authority exercising its functions as such.

  - hubco shall be responsible for performing its obligations under Clause 5.1 (Planning Matters) in respect of such Approved Project.

- CHANGES TO THE RELEVANT PARTICIPANT(S) REQUIREMENTS

  - If the Specific Requirements, Affordability Cap or Approval Criteria are subject to any material variation in relation to a New Project by the Relevant Participant(s) after a Stage 1 Submission has been submitted then:

    - hubco and the Relevant Participant(s) shall negotiate in good faith as to the implications on the Stage 1 Submission and/or Stage 2 Submission (as the case may be) and shall seek to agree changes thereto to accommodate the variation (including any change to the Affordability Cap, the appropriate Comparators (or adjustments to Comparators) and/or to the Project Development Fee);

    - save where such changes have been made as a result of the advice given by hubco, if agreement has not been reached pursuant to paragraph 6.1.1 within twenty (20) Business Days (or such longer period as the parties may agree) then:

      - hubco shall be entitled by notice in writing to the Relevant Participant(s) to withdraw the Stage 1 Submission or the Stage 2 Submission or to decline to submit a Stage 2 Submission (as the case may be) and to be paid the Incurred Project Development Fee with the relevant date for calculation being the date the change was notified to hubco; and

      - unless the period of ten (10) years after the Commencement Date has expired, to the extent the New Project in question is a Qualifying Project, the Relevant Participant(s) shall not be entitled to procure the Required Facilities and/or the provision of the Project Services outside the terms of this Agreement without recommencing this New Project Approval Process and, if they do so, such action shall and shall be deemed to be in breach of Clause 9 (Exclusive Nature of this Agreement).

  - The Relevant Participant(s) may, at any time, give notice in writing to hubco that they propose to cancel a New Project (a Cancellation Notice) without completing the process set out in paragraphs 3 to 5, in which case the Relevant Participant(s) shall pay hubco the Incurred Project Development Fee in respect of the cancelled New Project with the relevant date for calculation being the date of the Cancellation Notice. In such circumstances, unless the period of ten (10) years after the Commencement Date has expired then, to the extent the New Project in question is a Qualifying Project, the Relevant Participant(s) shall not be entitled to procure the Required Facilities and/or the provision of the Project Services outside the terms of this Agreement without recommencing this New Project Approval Process and, if they do so, such action shall and shall be deemed to be in breach of Clause 9 (Exclusive Nature of this Agreement).

- SUSPENSION OF EXCLUSIVITY

In circumstances where the Relevant Participant(s) exercise any right to suspend exclusivity  pursuant to Clause 9.7, Clause 23.3 or Clause 23.10.1 while hubco is preparing a Stage 1 Submission or a Stage 2 Submission in respect of any New Project, the Relevant Participant(s) may (but shall not be obliged to) notify hubco at any time while such suspension subsists to cease work on producing the relevant Stage 1 Submission or Stage 2 Submission. In such circumstances hubco shall cease work forthwith and the Relevant Participant(s) shall pay hubco the Incurred Project Development Fee in respect of the relevant New Project with the relevant date for calculation being the date of the notice from the Relevant Participant(s).

    - Part 7 - NEW PROJECT PRICING REPORT

- DEFINITIONS

The following defined terms are used in this Schedule Part 7 (New Project Pricing Report):

| "Associated Entity" | means, in relation to any body corporate: - any Associate of that body corporate; - any member, director or partner of such body corporate or any of their Associates; - any partner in any partnership or any person who participates in any profit sharing or joint purse arrangement, in each case to which that body corporate or any person mentioned in paragraph (a) or (b) is also a party; - any member, director, officer or employee of any of the persons referred to in paragraphs (a) to (c) or any of those persons' spouses, children, step-children or partners; or - any body corporate of which any person referred to in (c) above is a member, director, officer or employee |
| --- | --- |
| "Compliant Tender" | means a tender received from a Tenderer which complies with the Tender Requirements |
| "Excluded Person" | means hubco (or where a Supply Chain Member or proposed Supply Chain Member is conducting the Market Testing, the relevant Supply Chain Member or proposed Supply Chain Member), any Associated Entity of hubco (or the relevant Supply Chain Member or proposed Supply Chain Member) and any sub-contractor of such an Associated Entity |
| "Market Tested Element" | means the element of a New Project (whether a construction prime cost element, a construction non-prime cost element, funding, lifecycle, or hard or soft facilities management services, management services cost elements or otherwise) which would be required to be provided as part of the Project Services should the New Project in question become an Approved Project and which are to be the subject of a Market Test pursuant to paragraph 4.5 below |
| "Market Testing" | means the carrying out of a market test process in accordance with the provisions of this Schedule Part 6 (New Project Pricing Report) and "Market Test" shall be construed accordingly |
| "Preferred Tenderer" | means, following the Market Testing of any Market Tested Element, any group of Market Tested Elements or any part of any Market Tested Element (as the case may be), the Tenderer selected to provide such services in accordance with the provisions of paragraph 5.2.4 below |
| "Pricing Report" | means the report referred to in paragraph 4.1 below |
| "Prohibited Act" | subject to paragraph 6 below, has the meaning given to it in Clause 25 (Corrupt Gifts and Fraudulent Payments) |
| "Prospective Tenderers" | means those persons who express an interest in being included in any Market Testing of Market Tested Elements, group of Market Tested Elements or any part of any Market Tested Element (as the case may be) |
| "Relevant Employees" | means in relation to any service comprised within a Market Tested Element for which a Tenderer is tendering, any persons employed by any of the Relevant Participant(s) or any other organisation or body (including, for the avoidance of doubt, any sub-contractor or agent engaged by the Relevant Participant(s)) who will be wholly or mainly engaged in the provision of that service as at the relevant Transfer Date (as defined under any Project Agreement concluded in respect of the New Project in question should it become an Approved Project) and who will become an employee of the Project Service Provider or a Supply Chain Member providing the Market Testing Services in accordance with the relevant provisions of such Project Agreement |
| "Tender Requirements" | means the form and requirements of the tender documents to be sent to Tenderers as agreed or determined in accordance with the provisions of this Schedule Part 7 (New Project Pricing Report) |
| "Tender Validity Period" | means the period within which tenders from Tenderers must be received if they are to be valid |
| "Tenderers" | means those of the Prospective Tenderers selected to submit tenders in accordance with paragraph 5.2.2 below |
| "TUPE Information" | means information relating to the terms and conditions, job title, age, length of service and benefits of the Relevant Employees. |

- PURPOSE

  - The purpose of this Schedule Part 7 (New Project Pricing Report) is to set out how hubco and the Relevant Participant(s) will work together to ensure that the Pricing Report to be produced in respect of each stage of the New Project Approval Process for each New Project provides Relevant Participants with robust, transparent, auditable information as to the costs, fees and prices included within hubco's proposals for such New Project, to assist the Relevant Participant(s) in making informed choices as to the best available value for money solution for their specified needs.

  - In considering comparable projects to produce relevant benchmarking information and in determining adjustments to be made to Comparators, account shall be taken of inflation:

    - in respect of the Pricing Data, in accordance with:

      - Section 4 (Partnering Services Costs Rates) of Schedule Part 3 (Partnering Services) in respect of those elements of the project calculated by reference to the rates specified in said Section 4; and

      - for all other elements of the project, the terms of Appendix 1 (Pricing Data) to Schedule Part 4 (Partnering Services Costs); and

    - for all other benchmark projects, in respect of construction (and where appropriate, property) prices by reference to MIPS or BCIS TPI (as agreed from time to time with the Relevant Participant(s)) and such other appropriate indices as may be agreed between the TPB and hubco since the date of the comparison data.

  - The proper costs of hubco reasonably incurred in meeting its obligations under this Schedule Part 7 (New Project Pricing Report) are Partnering Services Costs and shall be recovered in accordance with and subject to paragraph 1 of Schedule Part 5 (Partnering Services Costs).

- COMPARATORS AND PROGRAMME

  - hubco and the Relevant Participant(s) shall, at the start of each stage of the New Project Approval Process for each New Project, agree a programme:

    - for hubco and the Relevant Participant(s) to meet and agree, no later than 4 weeks after the commencement of that stage:

      - which elements or components of the projects contained within the Pricing Data are appropriate Comparators for the corresponding elements or components of the New Project in question (excluding the Project Development Fee, to which Schedule Part 5 (Partnering Services Costs) shall apply);

      - in respect of the elements and/or components referred to in paragraph 3.(a), the adjustment (if any) to be made to the relevant figure or percentage specified in the Pricing Data to reflect variances between the Comparator as identified in the Pricing Data and the details of the New Project, such adjustment to be carried out in accordance with the principles set out in Appendix 1 (Comparator and Initial Pricing Information) to Schedule Part 5 (Partnering Services Costs); and

      - where, for any one or more element or component of such New Project there is not an appropriate Comparator, appropriate projects to act as a benchmark for such purposes,

and hubco and the Relevant Participant(s) shall attend such meetings and co-operate as may be necessary to reach agreement on said matters; and

    - for issue to the Relevant Participant(s) of a draft Pricing Report.

Where updated drafts of the Pricing Report are required to be submitted pursuant to paragraph 4.2, hubco and the Relevant Participant(s) shall agree the necessary changes to the programme to reflect such requirements.

  - Subject to paragraph 4.6, the price proposed by hubco for each of the relevant elements or components of each New Project to which paragraph 3.(a) above applies shall not exceed the relevant figure (or percentage if applicable) for the relevant Comparator specified in the Pricing Data as adjusted pursuant to paragraph 3.1.1 above.

- PRICING REPORT

  - hubco shall produce a report for each New Project, which shall:

    - analyse:

      - for Stage 1 Approval, its predicted maximum cost of the relevant New Project (including all profit, overheads, contingencies and other costs chargeable to the relevant New Project);

      - for Stage 2 Approval, its predicted cost of the relevant New Project (including all profit, overheads, contingencies and other costs chargeable to that New Project),

based on appropriate construction method statements and programmes provided with the report and in either case compared to:

        - the appropriate Comparators for the relevant elements or components of such overall cost (as adjusted pursuant to paragraph 3.1.1 above);

        - the actual costs (and prices) of Approved Projects;

        - other relevant projects agreed between the Relevant Participant(s) and hubco pursuant to paragraph 3 above;

        - general market level of pricing, charges, costs and fees for all elements and components of similar projects:

        - in the Territory (outside of the hub initiative);

        - nationally in the Community Services sector (outside of the hub initiative); and

        - general market level of pricing, charges, costs and fees for all elements and components of similar projects in other hub territories, including information in respect of equivalent projects based on any benchmarking data and indices which may from time to time be provided by the Scottish Futures Trust and/or the Scottish Government in respect of the hub initiative,

and explain how such results, taking into account all aspects (whether or not cost related) of hubco's proposals for the New Project, demonstrate that the New Project would provide value for money to the Relevant Participant(s);

    - during Stage 1 include a fully costed risk register showing the allowances included within the predicted maximum cost to reflect matters which cannot be fully priced at that stage given the level of design development carried out to date; and

    - during Stage 2 show how the matters included within the costed risk register submitted as part of the Pricing Report in the Stage 1 Submission have been resolved within the predicted cost.

The make up of the proposed costs for all elements and components of the New Project (as contained in the Pricing Report) shall be provided on an open book basis, with hubco providing evidence of the steps taken at each level of hubco's supply chain (including in relation to funders, where applicable) to ensure value for money and continuous improvement in value for money (including those aspects of the proposed New Project which have been subject to competitive tender within the proposed supply chain).

  - hubco shall:

    - provide the Relevant Participant(s) with drafts of the Pricing Report for comment in advance of the Stage 1 Submission or Stage 2 Submission, as the case may be; and

    - update any draft report submitted to reflect the results of any further exercise(s) carried out pursuant to paragraph 4.4 or paragraph 4.5 and re-submit it,

all in accordance with the programme referred to in paragraph 3.1.2 above.

  - For each stage of the New Project Approval Process for each New Project, the costs contained in the Pricing Report shall, as a minimum, reflect the results of  open book pricing exercise(s) undertaken by hubco and the proposed Contractor (or their proposed subcontractor(s)) and, if applicable, each proposed Service Provider (or their proposed subcontractor(s)) from within the supply chain (including funders) to be maintained by hubco from time to time pursuant to paragraph 1.2 of Section 1 (Specification) of Schedule Part 3 (Partnering Services).

  - Where hubco considers it appropriate or the Relevant Participant(s) so require, hubco shall, in addition to complying with paragraph 4.3, also procure competitive tenders in respect of specific elements and/or components (as identified by hubco or required by the Relevant Participant(s)) of the costs of the New Project from within the supply chain (including funders) to be maintained from time to time pursuant to paragraph 1.2 of Section 1 (Specification) of Schedule Part 3 (Partnering Services).

  - Where, in relation to any stage of the New Project Approval Process for any New Project :

    - hubco considers it appropriate (in respect of any element or component of the costs for such New Project for which there is not a Comparator); or

    - hubco and the Relevant Participant(s), each acting reasonably, have agreed (in respect of any element or component of the costs of such New Project, whether or not there is a Comparator); or

    - the Relevant Participant(s) so require (in respect of any element or component of the costs of such New Project, whether or not there is a Comparator),

hubco shall, in addition to complying with paragraph 4.3 and, where applicable paragraph 4.4, also carry out or procure the carrying out by the proposed Contractor (or its proposed subcontractor(s)) and/or any proposed Service Provider (or its proposed subcontractor(s)) of a Market Test in respect of all or any element or component of the costs for the New Project. It shall be the decision of the Relevant Participant(s) whether it is hubco, the proposed Contractor or its proposed subcontractor, a proposed Service Provider or its proposed subcontractor who is to carry out the Market Test in respect of each relevant element or component.

  - Where a Market Test is carried out pursuant to paragraph 4.5.3 in respect of any element or component of the costs for a New Project for which there is a Comparator, paragraph 3.2 shall not apply to such element or component.

  - In the event that:

    - Market Testing is to be carried out in respect of any element or component of a New Project for which there is a Comparator;

    - the requirement for such Market Test was not reflected in the agreement (or determination) of the Project Development Fee Cap; and

    - such requirement will materially increase the cost to hubco of carrying out the Project Development Partnering Services as part of the relevant New Project Approval Process beyond that which could properly have been anticipated at the time of agreeing or determining the Project Development Fee Cap, taking into account the likely costs of carrying out competition within the proposed supply chain,

the Relevant Participant(s) and hubco shall agree the appropriate adjustment to the Project Development Fee and the Project Development Fee Cap.

  - The Parties may agree written protocols with express reference to this paragraph 4 which explain or clarify an aspect of the procedure for producing Pricing Reports and such protocols shall be read as if incorporated into this paragraph 4.

  - hubco shall:

    - maintain a full record and audit trail of each benchmarking exercise and make all such records (including details of all tenders and information received) available for inspection by each Participants and its authorised representatives (including, without limitation, the National Audit Office) upon reasonable notice from that Participant; and

    - provide to the Relevant Participant(s) and the TPB, in a comprehensive and accurate manner, all information necessary to enable the Relevant Participant(s) and/or the TPB to review and assess all matters relating to the benchmarking exercises undertaken or commenced by hubco.

- MARKET TESTING

  - The Market Testing of each Market Tested Element shall, notwithstanding any other provision of this Schedule Part 7 (New Project Pricing Report) (including, without limitation, the participation of the Relevant Participant(s) described in paragraph 5.2), be the responsibility of hubco (as between hubco and the Relevant Participant).

  - The requirements of this paragraph 5.2 shall apply in respect of every Market Test to be carried out pursuant to the provisions of this Schedule Part 6 (New Project Pricing Report).

    - Market Testing Procedure

      - hubco must obtain the approval of the Relevant Participant(s) in each case for:

        - (subject to the provisions of paragraph 5.(b) (Grouping of Services)) any grouping or groupings of Market Tested Elements or any division of any Market Tested Element into separate parts which will optimise the opportunity for the Participants to obtain best value for money;

        - the appropriate media for advertising the Market Tested Elements and identifying the Prospective Tenderers (who should be wider than the supply chain to be maintained from time to time pursuant to paragraph 1.2 of Section 1 (Specification) of Schedule Part 3 (Partnering Services));

        - the basis on which the Tenderers shall be selected by hubco from among the Prospective Tenderers;

        - the Tender Requirements (which shall be in sufficient detail to allow the party carrying out the Market Test to determine the Preferred Tenderer) and shall include, without limitation:

          - a statement of the Tender Validity Period;

          - requirements in respect of the possible grouping or groupings of Market Tested Elements and any division of any Market Tested Element into separate parts;

          - details of the tender evaluation criteria, which shall:

(A)	reflect the tender evaluation methodology contained in Appendix 1 to this Schedule Part 7 (New Project Pricing Report); and

(B)	be objective and impartial and must require Tenderers to demonstrate how they would conduct themselves as part of hubco's supply chain to ensure that the principles and objectives contained in Clause 2 (Purpose and Conduct of the Parties) were achieved;

          - save where decided to the contrary by the Relevant Participant(s) (in their absolute discretion), a statement that Tenderers shall (where the Transfer Regulations do not otherwise apply) be required to offer employment to all employees who may qualify as Relevant Employees on terms and conditions as favourable as those they enjoy with their employer at the point of transfer;

          - the TUPE Information (the Relevant Participant(s) shall procure that, in respect of any Market Testing, the employer of the Relevant Employees provides information for inclusion in the Tender Requirements to allow the consequences of the Transfer Regulations or compliance with the requirements relating to employees referred to in paragraph (4) to be assessed);

          - the form of contract which the Preferred Tenderer will be required to accept, which shall reflect the principles set out in Clause 2 (Purpose and Conduct of the Parties) and the other requirements of this Agreement; and

          - the information Tenderers are required to provide,

unless the Relevant Participant(s) otherwise agree in writing.

      - Unless hubco can demonstrate to the Relevant Participant(s) that it will optimise its ability to obtain best value for money for the Relevant Participant(s) if Market Tested Elements are tendered separately or in particular groupings, or if any Market Tested Element is divided into separate parts, the grouping of any Market Tested Elements shall be left to the discretion of Tenderers on the basis that the Tender Requirements shall specify that:

        - Tenderers may submit tenders for all or any of the Market Tested Elements; and

        - where a Tenderer submits a tender for a group or groups of Market Tested Elements, it may be required to provide all or any of the services in such group or groups and shall, in any event, provide separate pricing for each service in such group or groups.

      - Where the context of the Market Test so permits, where hubco is the party carrying out Market Testing and considers it appropriate to do so, it may adopt a two stage process for Market Testing the Market Tested Elements by:

        - first Market Testing the design element of a New Project and appointing a Preferred Tenderer;

        - requiring the Preferred Tenderer selected under sub-paragraph (a) to prepare the necessary designs and specifications (including facilities management, construction and other relevant works and services) in conjunction with hubco for the New Project(s) which would then become the relevant Tender Requirements; and

        - based on the Tender Requirements referred to in sub-paragraph (b), Market Test those Tender Requirements and select one or more Preferred Tenderer(s) in accordance with the provisions of this paragraph 5.

      - The Tender Requirements and form of contract approved by the Relevant Participant(s) shall be used for the Market Testing.

    - Selection of Tenderers

      - hubco shall or shall procure that party carrying out the Market Test shall give due consideration to the use of a pre-qualification questionnaire and interview/presentation process, particularly in relation to specialist or high value elements or components.

      - The Relevant Participants shall have the opportunity to provide input into any such questionnaire and may attend any such interviews or presentations.

      - hubco (as between hubco and the Relevant Participant(s)) shall be responsible for compiling the list of Prospective Tenderers and for ensuring that the Tenderers are selected from the list of Prospective Tenders on the basis of the following criteria:

        - the financial standing of the Prospective Tenderers; and

        - the technical, managerial and other relevant experience and ability of the Prospective Tenders (taking into account any relevant customer references).

It is anticipated that five Tenderers should, in the ordinary course, be selected.

      - The Relevant Participants shall have a right to object to the selection of any person as a Prospective Tenderer if such person does not (or could not reasonably be considered) to comply with any of the criteria referred to in 5.(c) above.

      - To avoid doubt, an Excluded Person shall not be disqualified from selection as a Tenderer merely by virtue of the existence of the contractual relationship reflected in the Shareholders Agreement, Project Agreements or Supply Chain Agreements where the requirements of the relevant provisions of the Partnering Services Method Statements have been complied with or in circumstances where its selection has been approved by the shareholders of hubco pursuant to the terms of [clause 12] of the Shareholders Agreement, subject to:

        - compliance with all Laws; and

        - the establishment of, and compliance with, arrangements reasonably satisfactory to the Participants to avoid any conflict of interest or unfair advantage.  Failure by hubco to comply with any such arrangements shall automatically lead to the disqualification of the Excluded Person and the provisions of paragraph 5.4 shall apply.

      - The Relevant Participant(s) shall, in their absolute discretion, have the right to veto the selection of any person as a Tenderer on the grounds that the Prospective Tenderer has committed a Prohibited Act.

      - hubco shall (after consultation with the Relevant Participant(s)) procure that any Prospective Tenderer which is unsuccessful in being selected as a Tenderer is provided with an appropriate explanation of the reasons behind its non-selection, if so requested by the person in question.

      - Where, in respect of any Market Tested Element or group of Market Tested Elements or any part of any Market Tested Element, there is only one Prospective Tenderer (or hubco or the relevant Supply Chain Member or proposed Supply Chain Member intends to select only one of the Prospective Tenderers as Tenderer), hubco shall not be entitled to proceed, and shall procure that the relevant Supply Chain Member or proposed Supply Chain Member does not proceed, with the Market Testing of the same without the prior written consent of the Relevant Participant(s), such consent not to be unreasonably withheld or delayed.

    - Tendering Process

      - hubco shall procure that:

        - the Market Testing is managed and conducted in an efficient and fair manner in accordance with the requirements of this paragraph 5.2  and shall procure that only Tenderers selected in accordance with this paragraph  5.2 are invited to submit tenders;

        - the principle of equality of information to, and treatment of, Tenderers shall apply at all times;

        - all necessary documents and information (including, without limitation, the Tender Requirements) are sent to Tenderers in a timely manner;

        - Tenders are assessed for compliance with the Tender Requirements; and

        - the Relevant Participant(s) are given the opportunity to attend any meetings held with Tenderers and, where applicable, to witness the opening of tenders.

      - The Parties agree that e-tendering is the preferred method for tenderers to submit their price. The e-tendering platform and associated protocols for this purpose shall be developed by or on behalf of hubco at its own cost and submitted to the Participants for their agreement.

    - Preferred Tenderers

      - Following expiry of the Tender Validity Period, hubco or the relevant Supply Chain Member or proposed Supply Chain Member shall (subject to the provisions of this paragraph 5.2.4) determine which Tenderer (the "Preferred Tenderer") offers the Compliant Tender in respect of any Market Tested Element, group of Market Tested Elements or individual part of any Market Tested Element, that represents (as the case may be) the best value for money for the Relevant Participant(s).

      - Immediately upon the determination referred to in paragraph 5.2.4(a) being made, hubco shall supply to the Relevant Participant(s) a tender report which shall include, as a minimum:

        - a section setting out an introduction and the purpose of the report;

        - a review of the invitation to tender;

        - period of acceptance of the tenders;

        - cost summary of tenders;

        - observations, remarks and qualifications of tenders;

        - amount of contingency within the sums;

        - Conclusions and Recommendations for award; and

        - a copy of the tender evaluation together with sufficient other supporting information concerning the tender evaluation to enable the Relevant Participant(s) to analyse and understand the basis for such determination.

      - If the Relevant Participant(s) do not agree with the notified determination in the case of any Compliant Tender, the Relevant Participant(s) may, within fifteen (15) Business Days of being provided with the tender evaluation report pursuant to paragraph 5.(b) above, dispute such determination and, if the hubco and the Relevant Participant(s) do not resolve such dispute within a further fifteen (15) Business Days, the dispute shall be referred for resolution in accordance with Schedule Part 22 (Dispute Resolution Procedure).

    - Appointment

      - Where the New Project receives Stage 2 Approval, hubco shall procure that all the Preferred Tenderers (as agreed or determined in accordance with paragraph 5.2.4 above) are appointed by the Project Service Provider, Contractor (or its subcontractor) or appropriate Service Provider (or their subcontractor) to provide the relevant Market Tested Element or group of Market Tested Elements or individual parts of any Market Tested Element (as the case may be) on the basis set out in their Compliant Tender.

      - Without prejudice to paragraph (h), where hubco believes that only one Compliant Tender is likely to be submitted, or where only one Compliant Tender is submitted, hubco shall not be entitled to proceed further and shall not permit the Supply Chain Member or proposed Supply Chain Member to proceed further with the Market Testing or (as the case may be) to appoint a Preferred Tenderer without the prior written approval of the Relevant Participants, such approval not to be unreasonably withheld or delayed.

      - hubco shall (after consultation with the Relevant Participant(s)) procure that any Tenderer which is unsuccessful in being selected as a Preferred Tenderer is provided with an appropriate explanation of the reasons behind its non-selection, if so requested by the party in question.

  - hubco shall:

    - maintain a full record and audit trail of each Market Testing and make all such records (including details of all tenders received) available for inspection by the Participants and their authorised representatives (including, without limitation, the National Audit Office) on reasonable written notice from the Participants;

    - provide to the Relevant Participant(s), in a comprehensive and accurate manner, all information necessary to enable the Relevant Participant(s) to review and assess all matters relating to the Market Testing;

    - certify to the Relevant Participant(s) within twenty (20) Business Days of expiry of the Tender Validity Period that:

      - to the best of its knowledge and belief (having made due and diligent enquiry) no Excluded Person intends to or will obtain any direct or indirect financial or other benefit from such appointment (other than the benefit of the contract itself);

      - to the best of its knowledge and belief (having made due and diligent enquiry) no Excluded Person has colluded in connection with the Market Testing; and

      - there has been full compliance with all requirements relating to ensuring equality of information provided to, and treatment of, Tenderers.

  - hubco shall indemnify and keep each of the Participants fully indemnified at all times for and against all claims (including any claim made by any person (including any Prospective Tenderer, Tenderer or Preferred Tenderer) that is not awarded a contract), demands or notices which may be brought or alleged or threatened against any of the Participants or a Participant Party and from and against all Direct Losses or fines which that Participant or relative Participant Party may suffer or incur in relation to any such claims, demands or notices which occur as a result of or in connection with:

    - the implementation of this paragraph 5 (Market Testing); and

    - any breach of the provisions of this paragraph 5 (Market Testing),

save and to the extent that any such breach or claim results from any failure of the Participant to comply with the express provisions of this paragraph 5 (Market Testing) or from any failure of the Participants in carrying out the initial competition which resulted in the entering into of this Agreement by the Participants and hubco.

- Irregularity in Award of Contracts

  - Acceptance by hubco

Where hubco is required by this Agreement to carry out Market Testing or procure that Market Testing is carried out, then for the purpose of Clause 25 (Corrupt Gifts and Fraudulent Payments) it shall be an additional Prohibited Act for hubco or the relevant Supply Chain Member or proposed Supply Chain Member or any Associated Entity (or anyone acting on its behalf) to:

    - accept or agree to accept any gift or consideration of any kind as an inducement or reward:

      - for doing or not doing (or for having done or not having done) any act in relation to the obtaining or performance of any Supply Chain Agreement; or

      - for showing or not showing favour or disfavour to any person in relation to any Supply Chain Agreement; or

    - enter into any Supply Chain Agreement in connection with which commission has been paid or has been agreed to be paid unless, before the Supply Chain Agreement is made, particulars of any such commission and of the terms and conditions of any such agreement for the payment of such commission have been disclosed in writing to the Participants and they have consented to the same (in their absolute discretion),

and the provisions of Clause 25 (Corrupt Gifts and Fraudulent Payments) (changed according to context) shall apply and be construed accordingly.

  - Offer by Tenderer

    - Where hubco is required by this Agreement to carry out or procure the carrying out of Market Testing and any Prospective Tenderer or Tenderer (or anyone acting on its or their behalf or any of its or their directors, officers or employees) offers or agrees to give to hubco or any Associated Entity any gift or consideration of any kind as inducement or reward:

    - for doing or not doing (or for having done or not having done) any act in relation to the obtaining or performance of any Supply Chain Agreement; or

    - for showing or not showing favour or disfavour to any person in relation to any Supply Chain Agreement,

the Relevant Participant(s) may (without prejudice to any of their other rights) by written notice to hubco require hubco to procure, as soon as practicable, the termination of that person's involvement in the Market Testing or, if discovered after the award of the relevant contract, the termination of the relevant Supply Chain Agreement(s) (and the provisions of Clause 25 (Corrupt Gifts and Fraudulent Payments) shall apply and be construed accordingly).

  - Without prejudice to Clause 25 (Corrupt Gifts and Fraudulent Payments) hubco shall notify the Participants in writing of the occurrence (and details) of any Prohibited Act promptly on hubco becoming aware of its occurrence.

APPENDIX 1 - TENDER EVALUATION METHODOLOGY

Purpose

The purpose of this Appendix is to provide an outline framework tender evaluation methodology. It is not intended to be prescriptive and detailed. Specific methodologies will be developed based on this framework for each individual Market Testing exercise.

- RESPONSIBILITY

The Chief Executive of hubco will establish the market testing project team (including any external technical input or requirements) and take overall responsibility for the management of the Tender Evaluation process.  He/she will ensure that due process is followed at all times and that sufficient and appropriate resources are made available to ensure that the process is completed in a timely and efficient manner ensuring that probity is achieved at all times.

- CONTEXT

Value for money is the essential test against which any Market Testing exercise is to be justified. It is essential that the evaluation methodology offers a robust, objective, transparent and equitable process against which bid submissions are evaluated and that inherent in the process is a clear and comprehensive audit trail.

- KEY REQUIREMENTS OF THE PROCESS

  - Value for Money

A balanced assessment of quality standards, service benchmarks and price is to be carried out so as to ensure that the optimal offer is selected.

  - Systematic Evaluation Regime

All tenders must be evaluated in a consistent manner against agreed evaluation criteria. The use of a weighted matrix analysis will be the method adopted for evaluation.

  - Cost Comparison

Total costs and not just tender price must be assessed for each tender.

- DUE DILIGENCE

As part of the evaluation process a due diligence assessment will be undertaken of the preferred tenderer to ensure that they have the capacity to comply with the requirements of the contract.

- EVALUATION METHODOLOGY

The market testing project team will be responsible for ensuring a robust evaluation of all bids submitted throughout the tendering process. A Tender Evaluation Plan will be developed and agreed which will cover the following topics:

•	Evaluation criteria

•	Evaluation methodology

•	Evaluation process

•	Evaluation timescales

  - Evaluation Criteria

The broad evaluation criteria for tenders will include, but not be limited to, the following:

    - Ability to deliver the required service

    - Proposed quality of the service

    - Cost - total cost and not just tender price

    - Ability to meet timescales

    - Capacity

    - Financial standing

    - Understanding of the principles of hub and cultural fit with the organisations involved

  - Evaluation Methodology

Evaluation will be by way of a weighted matrix analysis.  A scored approach will allow for each part of the bid to be considered individually, provide an objective basis for ranking tenderers and provide a comprehensive audit trail of the process.

  - Evaluation Process

The evaluation process will include key stages to be completed in order that a preferred tenderer can be identified and a recommendation made to the Project Board. The key stages are as follows:

  - Timescales/Receipt of tenders

Tender packages will be returned to the nominated person on a date and time to be specified. The nominated person or their duly authorised deputies will open them. A tender opening form will be completed which will include such information as:

•	Date and time of opening

•	Name of tenderer

•	Tender price

•	Any comments pertaining to the tender

•	Signatures of those opening the tender

The bids will then be separated to remove pricing issues as far as is practical and issued to the respective members of the market testing team.  In this way a qualitative evaluation can be made independent of any pricing considerations.

- INITIAL EVALUATION SCORING

Following receipt and distribution of tenders the market testing team will undertake an assessment of each bid and complete an initial scoring matrix for their relevant area of evaluation.  The following represents critical areas of evaluation:

      - Finance and pricing

      - Health and Safety

      - Legal

      - Human Resources including ability to impact on local employment

      - Technical

      - Cultural fit with the requirements of hub and those organisations involved.

Following this initial scoring a shortlist of bidders will be compiled whose submissions will then be subject to more detailed scrutiny.

- CLARIFICATION OF SHORTLISTED TENDERS

Where appropriate, shortlisted bidders will be invited to present their bids to the market testing panel and a further period of assessment will follow. This will include a series of interviews and letters of clarification.

During this period references will also be taken up for each of the shortlisted bidders and a series of site visits may also be undertaken.

Following this second round evaluation initial scores will be revisited and amended if appropriate. A report will be prepared for each of the agreed areas of evaluation. These will then be combined on a summary matrix and compared on price and also against a benchmark comparison to assess value for money and affordability.

- PREFERRED BIDDER

Following the final evaluation and clarification process the market testing panel will make a recommendation of preferred bidder.  The nominated person will notify the preferred bidder and all unsuccessful bidders in writing.  An opportunity for de-brief will be offered to all bidders.

- AUDIT

A full documented audit trail will be maintained for each an every stage of the process.

    - Part 8 - TEMPLATE PROJECT AGREEMENTS

Section 1 - Design, Build, Finance and Maintain

The Design, Build, Finance and Maintain Agreement is attached hereto.

Section 2 – Design and Build Development Agreement

The Design and Build Development Agreement is attached hereto.

    - Part 9 - THE TERRITORY

[Delineate with reference to a plan the area to which the Participants' activities and exclusivity relates.  This area should be the same as the area covered by the TDP.]

    - Part 10 - INSURANCES

- LIMITS OF INDEMNITY

  - The limits of indemnity required by this Schedule Part 10 (Insurances) shall be increased in multiples of £5,000,000 as follows.  If on a renewal date the limits of indemnity figures stated in this Schedule Part 10 (Insurances) (index linked) shall exceed the existing limits of indemnity by £3,000,000, then the level of indemnity required by this Schedule Part 10 (Insurances) shall be increased by £5,000,000.  To avoid doubt if on a renewal date the limits of indemnity figures stated in this Schedule Part 10 (Insurances) (index linked) shall not exceed the existing limits of indemnity by £3,000,000, then the level of indemnity required by this Schedule Part 10 (Insurances) shall remain unchanged.

- MAXIMUM DEDUCTIBLES

The maximum deductibles required by this Schedule Part 10 (Insurances) shall be increased in multiples of £5,000 as follows.  If on a renewal date maximum deductibles figures stated in this Schedule Part 10 (Insurances) (index linked) shall exceed the existing maximum by £3,000, then the maximum deductibles required by this Schedule Part 10 (Insurances) shall be increased by £5,000.  To avoid doubt if on a renewal date the maximum deductibles figures stated in this Schedule Part 10 (Insurances) (index linked) shall not exceed the existing limits of indemnity by £3,000,000 then the maximum deductibles required by this Schedule Part 10 (Insurances) shall remain unchanged.

- THIRD PARTY LIABILITY (INCLUDING PRODUCTS LIABILITY)

  - Cover

Legal liability of the Insured for all sums (including claimants' costs and expenses) whether under contract or otherwise in respect of accidental:

    - death or bodily injury or illness or disease contracted by any person;

    - loss of or damage to property; including but not limited to Participants assets; and

    - interference to property or any easement, right of air, light, water or way or the enjoyment or use thereof by obstruction, trespass, loss of amenities, nuisance or any like cause,

happening or consequent upon a cause occurring during the Period of Insurance.

  - Insured parties

    - hubco; and

    - Funders.

  - Period of Insurance

From the Commencement Date until its expiry or earlier termination.

  - Minimum Limit

    - £5,000,000 (index linked) any one occurrence/unlimited in the period.

  - Maximum Deductibles

    - £10,000 (index linked) each and every occurrence of property damage (personal injury claims will be paid in full).

  - Principal Extensions

    - Cross liabilities clause;

    - Contractual liability clause; and

    - Worldwide jurisdiction.

  - Principal Exclusions

    - Liability of any insured to its own employees;

    - Fines, penalties, punitive or exemplary damages;

    - Liquidated damages;

    - War, invasion, acts of foreign enemies, hostilities (whether declared or not), civil war, rebellion, revolution, insurrection of military or usurped power;

    - Seepage, pollution or contamination unless caused by a sudden, unintended and unexpected happening;

    - Liability of each of the Participants arising from their clinical negligence;

    - Nuclear risks;

    - Such other exclusions as are generally applied as a matter of current market practice in the relevant insurance market from time to time; and

    - Liability arising out of asbestos.

- EMPLOYER'S LIABILITY

  - In a form complying with current Law.

  - Minimum limit of liability - £10,000,000 (index linked).

  - Incorporating a waiver of subrogation against the Participants, their employees and agents.

    - Part 11 - ACCESSION AGREEMENT

This is the Accession Agreement referred to in Clause 31 (Change in Parties to the Partnering Agreement).

Agreement AMONG:

(1)	[                    ] LIMITED, a company registered in Scotland (Company Registration Number [                    ]) whose registered office is at [                    ] ("hubco");

(2)	[                    ] of [                    ];

(3)	[                    ] of [                    ];

each of (2) and (3) being the "Continuing Participants"; and

(4)	[                    ] of [                    ].

This Agreement is supplemental to the partnering agreement (the "Territory Partnering Agreement") dated [ ] 200[ ] between [hubco] and the Continuing Participants.

Words and expressions defined in the Territory Partnering Agreement have the same meanings when used in this Agreement.

[           ] hereby agrees with each other person who is or who becomes a party to the Territory Partnering Agreement at today's date that with effect on and from the date of its execution of this Agreement it is bound by the Territory Partnering Agreement as a Participant as if it had been party originally to the Territory Partnering Agreement in that capacity.

The address and details for notices of [name] for the purposes of Clause 39 (Notices) of the Territory Partnering Agreement are: [		].

This Agreement is subject to and shall be construed in accordance with the law of Scotland.

IN WITNESS WHEREOF

    - Part 12 - TERRITORY DELIVERY PLAN

- Section 1 - Initial TDP

- Section 2 - Updated TDP

The TDP shall be updated to take due account of strategic issues affecting service delivery, including workforce planning, service reconfiguration between acute, intermediate and primary health care, as well as information management and technology.

Each Community Planning Partnership shall produce a draft local plan (covering the relevant area within the Territory) following input from hubco in accordance with paragraph 2.1 of Schedule Part 6 (Approval Process for New Project) not later than twelve (12) months after the Commencement Date, and annually thereafter.

Each Local Authority Participant shall use reasonable endeavours to procure that the timetable for production of draft local plans from each of their Community Planning Partnerships is harmonised.

Following receipt of updated draft local plans, hubco shall prepare a draft TDP for submission to the TPB in accordance with Clause 14.4 taking into account the draft local plans and in accordance with Clause 8 (Services Obligations) and Schedule Part 3 (Partnering Services). The draft TDP shall indentify proposed Qualifying Projects.

Where such Qualifying Projects do not fall within paragraphs (a) or (b) of the definition thereof, no such project shall be included within the TDP without the express written consent of the relevant Affected Participant(s) (which shall be provided to the TPB). Such consent will be subject to applicable Law prevailing at the relevant time and applicable procurement rules and guidance.

    - Part 13 - PLANNING MATTERS

The provisions of this Schedule Part 13 (Planning Matters) are subject to Clause 5.1 (Planning Matters).

- PLANNING MATTERS

  - Subject to the terms of specific Project Agreements, hubco shall be responsible for:

    - obtaining all Consents which may be required for the performance of the Services;

    - implementing or procuring that the relevant Project Service Provider and the relevant Supply Chain Members implement each Planning Permission, Planning Agreement and Infrastructure Agreement within the period of its validity in accordance with its terms; and

    - complying with or procuring that the relevant Project Service Provider and the relevant Supply Chain Members comply with the provisions of each Planning Permission, Planning Agreement and Infrastructure Agreement,

to the extent that such Consents, Planning Permissions, Planning Agreements and Infrastructure Agreements can only be or, in terms of a Project Agreement, are required to be obtained, implemented and/or complied with by the Project Agreement Counterparty or any third party occupier of the Facilities and are not obtained, implemented and/or complied with, hubco shall not be in breach of this Agreement.

  - hubco and any Affected Authority shall enter into and comply with and perform any Planning Agreement and/or any Infrastructure Agreement necessary to facilitate the carrying out of the Project Services in accordance with the provisions of this Agreement and the relevant Project Agreement with the intention and proviso that the Affected Authority shall only do so if it is necessary to do so in its capacity as the owner of the land concerned. Save where agreed to the contrary by the Affected Authority and approved by the Relevant Participant(s) as part of the New Project Approval Process hubco will be responsible for all costs involved in so doing including for the avoidance of doubt the legal and administrative costs of the Affected Authority. hubco shall use all reasonable endeavours to secure the grant of Satisfactory Planning Permission or a Planning Appeal (as the case may be) through the employment of all appropriate expert witnesses.

  - hubco shall not object to or procure or encourage any other person to object to any application for the grant of Planning Permission submitted by hubco or the Affected Authority in respect of any part or parts of the Affected Authority's land or its facilities or proposed facilities in respect of New Projects.

  - The following procedure shall apply in relation to planning relating to an Affected Authority:

    - hubco shall prepare at its own expense and submit to the Affected Authority draft Planning Application(s) for the consideration and approval of the Affected Authority.

    - The Affected Authority shall within forty-two (42) Business Days of receipt of a draft Planning Application referred to in sub-paragraph 1.4.1 either approve the draft Planning Application or object to it in writing with details of the grounds of objection. hubco shall consider the Affected Authority's objection(s) and shall use all reasonable endeavours to resolve the objections.  In the event of any or all of the Affected Authority's objection(s) remaining unresolved after a period of twenty (20) Business Days from receipt by hubco of the objections hubco may refer any such objection to be dealt with pursuant to Schedule Part 22 (Dispute Resolution Procedure).  If the Affected Authority shall fail to so approve or fail to object to the same by notice in writing to hubco within the first-mentioned period above, the draft Planning Application shall be deemed to have been approved by the Affected Authority.

    - hubco shall within five (5) Business Days of receipt of notification in writing from the Affected Authority of its approval of the draft Planning Application referred to in sub-paragraph 1.4.1 and 1.4.2 or within five (5) Business Days of the date of the deemed approval of the draft Planning Application pursuant to the terms of  sub paragraph 1.4.2 above at its own expense  submit a Planning Application in the form approved or deemed to have been approved of by the Affected Authority in the joint names of hubco and the Affected Authority to the appropriate Local Planning Authority and shall use all reasonable endeavours to obtain Satisfactory Planning Permission in respect thereof.

    - If a Planning Application is:

      - refused by the Local Planning Authority;

      - not determined within the statutory periods required by Regulation 26(2) of the Town and Country Planning (Development Management Procedure) (Scotland) Regulations 2008 or within any extended period of time allowed to the Local Planning Authority within which to determine the Planning Application whichever is  the longer (provided that hubco shall not allow or agree to such extended period beyond the required statutory periods as aforesaid without the prior written consent of the Affected Authority); or

      - the subject of a Planning Call-In,

hubco shall at its own expense as soon as practicable in the joint names of hubco and the Affected Authority lodge a Planning Appeal with the Scottish Ministers and prosecute the Planning Appeal (or in the case of a Planning Call-In, the Planning Application) to a conclusion with all reasonable speed and diligence and shall indemnify the Affected Authority in respect of any award of costs against the Affected Authority in its capacity as joint appellant. UNLESS a Planning Advocate has advised hubco and the Affected Authority that in all the circumstances, there is less than fifty (50%) percent chance of success of the Planning Appeal or of proceedings relating to a Planning Call-In resulting in the grant of a Satisfactory Planning Permission.

    - hubco and the Affected Authority shall within fifteen (15) Business Days of receipt by each of them of a Planning Permission issued by the Local Planning Authority notify the other in writing if they consider it to be a Satisfactory Planning Permission or whether it contains an Unreasonable Condition and shall give detailed reasons therefor.  If either of them fails to so notify the other within that period the Planning Permission shall be deemed to be satisfactory to that other party.

    - If either hubco or the Affected Authority notify the other that it considers that the Planning Permission contains an Unreasonable Condition and either the other party agrees that it is unreasonable or if the outcome of a referral of the dispute between the parties in accordance with Schedule Part 22 (Dispute Resolution Procedure) is that a condition is unreasonable, hubco shall at its own expense within twenty (20) Business Days of the agreement or determination either:

      - submit an application pursuant to section 42 of the Town and Country Planning (Scotland) Act 1997 or Section 17 of the Planning (Listed Buildings and Conservation Areas) (Scotland) Act 1997, or Section 11 of the Planning (Hazardous Substances) (Scotland) Act 1997 for the development of the hubco Operations without complying with an Unreasonable Condition or Unreasonable Conditions subject to which the Planning Permission was granted (such application to be in a form previously approved in writing by the Affected Authority) (and in the event that such an application is made such application shall for the purpose of this Agreement be treated as a Planning Application); or

      - (if the Affected Authority has given its consent in writing) lodge a Planning Appeal in the joint names of hubco and the Affected Authority with the Scottish Ministers and shall use all reasonable endeavours to prosecute the Planning Appeal or the Planning Application (as the case may be) with all speed and diligence and shall indemnify the Affected Authority in respect of any award of costs against the Affected Authority in its capacity as a joint appellant.

    - hubco shall use all reasonable endeavours to secure the earliest available date for a hearing or inquiry into a Planning Appeal or Planning Call-In and, unless otherwise agreed in writing by the Affected Authority, hubco shall accept the first date offered by the Directorate for Planning Inspectorate and Environmental Appeals for a hearing inquiry into a Planning Appeal or Planning Call-In.

    - hubco shall obtain the prior written approval (such approval not to be unreasonably withheld or delayed) of the Affected Authority to the appointment of the Planning Advocate and other appropriate expert witnesses proposed to be instructed in connection with a Planning Appeal or Planning Call-In or Planning Proceedings.

    - hubco shall keep the Affected Authority fully informed of the progress of a Planning Application or as the case may be a Planning Appeal, Planning Call-In or Planning Proceedings and in particular:

      - shall keep the Affected Authority advised of hubco's progress in securing a date for a hearing or inquiry into a Planning Appeal or as the case may be Planning Call-In and the date of that hearing or inquiry;

      - shall keep the Affected Authority advised of all meetings, discussions and negotiations in connection with a Planning Application or as the case may be a Planning Appeal, Planning Call-In or Planning Proceedings with the Local Planning Authority or any authority body or person consulted in connection with, or notified, of a Planning Application pursuant to the requirements of the Planning Act or with any third party or advisers and to allow the Affected Authority and such of its professional advisers as it shall direct to attend and to participate at all such meetings and to send to the Affected Authority and to such of its professional advisers as it shall direct copies of the minutes of all such meetings and copies of all correspondence with all such parties;

      - shall permit the Affected Authority and/or such of its professional advisers as it shall direct to attend and participate at all conferences or, as the case may be, consultations with the Planning Advocate and at all meetings between hubco and its professional advisers in connection with a Planning Application or as the case may be a Planning Appeal, Planning Call-In or Planning Proceedings and to supply to the Affected Authority a copy of all instructions to the Planning Advocate and copies of all documents referred to therein (including hubco's precognitions);

      - shall supply to the Affected Authority and such of its professional advisers as it shall direct a copy of all notes of conferences, or as the case may be, consultations with the Planning Advocate and minutes of all meetings between hubco and its professional advisers and all opinions and advice of the Planning Advocate and advice of hubco's experts in connection with a Planning Application or as the case may be a Planning Appeal, Planning Call-In or Planning Proceedings; and

      - shall supply to such of the Affected Authority and such of its professional advisers as it shall reasonably direct copies of:

        - all Planning Applications and Planning Appeals and all documents relevant to a Planning Application or as the case may be Planning Appeal, Planning Call-In including any statements or reports accompanying a Planning Application or as the case may be a Planning Appeal and statements or documents served pursuant to the Town and Country Planning (Appeals) (Scotland) Regulations 2008 and all precognitions (whether in draft or otherwise) produced by or on behalf of  hubco or supplied by the Local Planning Authority or any third parties; and

        - all applications, affidavits, judgements and all other relevant documents in connection with any Planning Proceedings;

      - hubco shall within five (5) Business Days of receipt of a Planning Permission issued by or on behalf of the Scottish Ministers:

        - send a copy of the Planning Permission to the Affected Authority; and

        - within fifteen (15) Business Days of receipt of such aforesaid Planning Permission the parties shall give notice in writing to each other whether in their reasonable opinion acting reasonably they consider the Planning Permission to be a Satisfactory Planning Permission or whether it is subject to an Unreasonable Condition and if so specifying such condition and giving the reason why it constitutes an Unreasonable Condition.  If either Party fails to so notify the other Party within that period the Planning Permission shall be deemed to be satisfactory to that Party;

      - hubco shall enter into any Planning Agreements (in the form previously approved in writing by the Affected Authority) reasonably required by the Local Planning Authority or other competent authority as a condition of granting a Satisfactory Planning Permission unless  the Planning Agreement required by the Local Planning Authority contains an Unreasonable Condition; and

      - hubco shall comply with the provisions of a Satisfactory Planning Permission and any Planning Agreement entered into pursuant to the provisions of this Agreement. For the avoidance of doubt, to the extent that such Satisfactory Planning Permission and any Planning Agreements are not complied with by any third party occupier of the Facilities (including any Project Agreement Counterparty), hubco shall not be liable and there will be no breach of this paragraph 1.(h) unless, in terms of the relevant Project Agreement, such third party occupier is the responsibility of the Project Service Provider.

  - The Affected Authority hereby undertakes with hubco that it shall, at the request and cost of hubco, do all acts and things reasonably necessary and within the ability and control of the Affected Authority to facilitate a Planning Application and/or Planning Appeal and shall assist in dealing with a Planning Call-In and/or Planning Proceedings and at all times at the request and cost of hubco support hubco in making pursuing and/or dealing with a Planning Application and/or Planning Appeal and/or Planning Call-In and/or Planning Proceedings and will at the request and cost of hubco enter into any Planning Agreements and Infrastructure Agreements (in a form previously approved in writing by the Affected Authority) which hubco shall reasonably require to secure a Satisfactory Planning Permission.

  - Where an Affected Authority is also the Local Planning Authority, this Schedule Part 13 (Planning Matters) shall (for the avoidance of doubt) be subject to Clause 26 (Agency and Participants' Statutory Authority).

    - Part 14 - UNREASONABLE CONDITIONS

- Any limitation, restriction and/or prohibition of use on any land or property owned or occupied by the Affected Authority not the subject of a Planning Application.

- Any limitation, reduction and/or restriction of the height, area or volume of any proposed building or structure to less than that specified in a Planning Application.

- Any requirement whether expressed positively or restrictively to carry out any work or works of whatever description on any land or public road or both not included within the land the subject of a Planning Application.

- Any restriction on the times during and/or days on which any of the hubco Operations, and/or facilities or proposed facilities of the Affected Authority whether or not the subject of a Planning Application may be used and/or occupied.

- Any limitation, restriction and/or prohibition which in the opinion of the Affected Authority would interfere with or prevent the efficient use of the hubco Operations and/or facilities or proposed facilities of the Affected Authority.

- Any requirement whether expressed positively or restrictively to provide a greater area of landscaping than that specified in a Planning Application.

- Any requirement whether expressed positively or restrictively to provide more or less vehicle parking spaces or facilities proposed for vehicles delivering goods and/or personnel than as specified in a Planning Application.

- Any restriction, limitation and/or prohibition of the occupation and/or use of the whole or any part of the land the subject of the Planning Application to or by a designated occupier.

- Any limitation, restriction and/or prohibition on the level of noise emanating from any land the subject of a Planning Application with which it would be, in the opinion of the Affected Authority, impracticable to comply.

- Any requirement, limitation, restriction and/or prohibition which in the opinion of the Affected Authority would increase the cost of construction and/or operation of the building, structure, engineering operation or use the subject of a Planning Application.

- Any restriction on the internal operating height of any building or structure the subject of a Planning Application to less than that specified in the Planning Application.

- Any restriction on the number, type or size of vehicles which may be used and parked on the land the subject of a Planning Application otherwise as specified in the Planning Application.

    - Part 15 - COMPENSATION ON PARTICIPANT EVENT OF DEFAULT AND TERMINATION

Section 1 - Participant Event of Default Compensation Sum

- Where:

  - hubco has served a Participant Default Notice; and/or

  - hubco terminates this Agreement with respect to one or more Participants pursuant to Clause 22.(a),

each Participant responsible for the Participant Event of Default giving rise to the service of the Participant Default Notice shall pay to hubco the relevant Participant Event of Default Compensation Sum (if any) calculated in accordance with paragraph 2.

- The Participant Event of Default Compensation Sum payable by a Participant responsible (in whole or in part) for the Participant Event of Default in question shall be an amount equal to:

  - the aggregate of the Partnering Service Costs (subject always to operation of the relevant Project Development Fee Caps) which hubco or the Supply Chain Members have properly and reasonably incurred in connection with the provision of Project Development Partnering Services to that Participant but which have not been paid by that Participant at the time of service of the Participant Default Notice ("Unrecoverable Partnering Services Costs") less an amount equal to the aggregate of:

    - any such Partnering Service Costs so incurred which would, on the assumption that all Project Agreements continue in full force and effect for the full period of their respective terms, be recovered by Project Service Providers as part of the payments they receive under or in connection with such Project Agreements; and

    - any sums which any Project Service Provider has received from any of the Participants or has received or is entitled to receive under any policy of insurance by way of payment of, reimbursement or compensation towards any Unrecoverable Partnering Services Costs;

  - where the Participant Event of Default giving rise to a Participant Default Notice and/or termination is under Clause  22.1.2, interest at the Default Interest Rate on hubco's Partnering Services Costs properly incurred (subject always to the applicable Project Development Fee Cap) in relation to the Approved Project which is the subject of the delay referred to in Clause 22.1.2 for the period of such delay; and

  - where the Agreement has been terminated with respect to that Participant as a result of a Participant Event of Default by that Participant under Clause 22.1.2:

    - anticipated loss of profits for hubco on the 'lost' New Project (it being agreed that where more than one Participant has been responsible for the Participant Event of Default, each shall be jointly and severally liable to hubco for such lost profits, but hubco shall not be entitled to recover in total from all Participants any more than such anticipated loss of profits); and

    - where the Participant in question would be the sole Relevant Participant for the next New Project projected to reach financial close or otherwise be subject to a concluded Project Agreement in terms of the most recent decision of the TPB in that regard, anticipated loss of profits of hubco on that New Project.

- For the purposes of paragraph 2.3.2, where the next New Project is one of a number of New Projects which are due to reach financial close or otherwise be subject to a concluded Project Agreement at the same time, for which the Participant in question would be the sole Relevant Participant, the next New Project shall be the scheme with the highest capital cost.

- Where more than one Participant is responsible for the Participant Event of Default, each such Participant shall be severally liable for payment of the relevant Participant Event of Default Compensation Sum save as provided in paragraph 2.3.1 above.

Section 2 - Participant Event of Default Termination Sum

- If hubco's exercise of its rights pursuant to Clause 22.2 results in termination of this Agreement in its entirety, the Participant(s) responsible for the Participant Event of Default which gave rise to the termination shall, in addition to any liability under Section 1 (Participant Event of Default Compensation Sum), pay the Participant Event of Default Termination Sum as set out in paragraph 2.

- The Participant Event of Default Termination Sum shall be an amount equal to the redundancy payments for employees of hubco that have been or will be reasonably incurred by hubco as a direct result of termination of this Agreement and any amounts payable to the Partnering Subcontractors under and in accordance with the relevant Supply Chain Agreements as a direct result of such termination.

- The Participant(s) responsible for the Participant Event of Default in question shall be jointly and severally liable for payment of the Participant Event of Default Termination Sum.

Section 3 – Payment and Interest

- PAYMENT AND INTEREST

  - In respect of the payments to be made pursuant to this Schedule Part 15 (Compensation on Participant Event of Default and Termination), as soon as practicable after, and in any event within twenty (20) Business Days of the date on which the Participant Default Notice is served, in the case of Section 1, or this Agreement is terminated, in the case of Section 2 (the "Invoice Date"), hubco shall give to the relevant Participant(s) an invoice for the relevant compensation or termination sum and sufficient supporting evidence, reasonably satisfactory to the Participant(s), justifying the amount of the relevant compensation or termination sum including a breakdown of each of the individual elements of such sum.

  - Each relevant Participant shall pay to hubco:

    - the relevant compensation or termination sum within forty (40) Business Days of the Invoice Date; and

    - interest on the relevant compensation or termination sum (or any part of such sum that remains outstanding) from the date on which the Participant Default Notice is served or on which this Agreement is terminated, as the case may be, in the case of Section 1, or this Agreement is terminated, in the case of Section 2, until the date of payment:

      - at LIBOR for the period from (but excluding) the date on which the Participant Default Notice is served, in the case of Section 1, or this Agreement is terminated, in the case of Section 2, to (and including) the date which is forty (40) Business Days after the Invoice Date; and

      - thereafter, at the Default Interest Rate.

- EXCLUSIVITY OF REMEDY

The compensation payable under Sections 1 (Participant Event of Default Compensation Sum) and  2 (Participant Event of Default Termination Sum) of this Schedule Part 15 (Compensation on Participant Event of Default and Termination) shall be the sole remedy of hubco against the Participants or any of them in connection with the termination of this Agreement but shall be without prejudice to any antecedent claims which any Party may have against any of the others pursuant to the terms of this Agreement.

- NO DOUBLE RECOVERY

Where termination of this Agreement in respect of any Participant follows service of a Participant  Default Notice in respect of such Participant, there shall be no double counting or double recovery pursuant to Section 1 (Participant Event of Default Compensation Sum) and  2 (Participant Event of Default Termination Sum) of this Schedule Part 15 (Compensation on Participant Event of Default and Termination) of any Partnering Services Costs or loss of profit.

    - Part 16 - TRANSFER OF EMPLOYMENT AND PENSIONS

The provisions of this Schedule Part 15 shall apply in relation to each Relevant Transfer during the term of

this Agreement.  In relation to each such Relevant Transfer the provisions of this Schedule Part 15 shall

apply save that hubco and the relevant Participant(s) (all acting reasonably) shall agree such amendments to

the provisions of this Schedule Part 15 as are required to reflect the fact that any Transferring Employees

may be Transferring Non-Participant Employees, but without imposing liability (actual, potential or

contingent) on the relevant Participant in relation to any matter for which it does not have a corresponding

right or remedy against the employer(s) of the Transferring Employees.

The provisions of this Schedule Part 16 shall not, save where expressly provided, apply on expiry or termination of this Agreement and the provisions of Schedule Part 21 (Handover on Expiry or Termination) shall apply in such regard.

- Section 1 – General

- TUPE AND EMPLOYMENT MATTERS

Relevant Transfer

  - hubco and the Participants agree that the Transfer Regulations may apply to the transfer on one or more dates agreed by the Parties (each a “Relevant Service Transfer Date”) to hubco of responsibility for provision of (or procuring the provision by any Partnering Subcontractor of) the Partnering Services in accordance with this Agreement and that a Relevant Transfer may take place on each Relevant Service Transfer Date (or such date as may be determined by Law).  The Relevant Service Transfer Date in respect of each of the Partnering Services is specified in Section 2 (Relevant Service Transfer Dates) of this Schedule Part 16 (Transfer of Employment and Pensions).

  - In accordance with the Transfer Regulations, the contracts of employment of each Transferring Employee shall (subject to Regulation 4(7) of the Transfer Regulations) have effect after the relevant Transfer Date as if originally made between those employees and hubco or the relevant Partnering Subcontractor except insofar as such contracts relate to old age, invalidity or survivors benefit.

  - The Participants and hubco agree and intend and shall take all reasonable steps to procure that there shall be a Relevant Transfer on each occasion on which the identity of a service provider changes pursuant to this Agreement and that the contracts of employment of all those employees of the relevant service provider wholly or mainly engaged in the provision of the Partnering Services immediately before the change of identity of the service provider shall have effect (subject to Regulation 4(7) of the Transfer Regulations) thereafter as if originally made between those employees and the new service provider except insofar as such contracts relate to an occupational pension scheme and hubco shall and shall procure that both the former and the new service providers shall comply with their obligations under the Transfer Regulations.

  - If hubco or the relevant Partnering Subcontractor dismisses by reason of redundancy a Transferring Employee who had he or she been so dismissed before the relevant Transfer Date would have been entitled to a payment pursuant to section 45 or 46 of the general Whitley Agreement (or section 16 of Agenda for Change where the employee in question has been assimilated on to Agenda for Change) then hubco shall provide, or shall procure that the relevant Partnering Subcontractor shall provide, such employee with a payment or other benefit calculated in the same manner as would have been applied on dismissal by reason of redundancy immediately before the relevant Transfer Date. For these purposes a dismissal by reason of redundancy is one so defined in section 139 of the Employment Rights Act 1996.  If the provisions of this paragraph 1.4 and the provisions of paragraph 2.10 apply (or would apply but for this provision) to the same circumstances then the provisions of paragraph 2.10 shall apply instead of this paragraph 1.4.

  - Each of the Participants shall comply with their obligations under the Transfer Regulations in respect of each Relevant Transfer pursuant to this Agreement and hubco shall comply and shall procure that each Partnering Subcontractor shall comply with their obligations (including without limitation the obligation under Regulation 13(4) of the Transfer Regulations) in respect of each Relevant Transfer pursuant to this Agreement and each of the Participants shall indemnify hubco and hubco shall indemnify each Participant against any Direct Losses sustained as a result of any breach of this paragraph 1.5 by the party in default.

Offer of Employment

  - If the Transfer Regulations do not apply to any person who is a Transferring Participant Employee, hubco shall offer to or shall procure the offer by the relevant Partnering Subcontractor to each and every such employee of a new contract of employment commencing on the relevant Transfer Date under which the terms and conditions including full continuity of employment shall not differ from those enjoyed immediately prior to the relevant Transfer Date (except insofar as such terms and conditions relate to an occupational pension scheme) and the offer shall be in writing, shall be open to acceptance for a period of not less than ten (10) Business Days and shall be made:

    - if it is believed that the Transfer Regulations will not apply to a Transferring Participant Employee, not less than ten (10) Business Days before the relevant Transfer Date; or

    - if it is believed that the Transfer Regulations apply to a Transferring Participant Employee but it is subsequently decided that the Transfer Regulations do not so apply, as soon as is practicable and in any event no later than ten (10) Business Days after that decision is known to hubco.

  - Where any such offer as referred to in paragraph 1.6 is accepted, each Participant shall indemnify and keep indemnified in full hubco on the same terms and conditions as those set out in paragraphs 1.14 to 1.17 inclusive as if there had been a Relevant Transfer in respect of each and every Transferring Participant Employee relative to that Participant who has accepted any such offer.

  - Where any such offer as referred to in paragraph 1.6 is accepted, hubco shall act and shall procure that each relevant Partnering Subcontractor shall act in all respects as if the Transfer Regulations had applied to each and every Transferring Participant Employee who has accepted any such offer and shall comply with paragraph 2 in respect of each and every such employee who was immediately before the relevant Transfer Date, a NHS Participant Employee or a LGPS Participant Employee, as the case may be.

Provision of Information

  - Not used.

  - Not used.

  - Each Participant shall and hubco shall and shall procure that each and every Partnering Subcontractor shall take all reasonable steps, including co-operation with reasonable requests for information, to ensure that each and every Relevant Transfer pursuant to this Agreement takes place smoothly with the least possible disruption to the services to the Participants including the Partnering Services and to the employees who transfer from or who are retained by any Participant.

Union Recognition

  - Each Participant shall and shall procure if they have the contractual or legal powers to do so and shall otherwise use all reasonable endeavours to procure that every relevant sub-contractor of that Participant shall supply to hubco no later than five (5) Business Days prior to the relevant Transfer Date true copies of its Recognition Agreement(s) and hubco shall and shall procure that each and every Partnering Subcontractor shall in accordance with the Transfer Regulations recognise the trade unions representing Transferring Employees (as relevant to hubco or its Partnering Subcontractors) after the transfer to the same extent as they were recognised by the relevant  Participant or the relevant sub-contractor before the relevant Transfer Date.

  - hubco shall procure that, on each occasion on which the identity of a Partnering Subcontractor changes pursuant to this Agreement, in the event that there is a Relevant Transfer, the new Partnering Subcontractor shall in accordance with the Transfer Regulations recognise the trade unions representing the employees whose contracts of employment transfer to the new Partnering Subcontractor to the same extent as they were recognised before the change of identity of the Partnering Subcontractor in respect of the provision of the Partnering Services at any of the Participants' premises.

Participant Indemnities

  - Each Participant shall indemnify and keep indemnified in full hubco (for itself and for the benefit of each relevant Partnering Subcontractor) against all emoluments and all other contractual or statutory payments due to any relevant Transferring Participant Employee or former employee of that Participant in respect of his or her employment by that Participant or its termination by that Participant which relate to any period of employment prior to or on the relevant Transfer Date even if the liability to make any such payment does not arise until on or after the relevant Transfer Date (which shall include any backdated pay award by that Participant), and against all income tax and pension and national insurance contributions payable thereon.

  - Insofar as paragraph 1.14 does not apply, each Participant shall indemnify and keep indemnified in full hubco against all Direct Losses sustained by hubco in consequence of any liability which transfers to hubco or the Partnering Subcontractors in accordance with the Transfer Regulations and/or the Directive in relation to any relevant Transferring Participant Employee or former employee of that Participant in respect of his or her employment by that Participant or its termination by that Participant which arises as a result of any act or omission by the Participant occurring before or on the relevant Transfer Date. The provisions of this paragraph 1.15 and of paragraph 1.14 shall not apply in respect of any claim that the terms and conditions of employment relating to Pay (as defined in paragraph 1.19) of Transferring Employees contravene the Legislation (as defined in paragraph 1.19) including but not limited to any claim in respect of an Equal Pay Ruling (as defined in paragraph 1.18).

  - Where any liability in relation to any Transferring Participant Employee, or former employee of a Participant in respect of his or her employment by a Participant or its termination which transfers in whole or part in accordance with the Transfer Regulations and/or the Directive arises partly as a result of any act or omission occurring on or before the relevant Transfer Date and partly as a result of any act or omission occurring after the relevant Transfer Date, the relevant Participant shall indemnify and keep indemnified in full hubco against only such part of the Direct Losses sustained by hubco or any Partnering Subcontractor in consequence of the liability as is reasonably attributable to the act or omission occurring before the relevant Transfer Date.

  - The indemnities contained in paragraph 1.14 and paragraph 1.15 shall apply as if references in those paragraphs to any Transferring Participant Employee also included a reference to any Transferring Non-Participant Employee to the extent that the relevant Participant recovers any sum in respect of the subject matter of those indemnities from any sub-contractor of the Participant under any indemnity or other legal entitlement it has against such sub-contractor.  Each Participant undertakes that it will use all reasonable endeavours to recover any sums under any such entitlement as is mentioned in this paragraph 1.17.

  - For the purposes of this paragraph 1:

| "Equal Pay Ruling" | means: - a determination by an employment tribunal or court of competent jurisdiction or the settlement or compromise to which the relevant Participant shall have consented in either case relating to any claim brought by any Transferring Participant Employee before the 1st anniversary of the Commencement Date against the Participant or hubco or the Partnering Subcontractor under the Legislation (as defined below) that the terms and conditions of employment relating to Pay (as defined below) of Transferring Participant Employees, contravene the Legislation; and/or - in relation to any NHS Participant Employee (in relation to their period of employment until the relevant Transfer Date) any alteration to salaries and pay scales prescribed by the Whitley Agreements in order to settle, address or compromise threatened or extant claims under the Legislation against National Health Service employers (to include without limitation NHS Foundation Trust, NHS Trusts, Strategic Health Authorities, Special Health Authorities and Primary Care Trusts) and/or employers engaged as at the Commencement Date or subsequently in the provision of services to National Health Service employers[; and/or][.] - in relation to any LGPS Participant Employee any alteration to salaries and pay scales prescribed by the Single Status Agreement in order to settle, address or compromise threatened or extant claims under the Legislation against the Local Authority Participant) and/or employers engaged as at the Commencement Date or subsequently in the provision of services to the Local Authority Participant. |
| --- | --- |

  - For the purposes of this paragraph 1:

| "Legislation" | means all and any anti-discrimination and equal pay opportunities laws, including but not limited to the Equal Pay Act 1970, the Sex Discrimination Act 1975, the Equal Pay Directive (Council Directive 75/117/EEC), the Equal Treatment Directive (Council Directive 76/207/EEC), Article 141 of the Treaty of Rome, the Part-Time Workers (Prevention of Less Favourable Treatment) Regulations 2000, the Fixed Term Employees (Prevention of Less Favourable Treatment) Regulations 2002, the Employment Equality (Sexual Orientation) Regulations 2003 and the Employment Equality (Religion or Belief) Regulations 2003 |
| --- | --- |
| "Pay" | means the ordinary basic or minimum wage or salary and any other consideration, whether in cash or in kind, which a Transferring Participant Employee receives either directly or indirectly in respect of his or her employment, from his/her employer |

  - If there is an Equal Pay Ruling relating to Transferring Participant Employees then in respect of the period up to and including the relevant Transfer Date relating to such employees, the cost of such Equal Pay Ruling shall be borne by the relevant Participant in the manner set out in paragraph 1.22 and in respect of any subsequent period the cost shall be borne by hubco and the relevant Partnering Subcontractor.

  - If there is an Equal Pay Ruling relating to any employee of a Participant other than one described in paragraph 1.20 then the cost of such Equal Pay Ruling shall be borne by the relevant Participant even if such Equal Pay Ruling arises from a change to the terms and conditions of an employee of hubco or a Partnering Subcontractor.

  - Where the costs of an Equal Pay Ruling are to be borne by a Participant pursuant to the provisions of paragraphs 1.20 or 1.21 the Participant shall indemnify hubco and keep it indemnified against Direct Losses arising out of or in connection with the Equal Pay Ruling.

  - To avoid doubt Clause 16.3 (Conduct of Claims) applies to the indemnities under paragraphs 1.5, 1.14, 1.15, 1.16 and 1.22.

  - To avoid doubt, nothing in paragraphs 1.5, 1.14, 1.15, 1.16 and 1.22 shall impose any liability upon any Participant for any part of any statutory or contractual redundancy payment to any Transferring Employee which is payable as a result of any termination of employment of a Transferring Employee occurring after the relevant Transfer Date.

Compliance with Legislation and Participant Policies

  - hubco shall comply and shall procure that each Partnering Subcontractor and all persons employed or engaged by a Partnering Subcontractor in connection with the provision of any Partnering Services shall comply at all times with the Law on health and safety at work and on anti-discrimination and equal opportunities.

  - hubco shall and shall procure that each Partnering Subcontractor takes all reasonable steps to procure that all persons including any employed or engaged by a Partnering Subcontractor in connection with the provision of any Partnering Services shall, so far as applicable, comply with the Participants' Policies as regards health and safety at work (including the Participants' Policies regarding smoking) and with those relating to anti-discrimination and equal opportunities (including those relating to harassment) and hubco shall take and shall procure that every Partnering Subcontractor shall take all such steps as each of the Participants may reasonably require, which shall include co-operation with action proposed or taken by any of the Participants, to ensure that each of the Participants comply with their duties under section 3(1) of the Health and Safety at Work etc Act 1974 regarding the conduct of the undertaking of that Participant.

hubco Indemnities

  - hubco shall indemnify and keep indemnified in full each of the Participants and, at any Participant's request, each and every Future Service Provider against:

    - claims in respect of all emoluments and all other contractual or statutory payments unpaid by hubco or a Partnering Subcontractor to any person entitled to such payments from hubco or a Partnering Subcontractor who is or has been employed or engaged by hubco or any Partnering Subcontractor in connection with the provision of any of the Partnering Services which relate to any period of employment or engagement with hubco or any Partnering Subcontractor on or after the relevant Transfer Date but prior to the date of expiry or termination of this Agreement (or suspension of exclusivity, as the case may be) and all income tax and pension and national insurance contributions payable thereon; and

    - insofar as paragraph 1.27.1 above does not apply, all Direct Losses sustained by that Participant in respect of any claim against the Participant incurred as a consequence of the Transfer Regulations or the provision of this paragraph 1, who is or has been employed or engaged by hubco or any Partnering Subcontractor in connection with the provision of any of the Partnering Services which arises as a result of any act or omission of hubco or the Partnering Subcontractor occurring before the expiry or termination of this Agreement but after the relevant Transfer Date,

but the indemnities in paragraphs 1.27.1 and 1.27.2 shall not apply:

      - in respect of any sum for which the Participant is obliged to indemnify hubco or a relevant Partnering Subcontractor pursuant to paragraphs 1.14, 1.15 or 1.16; or

      - to the extent that the claim arises from a wrongful act or omission of that Participant.

  - Clause 16.3 (Conduct of Claims) shall apply where any claim is made in respect of the indemnities given by hubco under paragraph 1.27.

Staff Records

  - Each Participant shall deliver, subject to the requirements of the Law, to hubco as soon as reasonably practicable after the relevant Transfer Date all those records relating to the relevant Transferring Employees which were in its possession or under its control at the relevant Transfer Date, which shall include all such records relating to competence, qualifications and training.

  - No Participant gives any warranty as to the accuracy or completeness of any records referred to in paragraph 1.29 except that each of the Participants warrants that they have maintained all those records relating to their respective Transferring Employees who were employees of that Participant which the Participant themselves (but not any sub-contractor, predecessor body or previous employer) is required by Law to maintain to the extent which the Law requires.

  - hubco shall procure that there shall be provided to each Transferring Employee who was employed by an NHS Participant immediately before the relevant Transfer Date rights in respect of employment on or after the relevant Transfer Date equivalent to those to which the employee would have been entitled under the NHS (Injury Benefit) Regulations 1995 as amended from time to time had he remained in the Participant’s employment.

Compliance with Code Obligations

  - Each of the Participants and hubco shall and hubco shall procure that any relevant Partnering Subcontractor shall have regard to the Code in interpreting and applying the Code Obligations.

  - Subject to paragraph 1.35, hubco shall procure that any New Employees shall be employed on terms and conditions of employment which are overall fair and reasonable and no less favourable than those of the Transferring Employees engaged in the provision of the Partnering Services who are working alongside and holding the same or a similar position to the New Employees.

  - hubco shall and shall procure that any relevant Partnering Subcontractor shall consult with the recognised trade unions and where there is no recognised trade union any other employee representatives on the terms to be offered to the New Employees pursuant to paragraph 1.33.

  - In addition to its obligations under paragraph 1.33 above, hubco shall and shall procure that any Partnering Subcontractor shall offer to the New Employees either:

    - membership of the LGPS where the employer has Admission Body status within the LGPS and makes the requisite contributions; or

    - membership of a good quality employer pension scheme, being either:

      - a contracted out final salary based defined benefit scheme; or

      - a defined contribution scheme under which the employer must match employee contributions up to six percent (6%); or

    - a stakeholder pension scheme, under which the employer matches employee contributions up to six percent (6%).

  - During the term of this Agreement, hubco shall on request by any of the Participants provide or procure that the Participants are provided with such accurate and complete information as reasonably requested by the Participant as soon as reasonably practicable, including the terms and conditions of employment of Transferring Employees and the New Employees, where this is required to monitor hubco’s compliance with its Code Obligations.

  - hubco shall and shall procure that any relevant Partnering Subcontractor shall support any central Government sponsored review and monitoring obligation programme on the impact of the Code and on request by any of the Participants provide the Participants with such accurate and complete information as reasonably requested by the Participant as soon as reasonably practicable in order to assist the Participants in doing this.

Disputes Relating to the Code

  - Each of the Participants and hubco shall in the first instance seek to resolve by discussions between them any complaints from any employee or any recognised trade union in relation to compliance by hubco or any Partnering Subcontractor with its Code Obligations.

  - Where it appears to a Participant or hubco that it is not possible to resolve the matter by continuing discussions between them pursuant to paragraph 1.38 or where an employee of hubco or any Partnering Subcontractor or any recognised trade union writes to the relevant Participant to confirm that it has been unable to resolve its compliance directly with hubco or any Partnering Subcontractor in relation to hubco’s or the Partnering Subcontractor's Code Obligations:

    - the Participant shall first write to hubco to seek an explanation for the alleged failure by hubco or any Partnering Subcontractor to comply with its Code Obligations.  hubco shall or shall procure that the relevant Partnering Subcontractor shall provide such an explanation within five (5) Business Days of receipt of the request from the Participant;

    - if the response provided by hubco or Partnering Subcontractor satisfies the Participant that the Code Obligations have been met, then the Participant will inform the complainant of this and the matter will be deemed to have been concluded;

    - in the event that the Participant is not satisfied with the response provided by hubco or any Partnering Subcontractor, the Participant shall write to hubco within five (5) Business Days to require hubco to take immediate action to resolve dispute; and

    - if, following such a request by a Participant, hubco or any Partnering Subcontractor still appears to the Participant not to be complying with its Code Obligations, the matter shall be dealt with in accordance with the New Employee Dispute Resolution Procedure.

Provision of Details and Indemnity

  - hubco shall as soon as reasonably practicable and in any event within five (5) Business Days following a written request by any Participant to the Participant details of any measures which hubco or any Partnering Subcontractor envisages it or they will take in relation to any employees who are or who will be the subject of a Relevant Transfer, and if there are no measures, confirmation of that fact, and shall indemnify each of the Participants against all Direct Losses resulting from any failure by hubco to comply with this obligation.

- PENSION MATTERS

LGPS PARTICIPANT EMPLOYEES

hubco to become an Admission Body

  - Where hubco (or any relevant Partnering Subcontractor) employs any LGPS Participant Employees from a Transfer Date and wishes to offer those LGPS Participant Employees membership of the LGPS, hubco shall procure that it (and/or any relevant Partnering Subcontractor) shall become an Admission Body. hubco shall before the Transfer Date execute (and procure that any relevant Partnering Subcontractor executes) a Partner Admission Agreement which will have effect from and including the Transfer Date.

Partner Admission Agreement

  - Each relevant Local Authority Participant shall before the Transfer Date execute each of the Partner Admission Agreements referred to in paragraph 2.1 [and shall use reasonable endeavours to ensure that the Administering Authority executes each such Partner Admission Agreement before the Transfer Date.]

Indemnity for a breach of the Partner Admission Agreement

  - hubco hereby indemnifies the relevant Local Authority Participants and/or any Future Service Provider and, in each case, their sub-contractors on demand from and against all Direct Losses suffered or incurred by it or them which arise from any breach by hubco (or any relevant Partnering Subcontractor) of the terms of the Partner Admission Agreement to the extent that such liability arises before or as a result of the termination (howsoever caused), suspension or expiry of this Agreement.

Indemnity or bond

  - hubco shall procure that it (and any relevant Partnering Subcontractor) shall as soon as reasonably practicable obtain the indemnity or bond required in accordance with the Partner Admission Agreements.

Right of Set Off

  - The relevant Local Authority Participant shall have a right to set off against any payments due to hubco under this Agreement an amount equal to any overdue employer and employee contributions and other payments (and interest payable under the LGPS (Administration) Regulations) due from hubco (or from any relevant Partnering Subcontractor (as applicable)) under the Partner Admission Agreement.

hubco ceases to be an Admission Body

  - If hubco or any relevant Partnering Subcontractor employs any LGPS Participant Employees from a Transfer Date and:

    - hubco (or any relevant Partnering Subcontractor) does not wish to offer those LGPS Participant Employees membership of the LGPS;

    - the relevant Local Authority Participant, hubco and/or any relevant Partnering Subcontractor are all of the opinion that it is not possible to operate the provisions of paragraph 2.1 to paragraph 2.5 inclusive; or

    - for any reason after the Transfer Date hubco or any relevant Partnering Subcontractor ceases to be an Admission Body other than on the date of termination or expiry of this Agreement or because it ceases to employ any LGPS Participant Employees (or any New Employees who join the LGPS pursuant to paragraph 1.35),

then the provisions of paragraph 2.1 to paragraph 2.5 shall not apply (without prejudice to any rights of the relevant Local Authority Participant under those clauses) and the relevant provisions of paragraph 2.7 shall apply in respect of the LGPS Participant Employees.

Membership of a Broadly Comparable Scheme for NHS Participant Employees and LGPS Participant Employees

  - The provisions of paragraphs 2.7.1 and 2.7.3 shall apply in respect of NHS Participant Employees and the provisions of paragraphs 2.7.2and 2.7.3 shall apply in relation to LGPS Participant Employees.

    - hubco shall procure that each NHS Participant Employee shall on the Transfer Date be offered membership of a pension scheme for future service operated by hubco (or the relevant Partnering Subcontractor) which must be:

      - established within three (3) months of the Transfer Date and maintained until any payment to be made under Schedule Part 17 (NHS Bulk Transfer Terms) is made;

      - reasonably acceptable to the NHS Participant (such acceptance not to be unreasonably withheld or delayed);

      - a registered pension scheme for the purposes of Part 4 of the Finance Act 2004; and

      - certified by the Government Actuary’s Department as broadly comparable to the NHS Pension Scheme, assessed following the principles set out in the Statement of Practice issued by the Government Actuary’s Department as current at the time.

    - hubco shall procure that each LGPS Participant Employee shall on the Transfer Date or the Cessation Date (as applicable) be offered membership of a pension scheme for future service operated by hubco (or the relevant Partnering Subcontractor) which must be:

      - established within three (3) months of the Transfer Date or the Cessation Date (as the case may be) and maintained until any payment to be made under Schedule Part 18 (LGPS Bulk Transfer Terms) is made;

      - reasonably acceptable to the relevant Local Authority Participant (such acceptance not to be unreasonably withheld or delayed);

      - a registered pension scheme for the purposes of Part 4 of the Finance Act 2004; and

      - certified by the Government Actuary’s Department as broadly comparable to the LGPS, assessed following the principles set out in the Statement of Practice issued by the Government Actuary’s Department as current at the time.

    - hubco shall ensure that a certificate from the Government Actuary’s Department referred to in paragraph 2.7.1(d) and 2.7.2(d) for the Broadly Comparable Scheme shall be delivered to the Participants on or before signature of this Agreement (or on or before the Cessation Date as applicable) and shall provide confirmation that the certificate(s) remain in force [three (3)] months before each Transfer Date or Cessation Date (as the case may be) in respect of each NHS Participant Employee and each LGPS Participant Employee who is to be offered membership of the pension scheme to which the certificate relates.

GAD Certificate

  - each of the Participants shall provide hubco with such information as it (or any Partnering Subcontractor) may reasonably require in relation to the NHS Pension Scheme or the LGPS (as appropriate) to enable hubco (or any relevant Supply Chain Members providing any of the Partnering Services) to submit a proposal to the Government Actuary’s Department to assess the comparability of the Broadly Comparable Scheme. The Participants may (at their option) provide such information directly to the Government Actuary’s Department. hubco shall (and it shall procure that any Supply Chain Members providing any of the Partnering Services shall) provide such documentation as is required to enable the Government Actuary’s Department to consider the question of comparability including, but not necessarily limited to, the Trust Deed and Rules of the Broadly Comparable Scheme, the latest actuarial valuation report, the latest trustees’ report and accounts together with a statement giving details of the increases in pensions in payment and deferred pensions in each of the last ten years and details of any area where the trustees will operate discretion to improve benefits.

Liability for Costs

  - All costs incurred in connection with the Partner Admission Agreement and/or obtaining a certificate of broad comparability from the Government Actuary’s Department shall be borne by hubco.

Bulk Transfers

  - hubco shall procure that each Broadly Comparable Scheme shall be able to accept bulk transfers from the NHS Pension Scheme and the LGPS (as appropriate). hubco shall comply with (and shall procure that each relevant Partnering Subcontractor shall comply with) the provisions of Schedule Part 17 (NHS Bulk Transfer Terms) in respect of transfers from the NHS Pension Scheme and Schedule Part 18 (LGPS Bulk Transfer Terms) in respect of transfers from the LGPS following the Transfer Date and any subsequent bulk transfers on termination or expiry of this Agreement.

hubco Undertaking

  - hubco undertakes to each of the Participants (for the benefit of the Participants themselves and for the Participants as agent and trustee for the benefit of the NHS Participant Employees and the LGPS Participant Employees) that it shall (and shall procure that any relevant Partnering Subcontractor shall) procure that:

    - the NHS Participant Employees and the LGPS Participant Employees shall by three (3) months before the Transfer Date or the Cessation Date (as the case may be) be offered membership of the Broadly Comparable Scheme with effect from and including the Transfer Date (or Cessation Date (as the case may be)).

    - the Broadly Comparable Scheme shall provide benefits in respect of the NHS Participant Employees' and the LGPS Participant Employees' periods of service on and after the Transfer Date (or Cessation Date (as the case may be)) which the Government Actuary's Department shall certify to be the same as, broadly comparable to, or better than the benefits which the NHS Participant Employees and the LGPS Participant Employees were entitled to under the NHS Pension Scheme and the LGPS (as applicable) at the Transfer Date (or the Cessation Date (as the case may be)).

    - if the Broadly Comparable Scheme is terminated, a replacement pension scheme shall be provided with immediate effect for those NHS Participant Employees and LGPS Participant Employees who are still employed by hubco or a relevant Partnering Subcontractor. The replacement scheme must comply with this paragraph 2.11 as if it were the Broadly Comparably Scheme.

    - Where the Broadly Comparable Scheme has not been established by the Transfer Date (or Cessation Date (as the case may be)) the NHS Participant Employees and the LGPS Participant Employees shall be provided with benefits in respect of death-in-service which are no less favourable than the death-in-service benefits provided by the NHS Pension Scheme or the LGPS (as applicable) before the Transfer Date (or Cessation Date (as the case may be)). Such benefits shall continue to be provided until death-in-service benefits are provided by the Broadly Comparable Scheme.

Subsequent Transfers

  - Where during the term of this Agreement the employment of any NHS Participant Employee or LGPS Participant Employee is transferred on a second and/or subsequent occasion as a result of a change of service provider, hubco shall procure that each NHS Participant Employee or LGPS Participant Employee who is a member of, or eligible for membership of, the outgoing employer's pension scheme shall be offered membership of a pension scheme operated by the new employer which, as a minimum:

    - for future service offers the benefits which enabled the outgoing employer's pension scheme to be certified as being broadly comparable in accordance with the provisions of paragraphs 2.7; and

    - must be able to accept bulk transfers from the outgoing employer's pension scheme (where the pension schemes are different) in respect of benefits which the NHS Participant Employee or the LGPS Participant Employee had accrued or been credited in the outgoing employer's pension scheme,

and hubco shall (and shall procure that any relevant Partnering Subcontractor) shall consult with and inform those employees of the pension provisions relating to the transfer.

Each of the Participants shall have the right, but not the obligation, on any second or subsequent transfer, to request the Government Actuary’s Department to certify, in respect of any new employer's pension scheme, that the requirements of paragraph 2.7.1 or paragraph 2.7.2 as the case may be have been met.  hubco shall procure that any new employer shall provide all such documentation as is required to enable the Government Actuary’s Department to make the necessary assessment.

hubco shall further procure that where during the term of this Agreement the employment of any New Employee is transferred on a second and/or subsequent occasion as a result of a change of Partnering Subcontractor or any sub-contracting of the Partnering Services, the New Employee is offered membership of a pension scheme operated by the new employer which, as a minimum, complies with the requirements of paragraph 1.35.

Pension issues on Expiry or Termination

  - hubco shall (and shall procure than any relevant Partnering Subcontractor) shall:

    - maintain such documents and information as will be reasonably required to manage the pension aspects of any onward transfer of any person engaged or employed by hubco (or any relevant Partnering Subcontractor) in the provision of the Partnering Services on the expiry or termination of this Agreement (including without limitation identification of the NHS Participant Employees, LGPS Participant Employees and New Employees who have accepted the offer of pension provision pursuant to paragraph 1.35;

    - provide to Participants such documents and information mentioned in sub-paragraph 2.13.1 which any of the Participants may reasonably request in advance of the expiry or termination of this Agreement; and

    - fully co-operate (and procure that the trustees of the Broadly Comparably Scheme shall fully co-operate) with the reasonable requests of any of the Participants relating to any administrative tasks necessary to deal with the pension aspects of any onward transfer of any person engaged or employed by hubco (or any relevant Partnering Subcontractor) in the provision of the Partnering Services on the expiry or termination of this Agreement.

Discretionary Benefits

  - hubco shall procure that there shall be provided for each NHS Participant Employee, as far as practicable on termination of employment on or after the Transfer Date, rights which replicate those to which the NHS Participant Employee would have been entitled under the NHS Pension Scheme Regulations and the NHS Compensation Regulations had he remained in NHS employment. If any such employee is not provided such rights under the Broadly Comparable Scheme then he shall be provided with compensation which is of equivalent value to such rights.

  - Where hubco (or a relevant Partnering Subcontractor) is an Admission Body, hubco shall (and/or shall procure that any relevant Partnering Subcontractor shall) award benefits (where permitted) to the LGPS Participant Employees under the LGPS (Compensation) Regulations and/ or the LGPS in circumstances where the LGPS Participant Employees would have received such benefits had they still been employed by the relevant Local Authority Participant.

  - Where the award of benefits in paragraph 2.15 is not permitted under the LGPS (Compensation) Regulations and/or the LGPS or where hubco (and/or a relevant Partnering Subcontractor) is not an Admission Body, hubco shall (and/or shall procure that any relevant Partnering Subcontractor shall) award benefits to the LGPS Participant Employees which are identical to the benefits the LGPS Participant Employees would have received under the LGPS (Compensation) Regulations and/or the LGPS in circumstances where the LGPS Participant Employees would have received such benefits had they still been employed by the relevant Local Authority Participant.

  - Where under paragraphs 2.14 and 2.15 such benefits are of a discretionary nature, they shall be awarded on the basis of the relevant Local Authority Participant's written policy in relation to such benefits at the time of the Transfer Date (which the relevant Local Authority Participant shall provide upon request). Where the payment of such benefits is not, for whatever reason, possible, hubco shall (and/or shall procure that any relevant Supply Chain Member  providing any of the Partnering Services shall) compensate the LGPS Participant Employees in a manner which is broadly comparable or equivalent in cash terms.

- Section 2 – Not Used

- Section 3 – Not Used

- APPENDIX 1 - NEW EMPLOYEE DISPUTE RESOLUTION PROCEDURE

- INTRODUCTION

This Appendix 1 to Schedule Part 16 (Transfer of Employment and Pensions) sets out the procedure to be followed in resolving any disputes arising in respect of the compliance or otherwise by hubco or any Partnering Subcontractor and/or their subcontractors with the provisions of paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions).  The parties agree that the procedure should be the last resort and will make their best efforts to resolve any dispute by agreement.  The parties support the Government criteria that the Alternative Dispute Resolution procedure (ADR) should be fast, efficient and cost-effective.

- THE NEED TO EXHAUST LOCAL PROCEDURES

  - The parties shall exhaust all normal local procedures before invoking the ADR contained in this Schedule Part 16 (Transfer of Employment and Pensions). For the avoidance of doubt, this shall mean that:

    - where any complaints arise from employees and/or recognised trade unions those organisations should, in the first instance, seek to resolve any such complaints directly with hubco or any Partnering Subcontractor and hubco or any Partnering Subcontractor and/or their subcontractors shall enter into discussions with such employees and/or recognised trade unions and shall use their best endeavours to resolve any such dispute;

    - where it appears to any of the Participants that hubco or any Partnering Subcontractor and/or their subcontractors are not meeting its obligations under paragraphs 1.33 to 1.39 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions), or where an employee of hubco or a Partnering Subcontractor and/or their subcontractors or any recognised trade union writes to any of the Participants to confirm that it has been unable to resolve its complaint directly with hubco or any Partnering Subcontractor and/or their subcontractors under paragraph 2.1.1 above, the Participant shall first write to hubco to seek an explanation for alleged failure by hubco or any Partnering Subcontractor and/or their subcontractors to comply with paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions). hubco shall provide such an explanation in writing within three (3) Business Days of receipt of the request from the Participant pursuant to this paragraph 2.1.2.

    - if the response provided by hubco under paragraph 2.1.2 satisfies the Participant that the terms of paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) have been followed, then the Participant will inform the complainant of this and the matter will be deemed to have been concluded;

    - in the event that the Participant is not satisfied with hubco’s response provided pursuant to paragraph 2.1.2, the Participant shall write to hubco within five (5) Business Days to require hubco to take immediate action to resolve this dispute; and

    - if, following such a request by the Participant pursuant to paragraph 2.1.4, hubco or any Partnering Subcontractor and/or their subcontractors still appears to the Participant not to be complying with the requirements of paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions), the matter shall be dealt with in accordance with the procedure set out in paragraphs 3 and 4 below.

- RESPONSIBILITY FOR RESOLVING DISPUTES

The ADR procedure set out in this Appendix 1 shall be under the supervision of an independent person (the “Independent Person”) appointed by the parties from an approved list supplied by ACAS.  If the parties so agree, they may appoint two “wing members”, with one being from an employer background and one being from trade union background, to assist the Independent Person.

- THE DISPUTE RESOLUTION PROCESS

Disputes will be resolved using the following three-stage procedure:

Stage 1: Initial reference to the Independent Person

  - The parties shall invite the Independent Person to answer three questions:

        - Is this a dispute about compliance with paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions)?

If the answer to question (i) is no, the matter can proceed no further.  If the answer to question (i) is yes, then the Independent Person will move to question (ii).

        - Have the parties exhausted local procedures?

If the answer to question (ii) is no, then the Independent Person shall invite the parties to make further local efforts to resolve the dispute.  If the answer to question (ii) is yes, then the Independent Person will conduct an independent assessment, by answering question (iii) and giving reasons for their answer.

        - Do the terms and conditions of employment on offer to new employees comply with the requirements of paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions)?

If the answer to question (iii) is yes following the assessment by the Independent Person, then the matter is deemed to be concluded and hubco and any Partnering Subcontractor can continue to offer the same package of conditions to new employees.  If the answer to question (iii)  is no, then the dispute will proceed to Stage 2.

The Time limit for Stage One of the procedure is twenty (20) Business Days.

Stage 2: Discussions with a view to reaching an agreement on compliant terms and conditions

  - At the commencement of Stage 2 of the ADR process, the parties will be invited by the Independent Person to seek to resolve the matter through further discussions.

    - The Independent Person will make themselves available to the parties to facilitate the process or to facilitate a mediation by the parties of the issues in dispute.  The parties shall also have the option of establishing other arrangements for mediation as they shall deem appropriate.

    - If the parties can reach an agreement consistent with the terms of paragraphs 1.33 to 1.39 inclusive of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) following such further discussions or mediation under paragraph 4.2.1, then the matter is closed and the new package of conditions of employment will be applied both to new starters and to those employed during the dispute.

    - If no agreement can be reached within the allotted time then the dispute will proceed to Stage 3.

The time limit for Stage Two of the procedure is ten (10) Business Days.  The parties may, by the agreement of all the parties to the dispute and with the consent of the Independent Person extend the time limit for this stage of the procedure by up to a maximum of a further fifteen (15) Business Days.

Stage 3: Final Reference to the Independent Person

  - In the event that the matter cannot be resolved within the periods specified at Stage Two of the procedure, the Independent Person shall invite the parties to make final written submissions concerning the points of dispute.

    - If the Independent Person then believes it would be worthwhile, the parties may be given a short period of further discussion of up to five (5) Business Days although the Independent Person may increase this period at their discretion.

    - If the Independent Person does not believe that the matter will not be resolved by allowing a further period of discussion or if during any additional period allowed for discussion the parties are unable to agree on how to bring the matter to a successful conclusion, then the Independent Person will proceed to a final binding arbitration.

    - The Independent Person shall hear such further evidence as the parties may choose to advance (either in writing or by oral submission) and having heard such evidence and reached a conclusion the Independent Person will impose a revised package of terms and conditions applicable to each of the affected employees.  The parties agree to be bound by the decision of the Independent Person and shall adhere to the requirements of their decision.

The time limit for this final stage of the procedure is ten (10) Business Days.  This period may be extended at the discretion of the Independent Person.

  - For the avoidance of doubt, following the resolution of any dispute at any stage of the procedure set out above, then the new package of conditions of employment will be applied both to new starters and to those employed by hubco or any Partnering Subcontractor and/or their subcontractors engaged during the period during which the dispute was being resolved.

Stage 1: Referral to Independent Person and Execution of Independent Assessment (twenty (20) Business Days in total from the point when ADR is invoked)

Yes

Yes

Yes

Yes

No

No

No

No

Dispute referred to Independent Person

Dispute Resolved?

Local procedures exhausted?

Independent Assessment:

Are conditions of new joiners compliant with paragraphs 1.33 to 1.39?

Case closed

Return to local procedures under Paragraph 2 of this Appendix

Independent person will consider the case

Stage 2

Case closed

Is this a dispute about paragraphs 1.33 to 1.39?

Stage 2: Parties given time to resolve the dispute, with ongoing joint access to the Independent Person and with the option of mediation (ten (10) Business Days, extendable by agreement)

Yes

No

Parties given 10 days to resolve the dispute (extendable by all party agreement)

Parties have ongoing joint access to Independent Person and the option of facilitated discussions/ mediation

Have hubco and trade union agreed on a revised package of terms that complies with paragraphs 1.33 to 1.39?

Stage 3

Case closed

Stage 3: Final submissions and Arbitration (ten (10) Business Days)

Dispute referred to Independent Person

Parties invited to make final submissions

Does the Independent Person believe that the parties should be given more time to resolve the dispute?

Have hubco and trade union agreed on a revised package of terms that complies with paragraphs 1.33 to 1.39?

Independent Person conducts arbitration, making binding award of employment conditions that comply with paragraphs 1.33 to 1.39

Case closed

hubco implements improved conditions

    - Part 17 - NHS BULK TRANSFER TERMS

- The provisions of this Schedule Part 16 shall apply in relation to each Relevant Transfer during the term of this Agreement which affects NHS Participant Employees. In relation to each such Relevant Transfer the provisions of this Schedule Part 16 shall apply save that hubco and the relevant Participant(s) (all acting reasonably) shall agree such amendments to the provisions of this Schedule Part 16 as are required to reflect the specifics of the transfer in terms of details of the Employer’s Actuary and the Actuary’s Letter and any comments from the GAD.

- DEFINITIONS

  - In this Schedule Part 17 (NHS Bulk Transfer Terms) the following expressions shall, unless the context otherwise requires, have the following meanings:

| "Actuary’s Letter" | means the letter (together with its attachments) dated [ ] from GAD stating the methods and assumptions to be used for the purposes of this Schedule Part 17 (NHS Bulk Transfer Terms), a copy of which is set out as Appendix 1 (Actuary's Letter) to this Schedule Part 17 (NHS Bulk Transfer Terms) |
| --- | --- |
| "AVC Fund" | means the assets and any income derived therefrom held in the NHS Pension Scheme in respect of the Transferring Members which are attributable to (or treated under the NHS Pension Scheme as attributable to) additional voluntary contributions made by the Transferring Members to the NHS Pension Scheme excluding contributions made to purchase added years |
| "Broadly Comparable Scheme" | means the pension scheme or schemes to be provided by the Employer in accordance with paragraph 2.7.1 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) (or, where the context so requires, the trustees for the time being of such scheme) |
| "Employer" | means hubco and/or any Partnering Subcontractor who employs an NHS Participant Employee from the Transfer Date |
| "Employer's Actuary" | means [ ] of [ ] or any other actuary appointed by the Employer for the purpose of this Schedule Part 17 (NHS Bulk Transfer Terms) |
| "GAD" | means the Government Actuary’s Department |
| "Pension Liabilities" | the value of the liabilities at the Transfer Date relating to the Transferring Members as referred to in, and calculated by GAD in accordance with, the Actuary’s Letter |
| "Pension Payment Date" | means the first Business Day after the expiry of twenty-eight (28) days following the verification of the Pension Liabilities and the satisfaction of the Transfer Conditions (or such other date as the relevant Participant(s) and the Employer may agree) |
| "SPPA" | means the Scottish Public Pensions Agency |
| "Transfer Conditions" | means the conditions set out in paragraph 3 |
| "Transferring Members" | means those NHS Participant Employees who become members of the Broadly Comparable Scheme pursuant to paragraph 2.7.1 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) and who elect to a transfer from the NHS Pension Scheme to the Broadly Comparable Scheme pursuant to paragraph 2.1 in respect of their pensionable service accrued in (or credited in) the NHS Pension Scheme before the Transfer Date and do not, prior to the Pension Payment Date, withdraw such election or become entitled to the payment of immediate benefits under the NHS Pension Scheme |
| "Transfer Payment" | means such amount as shall be determined by GAD as being equal to the Pension Liabilities adjusted in accordance with the Actuary’s Letter in respect of the period from the date immediately preceding the Transfer Date to the date immediately preceding the Pension Payment Date (or such other date as the relevant NHS Participant(s) and the Employer may agree). |

  - In this Schedule Part 17 (NHS Bulk Transfer Terms) other capitalised terms shall, unless the context otherwise requires, have the meaning given to them in Schedule Part 1 (Definitions, Interpretation and Construction).

- DETERMINATION OF TRANSFER PAYMENT

  - In respect of its own NHS Participant Employees, each NHS Participant shall request that the SPPA shall invite each NHS Participant Employee who joins the Broadly Comparable Scheme to elect to a transfer from the NHS Pension Scheme to the Broadly Comparable Scheme in respect of their pensionable service accrued in (or credited in) the NHS Pension Scheme before the Transfer Date.

  - It is acknowledged that any NHS Participant Employee wishing to elect to such a transfer of their rights will need to notify the SPPA of their election in writing within such period as the SPPA shall specify in its invitation (usually no later than three (3) months after the date of the invitation).  Once the relevant NHS Participant has been notified that SPPA has supplied the necessary data to GAD, that NHS Participant shall then instruct GAD to calculate the Pension Liabilities in respect of such NHS Participants and to supply the Employer’s Actuary with its calculations of said Pension Liabilities. The Employer’s Actuary shall have twenty-one (21) days to verify those calculations.

  - Each NHS Participant (in relation to itself and the NHS Pension Scheme, in either case, in respect of its own NHS Participant Employees) and the Employer (in relation to itself and the Broadly Comparable Scheme) shall use their respective reasonable endeavours to procure that all such information as the SPPA and/or GAD may reasonably require for the purposes of this Schedule Part 17 (NHS Bulk Transfer Terms) shall be supplied promptly and such information will be fairly presented, accurate and complete in all material respects.

- TRANSFER CONDITIONS

hubco shall procure that the Employer shall procure that, as soon as practicable after the Transfer Date, the conditions set out below are and remain satisfied until the Pension Payment Date:

  - the SPPA has received (in a form and substance satisfactory to it) any undertakings, confirmation and information from the Employer or the Broadly Comparable Scheme required or deemed necessary by the SPPA to comply with the requirements of the NHS Pension Scheme Regulations, HM Revenue & Customs, the National Insurance Contributions Office and any other statutory or regulatory requirements; and

  - the SPPA has received confirmation from the Broadly Comparable Scheme that the Broadly Comparable Scheme will accept the Transfer Payment from the SPPA, will grant benefits for them complying with paragraph 5 and will give a receipt for such payments in such form as the SPPA reasonably requests.

- PAYMENT OF THE TRANSFER PAYMENT

Subject to the Transfer Conditions being and remaining satisfied in all respects and the Employer complying in all material respects with its obligations under this Schedule, the relevant NHS Participant shall request that on the Pension Payment Date, the SPPA shall pay the Transfer Payment to the Broadly Comparable Scheme in full and final satisfaction of all interests (other than in relation to the AVC Fund) of or in respect of the Transferring Members under the NHS Pension Scheme.

- PAST SERVICE BENEFITS

hubco undertakes (on its own behalf and on behalf of each Employer) to each relevant NHS Participant (for the benefit of that NHS Participant itself as well as to that NHS Participant as agent and trustee for the benefit of the relevant Transferring Members) that it shall procure that on receipt of the Transfer Payment, the Broadly Comparable Scheme shall grant to each Transferring Member in respect of his pensionable service in (or credited in) the NHS Pension Scheme before the Transfer Date a service credit in the Broadly Comparable Scheme which has been certified by GAD as being of actuarially equivalent value to the benefits which would have been payable under the NHS Pension Scheme in respect of that service (ignoring any benefits attributable to the AVC Fund) applicable to such Transferring Members as at the Transfer Date.

- AVC FUND

In so far as AVCs have not been applied within the NHS Pension Scheme to purchase added years of service, any benefits attributable to the AVC Fund shall be disregarded for the purpose of calculating the Transfer Payment.  In respect of its own NHS Participant Employees, each NHS Participant shall nevertheless request that (subject to the payment of the Transfer Payment being made, and to the Employer having complied in all material respects with its obligations under this Schedule) on or before the Pension Payment Date, the SPPA pays, transfers or procures the payment or transfer to the Broadly Comparable Scheme of the amount attributable to the AVC Fund. Where that happens, hubco shall procure that the Employer shall procure that the Broadly Comparable Scheme will apply that amount in the provision of additional benefits under the Broadly Comparable Scheme on a money purchase basis for and in respect of the Transferring Members who had so contributed.

- ONWARD BULK TRANSFERS

  - The Employer undertakes to each relevant NHS Participant (for the benefit of that NHS Participant itself and for that NHS Participant as agent and trustee for the benefit of the relevant NHS Participant Employees) that on the employment of any relevant NHS Participant Employee transferring to a new employer in accordance with paragraph 2.7 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) or otherwise on expiry or termination of this Agreement, hubco shall procure that the Employer shall procure that its Broadly Comparable Scheme offers bulk transfer terms in respect of any NHS Participant Employees' pensionable service in (or credited in) the Broadly Comparable Scheme to the pension scheme to be provided by the NHS Participant Employees' new employer which are no less favourable (in the opinion of GAD) than the bulk transfer terms set out in the Actuary's Letter so that the transfer payment payable to the new employer's pension scheme shall not be less than the transfer payment that would have resulted had the transfer payment been calculated in accordance with the actuarial assumptions set out in the Actuary's Letter, subject to a reasonable adjustment in respect of market fluctuations since the date of the Actuary's Letter.

  - Except on expiry or termination of this Agreement, hubco shall procure that the Employer shall procure that onward bulk transfer provisions in terms comparable to paragraph 7.1 are imposed on the new employer.

  - If the transfer payment actually paid by the Broadly Comparable Scheme is less than the bulk transfer payment which would have been paid had Paragraph 7.1 been complied with then hubco shall procure that the Employer shall pay to the new employer the amount of the difference.

APPENDIX 1 - ACTUARY’S LETTER

[To be inserted on a case by case basis for each Relevant Transfer to which this Schedule Part 16 applies]

    - Part 18- LGPS BULK TRANSFER TERMS

- The provisions of this Schedule Part 17 shall apply in relation to each Relevant Transfer during the term of this Agreement which affects LGPS Participant Employees. In relation to each such Relevant Transfer the provisions of this Schedule Part 17 shall apply save that hubco and the relevant Participant(s) (all acting reasonably) shall agree such amendments to the provisions of this Schedule Part 17 as are required to reflect the specifics of the transfer in terms of details of the Administering Authority’s Actuary, the Funds, the Due Date and Actuary’s Letter, the matters identified herein and any comments from the Administering Authority.

- DEFINITIONS

  - In this Schedule Part 18 (LGPS Bulk Transfer Terms) the following expressions shall, unless the context otherwise requires, have the following meanings:

| "Actuary’s Letter" | means, in respect of each Fund, the letter from the Administering Authority’s Actuary, stating the methods and assumptions to be used for the purposes of this Schedule Part 18 (LGPS Bulk Transfer Terms), a copy of which is set out as Appendix 1 (Actuary's Letter) to this Schedule Part 18 (LGPS Bulk Transfer Terms) |
| --- | --- |
| "Administering Authority’s Actuary" | means [name of actuary] of [name of firm], or another actuary appointed by the relevant Administering Authority for the purposes of this Schedule Part 18 (LGPS Bulk Transfer Terms) |
| "AVCs" | means AVCs or SCAVCs as defined in the LGPS (Administration) Regulations |
| "Broadly Comparable Scheme" | means the pension scheme or schemes to be provided by the Employer in accordance with paragraph 2.7.2 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) (or, where the context so requires, the trustees for the time being of such scheme) |
| "Due Date" | means the date [ ] days after the last of the conditions in paragraph 3.6 has been satisfied |
| "Employer" | means hubco and/or any Partnering Subcontractor who employs a LGPS Participant Employee from the Transfer Date |
| "Employer's Actuary" | means [name of actuary] of [name of firm], or another actuary appointed by the Employer for the purposes of this Schedule Part 18 (LGPS Bulk Transfer Terms) |
| "Fund" | means each of the [ ] and [ ]Funds within the LGPS |
| "Transfer Amount" | means the amount or amounts referred to in paragraph 3.1 |
| "Transferring Member" | means an LGPS Participant Employee who agrees to a transfer of benefits being made for him or her from the relevant Fund to the Broadly Comparable Scheme under paragraph 2 |

  - In this Schedule Part 18 (LGPS Bulk Transfer Terms) other defined terms shall, unless the context otherwise requires, have the meanings given to them in Schedule Part 1 (Definitions, Interpretation and Construction).

- THE BROADLY COMPARABLE SCHEME

hubco shall procure that the Employer shall invite each LGPS Participant Employee who joins the Broadly Comparable Scheme in accordance with paragraph 2.7.2 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) to consent to a transfer of benefits being made for him from the relevant Fund to the Broadly Comparable Scheme. The Employer must issue this invitation no later than [one] month after the Transfer Date. The invitation must be in a form that is acceptable to the relevant Local Authority Participant and the relevant Administering Authority (such acceptance not to be unreasonably withheld or delayed by the relevant Local Authority Participant) and that complies with any requirements of the LGPS (Administration) Regulations. Any LGPS Participant Employee wishing to consent to a transfer of benefits must notify the Employer of this consent in writing no later than [three] months after the date of the invitation. The Employer shall provide the relevant Local Authority Participant and the relevant Administering Authority with the names of the Transferring Members no later than [four] months after the Transfer Date.

- TRANSFER PAYMENT FROM THE FUND

  - In respect of its own LGPS Participant Employees, each Local Authority Participant shall use reasonable endeavours to ensure that the relevant Administering Authority transfers from the Fund to the Broadly Comparable Scheme on the Due Date an amount in respect of the relevant Transferring Members' service in the Fund before the Transfer Date calculated in accordance with the Actuary’s Letter and Part 9 of the LGPS (Administration) Regulations.

  - As soon as reasonably practicable following the Transfer Date, hubco shall procure that the Employer shall promptly provide all data within its possession or under its control which the relevant Administering Authority and the Administering Authority’s Actuary may require for the calculation of the Transfer Amount and shall warrant that this data is in all material respects true, complete and accurate.

  - As soon as reasonably practicable following the Transfer Date, the relevant Local Authority Participant shall promptly provide all data within its possession or under its control which the relevant Administering Authority and the Administering Authority’s Actuary may require for the calculation of the Transfer Amount In respect of its own Transferring Members, and shall warrant that this data is in all material respects true, complete and accurate.

  - The relevant Local Authority Participant shall use its reasonable endeavours to procure that:

    - as soon as reasonably practicable after the Administering Authority's Actuary has been provided with the necessary data and information, the Administering Authority's Actuary shall calculate the Transfer Amount In respect of its own Transferring Members, in accordance with the Actuary’s Letter and the LGPS (Administration) Regulations; and

    - within [one week] of completing this calculation, the Administering Authority’s Actuary shall notify the Employer's Actuary in writing of the particulars of the calculation and the data on which the calculation is based.

The Employer's Actuary will then have [one month] (or such longer period as the parties may agree) from the date on which those particulars and data have been supplied to him in which to object in writing that the calculation is incorrect or not in accordance with the Actuary’s Letter. The calculation shall be final and binding on the parties if the Employer's Actuary raises no objection within this stated period.

  - If the Employer’s Actuary objects in writing under paragraph 3.4 and the Administering Authority’s Actuary and the Employer’s Actuary cannot subsequently agree the relevant Transfer Amount within [one] month (or such longer period as shall be agreed between the parties) of the objection, then the amount shall be determined by an independent actuary to be nominated by the relevant Administering Authority and the Employer jointly or, if they cannot agree, by the President of the Faculty of Actuaries on application by either party. The independent actuary shall act as an expert and not as an arbitrator, and his decision shall be final and binding on the parties. The independent actuary’s costs shall be payable equally by the relevant Administering Authority and the Employer.

  - Payment to the Broadly Comparable Scheme of the Transfer Amount shall only be made on the following conditions:

    - the Transfer Amount has been agreed or determined under paragraph 3.4 or 3.5 and in accordance with the LGPS (Administration) Regulations;

    - the Employer has complied with all its obligations under this Schedule Part 18 (LGPS Bulk Transfer Terms); and

    - the trustees of the Broadly Comparable Scheme have confirmed in writing that:

      - a payment should be made in accordance with the LGPS (Administration) Regulations and that they shall accept payment on the terms set out in paragraph 4;

      - they shall accept liability for each Transferring Member’s accrued contracted out rights under the Fund; and

      - they shall accept the Transfer Amount in full and final settlement of all claims against the Fund in respect of each Transferring Member.

  - [The payment of the relevant Transfer Amount shall be satisfied by the transfer of readily marketable stocks and shares of the relevant Fund as agreed by the relevant Administering Authority and the trustees of the Broadly Comparable Scheme having a mid-market value on the day before the Due Date equal to the relevant Transfer Amount. If the relevant Administering Authority and the trustees of the Broadly Comparable Scheme are not able to agree some or all of the particular assets to be transferred, or the mid-market value of any such assets, the payment of the Transfer Amount (or the appropriate part of it) shall be satisfied by the relevant Fund transferring cash equal to [ ]% of that part of the relevant Transfer Amount in respect of which there has been no agreement as to the assets to be transferred.]

- PAST SERVICE BENEFITS

  - hubco shall procure that the Employer shall ensure that:

    - the Broadly Comparable Scheme provides in respect of each Transferring Member such benefits as the Administering Authority’s Actuary certifies to be of actuarially equivalent value [(in accordance with the Actuary's Letter)] to the benefits which would have been payable under the LGPS in respect of the Transferring Member’s service before the Transfer Date if he had remained a member of the LGPS; [and

    - the Transfer Amount will, subject only to any HM Revenue & Customs limits that may still apply, be wholly applied in the Broadly Comparable Scheme for the provision of the benefits mentioned in this paragraph 4.1 ] and

    - the Broadly Comparable Scheme provides in respect of each Transferring Member such benefits as the Administering Authority’s Actuary certifies to be of actuarially equivalent value [(in accordance with the Actuary's Letter)] to the benefits which would have been payable under the LGPS in respect of the Transferring Member’s service before the Transfer Date if he had remained a member of the LGPS.

- ADDITIONAL VOLUNTARY CONTRIBUTIONS

  - Nothing in this Schedule Part 18 (LGPS Bulk Transfer Terms) shall apply to AVCs or to benefits secured by them. However, the relevant Local Authority Participant shall use reasonable endeavours to ensure that the assets representing each Transferring Member's AVCs in the Fund (if any) shall be transferred to the Broadly Comparable Scheme. hubco shall procure that the Employer shall ensure that the Broadly Comparable Scheme provides benefits for each relevant Transferring Member which are equivalent to the assets transferred.

- NO ASSISTANCE

  - hubco shall procure that the Employer shall not encourage or initiate or assist or facilitate any action or provide any financial assistance for the purpose of requiring the relevant Fund to pay an amount larger than the relevant Transfer Amount to the Broadly Comparable Scheme in respect of the Transferring Members.

- [EXIT PROVISIONS

  - hubco undertakes on its own behalf and on behalf of the Employer to the relevant Local Authority Participant (for the benefit of the relevant Local Authority Participant itself and for the relevant Local Authority Participant as agent and trustee for the benefit of its LGPS Participant Employees) that on:

    - the expiry or termination of this Agreement or of the relevant Supply Chain Agreement (in the case of Partnering Subcontractors); or

    - the employment of any LGPS Participant Employee transferring to a new employer in accordance with Paragraph 2.12 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) (or otherwise),

hubco shall procure that the Employer shall procure that the trustees of the Broadly Comparable Scheme offer bulk transfer terms in respect of the relevant LGPS Participant Employees' service in the Broadly Comparable Scheme to the pension scheme of the relevant Local Authority Participant or any Future Service Provider (or their sub-contractors) which are no less favourable (in the opinion of the Administering Authority's Actuary or an actuary appointed by the relevant Local Authority Participant) than the bulk transfer terms set out in the Actuary's Letter, subject to a reasonable adjustment in respect of market fluctuations since the date of the Actuary's Letter.

  - If the transfer payment paid by the trustees of the Broadly Comparable Scheme is less (in the opinion of the Administering Authority's Actuary or an actuary appointed by the Local Authority) than the transfer payment which would have been paid had paragraph 7.1 been complied with, the Employer shall pay to the relevant Local Authority Participant or any Future Service Provider (or their sub-contractor) (as appropriate) (or as such person shall direct) the amount of the difference.]

APPENDIX 1 - ACTUARY’S LETTER

[To be inserted on a case by case basis for each Relevant Transfer to which this Schedule Part 17 applies]

    - Part 19- PARTNER ADMISSION AGREEMENT

[To be inserted on a case by case basis for each Relevant Transfer requiring a Partner Admission Agreement]

    - Part 20- CONFIDENTIAL INFORMATION

Section 1 - Commercially Sensitive Information

Column 1	Column 2

Commercially sensitive contract provisions	For the period ending on the date below.

Section 2 – Commercially Sensitive Material

Column 1	Column 2

Commercially sensitive material	For the period ending on the date below

    - Part 21 - HANDOVER ON EXPIRY OR TERMINATION

- PROVISIONS UPON TERMINATION

  - On the expiry or earlier termination of this Agreement, in respect of one or more Participant, each of the Participants and hubco agree that it is their intention that the Transfer Regulations shall apply in respect of the provision thereafter of any service equivalent to a Partnering Services but the position shall be determined in accordance with the Law at the date of expiry or termination as the case may be and this paragraph is without prejudice to such determination.  For the avoidance of doubt, for the purposes of this Schedule Part 21 (Handover on Expiry or Termination), the term “Supply Chain Member” shall be construed as including any contractors or subcontractors engaged by hubco or any Supply Chain Member in connection with the delivery of the Partnering Services.

  - On the expiry or earlier termination of this Agreement in respect of one or more Participant, where the Transfer Regulations apply, the contracts of employment of all employees who immediately prior to the Transfer Event are wholly or mainly engaged on the service or services which are the Partnering Services and which are the subject of the Transfer Event (“Assigned Staff”) shall transfer on the basis of the Transfer Regulations and have effect after the Transfer Event as if originally made between the Assigned Staff and the relevant Participant(s) and/or any new contractor.

  - Where the Transfer Regulations apply as aforesaid, the relevant parties shall take all reasonable steps to ensure that a smooth transition is effected in respect of the transfer of the contracts of employment of the Assigned Staff from the Transfer Event and the relevant Participant shall comply and procure that, where appropriate, any new contractors shall comply with their obligations under Regulation 13 of the Transfer Regulations.

  - If the Transfer Regulations do not apply on expiry or earlier termination of this Agreement in respect of one or more Participant, the relevant Participant(s) shall ensure that each new provider (if any) of a service equivalent to a Partnering Service on or after expiry or termination of this Agreement (including the relevant Participant(s)) shall offer employment to the persons employed by hubco or a Supply Chain Member providing any of the Partnering Service in the provision of the Partnering Services immediately before the expiry or termination of this Agreement and shall indemnify hubco or a Partnering Subcontractor for Direct Losses any of them suffer or incur as a result of its failure to do so, and for any costs, claims or liabilities for redundancy payments (whether statutory or contractual).

  - If an offer of employment is made in accordance with paragraph 1.4 above, the employment shall be on the same terms and conditions (except for entitlement to membership of an occupational pension scheme, which shall be dealt with in accordance with paragraph 2 of Section 1 (General) of Schedule Part 16 (Transfer of Employment and Pensions) as applied immediately before the expiry or earlier termination of this Agreement including full continuity of employment, except that the relevant Participant(s) or other new service provider may at its absolute discretion not offer such terms and conditions if there has been any change to the terms and conditions of the persons concerned in breach of paragraph 1.9 below.

  - Save where any such Direct Losses are as a result of any act or omission of a Participant or its subcontractors, hubco shall indemnify, and keep indemnified, each Participant and, at the Participant's request, each and every service provider who shall provide any service equivalent to any of the Partnering Services after a Transfer Event against all Direct Losses sustained by the Participant arising in connection with:

    - any act or omission in respect of any of the Assigned Staff by hubco or a Partnering Subcontractor prior to the Transfer Event (including without limitation the employment or termination of the employment of any of the Assigned Staff), and hubco’s or a Partnering Subcontractor's obligations under Regulation 13 of the Transfer Regulations but excluding in relation to any occupational pension scheme;

    - any claim by any person arising from any negligent act or omission of any of the Assigned Staff prior to the Transfer Event;

    - any claim for personal injury sustained by any of the Assigned Staff the cause of action of which arose during their employment prior to the Transfer Event save that in this respect the indemnity given by hubco shall extend only to such sum as is referable to the period of employment with hubco or a Partnering Subcontractor;

    - any employees or former employees of hubco or of any provider of a service or services which are Partnering Services who are not identified to the relevant Participant(s) as being Assigned Staff prior to the relevant Transfer Event arising out of any claim that their employment or any liability in respect of their employment or its termination has or should have transferred to the relevant Participant(s) and/or any new contractor pursuant to the Transfer Regulations and/or the arrangements contemplated by the relevant agreement; and

    - all emoluments and other contractual or statutory payments or parts thereof due to any Assigned Staff member arising before the Transfer Event or which fall due for payment after the Transfer Event but which relate to any period before that date (including, for the avoidance of doubt, any liabilities arising in relation to any equal pay claims relating to the Assigned Staff).

  - Clause 16.3 (Conduct of Claims) shall apply where any claim is made in respect of the indemnities given by hubco under paragraph 1.6.

  - For the avoidance of doubt, nothing in paragraph 1.6 shall impose any liability on hubco for any part of any statutory or contractual redundancy payment to any Assigned Staff member which is payable as a result of any termination of employment occurring on or after the Transfer Event.

  - Subject to its obligations under the Data Protection Act 1998 no less than twelve (12) months prior to a Transfer Event, hubco shall supply or shall procure the supply of details of the Assigned Staff to the relevant Participant(s) and/or at the direction of the relevant Participant(s), to any new contractor, and shall advise the relevant Participant(s) and any new contractor of any alteration thereto occurring prior to the Transfer Event.  These details (being the “Retendering Information”) are to include the names of the Assigned Staff and in respect of each one, the:

    - terms of employment (including full particulars of emoluments and benefits);

    - date of commencement of employment;

    - current job title and details of proportion of time spent working on the Partnering Services;

    - any professional bodies, trade unions and other bodies of which the Assigned Staff are members and the identity of any representatives of such bodies of which hubco and the relevant Partnering Subcontractor is aware; and

    - full details of any actions, claims or disputes involving any Assigned Staff of which hubco and any of the Partnering Subcontractor is aware or anticipates.

  - hubco shall inform the Participants of any changes to the information given pursuant to this paragraph 1.10.  hubco shall indemnify and keep indemnified in full each Participant and at the Participant's request any new contractor against all Direct Losses arising from any claim by any party as a result of hubco or Partnering Subcontractor failing to provide or promptly to provide the Participant or at the Participant’s request any new contractor with any Retendering Information and/or Employee Liability Information or to provide full Retendering Information and/or Employee Liability Information or as a result of any material inaccuracy in or omission from the Retendering Information and/or Employee Liability Information.

  - From the later of the period beginning twelve (12) months prior to the Transfer Event or from the date on which notice of termination is served hubco shall not and shall procure that any Partnering Subcontractor shall not:

    - enter into any negotiation with or make any offer to the Assigned Staff or any of them concerning the terms of their employment other than in the normal course of business without the Participants’ consent (which shall not be unreasonably withheld).  Nothing in this paragraph shall prevent hubco or its Partnering Subcontractor from implementing any statutory requirements or any terms and conditions agreed with the workforce collectively prior to this period;

    - seek or make any alteration to the numbers of Assigned Staff or those employees identified as Assigned Staff without the Participant’s consent (which shall not be unreasonably withheld) save in the event of resignation or dismissal for misconduct or poor performance;

    - transfer any of the Assigned Staff to another part of its business or move other employees from elsewhere in its or their business who have not previously been engaged in providing the Partnering Services to provide the Partnering Services save with the Participants’ consent (which shall not be unreasonably withheld).

    - Part 22- DISPUTE RESOLUTION PROCEDURE

- This Dispute Resolution Procedure shall apply to any dispute, claim or difference between any two or more Parties arising out of or relating to this Agreement ("Dispute").

- This Dispute Resolution Procedure shall not impose any pre-condition on any party or otherwise prevent or delay any party from commencing proceedings in any court of competent jurisdiction in relation to any Dispute in which that party requires either:

  - an order (whether interlocutory or final) restraining the other party from doing any act or compelling the other party to do any act; or

  - a judgement for a liquidated sum to which there is no arguable defence.

- CONSULTATION

  - Subject to paragraph 2 of this Schedule Part 22, if a Dispute arises, the relevant Parties shall first consult in good faith in an attempt to come to an agreement in relation to the disputed matter.

  - If the relevant Parties fail to come to an agreement through such consultation, each relevant Party shall refer to matter to its [Participants to confirm escalation point] or, in the case of hubco, its [Tenderers to specify] for resolution.

- Mediation

  - If the relevant Parties have been unable to resolve the Dispute within ten (10) Business Days of referral in accordance with paragraph 3.2 above, they may (if the relevant Parties so agree) refer the Dispute to mediation in accordance with this paragraph 4.  Any mediation shall be completed within forty (40) Business Days (or such longer period as the Parties may agree, acting reasonably) of such referral and any agreement reached by the parties and recorded in writing by them shall be binding upon the parties.

  - Mediation shall not be a precondition to the commencement of Arbitration.

  - Mediation may be conducted using a sole mediator or (where the Parties agree acting reasonably that more than one mediator is required) co-mediators (the "Mediator(s)") (such expression not to exclude the presence of a pupils or assistant mediators) and the Parties shall agree to conduct the mediation in or substantially in accordance with either:

    - the Centre for Effective Dispute Resolution ("CEDR") Model Mediation Procedure 10th Edition (April 2008) ("MMP") for the time being used and the terms of the Model Mediation Agreement attached as Appendix 1 (CEDR Mediation Agreement) to this Schedule Part 22; or

    - the procedures set out in the Mediations Guide of Core Mediation, Rutland House, 19 Rutland Square, Edinburgh, Eh1 2BB (“Core”) which are attached as Appendix 2 (CEDR Model Mediation Procedure) to this Schedule Part 22,

as agreed between the parties to the Dispute

  - The Mediator(s) shall be accredited mediator(s) agreed between the parties to the Dispute, or in default of agreement within fourteen (14) days of notice to mediate served pursuant to paragraph 4.5, appointed by Core/CEDR (as appropriate).

  - During the course of the mediation the relevant Parties shall co-operate fully, promptly and in good faith with Core/CEDR (as appropriate) and the Mediator(s) in the performance of their obligations under this paragraph 4, including the signing of Core’s/CEDR's (as appropriate) standard agreement to mediate subject to any reasonable amendments agreed by the parties to the Dispute.  Any breach or default by any relevant Party to the Dispute of this paragraph 4 shall forthwith release:

    - the other(s) from further compliance with this paragraph 4; and

    - Core/CEDR and the other relevant Parties from any mediation agreement signed between them (save for any accrued financial obligations to Core/CEDR and/or the Mediator(s)),

and the mediation shall be deemed to be abandoned.

  - Mediation shall commence by any Party to the dispute serving on the other(s) written notice to mediate pursuant to this paragraph (a "Notice to Mediate").

  - Unless they agree otherwise, the Parties shall share equally the fees, costs and expenses relating to the mediation and each Party shall pay its own expenses of preparation for, and participant and representation in, the mediation.

- Arbitration

  - All Disputes, to the extent not finally resolved pursuant to the procedures set out in the foregoing paragraphs of this Schedule Part 22, shall subject to any agreement of the relevant Parties to the Dispute to resolve the Dispute by the commencement of legal proceedings, be referred to Arbitration pursuant to the provisions of this paragraph 5.

    - The Arbitration shall be governed by the provisions in The Arbitration (Scotland) Act 2010 and the Scottish Arbitration Rules annexed as Schedule 1 thereto, as amended; varied or replaced from time to time, save that the relevant Parties shall procure that the Arbitrator complies with, where appropriate, paragraph 8 (Joinder of Disputes) of this Schedule Part 22.

  - The Party initiating the Arbitration shall give a notice of Arbitration to the other Party to the Dispute (copied to the other Parties) (the “Notice”) stating:

    - that the dispute is referred to Arbitration;

    - details of the issues to be resolved; and

shall invite the other Party to concur in the appointment of a sole arbitrator who shall be a solicitor or advocate or arbitrator recognised by the Chartered Institute of Arbitrators (Scottish Branch) of not less than ten (10) years’ standing as an arbitrator.  If the relevant Parties are unable within fourteen (14) days to agree the identity of the Arbitrator, the initiating Party shall request the Chairman or Vice-Chairman for the time being of the Chartered Institute of Arbitrators (Scottish Branch) in his capacity as an Arbitral Appointments Referee to make the appointment in accordance with Rule 7 of the Scottish Arbitration Rules.  Arbitration proceedings shall be deemed to have been instituted on the date on which the said written notice has been given.

  - Any party to the subsisting Arbitration proceedings may apply to the Chairman or Vice-Chairman of the Chartered Institute of Arbitrators (Scottish Branch) for the office of Arbitrator to be declared vacant and the Chairman or Vice-Chairman, as appropriate, may declare the office of Arbitrator vacant if any of the circumstances in Rule 9 of the Scottish Arbitration Rules occur, or if the Arbitrator refuses to act or delays unreasonably to act.

  - If the office of Arbitrator is declared vacant in terms of paragraph 5.3 above, the office shall be reconstituted in accordance with Rule 17 of the Scottish Arbitration Rules.

  - The Arbitration is to be held in Scotland, in the English language and Scotland shall be the seat of Arbitration.

  - Subject to any further agreement, the Parties agree that the following Default Rules of the Scottish Arbitration Rules shall not apply to any Arbitration raised in accordance with this paragraph 5:

    - Rule 6;

    - [List other Default Rules that parties do not wish to apply]

  - The Arbitrator shall have the power to open up, review and revise any opinion, certificate, instructions, determination or decision of whatever nature given or made under this Agreement.

  - Unless this Agreement has already been terminated, the Parties shall, (notwithstanding that any dispute is subject to the Dispute Resolution Procedure set out in this Schedule Part 21), continue to carry out their obligations in accordance with this Agreement.

- SUBMISSIONS

  - If any Dispute between hubco and a Participant raises issues which relate to any dispute between hubco and any Partnering Subcontractor arising under a Supply Chain Agreement or otherwise affects the relationship or rights of hubco and/or the Partnering Subcontractor under such Supply Chain Agreement (the "Supply Chain Agreement Dispute") then hubco may include as part of its submissions made to the Arbitrator, submissions made by the Partnering Subcontractor as appropriate.

  - The Arbitrator shall not have jurisdiction to determine the Supply Chain Agreement Dispute but the decision of the Arbitrator shall be binding on hubco and the Partnering Subcontractor insofar as it determines the issues relating to the Supply Chain Agreement Dispute.

  - Any submissions made by the Partnering Subcontractor shall:

    - be made within the time limits applicable to the delivery of submissions by hubco to the Arbitrator; and

    - concern only those matters which relate to the Dispute between the relevant Participant and hubco.

  - Where a Partnering Subcontractor makes submissions in any reference before the Arbitrator, the costs of the Arbitration shall be at the discretion of the Arbitrator.

  - No Participant shall have liability to any Partnering Subcontractor arising out of or in connection with any decision of the Arbitrator or in respect of the costs of the Partnering Subcontractors in participating in the resolution of any Dispute under this Agreement.

  - hubco shall not allow any Partnering Subcontractor access to any document relevant to the issues in dispute between any Participant and hubco save where:

    - the document is relevant also to the issues relating to the Supply Chain Agreement Dispute as the case may be; and

    - hubco has first delivered to the relevant Participants a written undertaking from the Partnering Subcontractor addressed to the relevant Participants that they shall not use any such document otherwise than for the purpose of the dispute resolution proceedings under this Agreement and that they shall not disclose such documents or any information contained therein to any third party other than the Arbitrator or any professional adviser engaged by the Partnering Subcontractor (as appropriate) to advise in connection with the Dispute.

- No loss

Where any Participant would otherwise be expressly liable to make a payment by way of compensation to hubco including amounts which, in turn, comprise compensation to any Partnering Subcontractor payable by hubco and/or which will be payable by way of compensation to any Partnering Subcontractor by hubco, the Participant shall not be entitled to withhold, reduce or avoid any such payment to hubco in reliance only on the fact that the amount which is due from hubco to the Partnering Subcontractor or the entitlement of the Partnering Subcontractor to payment of such amount, as a result of the circumstances giving rise to the Participant's obligation to pay such compensation, is conditional on the entitlement of, or receipt of payment by hubco from the Participant.

- JOINDER OF DISPUTES

  - If a Dispute to which paragraph 5 applies (the "Original Dispute") raises issues which are substantially the same as or connected with issues in a Dispute between a party to the Dispute and any other party to this Agreement in connection with or arising out of this Agreement (the "Related Dispute"), a party to the Original Dispute may cause the Original Dispute to be joined with the Related Dispute in the manner provided in this paragraph 8.

  - A party wishing to join the Original Dispute with a Related Dispute shall, within five (5) Business Days of giving or receiving the Notice in respect of the Original Dispute, serve on each other party to the Original Dispute and to the Related Dispute, and the Arbitrator, a notice ("a Related Dispute Notice") stating they wish to join the Original Dispute with the Related Dispute. The Related Dispute Notice shall include:

    - a concise summary of the Related Dispute and issues arising therefrom, including a preliminary statement setting out the basis and grounds for joining the Related Dispute with the Original Dispute, together with (where applicable):

      - a statement of claim from each party to the Related Dispute;

      - details of each Related Dispute party;

      - a statement of the relief sought by any party to the Related Dispute;

      - reference to any reports relating to the subject matter of the Related Dispute;

      - a statement of any matters which the parties to the Related Dispute have already agreed in relation to the Related Dispute; and

      - copies of all documents not exceeding, where possible, one lever arch file in total which have a direct bearing on the issues in the Related Dispute, and on which the party serving the Related Dispute Notice intends to rely (or a list of such documents if each party to the Related Dispute has already seen them).

  - The party giving notice under paragraph 8.2 shall give each Related Dispute party a copy of the following documents:

    - the Notice relative to the Original Dispute together with any counterclaims given or received, and any further notices to/from the other party to the Original Dispute; and

    - the Notice relative to the Related Dispute.

  - Within five (5) Business Days after receiving a Related Dispute Notice, any party to the Original Dispute or Related Dispute may make written representations to the Arbitrator objecting to the joinder of the Related Dispute with the Original Dispute, simultaneously providing copies to all parties to such disputes.

  - If no representations are made in accordance with paragraph 8.4, the Arbitrator shall immediately order that that the Original Dispute shall be joined with the Related Dispute.

  - Where the Arbitrator receives objections under paragraph 8.4, the Arbitrator shall consider whether or not in his or her opinion there is any reasonable basis or ground for the objection received and shall render a final and binding written decision within three (3) Business Days of receiving an objection as to whether the Related Dispute shall be joined with the Original Dispute.

  - Subject to the provisions of this paragraph 8, the provisions of paragraph 5 (Arbitration) shall apply to the resolution of a Related Dispute and the Arbitrator shall, insofar as practicable, apply the same reasoning and analysis in reaching a decision on both the Original Dispute and the Related Dispute.

  - When a Related Dispute is joined to an Original Dispute, the Arbitrator shall consider both Disputes together but shall render separate decisions on the Original Dispute and the Related Dispute.

  - Appendix 1- CEDR Mediation Agreement

Model Mediation Agreement

CEDR Model Mediation Agreement

| THIS AGREEMENT | dated | IS MADE BETWEEN |
| --- | --- | --- |

Party A

of

Party B

of

(together referred to as “the Parties”)

The Mediator

of

(a term which includes any agreed Assistant Mediator)

and

CEDR Solve of IDRC, 70 Fleet Street, London EC4Y 1EU

in relation to a mediation to be held

on

at

(“the Mediation”)

concerning a dispute between the Parties in relation to

(“the Dispute”)

# IT IS AGREED by those signing this Agreement THAT:

# The Mediation

1 	The Parties agree to attempt in good faith to settle the Dispute at the Mediation. All signing this Agreement agree that the Mediation will be conducted in accordance with its terms and consistent with the CEDR Solve Model Mediation Procedure and the CEDR Code of Conduct for Mediators current at the date of this Agreement.

# Authority and status

- The person signing this Agreement on behalf of each Party warrants having authority to bind that Party and all other persons present on that Party’s behalf at the Mediation to observe the terms of this Agreement, and also having authority to bind that Party to the terms of any settlement.

3 	The Mediator is operating as an independent contractor (unless an employee of CEDR Solve), and neither the Mediator nor CEDR Solve is an agent for any of the Parties in relation to the Dispute or this Agreement.

4 	Neither the Mediator nor CEDR Solve shall be liable to the Parties for any act or omission in relation to the Mediation unless the act or omission is proved to have been fraudulent or involved wilful misconduct.

# Confidentiality and without prejudice status

- Every person involved in the Mediation:

5.1	will keep confidential all information arising out of or in connection with the Mediation, including the fact and terms of any settlement, but not including the fact that the Mediation is to take place or has taken place or where disclosure is required by law to implement or to enforce terms of settlement; and

5.2       acknowledges that all such information passing between the Parties, the Mediator and/or CEDR Solve, however communicated, is agreed to be without prejudice to any Party’s legal position and may not be produced as evidence or disclosed to any judge, arbitrator or other decision-maker in any legal or other formal process, except where otherwise disclosable in law.

6	Where a Party privately discloses to the Mediator any information in confidence before, during or after the Mediation, the Mediator will not disclose that information to any other Party or person without the consent of the Party disclosing it, unless required by law to make disclosure.

7	The Parties will not call the Mediator or any employee or consultant of CEDR Solve as a witness, nor require them to produce in evidence any records or notes relating to the Mediation, in any litigation, arbitration or other formal process arising from or in connection with the Dispute and the Mediation; nor will the Mediator nor any CEDR Solve employee or consultant act or agree to act as a witness, expert, arbitrator or consultant in any such process. If any Party does make such an application, that Party will fully indemnify the Mediator or the employee or consultant of CEDR Solve in respect of any costs any of them incur in resisting and/or responding to such an application, including reimbursement at the Mediator’s standard hourly rate for the Mediator’s time spent in resisting and/or responding to such application.

# 8         No verbatim recording or transcript of the Mediation will be made in any form.

# Settlement formalities

9 	No terms of settlement reached at the Mediation will be legally binding until set out in writing and signed by or on behalf of each of the Parties.

# Fees and costs of the Mediation

10	The Parties will be responsible for the fees and expenses of CEDR Solve and the Mediator (“the Mediation Fees”) in accordance with CEDR Solve’s Terms and Conditions of Business current at the date of this Agreement.

11   	Unless otherwise agreed by the Parties and CEDR Solve in writing, each Party agrees to share the Mediation Fees equally and also to bear its own legal and other costs and expenses of preparing for and attending the Mediation (“each Party’s Legal Costs”) prior to the Mediation.  However, each Party further agrees that any court or tribunal may treat both the Mediation Fees and each Party’s Legal Costs as costs in the case in relation to any litigation or arbitration where that court or tribunal has power to assess or make orders as to costs, whether or not the Mediation results in settlement of the Dispute.

Legal status and effect of the Mediation

- Any contemplated or existing litigation or arbitration in relation to the Dispute may be started or continued despite the Mediation, unless the Parties agree or a Court orders otherwise.

- This Agreement is governed by the law of [England and Wales] and the courts of [England and Wales] shall have exclusive jurisdiction to decide any matters arising out of or in connection with this Agreement and the Mediation.

14	The referral of the dispute to the Mediation does not affect any rights that exist under Article 6 of the European Convention of Human Rights, and if the Dispute does not settle through the Mediation, the Parties’ right to a fair trial remains unaffected.

Changes to this Agreement

15  	All agreed changes to this Agreement and/or the Model Procedure are set out as follows:

# Signed

Party A

Party B

Mediator

CEDR Solve

  - Appendix 2 – CEDR MODEL MEDIATION PROCEDURE

# Model Mediation Procedure

## CEDR Solve Mediation Model Procedure

## 1	What is mediation?

Mediation is a flexible process conducted confidentially in which a neutral person actively assists the parties in working towards a negotiated agreement of a dispute or difference, with the parties in ultimate control of the decision to settle and the terms of resolution.

The principal features of mediation are that it:

- involves a neutral third party to facilitate negotiations;

- is quick to set up and is inexpensive, without prejudice and confidential;

- involves party representatives with sufficient authority to settle;

- is flexible, with no set procedure, enabling the process to be designed and managed by the Mediator to suit the parties, in consultation with them;

- enables the parties to devise solutions which are not possible in an adjudicative process such as litigation or arbitration, and which may benefit all the parties, particularly if there is the possibility of a continuing relationship between them;

- can be used in both domestic and cross-border disputes, two-party and multi-party disputes, and whether or not litigation or arbitration has been commenced.

Many commercial and government contracts now require parties to use mediation in accordance with CEDR’s Model Procedure.   While mediation is essentially flexible, the Model Procedure set out in this document, taken with the CEDR Solve Mediation Agreement, will give sufficient certainty to enable the process to be set up and used.

If settlement terms cannot be agreed at a mediation, the parties are free to revert to litigation or arbitration.

## Referral to mediation

Referral of a dispute to a mediator or to CEDR Solve for mediation may be as a result of:

- voluntary referral by all parties;

- referral by one party who asks CEDR Solve to secure the involvement of other parties into a mediation;

- responding to a Pre-action Protocol, the Civil Procedure Rules 1998, a Court Order or a recommendation by a judge before trial or appeal;

- the provisions of a clause in a commercial or government contract requiring the use of mediation as a step in the parties’ agreed dispute resolution process.

3    Choosing the mediator

Parties may choose their own mediator directly, or may ask CEDR Solve to nominate one or more persons to act as mediator for a dispute in accordance with the wishes of the parties or any relevant Court Order (a copy of which must be supplied to CEDR Solve by the parties as soon as possible after CEDR Solve has been instructed).  If the parties require it, more than one mediator can be appointed to work as co-mediators, or the parties can agree on an independent neutral expert to advise the mediator on technical matters.

CEDR Solve will only nominate or appoint a mediator who, in their view, possesses the relevant skills and experience to mediate the dispute for the parties effectively, and who will comply with the CEDR Solve Code of Conduct for Third Party Neutrals (“the Code”). Any nominated mediator will be required to confirm immediately to CEDR Solve if there is any matter which might prevent the nominated mediator from complying with the Code in relation to the mediation of the dispute, such as a conflict of interest.  CEDR Solve will then notify the parties of any such matter immediately it is disclosed to them.

If required by either the parties or the Court, or under the published terms of any CEDR Solve dispute resolution scheme, CEDR Solve will appoint a mediator to be used in relation to a dispute, subject always to that mediator not being prevented from complying with the Code in relation to the mediation of that dispute.

The parties may be asked by CEDR Solve to approve the appointment by them of an assistant mediator (who will be a CEDR Accredited Mediator) or an observer to attend a mediation at no cost to the parties, provided that they too comply with the Code in respect of the mediation of that dispute.  The identity of any assistant mediator or observer proposed to attend the mediation will be made known in advance of the mediation to the parties, who are free to object to any such nomination or decline any such appointment.  The mediator’s signature of the mediation agreement binds any assistant mediator or observer to its terms.

## 4	Preparation for the mediation

Depending on the CEDR Solve service selected by the parties, either CEDR Solve or the mediator when agreed or appointed, will make the necessary arrangements for the mediation as required or agreed by the parties or under the terms of any scheme, including:

- drafting the agreement, submitting it for approval by the parties and preparing the final form for signature, incorporating any agreed amendments;

- facilitating agreement as to the date, venue and start time for the mediation;

- organising exchange of case summaries and document bundles between the parties and the mediator;

- setting up any pre-mediation meetings agreed by the parties and the mediator.

The parties will:

- agree the appointment of the mediator or a process to select or appoint the mediator;

- agree with CEDR Solve the date, venue and start time for the mediation;

- pay CEDR Solve’s fees and expenses as agreed under CEDR Solve’s Terms and Conditions of business;

- each prepare and exchange a case summary in respect of their approach to the dispute at the mediation and endeavour to agree with all other parties what documents are needed for the mediation;

- send to the mediator (direct or through CEDR Solve) a copy of their case summary and two copies of the document bundles no less than two weeks before the date set for the mediation, making clear whether case summaries have or have not yet been exchanged, whether or not and when CEDR Solve is to effect exchange, and whether all or any part of any case summary or documentation is intended to be confidential for the mediator only;

- notify the mediator direct or through CEDR Solve of the names and roles of all those attending the mediation on their behalf, so that CEDR Solve can inform all Parties and the mediator in advance of the mediation;

- ensure that a lead negotiator with full authority to settle the dispute (or not) attends the mediation to sign the mediation agreement;

- alternatively notify the mediator, CEDR Solve and (unless very good reason exists to the contrary) the other parties of any limitation on authority to settle, for instance lack of legal capacity, or the need for ministerial committee or board ratification, in which case the lead negotiator will need to have power to recommend acceptance of any settlement.  Late disclosure of limited authority to settle can call into question that party’s good faith involvement in the mediation process, and have detrimental effects on the prospects of success of any mediation.

The mediator will:

- ensure at all times that the Code is complied with in respect of the mediation of the dispute, reporting any conflict of interest or other relevant matter, if any, to CEDR Solve and (subject to any question of confidentiality or privilege) the parties immediately it emerges;

- attend any pre-mediation meetings on terms and agenda agreed by the parties;

- read each case summary and document bundle submitted in advance of the mediation by the parties;

- make contact with a representative of each of the parties before the mediation to assist in preparation for the mediation.

## 5	Documentation

Documentation intended to be treated as confidential by the mediator or CEDR Solve (such as a counsel’s opinion, an undisclosed expert report, a draft proof of evidence or a confidential briefing for the mediator) must be clearly marked as such, and will not be circulated further without express authority.

One of the advantages of mediation is that its success is not dependent on exhaustive disclosure of documents.  Bundles can usually be relatively limited in size, containing only key documents, and case summaries can be quite brief, and can to advantage be prepared jointly by the parties.  The parties can ask CEDR Solve to effect simultaneous exchange of case summaries if required.

While documents brought into existence for the purpose of the mediation, such as case summaries, are clearly privileged from later production in those or other proceedings, the fact that a document which is otherwise disclosable in proceedings is produced for the first time during the mediation does not normally confer privileged status on it.  The parties must take legal advice on such matters if they arise.

## 6	The mediation agreement

The agreement to mediate provides the essential legal basis for the mediation.  Its signatories (the parties to the dispute, the mediator and CEDR Solve) all agree by signing it that the mediation is to be conducted consistent with both this CEDR Solve Model Procedure and the Code.

A draft mediation agreement will be sent for approval to the parties as part of the preparation process for the mediation, and any proposed amendments can then be discussed and inserted if agreed.  The mediation agreement will normally be signed at the beginning of the mediation day on behalf of each of the parties and the mediator, having been pre-signed on behalf of CEDR Solve. In any pre-mediation contact with the parties, CEDR Solve staff and any CEDR mediator once appointed will observe its terms as to confidentiality, even though the agreement has not yet been signed.

## 7	 The mediation

It is normal for each of the parties to have a private room for confidential consultations on their own and with the mediator during the mediation.  There should also be a further room large enough for all parties to meet with the mediator jointly.

The mediator will chair and take responsibility for determining the procedure at the mediation, in consultation with the parties.

The likely procedure will comprise:

- preliminary meetings with each of the parties when they arrive at the venue;

- a joint meeting of all attending the mediation, at which each of the parties will normally be invited to make an oral presentation;

- a mix of further private meetings and joint meetings (which may involve all or some of each party’s team), as proposed by the mediator and agreed by the parties.

Professional advisers, particularly lawyers, can and usually do attend the mediation.  Such advisers play an important role in the exchange of information and opinion on fact, evidence and law; in supporting their clients (particularly individuals) in the negotiations; in advising clients on the implications of settlement; and in drawing up the settlement agreement and any consent order.

Although the agreement provides that no verbatim recording or transcript will be made of the whole mediation by the parties or the mediator, they can make their own private notes which will be undisclosable to anyone else, including in any subsequent litigation or arbitration.

Mediations can last beyond a normal working day and it is important that the key people present for each of the parties remain present or at worst available by telephone for so long as the mediation continues.  Any time constraints should be reported to CEDR Solve or the mediator as soon as known, as any unexpected departure can be detrimental to the progress of the mediation and perceived as disrespectful by other parties.

## Confidentiality in relation to the mediation

The CEDR Solve standard agreement provides that what happens at the mediation is to be treated as confidential by the parties, the mediator and CEDR Solve, including the fact and terms of settlement.  However, the fact that the mediation is to take place or has taken place is not normally made confidential, as either or both of the parties may wish to claim credit for agreeing to engage in the process.  If it is desired to make the fact that the mediation is taking place confidential also, the agreement can be amended.

Apart from where the parties agree in writing to consent to disclosure of what would normally be confidential, there may be rare circumstances in which the confidentiality of the mediation process cannot be preserved, such as where:

- the mediator or any party or their representative is required by law to make disclosure;

- the mediator reasonably considers that there is a serious risk of significant harm to the life or safety of any person if the information in question is not disclosed; or

- the mediator reasonably considers that there is a serious risk of being personally subject to criminal proceedings unless the information in question is disclosed.

Such questions might arise in relation to duties under the Proceeds of Crime Act 2002 or related legislation or under any other legislation.  Legal representatives (who may themselves be under a comparable duty of disclosure in their own capacity) must take full responsibility for advising their clients of the implications of disclosure in relation to any such matters at a mediation.

## 9	Conclusion of the Mediation

The mediation may end in a number of ways:

- by settlement of the dispute in whole or part, when all agreed matters must be written down and signed by the parties to be binding;

- by one or more parties leaving the mediation before settlement is achieved;

- by an agreed adjournment for such time and on such terms as the parties and the mediator agree;

- by withdrawal of the mediator in accordance with the mandatory and optional circumstances set out in the Code.

The mediator will facilitate the drawing up of any settlement agreement, though the drafting is normally done by the lawyers representing each of the parties.  Where proceedings have not been started in respect of the dispute, the settlement agreement will (if so intended and drafted) be a contract enforceable by legal action.  Where proceedings have been issued in relation to the dispute, it is normal for a Consent Order to be agreed either at or after the mediation and later lodged to end the proceedings on the terms agreed.

Where the mediation does not end in complete settlement, the Mediator may make contact with the parties thereafter to see whether further progress might be possible.  Many disputes which do not settle at the mediation settle later, usually as a result of what occurred or was learned at the mediation.

CEDR Solve endeavours to make contact with all the parties after every mediation to obtain their feedback on both the process itself and, in particular, the mediator. Any feedback obtained regarding the mediator will be given in full to the mediator as part of the mediator’s continuing learning and development.

## 10	Complaints

Any formal complaint about CEDR Solve or any mediator nominated by CEDR Solve should follow the procedure set out on the CEDR website at www.cedr.com.

It is anticipated the Representatives on the TPB will be senior representatives.  Other key people (for example members of local authorities) could be Stakeholder Representatives where Territories elect to retain that principle.

Territories to consider on a case by case basis whether to permit wider membership of TPB.

While Significant Performance Failures should as a minimum be identified in the annual reporting cycle reflected in this Clause, Territories will wish to explore with bidders during dialogue the extent to which Significant Performance Failures can arise at other points in time.

If any party is to be given access to any of the other party's computer systems, as a matter of good practice and also to clarify potential liability for unauthorised access to those systems under the Computer Misuse Act 1990, the scope of each party's authorisation to access each other's computer systems will need to be defined clearly.  The terms of such authorisation will be project specific.

Review and consider whether appropriate on a Territory by Territory basis.

Under consideration by Territory

Under consideration by Territory

Under consideration by Territory

Under consideration by Territory

Under consideration by Territory

Under consideration by Territory

Under consideration by Territory

Under consideration by Territory

Update to reflect the make up of the Participants in each Territory

Complete with commencement date prior to contract award.

To be completed on Territory specific basis prior to contract award.

Relevant KPI's and calibrations to be agreed with Tenderers during dialogue. It is anticipated that, as a minimum this will provide good coverage across the Ongoing Partnering Services, the Project Development Partnering Services and Project Services, Section 3 of Part 3 of the Schedule must be self-contained and capable of clearly identifying what constitutes a Significant Performance Failure and at what frequency these could arise – including whether or not these are assessed annually or more frequently.

Relevant KPI's and calibrations to be agreed with Tenderers during dialogue – Section 3 of Part 3 of the Schedule must be self-contained and capable of clearly identifying what constitutes a pass or failure on the Track Record Test.

Schedule 15 is drafted on the basis that the employer of the Transferring Employees is a party to the Territory Partnering Agreement. In the event that the employer is not a party to the Territory Partnering Agreement, then any employees who are to transfer will be considered to be Transferring Non-Participant Employees for the purposes of these provisions.  This will need to be considered further on a case-by-case basis.

Complete on a Territory specific basis to reflect terms of ITPD.

On a project specific basis this requirement may also extend to Supply Chain Agreements with specified Partnering Subcontractors – in such cases the provisions of paragraph 1.2 would also extend to the signatories to such agreements.

The Territory will expect key supply chain agreements to be in place with the execution of the TPA – exact details will be specific to the PSDP and completed during the preferred tenderer period.

Default position, However alternative text is provided for use on Territories where the Participants and SFT consider it appropriate to accept the principle of locational adjustment.

Tenderers' approaches to locational adjustment, where this is permitted, will be assessed as part of the overall evaluation.

Bidders are expected to provide proposals as to methodologies for producing such adjustments within the relevant Partnering Services Method Statement (but are not expected to increase the scope of the possible grounds of adjustment)

These provisions are drafted on the basis that the employer of the Transferring Employees is a party to the Territory Partnering Agreement (ie a Health Board or Local Authority Participant).  In the event that the employer is not a party to the Territory Partnering Agreement), then any employees who are to transfer will be considered to be Transferring Non-Participant Employees for the purposes of these provisions.  This will need to be considered further on a case-by--case basis.

To be reviewed on a scheme-by-scheme basis depending on whether the Transferring Employees are entitled to such benefits prior to transfer.

The relevant Local Authority Participant may also be the Administering Authority.

Under Regulation 5(5)(a) of the LGPS (Administration) Regulations, the Local Authority (in the majority of cases) must carry out an assessment, taking account of actuarial advice, of the level of financial risk arising on premature termination of the provision of the service or assets by reason of the insolvency, winding up or liquidation of the transferee admission body and that where the level of risk identified by the assessment is such as to require it, the  transferee admission body must provide an indemnity or bond to meet the level of risk identified.

This clause seeks to mirror the right of set off which must be included in the Partner Admission Agreement under regulation 5(7) of the LGPS (Administration) Regulations.

It is recommended that this Schedule Part is provided to the relevant contact at GAD as early as possible in the procurement process so any comments GAD may have can be taken into account in the drafting of the Schedule Part.

The exit provisions aim to reflect as far as possible the exit requirements of HM Treasury Guidance 'A Fair Deal for Staff Pensions: Procurement of Bulk Transfer Agreements and Related Issues'.

Requirements relating to bulk transfer provisions are contained in HM Treasury Guidance 'Staff Transfers From Central Government: A Fair Deal for Staff Pensions' (June 1999) and HM Treasury Guidance 'A Fair Deal for Staff Pensions: Procurement of Bulk Transfer Agreements and Related Issues' (June 2004). This Schedule Part is provided as a specimen only and Local Authorities are advised to liaise with the Administering Authority of the relevant LGPS fund (where different from the Local Authority) and its own advisers as early as possible to agree the provisions of the Schedule. The Administering Authority may have a preferred form of Schedule Part it would prefer to use or may have specific amendments it would wish to make to this specimen Schedule Part. The Local Authority should also check that the Schedule Part complies with the bulk transfer provisions contained in the LGPS (Administration) Regulations in force at the time the Territory Partnering Agreement is signed.

Drafting will require to be reviewed and updated where there is more than one LGPS Participant Fund

The form of payment and discount for cash needs to be discussed with the Administering Authority. If this is to be covered in the Actuary's Letter, this clause can be deleted.

It may be necessary to refer to the Actuary's Letter to determine what 'actuarially equivalent value' means. 'Actuarially equivalent value' is the term used in the HM Treasury Guidance 'A Fair Deal for Staff Pensions : Procurement of Bulk Transfer Agreements and Related Issues'.

The Local Authority may wish to consider whether it wants to seek to ring-fence any Transfer Amount within the Broadly Comparable Scheme. The Local Authority should consult with its professional advisers regarding this option.

It may be necessary to refer to the Actuary's Letter to determine what 'actuarially equivalent value' means. 'Actuarially equivalent value' is the term used in the HM Treasury Guidance 'A Fair Deal for Staff Pensions : Procurement of Bulk Transfer Agreements and Related Issues'.

The exit provisions aim to reflect as far as possible the exit requirements of HM Treasury Guidance 'A Fair Deal for Staff Pensions : Procurement of Bulk Transfer Agreements and Related Issues'. The Local Authority could consult with its professional advisers regarding these provisions and the Guidance and the requirements it wishes to impose.

HM Treasury have indicated that the exit provisions in HM Treasury Guidance 'A Fair Deal for Staff Pensions : Procurement of Bulk Transfer Agreements and Related Issues' may cover not only Transferring Members but also LGPS Participant Employees who did not transfer their benefits from the LGPS under the initial bulk transfer but did join the Broadly Comparable Scheme for future service only. The Local Authority should consult with its professional advisers regarding the scope of the employees it wishes to protect under this paragraph.

HM Treasury Guidance 'A Fair Deal for Staff Pensions : Procurement of Bulk Transfer Agreements and Related Issues' provides that onward bulk transfer requirements can be imposed on the pension scheme and/or the sponsoring employer. The Local Authority will need to consider whether it wants to include a shortfall obligation of this type on the Employer.

Participants should ensure that this obligation is passed on to the new service provider by way of contract.

Participants to consider and confirm